3GPP TSG RAN Meeting #103	RP-240386

Maastricht, NL, March 18-21, 2024

## Status Report to TSG

Agenda item:			13.3.21

| WI / SI Name | UE Conformance Test Aspects - NR positioning enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_pos_enh-UEConTest |  |  |  |  |
| Unique ID | 970075 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222384 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: Jun.2024 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 38%(+11%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xiaoyang TIAN |
|  | Company | CATT |
|  | Email | tianxiaoyang@catt.cn |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

## 2.5	RAN5

#### 2.5.1	Agreements

Status after RAN5#102:

- 24 CR agreed for TS 37.571-1 in [30] to [53]

- 1 CR agreed for TS 37.571-3 in [7]

- 5 CR agreed for TR 38.903 in [8] to [12]

- 3 CR agreed for TS 37.571-5 in [1] to [3]

- 38% (+11%) Overall completeness achieved

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-226448	Work plan: UE Conformance Test Aspects - NR Positioning Enhancement; Source: CATT

[2] R5-234818	Work plan: UE Conformance Test Aspects - NR Positioning Enhancement; Source: CATT

CRs TS 38.508-1:

None

CRs TS 38.903:

[1] R5-237796	Addition of TT analysis for positioning test case 14.2.8; Source: CATT

[2] R5-237797	Addition of TT analysis for positioning test case 14.2.9; Source: CATT

[3] R5-237798	Addition of TT analysis for positioning test case 14.2.10; Source: CATT

[4] R5-237799	Addition of TT analysis for positioning test case 14.3.7; Source: CATT

[5] R5-237800	Addition of TT analysis for positioning test case 14.3.8; Source: CATT

[6] R5-237801	Addition of TT analysis for positioning test case 15.3.5; Source: CATT

[7] R5-237802	Addition of TT analysis for positioning test case 15.3.5; Source: CATT

[8] R5-240129	Addition of TT analysis for positioning test case 15.2.8; Source: CATT

[9] R5-241900	Addition of TT analysis for positioning test case 15.2.9 and 15.2.10; Source: CATT

[10] R5-240131	Addition of TT analysis for positioning test case 16.2.7; Source: CATT

[11] R5-240132	Addition of TT analysis for positioning test case 16.2.8; Source: CATT

[12] R5-240133	Addition of TT analysis for positioning test case 16.3.4; Source: CATT

CRs TS 37.571-1:

[1] R5-231799	Introduction of BDS B2a and B3I signal test contents in TS 37.571-1; Source: CATT

[2] R5-234205	Addition of new NR RSTD reporting delay test case 14.2.8; Source: CATT

[3] R5-234206	Addition of new NR RSTD reporting delay test case 14.2.9; Source: CATT

[4] R5-234207	Addition of new NR RSTD reporting delay test case 14.2.10; Source: CATT

[5] R5-234208	Addition of new NR RSTD reporting delay test case 14.3.7; Source: CATT

[6] R5-234209	Addition of new NR RSTD reporting delay test case 14.3.8; Source: CATT

[7] R5-234210	Addition of new NR RSTD reporting delay test case 15.2.8; Source: CATT

[8] R5-234211	Addition of new NR RSTD reporting delay test case 15.2.9; Source: CATT

[9] R5-234212	Addition of new NR RSTD reporting delay test case 15.2.10; Source: CATT

[10] R5-234213	Addition of new NR RSTD reporting delay test case 15.3.5; Source: CATT

[11] R5-234214	Addition of new NR RSTD reporting delay test case 15.3.6; Source: CATT

[12] R5-236010	Update TC 14.2.8 with TT analysis results; Source: CATT

[13] R5-236011	Update TC 14.2.8 with TT analysis results; Source: CATT

[14] R5-236012	Update TC 14.2.10 with TT analysis results; Source: CATT

[15] R5-237794	Update TC 14.3.7 with TT analysis results; Source: CATT

[16] R5-236014	Update TC 14.3.8 with TT analysis results; Source: CATT

[17] R5-236015	Update TC 15.3.5 with TT analysis results; Source: CATT

[18] R5-237795	Update TC 15.3.6 with TT analysis results; Source: CATT

[19] R5-236017	Addition of NR PRS-based measurement requirements in annex C to include TT analysis results; Source: CATT

[20] R5-236111	Addition of new NR PRS-RSRP reporting delay test case 16.2.7; Source: CATT

[21] R5-236112	Addition of new NR PRS-RSRP reporting delay test case 16.2.8: Source: CATT

[22] R5-236113	Addition of new NR PRS-RSRP accuracy test case 16.3.4; Source: CATT

[23] R5-236114	Addition of new NR PRS-RSRPP reporting delay test case 17.2.1; Source: CATT

[24] R5-236115	Addition of new NR PRS-RSRPP reporting delay test case 17.2.2; Source: CATT

[25] R5-236116	Addition of new NR PRS-RSRPP reporting delay test case 17.2.3; Source: CATT

[26] R5-236117	Addition of new NR PRS-RSRPP reporting delay test case 17.2.4; Source: CATT

[27] R5-236118	Addition of new NR PRS-RSRPP reporting delay test case 17.2.5; Source: CATT

[28] R5-236119	Addition of new NR PRS-RSRPP reporting delay test case 17.2.6; Source: CATT

[29] R5-236259	Update positioning test condition to include Rel-17 NR performance requirements; Source: CATT

[30] R5-241897	Update TC 15.2.8 with TT analysis results; Source: CATT

[31] R5-241898	Update TC 15.2.9 with TT analysis results; Source: CATT

[32] R5-240103	Update TC 15.2.10 with TT analysis results; Source: CATT

[33] R5-240104	Update TC 16.2.7 with TT analysis results; Source: CATT

[34] R5-240105	Update TC 16.2.8 with TT analysis results; Source: CATT

[35] R5-241899	Update TC 16.3.4 with TT analysis results; Source: CATT

[36] R5-240107	Addition of NR PRS-based measurement requirements in annex C to include TT analysis results; Source: CATT

[37] R5-240108	Addition of new RRC_INACTIVE NR RSTD reporting delay test case 14.4.3; Source: CATT

[38] R5-240109	Addition of new NR RSTD reporting delay test case 14.4.4 in RRC_INACTIVE state; Source: CATT

[39] R5-240110	Addition of new NR RSTD accuracy test case 14.5.3 in RRC_INACTIVE state; Source: CATT

[40] R5-241911	Addition of new NR RSTD accuracy test case 14.5.4 in RRC_INACTIVE state; Source: CATT

[41] R5-240112	Addition of new NR PRS-RSRP reporting delay test case 16.4.3 in RRC_INACTIVE state; Source: CATT

[42] R5-240113	Addition of new NR PRS-RSRP reporting delay test case 16.4.4 in RRC_INACTIVE state; Source: CATT

[43] R5-240114	Addition of new NR PRS-RSRP accuracy test case 16.5.3 in RRC_INACTIVE statee; Source: CATT

[44] R5-240115	Addition of new NR PRS-RSRP accuracy test case 16.5.4 in RRC_INACTIVE state; Source: CATT

[45] R5-240116	Addition of new NR PRS-RSRPP measurement accuracy test case 17.3.1; Source: CATT

[46] R5-240117	Addition of new NR PRS-RSRPP measurement accuracy test case 17.3.2; Source: CATT

[47] R5-240118	Addition of new NR PRS-RSRPP measurement accuracy test case 17.3.3; Source: CATT

[48] R5-240119	Addition of new NR PRS-RSRPP measurement accuracy test case 17.3.4; Source: CATT

[49] R5-240120	Addition of measurement period requirements in RRC_INACTIVE state for NR positioning methods; Source: CATT

[50] R5-241912	Correction to PRS-RSRPP positioning test cases; Source: CATT

[51] R5-241913	Correction to PRS-RSRP positioning test cases; Source: CATT

[52] R5-241914	Correction to NR RSTD positioning test cases; Source: CATT

[53] R5-241915	Correction to NR UE Rx-Tx time difference positioning test cases; Source: CATT

CRs TS 37.571-2:

[1] R5-230335	Introduction of BDS B2a and B3I signal test contents in TS 37.571-2; Source: CATT

[2] R5-233395	Introduction of R17 Positioning Enhancements default test conditions in TS 37.571-2; Source: CATT

[3] R5-233396	Addition of new positioning test case for pre-configured measurement gap procedures; Source: CATT

[4] R5-233397	Addition of new positioning test case for pre-configured PRS processing window procedures; Source: CATT

[5] R5-233398	Addition of new positioning test case for UE positioning assistance information procedures; Source: CATT

[6] R5-235341	Addition of Rel-17 missing IEs to LPP position capability transfer test case; Source: CATT

[7] R5-234217	Correction of test case 9.4.6 UE Positioning Assistance Information; Source: CATT

[8] R5-234218	Correction of test case 9.4.5 Pre-configured PRS processing window procedures; Source: CATT

[9] R5-234219	Correction of test case 9.4.4 Pre-configured Measurement Gap Procedures; Source: CATT

CRs TS 37.571-3:

[1] R5-230336	Introduction of BDS B2a and B3I signal test applicabilities in TS 37.571-3; Source: CATT

[2] R5-233399	Addition of test applicabilities for Release-17 NR positioning enhancement signaling test cases; Source: CATT

[3] R5-234215	Introduction of BDS B2a and B3I signal test applicabilities in TS 37.571-Addition of test applicabilities for Release-17 NR RSTD and UE Rx-Tx time difference positioning test cases; Source: CATT

[4] R5-235342	Addition of test applicabilities for Release-17 PRS-RSRP and PRS-RSRPP test cases; Source: CATT

[5] R5-236257	Updates and additions of PICS for release 17 positioning capabilities; Source: CATT

[6] R5-236258	Update PRS processing window type PICs description; Source: CATT

[7] R5-240125	Addition of test applicabilities for Release-17 PRS-RSRP, PRS-RSRPP and RSTD test cases; Source: CATT

CRs TS 37.571-4:

None

CRs TS 37.571-5:

[1] R5-241916	Introduction of BDS B2a and B3I performance default test conditions in TS 37.571-5; Source: CATT

[2] R5-241917	Corrected CellIdentity for DL-TDOA measurement period test; Source: CATT

[3] R5-241577	Introduction of BDS B2a and B3I signal default test conditions in TS 37.571-5; Source: CATT