3GPP TSG RAN meeting #103										RP-240410

Maastricht, Netherlands, March 18-21, 2024

Status Report to TSG

Agenda item:			9.4.1.8

| WI / SI Name | Network energy savings for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | Netw_Energy_NR |  |  |  |  |
| Unique ID | 981037 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-234009 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2023 | Performance part: 06/2024 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 45% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Yi Wang |
|  | Company | Huawei |
|  | Email | wangyi6@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

##### RAN4#110 RRM performance part:

RAN4 made following agreements for RRM performance:

Issue 3-1-1: Test case list for FR1 inter-band SSB-less activation/deactivation

Agreement:

Agree on the TC list for inter-band SSB-less are follows:

| No. | Feature | Test case | Subclause | Responsibility |
| --- | --- | --- | --- | --- |
| 1-1 | Inter-band SSB-less SCell activation | NR-SA: TRS based inter-band SSB-less Scell activation delay | A.6.5.3.X |  |
| 1-2 |  | NR-SA: A-TRS based inter-band SSB-less Scell activation delay | A.6.5.3.X |  |
| 1-3 |  | EN-DC: TRS based inter-band SSB-less Scell activation delay | A.4.5.3.X |  |
| 1-4 |  | EN-DC: A-TRS based inter-band SSB-less Scell activation delay | A.4.5.3.X |  |

UE is only required to pass one TC between 1-1 and 1-3 and one TC between 1-2 and 1-4.

Issue 3-1-2: Detailed configurations for  FR1 inter-band SSB-less activation/deactivation

Agreement:

- Test cases for FR1 inter-band SSB-less activation based on TRS/A-TRS in non-DRX need to be defined

- The legacy R15 test scenario configuration can be reused. For PCell and SCell, the combinations of any two configurations among 15kHz/≥10MHz FDD, 15kHz/≥10MHz TDD and 30kHz/≥40MHz TDD are supported

- Reuse the TRS and A-TRS configuration in legacy Fast SCell activation test case for SSB-less SCell

Issue 3-2-2: RRM performance impacts of CHO – Test case list

Agreement: RRM performance impacts of CHO – Test case list

| No. | Feature | Test case | Subclause | Note | Responsibility |
| --- | --- | --- | --- | --- | --- |
| 2-1 | NES-based CHO | NES triggering intra-frequency target CHO delay From FR1 to FR1 | A.6.3.3.X | DCI 2-9 command is decoded before the RSRP condition of CHO is met |  |
| 2-2 |  | NES triggering inter-frequency target CHO delay From FR1 to FR1 | A.6.3.3.X | DCI 2-9 command is decoded after the RSRP condition of CHO is met |  |
| 2-3 |  | NES triggering intra-frequency target CHO delay From FR2 to FR2 | A.7.3.3.X | DCI 2-9 command is decoded before the RSRP condition of CHO is met |  |
| 2-6 |  | NES triggering inter-frequency target CHO delay From FR2 to FR1 | A.7.3.3.X | DCI 2-9 command is decoded after the RSRP condition of CHO is met |  |

Work split for test cases

Test cases for SSB-less

| No. | Feature | Test case | Subclause | Responsibility |
| --- | --- | --- | --- | --- |
| 1-1 | Inter-band SSB-less SCell activation | NR-SA: TRS based inter-band SSB-less Scell activation delay | A.6.5.3.X | ZTE |
| 1-2 |  | NR-SA: A-TRS based inter-band SSB-less Scell activation delay | A.6.5.3.X | Huawei |
| 1-3 |  | EN-DC: TRS based inter-band SSB-less Scell activation delay | A.4.5.3.X | Nokia |
| 1-4 |  | EN-DC: A-TRS based inter-band SSB-less Scell activation delay | A.4.5.3.X | Ericsson |

Test cases for CHO

| No. | Feature | Test case | Subclause | Note | Responsibility |
| --- | --- | --- | --- | --- | --- |
| 2-1 | NES-based CHO | NES triggering intra-frequency target CHO delay From FR1 to FR1 | A.6.3.3.X | DCI 2-9 command is decoded before the RSRP condition of CHO is met | CMCC |
| 2-2 |  | NES triggering inter-frequency target CHO delay From FR1 to FR1 | A.6.3.3.X | DCI 2-9 command is decoded after the RSRP condition of CHO is met | Apple |
| 2-3 |  | NES triggering intra-frequency target CHO delay From FR2 to FR2 | A.7.3.3.X | DCI 2-9 command is decoded before the RSRP condition of CHO is met | Vivo |
| 2-4 |  | NES triggering inter-frequency target CHO delay From FR2 to FR1 | A.7.3.3.X | DCI 2-9 command is decoded after the RSRP condition of CHO is met | Intel |

##### RAN4#110 RF performance part:

Issue 1: RF conformance testing requirements

Agreement:

- No additional transmit ON/OFF transient time conformance testing is needed for spatial and power domains techniques.

##### RAN4#110 demodulation performance part:

- RAN4 to evaluate the performance of SSB-less SCells CA performance, if the observed performance constitutes a practical operating point of the feature, or if SSB-less SCell compliant UE shall be tested with normal CA requirements.

- RAN4 to use following simulation assumptions:

| Parameter |  | Unit | Value |
| --- | --- | --- | --- |
| Duplex mode |  |  | TDD |
| Active DL BWP index |  |  | 1 |
| Channel model |  |  | {TDLA30-10} |
| Antenna configuration |  |  | 2x2, ULA Low |
| Fraction of maximum throughput (%) |  |  | 70 (Only SCell measured) |
| SCS/CBW |  |  | 30kHz/40MHz (106 PRB) |
| MCS |  |  | {16QAM, 0.48 (MCS13)} |
| Channel estimation |  |  | DM-RS based: non-ideal/practical |
| TO Estimation & Compensation |  |  | As per implementation |
| TO |  |  | {-0.9, -0.4, 0, 0.4, 0.9} CP |
| FFT window shift target |  |  | {As per implementation} |
| SSB/TRS |  |  | PCell: SSB and TRS (optional) SCell: TRS only |
| Precoder |  |  | Single Panel Type I; Randomized precoder selection for every PRB bundle and updated per slot, with equal probability of each applicable i1/i2 combination or codebook index, chosen from section 5.2.2.2.1 of TS 38.214 |
| PDSCH configuration | Mapping type |  | Type A |
|  | k0 |  | 0 |
|  | Starting symbol (S) |  | 2 |
|  | Length (L) |  | Fill remaining DL symbols in the slot. 12 in normal DL slot 4 in special slot |
|  | PDSCH aggregation factor |  | 1 |
|  | PRB bundling type |  | Static |
|  | PRB bundling size |  | 2 |
|  | Resource allocation type |  | Type 0 |
|  | RBG size |  | Config2 |
|  | VRB-to-PRB mapping type |  | Non-interleaved |
|  | VRB-to-PRB mapping interleaver bundle size |  | N/A |
| PDSCH DMRS configuration | DMRS Type |  | Type 1 |
|  | Number of additional DMRS |  | 1 |
|  | Maximum number of OFDM symbols for DL front loaded DMRS |  | 1 |
|  | Antenna ports |  | {1000} |
| Number of HARQ Processes |  |  | 8 |
| Maximum number of HARQ transmissions |  |  | 4 |
| TDD UL-DL pattern |  |  | [30kHz SCS: FR1.30-1] |
| CSI-RS for tracking | First subcarrier index in the PRB used for CSI-RS |  | k0=0 for CSI-RS resource 1,2,3,4 |
|  | First OFDM symbol in the PRB used for CSI-RS |  | l0 = 6 for CSI-RS resource 1 and 3 l0 = 10 for CSI-RS resource 2 and 4 |
|  | Number of CSI-RS ports (X) |  | 1 for CSI-RS resource 1,2,3,4 |
|  | CDM Type |  | 'No CDM’ for CSI-RS resource 1,2,3,4 |
|  | Density (ρ) |  | 3 for CSI-RS resource 1,2,3,4 |
|  | CSI-RS periodicity | Slots | 30 kHz SCS: 40 for CSI-RS resource 1,2,3,4 |
|  | CSI-RS offset | Slots | 30 kHz SCS: 20 for CSI-RS resource 1 and 2 21 for CSI-RS resource 3 and 4 |
|  | Frequency Occupation |  | Start PRB 0 Number of PRB = ceil(BWP size/4)*4 |

- Not to introduce CSI requirements for power/spatial domain adaption

2.4.2	Remaining Open issues

RRM performance part:

As captured in WF R4-2403526

Demodulation part:

Whether to introduce PDSCH requirements for SSB less Scell for inter-band CA depends on the evaluation results.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

##### RAN4#110

| R4-2400487 | On RRM requirement impacts for NES | Apple |
| --- | --- | --- |
| R4-2400488 | On SSB-less SCell operation for NES | Apple |
| R4-2400546 | Discussion on remaining issues SSBless Scell operation | Qualcomm Incorporated |
| R4-2400547 | View on RRM performance requirements on Network Energy Saving | Qualcomm Incorporated |
| R4-2400768 | Topic summary for [110][232] Netw_Energy_NR | Moderator (Huawei) |
| R4-2400816 | SSB-less operation for FR1 inter-band co-located CA | Nokia, Nokia Shanghai Bell |
| R4-2400817 | 38.133 CR on SSB-less SCell activation | Nokia, Nokia Shanghai Bell |
| R4-2400818 | RRM requirements impact due to other NES features | Nokia, Nokia Shanghai Bell |
| R4-2400819 | 38.133 CR on handover delays for NES-based CHO | Nokia, Nokia Shanghai Bell |
| R4-2400820 | RRM performance requirements for network energy saving | Nokia, Nokia Shanghai Bell |
| R4-2400821 | draftCR on TC for SSB-less SCell activation | Nokia, Nokia Shanghai Bell |
| R4-2400847 | (Netw_Energy_NR-Core) Discussion on SSB-less SCell operation core maintenance for NES | CMCC |
| R4-2400848 | (Netw_Energy_NR-Perf) Discussion on RRM performance requirements for network energy saving | CMCC |
| R4-2400973 | Discussion on NES general issues | Ericsson |
| R4-2400974 | Discussion on NES test case | Ericsson |
| R4-2401019 | Discussion on RRM requirements for inter-band SSB-less SCell operation | MediaTek inc. |
| R4-2401020 | Discussion on RRM performance requirements for NR Network energy saving | MediaTek inc. |
| R4-2401057 | (Netw_Energy_NR-Core)CR to NES-based conditional handover requirement | Apple |
| R4-2401240 | Discussion on UE capabilities for NES | China Telecom |
| R4-2401241 | Discussion on RRM performance requirements for NES | China Telecom |
| R4-2401327 | Big CR on requirements maintenance for R18 NES | Huawei, HiSilicon |
| R4-2401328 | Discussion on requirements maintenance for R18 NES | Huawei, HiSilicon |
| R4-2401329 | DraftCR on maintenance for NES CHO | Huawei, HiSilicon |
| R4-2401330 | Discussion on performance requirements for R18 NES | Huawei, HiSilicon |
| R4-2401353 | Discussion on SSB-less SCell operation | Huawei, HiSilicon |
| R4-2401354 | CR on SCell activation/deactivation requirements for inter-band SSB-less | Huawei, HiSilicon |
| R4-2401429 | Maintenance CR on NES RRM requirements | Intel Corporation |
| R4-2401430 | Test cases discussions for network energy saving RRM requirements | Intel Corporation |
| R4-2401431 | NR network energy saving RRM maintenance – SSB-less SCell | Intel Corporation |
| R4-2401502 | (Netw_Energy_NR-Core)Discussion on RRM requirement impacts for network energy saving | vivo |
| R4-2401503 | Discussion on RRM performance requirements for network energy saving | vivo |
| R4-2401504 | (Netw_Energy_NR-Core)Draft CR for conditional handover requirements on network energy saving | vivo |
| R4-2401635 | Discussion on SSB-less SCell operation of Network energy saving for NR | ZTE Corporation |
| R4-2401649 | [Netw_Energy_NR-Core] Draft CR on R18 inter-band SSB-less cell | ZTE Corporation |
| R4-2401939 | draft CR on L1 measurement reporting requirements for R18 NES | vivo |
| R4-2401940 | Discussion on maintenance of SSB-less SCell operation for network energy saving | vivo |
| R4-2402834 | On SCell activation procedures for SSB-less inter-band SCell in FR1 | Ericsson |
| R4-2402835 | draft CR to 38.133 On SCell activation procedures for SSB-less inter-band SCell in FR1 | Ericsson |
| R4-2403318 | Ad-hoc minutes on RRM requirements for Netw_Energy_NR WI | Huawei |
| R4-2403327 | (Netw_Energy_NR-Core)CR to NES-based conditional handover requirement | Apple |
| R4-2403328 | DraftCR on maintenance for NES CHO | Huawei, HiSilicon |
| R4-2403329 | 38.133 CR on handover delays for NES-based CHO | Nokia, Nokia Shanghai Bell |
| R4-2403330 | (Netw_Energy_NR-Core)Draft CR for conditional handover requirements on network energy saving | vivo |
| R4-2403331 | draft CR to 38.133 On SCell activation procedures for SSB-less inter-band SCell in FR1 | Ericsson |
| R4-2403332 | Maintenance CR on NES RRM requirements | Intel Corporation |
| R4-2403333 | CR on SCell activation/deactivation requirements for inter-band SSB-less | Huawei, HiSilicon |
| R4-2403334 | 38.133 CR on SSB-less SCell activation | Nokia, Nokia Shanghai Bell |
| R4-2403526 | WF on RRM requirements for Netw_Energy_NR | Huawei |
| R4-2403538 | CR on SCell activation/deactivation requirements for inter-band SSB-less | Huawei, HiSilicon |
| R4-2403554 | (Netw_Energy_NR-Core)Draft CR for conditional handover requirements on network energy saving | vivo |
| R4-2400549 | Discussion on BS conformance testing requirements for NES | Fujitsu Limited |
| R4-2400773 | Discussion on BS conformance testing for NES | Huawei, HiSilicon |
| R4-2402241 | Discussion on NES BS RF tests | Nokia, Nokia Shanghai Bell |
| R4-2401097 | Topic summary for [110][138] Netw_Energy_NR | Moderator(Huawei) |
| R4-2403684 | WF on NES conformance testing | Huawei |
| R4-2400420 | Discussion on UE demodulation performance and CSI requirements for Network Energy Savings for NR | Apple |
| R4-2401115 | discussion on demodulation and CSI requirements for NES | Samsung |
| R4-2401679 | Discussion on Rel-18 NES demodulation and CSI requirements | Huawei, HiSilicon |
| R4-2401755 | Discussion on UE demodulation and CSI reporting requirements for NES | Ericsson |
| R4-2402278 | Discussion on Network energy saving for NR UE demodulation performance and CSI requirements | Nokia |
| R4-2402279 | Simulation results on Network energy saving for NR UE demodulation performance and CSI requirements | Nokia |
| R4-2402752 | Discussion on UE Demod Requirements for NR Network Energy Saving | Qualcomm |
| R4-2402667 | Topic summary for [110][327] Netw_Energy_NR_demod | Huawei, HiSilicon |
| R4-2402872 | Way forward on [110][327] Netw_Energy_NR_demod | Huawei, HiSilicon |

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template