3GPP TSG RAN meeting #103										RP-240421

Maastricht, Netherlands, March 18-21, 2024

Status Report to TSG

Agenda item:			9.5.1.1

| WI / SI Name | Additional NR bands for UL-MIMO in Rel-18 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_bands_UL_MIMO_R18 |  |  |  |  |
| Unique ID | 960095 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-234040 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2024 | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Xiang Gao |
|  | Company | Huawei |
|  | Email | gaoxiang74@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN4

2.1.1	Agreements

RAN4#110

- According to the endorsed CR in R4-2400355, NR band n8 is enabled to support UL MIMO with MOP PC2.

- According to the endorsed CR in R4-2400953, NR band n26 is enabled to support UL MIMO with MOP PC3.

- According to the endorsed CR in R4-2400954, NR band n104 is enabled to support UL MIMO with MOP PC3 and PC2.

- According to the endorsed CR in R4-2400955, NR band n105 is enabled to support UL MIMO with MOP PC3.

RAN4#109

- According to the endorsed CR in R4-2320074, NR band n86 is enabled to support UL MIMO with MOP PC2 and PC3.

RAN4#108bis

- According to the endorsed CR in R4-2315178, NR band n81 and n83 are enabled to support UL MIMO with MOP PC3.

- According to the endorsed CR in R4-2315303, NR band n5 is enabled to support UL MIMO with MOP PC3.

- According to the endorsed CR in R4-2316399, NR band n66 is enabled to support UL MIMO with MOP PC2.

- According to the endorsed CR in R4-2316400, NR band n70 is enabled to support UL MIMO with MOP PC2.

- According to the endorsed CR in R4-2316764, NR band n25 is enabled to support UL MIMO with MOP PC2.

- According to the endorsed CR in R4-2316765, NR band n71 is enabled to support UL MIMO with MOP PC2.

- According to the endorsed CR in R4-2317683, NR band n85 is enabled to support UL MIMO with MOP PC3.

RAN4#108

- According to the endorsed CR in R4-2311925, NR band n13 is enabled to support UL MIMO with MOP PC3.

RAN4#107

- According to the endorsed CR in R4-2310247, the missing PC2 configuration for single band operation has been added for SUL band n80 and n84 respectively.

RAN4#106

- According to the endorsed CR in R4-2303716, the form factor restriction (i.e., FWA) for NR band n8, n28 and n71 to be configured with UL MIMO operation is removed.

- According to the endorsed CR in R4-2301766, NR band n1, n3 and corresponding SUL band n84, n80 are enabled to support UL MIMO with MOP PC2.

RAN4#105

- According to the endorsed CR in R4-2220483, NR band n8 is included as a band supporting UL MIMO with MOP PC3. This is targeted for FWA form factor.

RAN4#104-e

- According to the endorsed CR in R4-2212283, NR band n28 is included as a band supporting UL MIMO with MOP PC3. This is targeted for FWA form factor.

2.1.2	Remaining Open issues

No open issue.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RAN4#104-e

[1] R4-2212283, Draft CR for n28 UL MIMO, CMCC.

[2] R4-2213741, Revised WID R18 NR bands for UL-MIMO, Huawei, HiSilicon.

RAN4#105

[3] R4-2220483, Draft CR for n8 PC3 UL MIMO, China Unicom, CHTTL.

[4] R4-2219493, Big CR for 38.101-1 introduce UL MIMO configurations for Rel-18, Huawei, HiSilicon.

[5] R4-2219492, Revised WID R18 NR bands for UL-MIMO, Huawei, HiSilicon.

RAN4#106

[6] R4-2303716, Draft CR to support n8, n28 and n71 with PC3 UL MIMO for handheld, CMCC, OPPO, Huawei, HiSilicon, China Unicom, CHTTL, T-Mobile USA.

[7] R4-2301766, draft CR for 38.101-1 introduce PC2 UL MIMO configurations for band n1, n3 and corresponding SUL band n84, n80, Huawei, HiSilicon, China Unicom, China Telecom.

[8] R4-2301767, Big CR for 38.101-1 introduce UL MIMO configurations for Rel-18, Huawei, HiSilicon.

RAN4#107

[9] R4-2310247, Draft CR for 38.101-1: add missing PC2 configurations for SUL band n80 and n84, Huawei, HiSilicon, China Unicom, China Telecom.

[10] R4-2308954, Big CR for 38.101-1: introduce UL MIMO configurations for Rel-18, Huawei, HiSilicon.

RAN4#108

[11] R4-2311925, Draft CR for n13 PC3 UL MIMO, Samsung, Bell Mobility, TELUS.

[12] R4-2313092, Big CR for 38.101-1: introduce UL MIMO configurations for Rel-18, Huawei, HiSilicon.

[13] R4-2314749, Revised WID: Additional NR bands for UL-MIMO in Rel-18, Huawei, HiSilicon.

RAN4#108bis

[14] R4-2315178, Draft CR for 38.101-1: PC3 UL-MIMO configurations for band n81 and n83, CMCC, Huawei, HiSilicon.

[15] R4-2315303, DraftCR for 38.101-1: introduce UL MIMO configuration for Rel-18, Verizon, Samsung, Ericsson, Nokia.

[16] R4-2315570, Draft CR on UL MIMO for n81, China Unicom.

[17] R4-2315887, Draft CR for 38.101-1: add PC3 UL-MIMO configurations for n5, China Telecom, Huawei, HiSilicon.

[18] R4-2316399, draftCR for 38.101-1: Introduce PC2 UL MIMO configurations for band n66, DISH Network, T-Mobile USA, Fujitsu, Samsung.

[19] R4-2316400, draftCR for 38.101-1: Introduce PC2 UL MIMO configurations for band n70, DISH Network, Fujitsu, Samsung.

[20] R4-2316764, Draft CR for 38.101-1: Introduce PC2 UL MIMO configurations for band n25, T-Mobile USA.

[21] R4-2316765, Draft CR for 38.101-1: Introduce PC2 UL MIMO configurations for band n71, T-Mobile USA, DISH Network.

[22] R4-2317638, Draft CR for 38.101-1: Introduce PC3 UL MIMO configurations for band n85, T-Mobile USA.

[23] R4-2317789, Draft TS 38.101-1 big CR for NR_bands_UL_MIMO_R18, Huawei, HiSilicon.

RAN4#109

[24] R4-2320074, Draft CR for 38.101-1 PC2 and PC3 UL-MIMO configurations for SUL band n86, Huawei, HiSilicon, Bell Mobility, TELUS.

[25] R4-2321684, TS 38.101-1 big CR for NR_bands_UL_MIMO_R18, Huawei, HiSilicon.

RAN4#110

[26] R4-2400355, Draft CR to TS38.101-1[R18] Adding n8 PC2 UL MIMO, China Unicom, Huawei, HiSilicon.

[27] R4-2400953, Draft CR for 38.101-1: add PC3 UL-MIMO configurations for n26, Huawei, HiSilicon, Telstra.

[28] R4-2400954, draft CR for TS 38.101-1 add PC3 and PC2 UL-MIMO configurations for n104, Huawei, HiSilicon, CMCC, China Unicom, China Telecom.

[29] R4-2400955, draft CR for TS 38.101-1 add PC3 UL-MIMO configurations for n105, Huawei, HiSilicon, Spark.

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template