3GPP TSG RAN meeting #103									               RP-240502

March 18–21, 2023, Maastricht, Netherlands

## Status Report to TSG

Agenda item:	9.5.3.4

| WI / SI Name | Rel-18 NR inter-band Carrier Aggregation/Dual Connectivity for y bands DL (y=4, 5, 6) with x bands UL (x=1, 2) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CADC_R18_yBDL_xBUL |  |  |  |  |
| Unique ID | 961008 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233696 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 06/2024 | Performance part: 06/2024 | Testing part: N/A |  |
| Overall Completion level | Study Item: | Core part: 60% | Performance Part: 60% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action.

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action.

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Reihaneh Malekafzaliardakani |
|  | Company | Ericsson |
|  | Email | reihaneh.malekafzaliardakani@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.4	RAN4

See attached excel document and documents in clause 4.

.

## 4.	References

RAN#103:

RP-240501	Revised WID Rel-18 NR Inter-band CADC for y bands DL with x bands UL (y=4,5,6, x=1,2), Ericsson

RP-240502	SR for Rel-18 NR Inter-band CADC for y bands DL with x bands UL (y=4,5,6, x=1,2), Ericsson

RP-240504     Rel-18 WI Exception sheet for NR Inter-band CADC for y bands DL with x bands UL (y=4,5,6, x=1,2), Ericsson

RAN4#110:

R4-2402372	Revised WID Rel-18 NR Inter-band CADC for y bands DL with x bands UL (y=4,5,6, x=1,2), Ericsson

R4-2402373	Big CR 38.101-31 new combinations Rel-18 NR Inter-band CADC for y bands DL with x bands UL (y=4,5,6, x=1,2), Ericsson

R4-2402374	Big CR 38.101-3 new combinations Rel-18 NR Inter-band CADC for y bands DL with x bands UL (y=4,5,6, x=1,2)), Ericsson

RAN#102:

RP-233696	Revised WID on Rel-18 NR_CADC_R18_yBDL_xBUL (y=4,5,6, x=1,2), Ericsson

RP-233694	SR for WI on NR_CADC_R18_yBDL_xBUL (y=4,5,6, x=1,2), Ericsson

RP-233693     Rel-18 Work Item Exception for WI on NR_CADC_R18_yBDL_xBUL, Ericsson