3GPP TSG RAN Meeting #103								RP-240504

March 18–21, 2023, Maastricht, Netherlands

Source:	Ericsson

Title:	Rel-18 Work Item Exception for Rel-18 NR inter-band Carrier Aggregation/Dual Connectivity for y bands DL (y=4, 5, 6) with x bands UL (x=1, 2)

Document for:	Approval

Agenda Item:	9.5.3.4

3GPP™ Work Item Exception

# Title : 	Rel-18 NR inter-band Carrier Aggregation/Dual Connectivity for y bands DL (y=4, 5, 6) with x bands UL (x=1, 2)

## Acronym  : 	NR_CADC_R18_yBDL_xBUL

## Unique Identifier :	961008

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: no | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#104 (June 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS 38.101-1, TS 38.101-3, TS 38.307 |  |  |  |  |
| Task(s) within work which are not complete: | Some band combinations from operators’ requests are not completed in this WI. The uncompleted band combinations are provided in the attached excel document. |  |  |  |  |
| Consequences if not included in Release ZZ: | These combinations are not supported in Release 18. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the completion date of NR_CADC_R18_yBDL_xBUL WI to June 2024.

Contentious Issues:

None.