3GPP TSG RAN Meeting #103										       RP-240733

Maastricht, Netherlands, 18th – 21st March 2024

## Status Report to TSG

Agenda item:			10.3.1

| WI / SI Name | Introduction of the Extended L-band (UL 1668-1675MHz, DL 1518-1525MHz) for IoT NTN |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes | Testing part: No |
| Acronym | IoT_NTN_extLband |  |  |  |
| Unique ID | 991041 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233856 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 03/2024 | Performance part: 06/2024 | Testing part: |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 20% | Testing part: |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Luca Lodigiani |
|  | Company | Inmarsat |
|  | Email | Luca.lodigiani@inmarsat.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | NO |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

#### 2.4.1	Agreements

##### RAN4#110

CRs

| R4-2402224 | CR to TS36.102: Addition of some missing bands in UE spurious emissions coexistence clause | ZTE Corporation |
| --- | --- | --- |
| R4-2402225 | CR to TS36.181 Introduction of the extended L-band | ZTE Corporation |
| R4-2403650 | CR to TR 36.764 to introduce IoT NTN Extended L-band | Inmarsat, Viasat |

#### Remaining Open issues

After RAN4#110

- None in Core part.

- Performance Part still WIP

## 3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 3.5 RAN WG4#110

- R4-2401075	Topic summary for [110][116] IoT_NTN_extLband	Moderator(Inmarsat)

- R4-2402224	CR to TS36.102: Addition of some missing bands in UE spurious emissions coexistence clause	ZTE Corporation

- R4-2402225	CR to TS36.181 Introduction of the extended L-band	ZTE Corporation

- R4-2403650	CR to TR 36.764 to introduce IoT NTN Extended L-band	Inmarsat, Viasat