## Slide 1: Status Report RAN WG4
3GPP RAN WG4 Chair: Xizeng Dai
3GPP RAN WG4 Vice Chairs: Gene Fong, Shan Yang
3GPP TSG RAN Meeting #107
Incheon, Korea, March 12-14, 2025
Agenda Item: 5.4
RP-250009

## Slide 2: Summary (1/2)
In Q1 2025, RAN4 had 1 face to face meeting, i.e., RAN4#114 in Athens, Greece, 17th – 21st February, 2025.
  Three parallel sessions (Main, RRM, and BSRF_Demod_Test) + one ad hoc session were scheduled for RAN4#114 meeting.
  Full agendas including maintenance were set in RAN4#114 meeting.
  NWM tool is used to handle the maintenance topics, which improves the meeting efficiency
Rel-15/Rel-16, Rel-17 and Rel-18 closed spectrum-related items maintenance
  In RAN4#114, there were totally 384 contributions (14.07% of total tdocs, 15.02% in Q1 2025) for Rel-15/Rel-16/Rel-17 maintenance.
  In RAN4#114, there were totally 474 contributions (17.36% of total tdocs, 19.63% in Q1 2025) for Rel-18 maintenance.
Rel-19 WI/SI
  From Q1 2025, RAN4 were focusing on working for Rel-19. The status for each item can be found in the attached spread sheet.
  The following 8 items or RAN4 work can be completed
    FS_NR_IMT_4400_7125_14800MHz, NR_FR1_lessthan_5MHz_BW_Ph2-Core, NR_FDD_1400MHz, NR_bands_n87_n88, NR_band_n68, NR_HAPS_bands-Core, NR_n28_PC2_40MHz_CBW-Core, LTE_FDD_1800_1830MHz_CAN
  The following 3 item needs be extended
    FS_NR_demod_SCM, NR_NTN_Sband, IoT_NTN_FDD_S_band
Notes: Athens, Greece, 17/02/2025 to 21/02/2025
2730/2524
384
474

## Slide 3: Summary: Rel-19 Core part (2/2)
Rel-19 SI and WI core part with RAN4 impacts (total 55 items: 9 closed, 3 extended, then 43 on-going)
  Red color: to be extended. Green color: to be completed/stopped. Black color: on-going.
RAN1~3 led WI/SI (RAN4 core. part)（13/1）
RAN4 non-spectrum WI/SI(core)（16/2）
RAN4 led spectrum WI/SI（26/6）
NR_FDD_1400MHz
NR_bands_n87_n88
NR_band_n68
NR_NTN_Sband
NR_NTN_combinedLband
NR_NTN_Ku_bands
NR_bands_xFeature_R19-Core
NR_HAPS_bands
DC_R19_xBLTE_yBNR-Core
NR_CADC_SUL_R19-Core
LTE_NR_R19_Simult_RxTx-Core
DL_intrpt_combos_TxSW_R19-Core
HPUE_DC_LTE_NR_R19-Core
HPUE_NR_CADC_SUL_R19-Core
NR_PC2_RedCap_UE-Core
HPUE_NR_FR1_bands_R19-Core
NR_n28_PC2_40MHz_CBW-Core
NR_bands_CA_ENDC_R19_BWs-Core
NR_mmWave_protect
NR_FR1_7MHz_BW
LTE_FDD_1800_1830MHz_CAN
FS_NR_demod_SCM
FS_NR_FR2_OTA_Ph3
FS_NR_IMT_4400_7125_14800MHz
FS_NR_FR1_DL_Frag_Carrier
NR_ENDC_RF_Ph4
NR_BS_RF_req_evo
NR_RRM_Ph5
NR_FR1_lessthan_5MHz_BW_Ph2
NonCol_intraB_ENDC_NR_CA_Ph2
NR_ATG_enh
NR_SL_intraB_CA_ITS-Core
TRP_TRS_MIMO_OTA_Ph3
NR_IoT_NTN_req_test_enh
NR_demod_Ph5
NR_LBCA_Sw
LTE_terr_bcast_Ph2
FS_Ambient_IoT_solutions
FS_NR_AIML_air_Ph2
FS_NR_AIML_Mob
NR_MIMO_Ph5
NR_duplex_evo
NR_AIML_air
NR_LPWUS
Netw_Energy_NR_enh
Ambient_IoT_Solutions
NR_Mob_Ph4
NR_NTN_Ph3
NR_XR_Ph3
IoT_NTN_Ph3
IoT_NTN_FDD_S_band
HPUE_LTE_bands_R19-Core
LTE_CA_R19_xBDL_yBUL-Core
IoT_NTN_TDD
LTE_terr_bcast_bands_sub_108-Core

## Slide 4: Statistics
Meeting | Date | Location | Host | Delegates registered/attendees | Documents requested/uploaded
RAN4#114 | 17th – 21st February, 2025 | Athens, Greece | EF3 | 594/537 | 2730/2524
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e | #104-e | #104-bis-e | #105 | #106 | #106bis-e | #107 | #108 | #108bis | #109 | #110 | #110bis | #111 | #112 | #112bis | #113 | #114
Uploaded Contributions | 2337 | 2576 | 2230 | 2886 | 2883 | 3297 | 2971 | 3736 | 3740 | 2460 | 3622 | 3903 | 3450 | 2663 | 3690 | 3628 | 3619 | 2231 | 2647 | 2881 | 2084 | 2816 | 3464 | 2451 | 3533 | 2854 | 2348 | 3368 | 2877 | 1869 | 2603 | 2524
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e | #104-e | #104-bis-e | #105 | #106 | #106bis-e | #107 | #108 | #108bis | #109 | #110 | #110bis | #111 | #112 | #112bis | #113 | #114
Attendees | 387 | 266 | 298 | 382 | 226 | 308 | 349 | 367 | 400 | 527 | 401 | 403 | 396 | 404 | 444 | 382 | 452 | 441 | 457 | 466 | 493 | 572 | 574 | 427 | 421 | 383 | 301 | 457 | 443 | 443 | 448 | 537

## Slide 5: Rel-19 status and RAN4 related issues
The proposals to modify scope and/or open issues related RAN4 work, which may need discussions in RAN#106
AI | WI/SI name （Acronym） | Target date | Completion level | Open issues or proposed modifications of scope
9.2.6 | FS_NR_FR2_OTA_Ph3 | Sep. 2025 | 90.00% | RP-250639 Motivation to add VSAT testability to NR FR2 OTA testing Phase 3: The work on developing VSAT test methods following the completion in June 2024 of the core requirements specification for Ka band VSAT RP-250640 Revised SID: Study on NR frequency range 2 (FR2) OTA (Over the Air) testing Phase 3: Proposal: add VSAT ka band test
9.3.4.1 | NR_ENDC_RF_Ph4 | Sep. 2025, Mar. 2026 | Core: 50%, Perf: 20% | RP-250324 Views on revised WID objective for 6 MIMO layers support: Reflect the agreement of RAN4 by revising the WID for 6-layer.
9.3.4.4 | NR_FR1_lessthan_5MHz_BW_Ph2 | Mar. 2025, Jun. 2025 | Core: 100%, Perf: 30% | RP-250152 On <5MHz demodulation requirements for CA Proposal: whether RAN4 shall introduce UE demodulation performance requirements for CA in Rel-19 “NR_FR1_lessthan_5MHz_BW_Ph2-Perf
9.3.4.11 | NR_LBCA_Sw | Sep. 2025, Mar. 2026 | Core: 10%, Perf: 0% | RP-250641 Discussion on LB-LB CA via switching Proposal: Switch between FDD and FDD+SDL
9.4.1.6 | NR_NTN_Ku_bands | Sep. 2025, Mar. 2026 | Core: 50%, Perf: 0% | RP-250351 Check point on Ku Band WID revision Proposal: Two Ku bands in both FR1-NTN with 30KHz SCS and FR2-NTN with 120KHz SCS. RP-250412 Views on the check point of NR NTN Ku band WID Proposal: Include the 15 kHz SCS support for the FR1-NTN Ku bands to the existing channel bandwidths not larger than 50MHz RP-250466 Ku Band Status Report Core: 50% 09/2025; Perf: 0% 03/2026 RP-250467 Ku Band Revised WID Rev WID: adding both 15KHz and 30KHz SCS to FR1-NTN RP-250468 Motivation of Including 15 kHz Sub-Carrier Spacing for FR1 in the Ku band Proposal: add 15KHz SCS for FR1-NTN. RP-250654 Revised Ku band WID for checkpoint removal

## Slide 6: RAN tasks and other open issues
Framework simplification for co-location/co-existence requirements (RP-243288)
  R4-2502306 Way Forward for [114][331] BSRF_Simplify_CoLo_CoexUE RF specifications was approved
    Focus on the following options:
      1. Maintain tables for co-existence and co-location in each specification but simplify them, e.g., according proposals in [3, 4].
      2. Create a new standalone specification, capturing all the network-node requirements for co-existence and co-location.
        a. This option does not exclude simplification of existing tables as the same time, as in bullet 1.
      Other options are not precluded.
    Companies are encouraged to present the possible implementations of these options during next meetings, e.g., draft CR, etc.
    Companies are encouraged to identify pros and cons of the above options, considering (but not limited to) the following aspects:
      1. Workload for introduction of a new operating band,
      2. Future-proof consideration, especially considering 6G introduction,
      3. Repetitions reduction among multiple specifications,
      4. Amount of specifications that contain together the complete information necessary to perform conformance testing in the lab.
    Final solution shall cover network node specifications, including the following aspects:
      a. BS, IAB, and Repeater requirements,
      b. All RATs of interest,
      c. SRAT, and MSR requirements,
      d. Core and Performance parts to be covered,
      e. Conducted and OTA requirements.

## Slide 7: RAN tasks and other open issues
CA framework database
  R4-2502976 WF on progress update and next steps for the CA databaseAttributes of the band combination database were introduced

## Slide 8: RAN4 new WI/SI proposals (Rel-19)
  New Rel-19 RAN4-led WI proposals
Category | Tdoc num | Title | Source companies | Agenda
LTE spectrum | RP-250051 | New band for 5G Broadcast Utilizing Geosynchronous Satellite | ASTRUM MOBILE PTE. LTD. | 10.1.5
 | RP-250052 | Motivation for New band for 5G Broadcast Utilizing Geosynchronous Satellite | ASTRUM MOBILE PTE. LTD. | 10.1.5
NR spectrum | RP-250131 | New WID on Introduction of NR TDD 4.9GHz Band for US Operation | Fujitsu Limited | 9.1.5

## Slide 9: RAN4 TU Planning
The RAN4 TU budget (based on RP-242955)
  RAN4 total available TUs: R4RF 24.5 (main session + RF/OTA topics in BDaT session); R4RD 20.5 (RRM session + Demod topics in BDaT session)
  Maintenance TU (R4RF 3, R4RD 2), Spectrum TU (R4RF 6.5), Reserved TU (2.5)
  Remaining TU: highlighted by Red in the bottom of right table

## Slide 10: TEI CR
The following Rel-18/Rel-17 TEI Cat-B/F/A CRs were agreed/endorsed in RAN4 this quarter (RAN4#114)
TDoc | Title | Source | Release | Spec | Version | Related WIs | CR | CR category
R4-2500087 | Draft CR on correction for 38.101-1 clause 6 | Korea Testing Laboratory | Rel-18 | 38.101-1 | 18.8.0 | TEI18 |  | F
R4-2502647 | Draft CR on correction for 38.133: clauses 3.3, 6.1.4.2.2, and 9 | Korea Testing Laboratory | Rel-18 | 38.133 | 18.8.0 | TEI18 |  | F
R4-2502962 | CR 36.307 R18 Annex A update on overlapping bands table [Overlapping_Bands] | Nokia | Rel-18 | 36.307 | 18.5.0 | TEI18 | 4505 | F
R4-2502963 | CR 38.307 R18 Annex A update on overlapping bands table [Overlapping_Bands] | Nokia | Rel-18 | 38.307 | 18.2.0 | TEI18 | 0176 | F
R4-2503002 | (TEI18) CR to TS 36.307: NB-IoT in-band operation with NR NTN [NTNNBIoT_inbandNTNNR] | Qualcomm Incorporated | Rel-18 | 36.307 | 18.5.0 | TEI18 | 4508 | B
R4-2503036 | (TEI18) CR to 36.102 NB-IoT NTN inband operation with NR NTN [NTNNBIoT_inbandNTNNR] | MediaTek Inc. | Rel-18 | 36.102 | 18.7.0 | TEI18 | 0057 | B
R4-2502206 | CR to TS 38.133 on Inter-frequency measurements reporting requirements [NR_inter-freq_report] | CATT | Rel-18 | 38.133 | 18.8.0 | TEI18 | 5434 | F
R4-2500104 | (TEI18) CR to 38.104 on corrections to co-existence table [bands_coex_req] | Nokia | Rel-18 | 38.104 | 18.8.0 | TEI18 | 0678 | F
R4-2500105 | (TEI18) CR to 38.141-1 on corrections to co-existence table [bands_coex_req] | Nokia | Rel-18 | 38.141-1 | 18.8.0 | TEI18 | 0480 | F
R4-2500106 | (TEI18) CR to 38.141-2 on corrections to co-existence table [bands_coex_req] | Nokia | Rel-18 | 38.141-2 | 18.8.0 | TEI18 | 0617 | F
R4-2500200 | (TEI18) CR to 38.106 on corrections to co-existence table [bands_coex_req] | Nokia | Rel-18 | 38.106 | 18.7.0 | TEI18 | 0106 | F
R4-2500201 | (TEI18) CR to 38.115-1 on corrections to co-existence table [bands_coex_req] | Nokia | Rel-18 | 38.115-1 | 18.7.0 | TEI18 | 0060 | F

## Slide 11: TEI CR
The following Rel-18/Rel-17 TEI Cat-B/F/A CRs were agreed/endorsed in RAN4 this quarter (RAN4#114)
TDoc | Title | Source | Release | Spec |  | Version | Related WIs | CR | CR category
R4-2502348 | (TEI18) CR to 38.108 NB-IoT NTN inband operation with NR NTN [NTNNBIoT_inbandNTNNR] | Inmarsat, Viasat, EchoStar, Thales | CR | Rel-18 | 38.108 | 18.5.0 | TEI18 | 0106 | B
R4-2502349 | (TEI18) CR to 38.181 NB-IoT inband operation with NR NTN [NTNNBIoT_inbandNTNNR] | EchoStar, Thales, Inmarsat, Viasat | CR | Rel-18 | 38.181 | 18.4.0 | TEI18 | 0056 | B
R4-2502350 | (TEI18) CR to 36.181 NB-IoT In-band operation with NTN NR [NTNNBIoT_inbandNTNNR] | ZTE Corporation | CR | Rel-18 | 36.181 | 18.5.0 | TEI18 | 0024 | B
R4-2502351 | (TEI18) 36.104 CR to introduce LTE bands for HAPS BS [LTE_HAPS_B34] | NTT DOCOMO, INC. | CR | Rel-18 | 36.104 | 18.6.0 | TEI18 | 5003 | B
R4-2502352 | (TEI18) 36.141 CR to introduce LTE bands for HAPS BS [LTE_HAPS_B34] | NTT DOCOMO, INC. | CR | Rel-18 | 36.141 | 18.5.0 | TEI18 | 1410 | B
R4-2502353 | (TEI18) CR to 36.108 NB-IoT In-band operation with NTN NR [NTNNBIoT_inbandNTNNR] | THALES, EchoStar, Inmarsat, Viasat | CR | Rel-18 | 36.108 | 18.7.0 | TEI18 | 0030 | B

## Slide 12: Thank You All!
Many thanks to：
Vice chair Gene Fong, Shan Yang for chairing sessions
Carolyn Taylor and Jin Lian for excellent MCC supports
All the moderators for leading the discussions and providing summaries
Delegates for great contributions and discussions.