3GPP TSG RAN Meeting #107	RP-250251

Incheon,KR, 12th Mar 2025 - 14th Mar 2025

Status Report to TSG

Agenda item:			13.4.21

| WI / SI Name | UE Conformance Test Aspects - IoT NTN enhancements plus CT1 aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | IoT_NTN_enh_plus_CT1-UEConTest |  |  |  |  |
| Unique ID | 1030073 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241949 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 56% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG (CMCC), Danbo Fu (MediaTek), Yufeng Zhang (CAICT) |
|  | Company | CMCC, MediaTek Inc., CAICT |
|  | Email | songdan@chinamobile.com, Danbo.Fu@mediatek.com, zhangyufeng@caict.ac.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#106 (the details can be found in R5-250107):

- 56% overall completeness achieved.

- For common test environment, 3 Tdocs were agreed.

- For protocol conformance test cases, 5 Tdocs were agreed.

- For protocol applicability, 2 Tdocs were agreed.

- For RRM conformance test cases, 5 Tdocs were agreed.

- For TT analysis, 4 Tdocs were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-250107 WP Rel-18 IoT NTN enh after RAN#106, CMCC

TS 36.508 CRs

- R5-251289 Correction to RRC IE PhysicalConfigDedicated-NB-DEFAULT, MediaTek Inc.

- R5-251290 Update to SIB31-NB for NB-IoT NTN enhancement, MediaTek Inc.

- R5-251291 Updates to IoT NTN enhancement test cases, CMCC

TS 36.903 CRs

- R5-250027 Addition of TT analysis for NB-IoT NTN intra Reselection TCs under NGSO condition, Mediatek India Technology Pvt.

- R5-250028 Addition of TT analysis for NB-IoT NTN inter Reselection TCs under NGSO condition, Mediatek India Technology Pvt.

- R5-250029 Update TT grouping informationfor NB-IoT NTN, Mediatek India Technology Pvt.

- R5-250031 Addition of new TT ANA for test case 13.3.1.1_1 & 13.3.1.2_1 for NB IoT NTN, MediaTek Inc.

TS 36.521-3 CRs

- R5-251569 Addition of new test case 13.3.1.3 for NB IoT NTN, MediaTek Inc.

- R5-250034 Update Annex E and Annex F for NB-IoT NTN, Mediatek India Technology Pvt.

- R5-250044 Addition of new test case 13.1.1.4 for NB IoT NTN, Mediatek India Technology Pvt.

- R5-251570 Addition of new test case 13.1.1.5 for NB IoT NTN, Mediatek India Technology Pvt.

- R5-250046 Addition of new test case 13.1.1.6 for NB IoT NTN, Mediatek India Technology Pvt.

TS 36.523-1 CRs

- R5-251292 Update to NB-IoT NTN enh. TC 22.2.17, MediaTek Inc.

- R5-250077 Update to NB-IoT NTN enh. TC 22.3.1.14, CMCC

- R5-251293 Update to IoT NTN discontinuous coverage TC, CMCC

- R5-251294 Addition to IoT NTN enhancement test case 22.4.32, MediaTek Inc.

- R5-247618 Correction to IoT NTN enhancement test case 22.3.1.15, MediaTek Inc.

TS 36.523-2 CRs

- R5-250078 Update to PICS of NB-IoT NTN enh., MediaTek Inc.

- R5-251296 Applicability updates to IoT NTN enhancement test case 22.4.32, MediaTek Inc.

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template