3GPP TSG RAN Meeting #107								      RP-250271

Incheon, Korea, March 12-14, 2025

Status Report to TSG

Agenda item:			9.3.4.6

| WI / SI Name | # Enhancements for Air-to-ground network for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_ATG_enh |  |  |  |  |
| Unique ID | 1030083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-243285 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2025 | Performance part: 03/2026 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 70% | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Zhang, Xiaoran |
|  | Company | CMCC |
|  | Email | zhangxiaoran@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.1.1	RAN4 #110bis

Agreements in RAN4#110bis meeting, including RF core part.

- R4-2406594	WF on Rel-19 ATG UE requirements , CMCC

- R4-2406089	Way Forward for [110bis][312] NR_ATG_enh. ZTE

2.4.1.2	RAN4 #111

Agreements in RAN4#111 meeting, including RF core part.

- R4-2410687	WF on Rel-19 ATG UE RF requirements, CMCC

- R4-2409957	Way Forward for [111][312] NR_ATG_enh, ZTE

2.4.1.3	RAN4 #112

Agreements in RAN4#112 meeting, including RF core part and RD core part.

- R4-2414322	WF on Rel-19 ATG UE RF requirements, CMCC

- R4-2413510	Way Forward for [112][306] NR_ATG_enh, ZTE

- R4-2413959    WF on RRM requirements for NR_ATG_enh, CMCC

2.4.1.4	RAN4 #112bis

Agreements in RAN4#112bis meeting, including RF core part and RD core part.

- R4-2417121	WF on UE RF for ATG enhancement, CMCC

- R4-2416852    WF on RRM requirements for [112bis][208] NR_ATG_enh, CMCC

2.4.1.6	RAN4 #113

Agreements in RAN4#113 meeting, including RF core part and RD core part.

- R4-2420338	WF on NR ATG UE RF, CMCC

- R4-2419796	Way Forward for [113][305] NR_ATG_enh, ZTE

- R4-2420237    WF on RRM requirements for NR_ATG_enh, CMCC

2.4.1.7	RAN4 #114

Agreements in RAN4#114 meeting, including RF core part and RD core part.

- R4-2502280	draft CR to TS 38.104: the introduction of Rel-19 ATG BS supporting CA	, ZTE Corporation, Sanechips

- R4-2502591	WF on RRM requirements for NR_ATG_enh, CMCC

- R4-2502614	Coffee break discussion minutes on NR_ATG_enh, CMCC

- R4-2502952	WF on UE RF requirements for ATG, CMCC

2.4.2	Remaining Open issues

For core part,

- Continue to specify the RF and RRM core requirements for intra-band co-located and inter-band co-located DL CA :

  - FR1 intra-band contiguous CA

    - Example band combination: CA_n79C

  - FR1+FR1 inter-band CA

    - Example band combination: CA_n3A-n39A

- Continue to specify the RF requirements for support of UL MIMO with 2TX for single CC for UE. [RAN4]

- Specify signaling and UE capabilities if necessary [RAN2].

The performance part:

- Specify corresponding RRM performance and demodulation requirements for intra-band co-located and inter-band co-located DL CA.

- Specify corresponding demodulation requirements for support of UL MIMO with 2TX for single CC for UE with dual-polarization antenna.

- Specify conformance testing and conformance requirements for BS.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#110bis

[1] R4-2404347 Overview on requirement impact for ATG UE, Apple

[2] R4-2404460 Discussion on BS RF requirements for ATG CA, CATT

[3] R4-2404608 Discussion on ATG UE RF requirements for UL-MIMO, LG Electronics

[4] R4-2404692 (NR_ATG_enh-Core) Work plan on Rel-19 enhancements for ATG, Moderator (CMCC)

[5] R4-2404693 (NR_ATG_enh-Core) General consideration on UE RF core requirements for ATG with CA and UL-MIMO, CMCC

[6] R4-2404694 (NR_ATG_enh-Core)  General consideration on BS RF core requirements for ATG with CA, CMCC

[7] R4-2405285 Topic summary for [110bis][132] NR_ATG_enh, Moderator (CMCC)

[8] R4-2405303 R19 ATG RF requirements discussion, Huawei, HiSilicon

[9] R4-2405344 General discussion on Rel-19 ATG UE RF, Huawei, HiSilicon

[10] R4-2405345 General discussion on UE spec impacts and Rel-19 ATG UE spec framework, Huawei, HiSilicon

[11] R4-2405521 Discussion on RF considerations of ATG UE CA and UL MIMO, Ericsson

[12] R4-2405522 Discussion on RF considerations of ATG BS CA, Ericsson

[13] R4-2405621 Discussion on RF requirements for ATG UE in Rel-19, ZTE Corporation

[14] R4-2405622 Discussion on RF requirements for ATG BS in Rel-19, ZTE Corporation

[15] R4-2405623 draft CR to TS 38.104 the introduction of ATG supporting CA, ZTE Corporation

[16] R4-2405832 Topic summary for [110bis][312] NR_ATG_enh, Moderator (ZTE)

[17] R4-2406089 Way Forward for [110bis][312] NR_ATG_enh, Moderator (ZTE)

[18] R4-2406594 WF on Rel-19 ATG UE requirements, Moderator (CMCC)

RAN4#111

[1] R4-2407279 On intra-band CA for ATG UE, Apple

[2] R4-2407280 On inter-band CA for ATG UE, Apple

[3] R4-2407281 On MIMO for ATG UE, Apple

[4] R4-2407553 Discussion on the remaining issues for ATG enhancement BS RF, CATT

[5] R4-2407949 (NR_ATG_enh-Core) Discussion on BS RF requirements for ATG with CA, CMCC

[6] R4-2407950 (NR_ATG_enh-Core) Discussion on UE RF requirements for ATG with inter-band CA, CMCC

[7] R4-2407951 (NR_ATG_enh-Core) Discussion on UE RF requirements for ATG with intra-band contiguous CA, CMCC

[8] R4-2407952 (NR_ATG_enh-Core) Discussion on UE RF requirements for ATG with UL-MIMO, CMCC

[9] R4-2407985 ATG UE RF requirements for UL-MIMO, LG Electronics

[10] R4-2408940 Topic summary for [111][129] NR_ATG_enh, Moderator (CMCC)

[11] R4-2409333 Discussion on Rel-19 ATG UE RF with DL intra-band contiguous CA, Huawei, HiSilicon

[12] R4-2409334 Discussion on Rel-19 ATG UE RF with DL inter-band CA_n3-n39, Huawei, HiSilicon

[13] R4-2409335 Discussion on Rel-19 ATG UE RF with UL MIMO, Huawei, HiSilicon

[14] R4-2409600 Discussion on RF requirements for ATG BS in Rel-19, ZTE Corporation, Sanechips

[15] R4-2409601 RF requirement for Intra-band contiguous CA of ATG UE in Rel-19, ZTE Corporation, Sanechips

[16] R4-2409602 Discussion on RF requirement for Inter-band CA for ATG UE in Rel-19, ZTE Corporation, Sanechips

[17] R4-2409603 Discussion on RF requirement for UL-MIMO for ATG UE in Rel-19, ZTE Corporation, Sanechips

[18] R4-2409661 Discussion on RF requirement of ATG UE intra-band contiguous CA, Ericsson

[19] R4-2409662 Discussion on RF requirement of ATG UE inter-band CA, Ericsson

[20] R4-2409663 Discussion on RF requirement of ATG UE UL MIMO, Ericsson

[21] R4-2409664 Discussion on ATG UE deployment scenario for n3 and n39, Ericsson

[22] R4-2409665 Discussion on remaining issues of ATG BS supporting CA, Ericsson

[23] R4-2409957 Way Forward for [111][312] NR_ATG_enh, Moderator (ZTE)

[24] R4-2410107 Topic summary for [111][312] NR_ATG_enh, Moderator (ZTE)

[25] R4-2410687 WF on Rel-19 ATG UE RF requirements, Moderator (CMCC)

RAN4#112

[1] R4-2411353 Discussion on enhancements for Rel-19 ATG RRM requirements, CATT

[2] R4-2411423 RRM requirement impact for ATG, Apple

[3] R4-2411644 Discussion on Rel-19 ATG CA RRM requirements, Ericsson

[4] R4-2411687 Discussion on RRM requirements for ATG CA operation, LG Electronics Inc.

[5] R4-2411726 (NR_ATG_enh-Core) Discussion on BS RF requirements for ATG with CA, CMCC

[6] R4-2411727 (NR_ATG_enh-Core) Discussion on UE RF requirements for ATG with inter-band CA, CMCC

[7] R4-2411728 (NR_ATG_enh-Core) Discussion on UE RF requirements for ATG with intra-band contiguous CA, CMCC

[8] R4-2411729 (NR_ATG_enh-Core) Discussion on UE RF requirements for ATG with UL-MIMO, CMCC

[9] R4-2411758 (NR_ATG_enh-Core) Overview of RRM requirements for R19 ATG, CMCC

[10] R4-2411876 ATG UE RF requirements for UL-MIMO, LG Electronics

[11] R4-2411930 Discussion on RF requirements for ATG BS in Rel-19, ZTE Corporation, Sanechips

[12] R4-2411931 draft CR to TS 38.104: the introduction of Rel-19 ATG BS supporting CA, ZTE Corporation, Sanechips

[13] R4-2412229 Discussions on RRM requirements for Rel-19 ATG, Huawei, HiSilicon

[14] R4-2412701 RF requirement for Intra-band contiguous CA of ATG UE in Rel-19, ZTE Corporation, Sanechips

[15] R4-2412702 Discussion on RF requirement for Inter-band CA for ATG UE in Rel-19, ZTE Corporation, Sanechips

[16] R4-2412703 Discussion on RF requirement for UL-MIMO for ATG UE in Rel-19, ZTE Corporation, Sanechips

[17] R4-2412954 Discussion on Rel-19 ATG UE RF with DL intra-band contiguous CA, Huawei, HiSilicon

[18] R4-2412955 Discussion on Rel-19 ATG UE RF with DL inter-band CA_n3-n39, Huawei, HiSilicon

[19] R4-2412956 Discussion on Rel-19 ATG UE RF with UL MIMO, Huawei, HiSilicon

[20] R4-2413078 Discussion on RRM aspects of R19 ATG, ZTE Corporation, Sanechips

[21] R4-2413159 Remaining issue on MIMO for ATG UE, Apple

[22] R4-2413262 Views on Rel-19 ATG UE RF requirements, Qualcomm Incorporated

[23] R4-2413264 Discussion on RF requirement of ATG UE intra-band contiguous CA, Ericsson

[24] R4-2413265 Discussion on RF requirement of ATG UE inter-band CA, Ericsson

[25] R4-2413266 Discussion on RF requirement of ATG UE UL MIMO, Ericsson

[26] R4-2413267 Discussion on remaining issues of ATG BS supporting CA, Ericsson

[27] R4-2413406 Topic summary for [112][306] NR_ATG_enh, Moderator (ZTE)

[28] R4-2413510 Way Forward for [112][306] NR_ATG_enh, ZTE

[29] R4-2412830 Topic summary for [112][128] NR_ATG_enh, Moderator(CMCC)

[30] R4-2413959 WF on RRM requirements for NR_ATG_enh, CMCC

[31] R4-2411812 Topic summary for [112][217] NR_ATG_enh, Moderator (CMCC)

[32] R4-2413959 WF on RRM requirements for NR_ATG_enh, CMCC

RAN4#112bis

[1] R4-2414976 discussion on BS requirements for ATG enhancements, Huawei, HiSilicon

[2] R4-2415002 (NR_ATG_enh-Core) Discussion on RRM requirements for R19 ATG, CMCC

[3] R4-2415013 Discussion on BS RF requirements for ATG with CA, CMCC

[4] R4-2415014 Discussion on UE RF requirements for ATG with inter-band CA, CMCC

[5] R4-2415015 Discussion on UE RF requirements for ATG with intra-band contiguous CA, CMCC

[6] R4-2415016 Discussion on UE RF requirements for ATG with UL-MIMO, CMCC

[7] R4-2415104 Discussion on the remaining issues for ATG enhancement BS RF, CATT

[8] R4-2415105 Draft CR for 38.104: Introduction of R19 ATG enhancement BS RF requirements, CATT

[9] R4-2415154 Discussion on enhancements for Rel-19 ATG RRM requirements, CATT

[10] R4-2415230 Topic summary for [112bis][126] NR_ATG_enh, Moderator(CMCC)

[11] R4-2415311 On Rel-19 ATG UE RF requirements, Qualcomm Incorporated

[12] R4-2415522 RRM requirement for ATG, Apple

[13] R4-2415655 Topic summary for [112bis][208] NR_ATG_enh, Moderator (CMCC)

[14] R4-2415698 Discussion on RRM aspects of R19 ATG, ZTE Corporation, Sanechips

[15] R4-2415839 Discussions on RRM requirements for Rel-19 ATG, Huawei, HiSilicon

[16] R4-2415869 Draft CR for TS 38.104 to add ATG enhancement BS RF requirements, Huawei, HiSilicon

[17] R4-2415878 Discussion on RRM requirements for ATG CA operation, LG Electronics Inc.

[18] R4-2415896 ATG UE RF requirements for inter-band CA, LG Electronics

[19] R4-2415897 ATG UE RF requirements for UL-MIMO, LG Electronics

[20] R4-2415915 draft CR to TS 38.104: the introduction of Rel-19 ATG BS supporting CA, ZTE Corporation, Sanechips

[21] R4-2415985 Discussion on RF requirement of ATG UE intra-band contiguous CA, Ericsson

[22] R4-2415986 Discussion on RF requirement of ATG UE inter-band CA, Ericsson

[23] R4-2415987 Discussion on RF requirement of ATG UE UL MIMO, Ericsson

[24] R4-2415988 Discussion on remaining issues of ATG BS supporting CA, Ericsson

[25] R4-2415989 Draft CR for 38.104 Introduction of Rel-19 ATG enhancement BS RF, Ericsson

[26] R4-2416009 Further Discussion on Rel-19 ATG CA RRM requirements, Ericsson

[27] R4-2416046 Discussion on Rel-19 ATG UE RF with DL intra-band contiguous CA, Huawei, HiSilicon

[28] R4-2416047 Discussion on Rel-19 ATG UE RF with DL inter-band CA_n3-n39, Huawei, HiSilicon

[29] R4-2416048 Discussion on Rel-19 ATG UE RF with UL MIMO, Huawei, HiSilicon

[30] R4-2416235 RF requirement for Intra-band contiguous CA of ATG UE in Rel-19, ZTE Corporation, Sanechips

[31] R4-2416236 Discussion on RF requirement for Inter-band CA for ATG UE in Rel-19, ZTE Corporation, Sanechips

[32] R4-2416237 Discussion on RF requirement for UL-MIMO for ATG UE in Rel-19, ZTE Corporation, Sanechips

[33] R4-2416526 Topic summary for [112bis][305] NR_ATG_enh, Moderator (ZTE)

[34] R4-2416852 WF on RRM requirements for [112bis][208] NR_ATG_enh, CMCC

[35] R4-2417121 WF on UE RF for ATG enhancement, CMCC

RAN4#113

[1] R4-2417716 Discussion on enhancements for Rel-19 ATG RRM requirements, CATT

[2] R4-2418076 ATG UE RF requirements for UL-MIMO, LG Electronics

[3] R4-2418150 Topic summary for [113][128] NR_ATG_enh, Moderator (CMCC)

[4] R4-2418275 Topic summary for [113][217] NR_ATG_enh, Moderator (CMCC)

[5] R4-2418410 Discussion on RRM requirements for ATG CA operation, LG Electronics Inc.

[6] R4-2418425 Discussion on RRM requirements for R19 ATG, CMCC

[7] R4-2418581 RRM requirement for ATG, Apple

[8] R4-2418679 Discussions on RRM requirements for Rel-19 ATG, Huawei, HiSilicon

[9] R4-2418689 Discussion on RF requirement for ATG BS CA, ZTE Corporation, Sanechips

[10] R4-2418730 Discussion on BS RF requirements for ATG with CA, CMCC

[11] R4-2418731 Discussion on UE RF requirements for ATG with inter-band CA, CMCC

[12] R4-2418732 Discussion on UE RF requirements for ATG with UL-MIMO, CMCC

[13] R4-2418845 Views On Rel-19 ATG UE RF requirements, Qualcomm Incorporated

[14] R4-2419064 Draft CR for TS 38.101-1 to introduce DL intra-band contiguous CA for R19 ATG UE, Huawei, HiSilicon

[15] R4-2419065 Discussion on Rel-19 ATG UE RF with DL inter-band CA_n3-n39, Huawei, HiSilicon

[16] R4-2419066 Discussion on Rel-19 ATG UE RF with UL MIMO, Huawei, HiSilicon

[17] R4-2419116 Discussion on Rel-19 ATG RRM Enhancement Issues, Ericsson

[18] R4-2419204 Discussion on RF requirement for Inter-band CA for ATG UE in Rel-19, ZTE Corporation, Sanechips

[19] R4-2419205 Discussion on RF requirement for UL-MIMO for ATG UE in Rel-19, ZTE Corporation, Sanechips

[20] R4-2419264 Discussion on RRM aspects of R19 ATG, ZTE Corporation, Sanechips

[21] R4-2419548 Discussion on RF requirement of ATG UE inter-band CA, Ericsson

[22] R4-2419549 Discussion on RF requirement of ATG UE UL MIMO, Ericsson

[23] R4-2419592 Topic summary for [113][305] NR_ATG_enh, Moderator (ZTE)

[24] R4-2419796 Way Forward for [113][305] NR_ATG_enh, ZTE

[25] R4-2420338 R4-2420237 WF on RRM requirements for NR_ATG_enh, CMCC

[26] WF on NR ATG UE RF, CMCC

RAN4#114

[1] R4-2500530 Topic summary for [114][216] NR_ATG_enh, Moderator (CMCC)

[2] R4-2500566 Topic summary for [114][305] NR_ATG_enh, Moderator (ZTE)

[3] R4-2500682 Topic summary for [114][130] NR_ATG_enh, Moderator(CMCC)

[4] R4-2500783 BS RF requirements for ATG enhancements, Huawei, HiSilicon

[5] R4-2500784 Draft CR for TS 38.104 to add ATG enhancement BS RF requirements, Huawei, HiSilicon

[6] R4-2500837 Discussion on RRM requirements for ATG CA operation, LG Electronics Inc.

[7] R4-2500843 Discussion on RRM requirements for R19 ATG, CMCC

[8] R4-2500857 Draft CR for TS 38.104 on ATG BS RF clarification, CMCC

[9] R4-2500858 Discussion on BS RF requirements for ATG with DL MIMO, CMCC

[10] R4-2500859 Discussion on UE RF requirements for ATG with UL-MIMO, CMCC

[11] R4-2500860 Discussion on UE RF requirements for ATG with inter-band CA, CMCC

[12] R4-2500906 Discussion on RRM aspects of R19 ATG, ZTE Corporation, Sanechips

[13] R4-2500937 Discussion on left open issues for ATG BS CA, ZTE Corporation, Sanechips

[14] R4-2500995 Discussion on BS RF requirements for enhancements for Air-to-ground network for NR, CATT

[15] R4-2500996 Draft CR for 38.104, Introduction of R19 ATG enhancement BS RF requirements, CATT

[16] R4-2500997 Draft CR for 38.141-1, Introduction of R19 ATG enhancement BS RF requirements, CATT

[17] R4-2500998 Draft CR for 38.141-2, Introduction of R19 ATG enhancement BS RF requirements, CATT

[18] R4-2501016 Discussion on enhancements for Rel-19 ATG RRM requirements, CATT

[19] R4-2501273 Discussions on RRM requirements for Rel-19 ATG, Huawei, HiSilicon

[20] R4-2501451 Discussion on Rel-19 ATG UE RF with DL inter-band CA_n3-n39, Huawei, HiSilicon

[21] R4-2501452 Discussion on Rel-19 ATG UE RF with UL MIMO, Huawei, HiSilicon

[22] R4-2501703 Discussion on Rel-19 ATG CA RRM Core Enhancement Related Remaining Issues, Ericsson

[23] R4-2501732 Discussion on Rel-19 ATG UE RF requirements, Qualcomm Incorporated

[24] R4-2501871 Discussion on RF requirement for Inter-band CA for ATG UE in Rel-19, ZTE Corporation, Sanechips

[25] R4-2501872 Discussion on RF requirement for UL-MIMO for ATG UE in Rel-19, ZTE Corporation, Sanechips

[26] R4-2501873 Discussion on RF requirement for DL-MIMO for ATG UE in Rel-19, ZTE Corporation, Sanechips

[27] R4-2501902 ATG UE RF requirements for UL-MIMO, LG Electronics

[28] R4-2501938 Discussion on RF requirement of ATG UE inter-band CA, Ericsson

[29] R4-2501939 Discussion on RF requirement of ATG UE UL MIMO, Ericsson

[30] R4-2501940 Discussion on RF requirement of ATG UE DL MIMO, Ericsson

[31] R4-2501941 Draft CR for 38.104 TAE and multiband requirement for ATG DL MIMO BS, Ericsson

[32] R4-2501942 Discussion on TAE requirement of ATG BS DL MIMO, Ericsson

[33] R4-2502280 draft CR to TS 38.104: the introduction of Rel-19 ATG BS supporting CA, ZTE Corporation, Sanechips

[34] R4-2502591 WF on RRM requirements for NR_ATG_enh, CMCC

[35] R4-2502614 Coffee break discussion minutes on NR_ATG_enh, CMCC

[36] R4-2502952 WF on UE RF requirements for ATG, CMCC