3GPP TSG RAN Meeting #107								          RP-250320

Incheon, Korea, March 12-14, 2025

## Status Report to TSG

Agenda item:			9.3.4.3

| WI / SI Name | NR Radio Resource Management (RRM) Phase 5 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_RRM_Ph5 |  |  |  |  |
| Unique ID | 1031079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242380 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2025 | Performance part: 03/2026 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: Overall:75% RAN4: 75% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Jie Cui |
|  | Company | Apple |
|  | Email | jie_cui@apple.com |
| Rapporteur | Name | Aijun Cao |
|  | Company | CATT |
|  | Email | ajcao@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#114 meeting

The following tdocs have been approved/endorsed in RAN4#114 meeting for core part:

| Tdoc number | Title | Source |
| --- | --- | --- |
| R4-2502576 | Ad-hoc minutes for NR_RRM_Ph5 WI | Apple |
| R4-2502592 | WF on RRM requirements for NR_RRM_Ph5_Part1 | Apple |
| R4-2502662 | LS on CSSF optimization for NR RRM Phase 5 | Apple |
| R4-2502593 | WF on RRM requirements for NR_RRM_Ph5_Part2 | CATT |

Topic #1: FR2-1 L3 measurement delay by optimizing Rx beam sweeping factor

Sub-topic 1-1 Conditions to apply L3 measurement delay reduction by optimizing Rx BSF

Issue 1-1-1: Conditions to trigger UE to activate L3 measurement delay reduction by optimizing Rx BSF

Agreement in ad-hoc session:

- Discuss if additional conditions are needed to activate FBS-based L3 measurements.

  - Do not consider additional conditions beside the agreements from RAN4#113 meeting.

Agreement in RRM session (Monday):

- Adopt FBS triggering condition of serving cell is worse than a threshold, including RSRP, RSRQ threshold.

  - Further discuss whether to limit the serving cell to FR2 serving cell.

  - Further discuss whether to add the hysteresis and timeToTrigger parameters.

  - Note: the scenario related to single carrier or CA/DC is discussed in another issue.

- The signaling design is up to RAN2.

Issue 1-1-2: Conditions to trigger UE to quit “L3 measurement delay reduction by optimizing Rx BSF”

Agreement in ad-hoc session:

- UE is not required to perform FBS based fast L3 measurements when threshold is not configured to UE for scenario 1/2/3/4.

Further discuss this issue.

Issue 1-1-3: SSB processing delay/time for processing multiple beams received in a SMTC

Agreement in RRM session (Monday):

- No need to add additional processing time in the delay requirement for scenario 5.

Sub-topic 1-2 Requirement of L3 measurement delay reduction by optimizing Rx BSF

Issue 1-2-1: Solutions to apply/specify L3 measurement delay reduction by optimizing Rx BSF

Further discuss this issue.

Issue 1-2-2: Delay requirements of L3 measurement delay reduction by optimizing Rx BSF

Further discuss this issue.

Issue 1-2-3: Requirement at transition between the normal L3 measurement and FBS L3 measurement

Agreement:

- Do not define the requirement at transition between the normal L3 measurement and FBS L3 measurement.

## Sub-topic 1-3 CR split for FBS L3 measurement

| CR No. | Scenario | Clauses impacted | Volunteering company |
| --- | --- | --- | --- |
| 1 | 1. SSB based Intra-frequency measurement without MG | 9.2.5.1, 9.2.5.2 | CATT |
| 2 | 2. SSB based Intra-frequency measurement with MG | 9.2.6.2 | Apple |
| 3 | 2. SSB based Intra-frequency measurement with MG | 9.2.6.3 | MTK |
| 4 | 3. SSB based Inter-frequency measurement without MG | 9.3.9.1, 9.3.9.2 | Huawei |
| 5 | 4. SSB based Inter-frequency measurement with MG | 9.3.4, 9.3.5 | CMCC |
| 6 | 5. Handover | 6.1.1.4.2, 6.1.1.5.2 | Nokia |
| 7 | 7. RRC Re-establishment | 6.2.1.2.1 | ZTE |
| 8 | 7. RRC Connection Release with Redirection | 6.2.3.2.1 | OPPO |

Topic #2: FR2-1 L3 measurement delay by optimizing CSSF outside gap in CA/DC

Issue 1-1: UE measurement procedure to use L3 measurement delay reduction by optimizing CSSF

- Option 1 (Apple, CMCC, HW, Ericsson, vivo): The enhanced CSSF apply to all the 3 aspects and do not define the priority.

- Option 2 (Nokia, ZTE, CATT, CTC, vivo): To start from SSB-based intra-frequency and inter-frequency measurements without MG(aspect 1 and 2) to simplify the CSSF optimization discussion.

Agreement:

  - Option 1 is agreed

Issue 1-3: Solutions to apply/specify L3 measurement delay reduction by optimizing CSSF outside gap in CA/DC

Issue 1-3-1: Tentative solution 1: measure one serving CC per band

Agreement:

- If network indicates to enable this CSSF enhancement, UE only needs to measure one serving CC per band if multiple serving CCs are configured for measurement in the same band and UE is allowed to determine the CC in the band to be measured based on followings,

  - Network indication of enable/disable this CSSF enhancement is per-UE.

  - Follow the following principle for serving and neighboring cell measurement

    - Measure PCC if PCC in band

    - Measure PSCC if PSCC in band

    - Measure SCC on which UE is configured to report SSB based measurements, if

      - there is only one SCC on which UE is configured to report SSB based measurements on same FR2 band and no PCC/PSCC in band

  - Follow the network indication to measure a SCC, if

    - neither PCC nor PSCC is in band, and

    - if there is no SCCs on which UE is configured to report SSB based measurements in band, or

    - if there are multiple SCCs on which UE is configured to report SSB based measurements in band.

    - Network indication of a specific SCC per-band for measurement.

      - if network indicates which of the SCC to be measured in a band, UE will perform both serving and neighbour cell measurements on the indicated SCC in a band.

  - Otherwise, UE will perform serving and neighbor cell measurements on one SCC per band, which SCC to measure is up to UE implementation.

- Otherwise, UE will follow the R15 spec to perform serving and neighbor cell measurements.

- Note: Following the WID, the above agreement applies for the measurement without gap.

Issue 1-3-2: Tentative solution 2: change the searcher occupancy ratio of measurement among the measured CCs

Issue 1-3-3: Tentative solution 3: 3 searchers for CSSF

Agreement:

Support Solution 3 in Rel-19:

- FR1 scenario (CA [and NR-DC]) and FR1 + FR2 scenario (CA [and NR-DC]) only.

  - Define separate new UE capabilities for FR1 scenario (CA and NR-DC) and FR1 + FR2 scenario (CA and NR-DC).

  - For FR1+FR2 scenario, PCell is FR1

  - FFS whether NR-DC is included or not

Design for solution 3 (agreed in ad-hoc session)

- Option 3 is as a by-default for CSSF enhancement solution 3, unless RAN4 agreed to introduce a network indication for specific SCC to use 3rd searcher in the future.

  - Option 3: For 3 searcher scenario, on top of keeping the legacy two (the first and the second) searchers sharing rule,

    - the 3rd searcher resource sharing is same as the second searcher sharing.

Not support solution 2 in Rel-19.

Issue 1-3-4: Others

Proposals (Nokia):

- RAN4 to define optimized CSSF assuming the UE is able to sample SSBs simultaneously from multiple CCs and process these SSB samples offline.

- The SCell activation delay requirement shall be improved considering the optimized measurement for CSSF reduction.

Agreement:

  - This issue is closed

Topic #3: Fast SCell activation for UE supporting Rel-18 EMR

Issue 2-1-1: How to capture the agreements in spec

This issue has been resolved in CR discussion.

Issue 2-1-2: UE capability

Postpone this issue to the end of the core part.

Issue 2-1-3: Definition of Tuncertainty_MAC/ Tuncertainty_RRC/ Tuncertainty_SP

This issue has been resolved in CR discussion.

#### 2.4.2	Remaining Open issues

As captured in WF R4-2502592 and R4-2502593.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#114 meeting

| TDoc | Title | Source |
| --- | --- | --- |
| R4-2500236 | On FR2-1 L3 measurement delay by optimizing CSSF outside gap in CA/DC | Apple |
| R4-2500246 | On FR2-1 L3 measurement delay by optimizing Rx beam sweeping factor | Apple |
| R4-2500455 | draft CR for fast SCell activation for UE supporting Rel-18 EMR | Apple, CATT |
| R4-2500469 | FR2-1 SSB based L3 measurement delay reduction with CSSF optimization | Nokia, Nokia Shanghai Bell |
| R4-2500531 | Topic summary for [114][217] NR_RRM_Ph5_Part1 | Moderator (Apple) |
| R4-2500532 | Topic summary for [114][218] NR_RRM_Ph5_Part2 | Moderator (CATT) |
| R4-2500592 | Discussions on FR2-1 SSB based L3 measurement delay reduction by optimizing Rx beam sweeping factor | NTT DOCOMO, INC. |
| R4-2500882 | Discussion on RRM requirements for FR2-1 L3 measurement delay reduction | LG Electronics Inc. |
| R4-2500904 | Discussion on CSSF optimization of R19 RRM enhancements | ZTE Corporation, Sanechips |
| R4-2500905 | Discussion on Rx beam factor optimization of R19 RRM enhancements | ZTE Corporation, Sanechips |
| R4-2501044 | Discussion on FR2-1 L3 measurement delay by optimizing Rx beam sweeping factor | CATT |
| R4-2501045 | Discussion on FR2-1 L3 measurement delay by optimizing CSSF outside gap in CADC | CATT |
| R4-2501046 | Discussion on Fast SCell activation for UE supporting Rel-18 EMR | CATT |
| R4-2501047 | CR on Fast SCell activation for UE supporting Rel-18 eEMR | CATT, Apple, Nokia, Ericsson, Huawei, HiSilicon, Qualcomm, Samsung, ZTE Corporation, Sanechips, MediaTek, CMCC, China Telecom, LG Electronics, OPPO, vivo |
| R4-2501089 | Discussion on L3 measurement delay reduction by optimizing Rx beam sweeping factor | CMCC |
| R4-2501090 | Discussion on L3 measurement delay reduction by optimizing CSSF outside gap in CA/DC | CMCC |
| R4-2501091 | Discussion on fast SCell activation for UE supporting Rel-18 EMR | CMCC |
| R4-2501111 | draft CR to TS 38.133 for fast scell activation for UE supporting Rel-18 EMR | Ericsson |
| R4-2501112 | Discussion for fast scell activaiton for UE supporting Rel-18 EMR | Ericsson |
| R4-2501125 | On optimizing CSSF for FR2-1 L3 measurement delay | OPPO |
| R4-2501136 | Discussion on FR2-1 L3 measurement delay by optimizing Rx beam sweeping factor | OPPO |
| R4-2501147 | Discussion on delay reduction by optimizing Rx beam sweeping factors | Intel Corporation |
| R4-2501148 | Discussion on delay reduction by optimizing CSSF outside gap | Intel Corporation |
| R4-2501149 | draftCR on reduced BSF for handover and re-establishment | Intel Corporation |
| R4-2501218 | Discussion on FR2-1 L3 measurement delay by optimizing Rx beam sweeping factor | Huawei, HiSilicon |
| R4-2501219 | Discussion on maintenance for fast SCell activation based on EMR | Huawei, HiSilicon |
| R4-2501272 | Discussion on FR2-1 L3 measurement delay by optimising CSSF outside gap in CA/DC | Huawei, HiSilicon |
| R4-2501289 | Discussion on FR2-1 L3 measurement delay by optimizing Rx beam sweeping factor | Ericsson |
| R4-2501290 | Discussion on FR2-1 L3 measurement delay by optimizing CSSF outside gap in CA/DC | Ericsson |
| R4-2501331 | Discussion on FR2-1 L3 measurement delay by optimizing Rx beam sweeping factor | China Telecom |
| R4-2501332 | Discussion on FR2-1 L3 measurement delay by optimizing CSSF outside gap in CA/DC | China Telecom |
| R4-2501406 | On L3 faster beam sweeping requirements | Nokia |
| R4-2501413 | Further discussion on FR 2-1 L3 measurement delay by optimizaing CSSF outside gap in CADC | vivo |
| R4-2501414 | Further discussion on FR 2-1 L3 measurement delay by optimizing Rx beam sweeping factor | vivo |
| R4-2501677 | Discussion on L3 measurement enhancement by optimizing CSSF | Samsung |
| R4-2501678 | Discussion on L3 measurement enhancement by optimizing Rx BSF | Samsung |
| R4-2501679 | Discussion on T_uncertainty for eEMR based fast SCell activation | Samsung |
| R4-2501981 | Discussion on Fast SCell activation for UE supporting Rel-18 EMR | Nokia |
| R4-2502149 | Draft CR Handover and RRC re-establishment requirements with FBS | Nokia |
| R4-2502163 | Enhancement on FR2 CSSF | Qualcomm Incorporated |
| R4-2502164 | FR2-1 L3 measurement delay by optimizing RX beam sweeping factor | Qualcomm Incorporated |
| R4-2502180 | Discussion on FR2-1 SSB based L3 measurement delay reduction by optimizing Rx beam sweeping factor | MediaTek inc. |
| R4-2502181 | Discussion on FR2-1 SSB based L3 measurement delay reduction by optimizing CSSF | MediaTek inc. |
| R4-2502576 | Ad-hoc minutes for NR_RRM_Ph5 WI | Apple |
| R4-2502592 | WF on RRM requirements for NR_RRM_Ph5_Part1 | Apple |
| R4-2502593 | WF on RRM requirements for NR_RRM_Ph5_Part2 | CATT |
| R4-2502662 | LS on CSSF optimization for NR RRM Phase 5 | Apple |
| R4-2502675 | draft CR for fast SCell activation for UE supporting Rel-18 EMR | Apple, CATT |
| R4-2502685 | draft CR for fast SCell activation for UE supporting Rel-18 EMR | Apple, CATT |

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template