## Slide 1: Discussion on rel-19 mobility enhancements WID revision
Apple Inc., China Telecom
3GPP TSG RAN 107 Incheon, South Korea Mar 12-14, 2025
RP-250340

## Slide 2
In RAN-105, RANP agreed to revisit in RAN-107 on whether to extend the scope of Conditional LTM sub-objective. This is reflected in the revised WID RP-242356[1]
Background: Checkpoint – C-LTM
In this document, we present the current status, provide observations and propose our views on the checkpoint for this work-item.
Specify support of conditional Intra-CU LTM [RAN2, RAN3, RAN1]
  Specify UE evaluated conditions for triggering LTM
  Aim to support conditional LTM including subsequent LTM
  Limit specifying the conditional LTM to the scenario where the UE is in non-DC
    Prioritise intra-CU LTM
  Checkpoint at RAN#107 to review the objective on whether Intra-CU conditional LTM can be specified to DC scenarios and if so, to which casesat RAN#105. RAN WG work to not start before this checkpoint

## Slide 3: Rel-19 Mobility Enhancements WI Progress
WI is progressing per plan
  Only two quarters left to finish core requirements.
  Rough distribution of work done:
    RAN WG1 - ~70% done
    RAN WG2 - ~68% done
    RAN WG3 - ~65% done
    RAN WG4 - ~57% done
Per SR submitted to RAN-107 – RP-250338[2]

## Slide 4
Some observations
TU resource view:
  While 70% (7 meetings out of 10 scheduled) of the allocated meeting resources are used up, not all WG progress reflect the 70% completion stage. The remaining meetings are fully needed to address the ”current” objectives and “current” scope of the C-LTM.
    Still stage-2 details for major sub-features are to be discussed in RAN2 and RAN3 - viz., the security handling for inter-CU LTM.
      RAN2 and RAN3 WG need to set aside some TUs as SA3 has now concluded discussion on their side.
    RAN4 WG still has quite a few outstanding issues to resolve and the progress status reflects this [2].
    RAN1 WG plans to take up conditional LTM topic in the coming WG meetings – budgeted allocation assumes the existing meetings for the current scope of C-LTM.
Commercial deployment view on C-LTM:
  Rel-19 is the first release that introduces Conditional LTM.
  Even when NR specified DC from Rel-15, the deployment interest is lackluster (even without LTM).
  Without DC deployment for legacy features and the lack of SCG, LTM is very unlikely to be deployed in SCG.
Observation 1: Remaining TUs are needed to progress the current objectives and the current scope of C-LTM, and there is no additional time left to increase the scope of C-LTM to DC cases.
Observation 2: Due to lack of DC deployments there is no urgency in specifying the C-LTM for DC cases. We anticipate that when DC gains traction, (in future releases) the scope expansion can be justified.

## Slide 5
Proposal
Proposal 1: Do NOT increase the scope of Conditional LTM sub-objective in Rel-19 Mobility Enhancements work-item. Remove the checkpoint accordingly.

## Slide 6
Proposed revisions to the WID

## Slide 7
References
[1] RP-242356 Revised Work Item: NR mobility enhancements Phase 4
[2] RP-250338 Status Report for Work Item: NR mobility enhancements Phase 4 (rapporteur: Apple)