3GPP TSG RAN Meeting #107								RP-250374

Incheon, KR, 12-14, March 2025

## Status Report to TSG

Agenda item:			9.4.4.3

| WI / SI Name | NR FR1 7 MHz Channel Bandwidth |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_FR1_7MHz_BW |  |  |  |  |
| Unique ID | 1060083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-243323 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 09/2025 | Performance part: 03/2026 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 10% | Performance Part: 0% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur (primary) | Name | Lei GAO, Bill Shvodian |
|  | Company | China Telecom, T-Mobile USA |
|  | Email | gaol8@chinatelecom.cn, bill.shvodian@t-mobile.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

N/A.

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

N/A.

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

N/A.

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

In RAN4#114, the following agreements were made.

Scope:

Agreement:

- The 7 MHz channel bandwidth is only applicable to FDD bands that also support 5 MHz channel bandwidth.

- In-band NB-IoT can be supported in 7MHz channel BW

System parameters – Release independence

Agreement:

- 35 RBs will be supported.

- Support of 7 MHz channel BW could be Release independent from Rel-15.

  - FFS on if the maximum initial BWP size shall then be restricted to 5 MHz.

  - Support of 7MHz is optional in Rel-19 and in the previous releases.

- Introducing 7 MHz channel BW has no impact on channel spacing, channel raster nor sync raster.

UE RF

Agreements:

- There is no impact on A-MPR requirements for NS 100.

- For n26

  - NS_12 and NS_15 shall be supported for 7 MHz channel BW.

  - To be further discussed if NS_13 and NS_14 shall also be supported.

- Same SEM requirement for 7 MHz and 10 MHz channel BW.

- No MPR impact when introducing 7 MHz channel bandwidth.

- The requirement for 7 MHz is the same requirement than the requirement for 3-20 MHz. 7 MHz shall be added to:

  - Table 6.3.1-1 (minimum output power).

  - Table 6.3.2-1(Transmit Off power).

  - Table 6.5.1-1 (occupied bandwidth).

  - Table 6.5.2.4.1-1 (ACLR).

  - Table 6.5.3.1-1 (general spurious).

- The requirement for 7 MHz is the same requirement than the requirement for 3-20 MHz. 7 MHz shall be added to Table7.4-1.

- The requirement for 7 MHz is the same requirement than the requirement for 5 and 10 MHz. 7 MHz shall be added to:

  - Tables 7.5-1, 7.5-3 and 7.5-4 (ACS).

  - Table 7.6.2-1 (In-band blocking).

  - Table 7.6.3-1 (Out of band blocking).

  - Table 7.6.4-1 and evaluate Pw (Narrow band blocking).

  - Table 7.8.2-1(Intermodulation) and Table 7.7-1(Spurious response).

BS RF

Agreement:

- Conducted requirements shall be covered within this WI.

- Muti-carrier (including MSR) and CA related requirements are considered for new added 7MHz WID, but no new BCS is specified within this WI.

- 7 MHz should not be supported by IAB

- 7 MHz should not be supported by NCR

Work effort split

Agreement:

According to the Work Plan, only Draft CRs for BS and UE specifications for generic requirements (TS 38.1010-1, TS 38.104, TS 37.104 and [TS 37.105]) should be provided for the RAN4#114bis meeting.

|  | Companies |
| --- | --- |
| TS 38.104 | Ericsson |
| TS 38.141-1 | Nokia |
| [TS 38.141-2] | Huawei |
| TS 38.101-1 | CR responsible: Qualcomm Sub-parts split (draft CRs only): System parameters: Nokia Tx: Huawei Rx and Annexes (if needed): Qualcomm |
| TS 38.101-4 | Qualcomm |
| TS 38.133 | ZTE |
| TS 38.307 | China Telecom |
| TS 37.104 | ZTE |
| TS 37.141 | ZTE |
| TS 38.106 (*) | Ericsson |
| TS 38.115-1 (*) | CATT |
| [TS 38.115-2] (*) | CATT |
| TS 38.174 (*) | Nokia |
| TS 38.176-1 (*) | Nokia |
| [TS 38.176-2] (*) | Huawei |
| TS 38.113 | ZTE |
| TS 37.113 | Ericsson |
| [TS 37.105] | Huawei |
| [TS 37.145-1] | Huawei |
| [TS 37.145-2] | Huawei |
| (*) The NCR and IAB specs would need to be updated to clarify 7 MHz channel BW is not supported. Note: TS in [] are pending on agreement on OTA BS requirements to be in the scope or not. |  |

#### 2.4.2	Remaining Open issues

BS RF

Open issue:

- FFS if BS OTA requirements should also be covered within this WI.

## 2.5	RAN5

N/A.

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

N/A.

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

n/a

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

#### 4.1	List of RAN WG1 contributions

#### 4.2	List of RAN WG2 contributions

#### 4.3	List of RAN WG3 contributions

#### 4.4	List of RAN WG4 contributions

#### 4.4.1	RAN4#114

R4-2500103	On BS specification impact due to introduction of 7MHz channel bandwidth	Nokia

R4-2500310	On the introduction of 7MHz CBW	Apple

R4-2500408	Introduction of 7MHz channel bandwidth: System parameters and RF requirements	Huawei, HiSilicon

R4-2500420	Inputs to 7MHz CBW	Skyworks Solutions Inc.

R4-2500496	7 MHz Channel Bandwidth for Bands n26 and n5	Qualcomm Incorporated

R4-2500557	Discussion on system parameters and UE RF requirements to introduce 7MHz for n5 and n26	ZTE Corporation, Sanechips

R4-2500558	Discussion on BS RF core requirements for supporting 7 MHz NR FR1 channel bandwidth	ZTE Corporation, Sanechips

R4-2500559	Draft CR to TS38.104 Introduction of 7 MHz NR FR1 channel bandwidth for NR bands n26 and n5	ZTE Corporation, Sanechips

R4-2500560	Draft CR to TS38.141-1 Introduction of 7 MHz NR FR1 channel bandwidth for NR bands n26 and n5	ZTE Corporation, Sanechips

R4-2500561	Draft CR to TS38.141-2 Introduction of 7 MHz NR FR1 channel bandwidth for NR bands n26 and n5	ZTE Corporation, Sanechips

R4-2500679	Topic summary for [114][127] NR_FR1_7MHz_BW	Moderator(Ericsson)

R4-2500695	Work plan on 7MHz Channel Bandwidth for n26 and n5	China Telecom,T-Mobile USA

R4-2501059	Discussion on release independence for 7MHz channel bandwidth	CATT

R4-2501060	Discussion on spectrum utilization and UE RF requirements for 7MHz channel bandwidth	CATT

R4-2501061	Discussion on BS RF requirements for 7MHz channel bandwidth	CATT

R4-2501361	7 MHz channel BW: system parameters and UE RF impacts	Ericsson

R4-2501363	7 MHz channel BW: BS RF impacts	Ericsson

R4-2501479	Discussion on UE RF requirements and system parameters for 7MHz 	MediaTek (Wuhan) Inc.

R4-2501824	Discussion on system parameter and UE RF aspects of 7 MHz channel bandwidth	Nokia

R4-2502133	BS specifications missing in the WID	Huawei, HiSilicon

R4-2502134	BS RF impact for 7 MHz Channel Bandwidth for n26 and n5	Huawei, HiSilicon

R4-2502199	Release Independence of the 7 MHz channel bandwidth	T-Mobile USA, China Telecom, Ericsson

R4-2502200	Spectrum Utilization for the 7 MHz channel bandwidth	T-Mobile USA

R4-2502870	WF on requirements for 7MHz channel bandwidth	Ericsson

R4-2503017	LS on Signalling for 7 MHz Channel Bandwidth	T-Mobile USA

#### 4.4.2	RAN4#114-bis