3GPP TSG-RAN 107	Tdoc RP-250421

Incheon, Korea, 12th – 14th March 2025

Agenda Item:	9.3.2.3

Source:	Ericsson

Title:	Discussion on Rel-19 XR WID

Document for:	Discussion, Decision

# 1	Introduction

In RAN#106, the following topics were endorsed as listed in [1]:

- RAN3 impacts from SA work

- Downlink congestion indication (in addition of the uplink)

In addition, there was also a proposed way forward on the multimodality objective in [1], the details are captured in the Annex.

In terms of TU allocations, for the RAN3 impacts from SA work, it was agreed to add TUs for RAN3 to start from March onwards for 3 RAN3 meetings. Then for the multimodality objective, the proposal was that RAN3 TUs would be available from Q2 onwards (as for the other SA2 related objectives on slide1).

To add to this mix, the outcome of the recent RAN2 discussions on XR rate control resulted in two possible options that requires RAN3 work and the LS reply from RAN3 confirmed that both options have F1-impact with possibly more work to be done for one of the options as explained below. Hence, additional TUs are required to discuss the impacts of these two options.

To summarize, the following topics are required to be evaluated by RAN3:

- RAN3 impacts from SA work

- Multimodality

- XR rate control signaling for uplink/downlink

Initially we believed that it is possible to work on both the multimodality and XR rate control objective. But the SA work is important and should be addressed. Hence, there are many objectives that require RAN3’s attention but due to the limited time in Rel-19, RAN plenary should focus on prioritizing these objectives for TU allocations. In this contribution, we discuss the RAN3 impacts of each of the listed objectives and provide our views on the topics that should be prioritized.

# 2	Discussion

## 2.1	Objectives Requiring RAN3’s Attention

The following details RAN3 impact for each objective.

### 2.1.1	RAN3 impacts from SA work

SA2 concluded Rel-19 XR work and captured in latest agreed CRs to TS 23.501/502 adds the following impacts to RAN3:

- Support of DL PDU Set marking without PSQP

- Support of Alternative PDU Set, which may contain UL and/or DL PDU Set QoS Parameters (i.e. UL PSDB, DL PSDB, UL PSER and/or DL PSER).

- Support of exposure of available data rate

The first item was discussed in RAN3#126 and a LS was sent from RAN3 to SA2 in R3-247875 on the RAN3 impact to support DL PDU Set Marking indication without PDU Set QoS Parameters.

The second item has not been discussed yet by RAN3. But it will likely need discussion to analyse how to support the Alternative PDU Set QoS in NG-RAN, since enhancement to QoS profile usually ends up affecting many RAN3 specifications: NGAP (TS 38.413), F1AP (TS 38.473), XnAP (TS 38.423), and E1AP (TS 37.483). Also, since RAN3 has already agreed to include dual connectivity aspects in the start of Rel-19 XR work, the enhancement of Alternative PDU Set QoS will likely also affect the DC procedures in RAN3 and need further discussion.

The third and last item was discussed several times in RAN3 meetings via LS exchanges with SA2. The latest discussion from RAN3#127 meeting on the SA2 LS R3-250018 indicates a number of impacts for data rate reporting to UPF, where SMF needs to configure the RAN over CP with the "thresholds” to trigger the reporting of “available data rate” over in-band signalling. The signaling framework would have to also consider mobility and dual connectivity procedures. It is expected that many meetings are needed to discuss the signalling details to support available data reporting in RAN3 and consider all its specific challenges, which may end up being very time-consuming and adding stress to RAN3 to complete all items on time.

RAN3 work on SA2 Rel-19 objectives need to support at least three items: 1) DL PDU Set marking without PSQP, 2) Alternative PDU Set QoS and 3) available data rate reporting. All items have major impacts to RAN3 specifications and require dedicated discussions.

### 2.1.2	Multimodality

SA2 has informed (S2-2502465) RAN2, RAN3 and SA that in #167 SA2 agreed on what multi modal information that will be provided from CN to RAN. It is described in (S2-2502088) that 5GC may provide the Multi-Modal Service ID to NG-RAN.

What is left now is for RAN3 to discuss how to handle the signalling of the Multi-Modal Service ID in NG-RAN to support this objective. It is envisioned that this handling will have impacts on at least these RAN3 specifications: NGAP (TS 38.413), F1AP (TS 38.473), XnAP (TS 38.423), and E1AP (TS 37.483), and require time consuming discussions on how to implement the new changes.

Handling of the Multi-Modal Service ID provided to NG-RAN will affect a number of RAN3 specifications and require substantial work in RAN3.

### 2.1.3	XR Rate Control Signaling for Uplink/Downlink

In RAN#128, it was agreed that the rate indication from gNB to the UE on a per-QoS flow level is supported. However, the details of this indication were FFS with two solutions on the table:

- Option-1: QoS flows are indicated by a MAC CE along with the bit rate value.

- Option-2: QoS flows that need to be rate adapted are configured by RRC signaling and the MAC CE indicates the bit rate value on a DRB-level granularity (like the Rel-15 specified recommended bit rate MAC CE).

To assess the impact of both solutions an LS was sent from RAN2 to RAN3 and in the response [2], it was mentioned that both options have impact on the F1-interface.

In addition, it was also mentioned that for Option-1, RAN3 would need to further discuss whether and how a gNB-DU can support per QoS flow data bit rate control. This is because in the current specifications there is no exposure of the QoS flow level information at the MAC layer for the purposes of rate monitoring and control; ergo, there is no QoS flow level monitoring at the gNB-DU.

At the gNB-DU, congestion detection is based on only the availability of scheduling resources and bit rate monitoring is only possible on a DRB-level. This has a large impact on the RAN3 specifications and in addition to the impact on the F1-interface, it also requires discussion on the addition of new monitoring behaviour at the gNB-DU on a per QoS flow level for a given packet, and on top discuss whether it can be applied for GFBR and non-GFBR QoS flows.

Option-1 where QoS flows are indicated by a MAC CE along with the bit rate value has large impact on the RAN3 specifications not limited to impact on the F1-interface as it also requires discussion on the addition of new monitoring behaviour at the gNB-DU of a packet on a per QoS flow level (and if for GFBR, and/or non-GFBR QoS flow).

For Option-2 however, the RAN3 impact is much smaller as only the F1-interface is impacted, the gNB-DU monitoring scheme is maintained since it can fully reuse the legacy DRB-level monitoring procedures without impacting existing implementations.

Option-2 where the QoS flows that need to be rate adapted are configured by RRC signaling and the MAC CE indicates the bit rate value on a DRB-level has much smaller RAN3 impact as the work is limited only to the F1-interface without impacting legacy monitoring frameworks.

Support of rate control for DL may create additional impacts to RAN3. Also, for both UL and DL, CN involvement will be needed, adding not only impacts to SA2, but also further impacts to RAN3 on the NG interface.

XR Rate control for UL/DL may need CN involvement and add impacts to SA2 and further impacts to RAN3 on the NG interface.

## 2.2	Prioritization

As all these three objectives together have substantial RAN3 impact and cannot all fit in to the available RAN3 time, down-prioritization must be done in order to avoid that the whole work item gets delayed (which would be the worst possible outcome):

RAN3 impacts from SA work: It was already agreed that the RAN3 impact from the SA2 Rel-19 work will be allocated TUs from March onwards for 3 RAN3 meetings.

MMSID: The multimodality objective has been a long-drawn discussion involving multiple WGs including SA2 and even SA plenary, for this reason think that his is of higher priority.

XR rate control: As learned from the recent RAN3 analysis, the XR rate control objective requires more time in RAN3 than what plenary initially had thought. Not only is this the most controversial objective in terms of RAN3 workload and impacts, but perhaps it is also the least time critical.

Considering the substantial work needed in RAN3 to support the SA2 work listed above in section 2.1.1 and the long-drawn conclusion on MMSID, we believe these two topics should be prioritized.

RAN3 to specify only necessary RAN3-parts from SA Rel-19 work and for MMSID.

# 3	Conclusion

Based on the discussion in the previous sections we have the following observations:

Observation 1	RAN3 needs to support at least three items based on the SA2 latest agreed CRs to TSes 23.501/502: 1) DL PDU Set marking without PSQP, 2) Alternative PDU Set QoS and 3) available data rate reporting. All aspects have major impacts to RAN3 specifications and require dedicated discussions.

Observation 2	Handling of the Multi-Modal Service ID provided to NG-RAN will affect many RAN3 specifications and require substantial work in RAN3.

Observation 3	Option-1 where QoS flows are indicated by a MAC CE along with the bit rate value has large impact on the RAN3 specifications not limited to impact on the F1-interface as it also requires discussion on the addition of new monitoring behaviour at the gNB-DU of a packet on a per QoS flow level (and if for GFBR, and/or non-GFBR QoS flow).

Observation 4	Option-2 where the QoS flows that need to be rate adapted are configured by RRC signaling and the MAC CE indicates the bit rate value on a DRB-level has much smaller RAN3 impact as the work is limited only to the F1-interface without impacting legacy monitoring frameworks.

Observation 5	XR Rate control for UL/DL may need CN involvement and add impacts to SA2 and further impacts to RAN3 on the NG interface.

Based on the discussion in the previous sections we propose the following:

Proposal 1 RAN3 to specify only necessary RAN3-parts from SA Rel-19 work and for MMSID.

# 4	References

3GPP RP-243305, Rel-19 XR Enhancements – Way forward on WID scope revision, 3GPP TSG RAN Meeting #106, Dec. 2024.

3GPP R3-250805, Reply LS on XR UL Rate Control, 3GPP TSG RAN WG3#127, February 2025.

# 5	Annex

Slides 2 and 3 as endorsed from RP-243305:

- RAN3 impacts from SA work - Adding Tus to cover RAN3 work from SA2 topics Agree to add TUs for RAN3, Tus to start from March onwards for 3 RAN3 meetings. Add the WID objectives at RAN#107 as concluded by SA2 e.g., in PDU set handling, QoS handling or network information exposure. - Downlink congestion indication (in addition of the uplink) - No WID update at this point in time Proposed update was as follows: Specify congestion signalling for DL and UL [RAN2]: - Specify in MAC layer XR rate control signalling per QoS flow/per DRB to enable faster source rate adaption to congestion. RAN2 to continue working on the uplink solution and to liaise with SA2/SA4 if there are issues if the same approach would be extended for the DL as well, assuming the solution extension for DL would not cause issues in RAN2 side (not more work than wat would be needed to prevent use of the solution for downlink direction). RAN3 to be kept informed of the progress

Slide 4 from RP-243305:

- Multimodality - Proposed way forward Since TSG SA#106 had confirmed the feasibility of the use of MMSID, the XR WID is updated as below. The RAN3 TUs would be available from Q2 onwards (as for other SA2 related objectives on slide 1): Reference: SP-241921 The following notes are removed from the XR WID: NOTE: This is subject to alignment with SA2, e.g., if MMSID is not available from CN, then UE assistance information-based approach as an alternative. RAN#106 to check handling of uplink discard based on SA2/SA4 outputs on whether the corresponding information is available at the UE. NOTE: Review in RAN#106 the conclusions in SA2 side (including MMSID delivery to RAN) to allocation for further TUs in RAN3 from Q1/25 onwards.