3GPP TSG RAN meeting #107										RP-250441

Incheon, Korea, March 12-14, 2025

## Status Report to TSG

Agenda item:			13.3.1

| WI / SI Name | UE Conformance - Rel-17 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R17-UEConTest |  |  |  |  |
| Unique ID | 900056 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231237 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: December.2025 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 11% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Yuxin Hao |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | haoyuxin@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

14 CRs were agreed during RAN5#105 meeting. No new test cases were introduced.

1 discussion paper regarding Test frequency calculation tool is noted.

The percentage completion of the test case framework can be traced in work plan [1].

The status of configurations can be traced in the Annex.B in TS 38.508-2 [2].

#### 2.5.2	Remaining Open issues

See the work plan for details [1]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

N/A

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

## 4.	References

General paper

- R5-250425	WP of Rel-17 NR CA and DC; and NR and LTE DC Configurations

- R5-250132	Update NR band and CADC configs status in ICS Annex B, CMCC

- R5-251689	Test frequency calculation tool	, Ericsson

TS 38.508-1 CR:

- R5-250273	Addition of several NR CA combination to inter-band configurations table, WE Certification Oy, AT&T, FirstNet

- R5-251502	Addition of test frequencies for CA_n77(2A), BCS 4,5, Ericsson

- R5-250635	Addition of test frequencies for n48(2A), BCS1, Ericsson

- R5-251686	Addition of test frequencies for new NR CA comb within FR1, TOWE Wireless

- R5-251689	Test frequency calculation tool, Ericsson

TS 38.508-2 CR

- R5-250274	Addition of applicability statement for several NR CA combinations, WE Certification Oy, AT&T, FirstNet

TS 38.521-1 CRs:

- R5-251551	Addition of configured output power requirements for many 3 band NR CA combos, WE Certification Oy, AT&T, FirstNet

- R5-250448	Addition of MOP for CA_n2A-n12A	TOWE Wireless

- R5-250272	Addition of Rx requirements for many NR 3CA and 4CA combos, WE Certification Oy, AT&T, FirstNet

- R5-251675	Corrections for CA_n41A-n77A combo in test case 7.3A.1_1, Keysight Technologies

- R5-250449	Addition Reference sensitivity power for Inter-band CA operating bands CA_n2A-n12, TOWE Wireless

- R5-250176	General updates of TS 38.521-1 clause 5 for R17 CA configurations, China Unicom, Towe Wireless, WE Certification Oy, AT&T, FirstNet, Anritsu

TS 38.521-3 CRs:

- R5-250276	Editorial correction to DC_14A-66A_n77A PC3 reference sensitivity test requirement, WE Certification Oy, AT&T, FirstNet

- R5-250957	Correction to DL UL allocation in 7.3B.2 for Rel-17 FR1 inter-band EN-DC, Anritsu