3GPP TSG RAN Meeting #107	RP-250477

Incheon, Korea, Mar 12-14, 2025

Status Report to TSG

Agenda item:			13.4.34

| WI / SI Name | UE Conformance - Further enhancements on NR and MR-DC measurement gaps and measurements without gaps |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_MG_enh2-UEConTest |  |  |  |  |
| Unique ID | 1050132 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242046 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 35% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Daiwei Zhou |
|  | Company | MediaTek Inc. |
|  | Email | daiwei.zhou@mediatek.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN #105 the WID for UE Conformance - Further enhancements on NR and MR-DC measurement gaps and measurements without gaps was approved. Work Plan was created in [1].

Status after RAN5 #106 (the detail can be found in R5-250068)

- 35% overall completeness achieved.

- For RRM/SIG test, 21 CRs were agreed.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers:

[1] R5-250068  WP UE Conformance - Further enhancements on NR and MR-DC measurement gaps and measurements without gaps, MediaTek Inc., Huawei

TS 38.508-2 CRs

[1]  R5-250071  Addition of PICS for Further enhancements on measurement gaps, MediaTek Inc.

TS 38.522 CRs

[1]  R5-250275  Addition of test applicability for measurement gap enhancements test cases, MediaTek Inc.

[2]  R5-251010  Applicability of MG enhancement test cases, Ericsson

TS 38.533 CRs

[1]  R5-250058  Addition of minimum requirements for E-UTRAN event-triggered without measurement gaps, MediaTek Inc.

[2]  R5-250059  Addition of new test case 6.6.25.1 for E-UTRAN event-triggered without gap without interruption, MediaTek Inc.

[3]  R5-250264  Addition of minimum requirements for FR1 NR needforgap, MediaTek Inc.

[4]  R5-250265  Addition of new test case 6.6.24.1 for FR1 NR needforgap, MediaTek Inc.

[5]  R5-250266  Addition of new test case 6.6.24.2 for FR1 NR needforgap, MediaTek Inc.

[6]  R5-250267  Addition of new test case 6.6.24.3 for FR1 NR needforgap, MediaTek Inc.

[7]  R5-251603  Addition of new test case 6.6.24.4 for FR1 NR needforgap, MediaTek Inc.

[8]  R5-250269  Addition of new test case 6.6.24.5 for FR1 NR needforgap, MediaTek Inc.

[9]  R5-250271  Addition of cell mapping for measurement gap enhancements test cases, MediaTek Inc.

[10]  R5-251001  Cell configuration mapping for MG enhancement test cases, Ericsson.

[11]  R5-251002  Addition of Minimum conformance requirements for event-triggered reporting test cases, Ericsson

[12]  R5-251003  Addition of NR SA FR2 and FR2-FR2 event-triggered reporting with concurrent Type-2 measurement gap and Pre-MG test case 7.6.17.1, Ericsson

[13]  R5-251004  Addition of NR SA FR2-FR2 event-triggered reporting with two concurrent Pre-MGs test case 7.6.17.2, Ericsson

[14]  R5-251604  Addition of NR SA FR2 event-triggered reporting with concurrent Type-2 measurement gap and NCSG test case 7.6.18.1, Ericsson

[15]  R5-251007  Addition of NR SA FR2-FR2 SA event triggered reporting test without gap without interruption test case 7.6.19.1, Ericsson

[16]  R5-251008  Addition of NR SA FR2-event triggered reporting test without gap without interruption under non-DRX test case 7.6.19.2, Ericsson

[17]  R5-251009  Addition of E-UTRAN - NR SA FR2 event-triggered reporting without gap with interruption test case 7.6.19.3, Ericsson

[18]  R5-251032  Addition of E-UTRAN - NR SA FR2 event-triggered reporting without gap with interruption test case 8.4.3.1, Ericsson

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template