3GPP TSG RAN meeting #107										RP-250253

Incheon, Korea, March 12-14, 2025

## Status Report to TSG

Agenda item:			9.4.4.1

| WI Name | Adding channel bandwidth(s) support to existing NR bands and CA/ENDC combinations in REL-19 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_bands_CA_ENDC_R19_BWs |  |  |  |  |
| Unique ID | 1041126 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242404 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2025 | Performance part: NA | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 25% | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Dominique Everaere |
|  | Company | Ericsson |
|  | Email | dominique.everaere@erisson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN4

### 2.1.1	Request status

No new request has been submitted in last RAN4#114 meeting.

| Band | Channel bandwidth and SCS | Contact name, company | Contact email | Other supporting companies | Justification | Additional information | status |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Note: minimum 3 | Note: Spectrum information and usage that would justify introducing support for the new channel bandwidth(s) in the considered band. | Note: any specific technical challenge should be triggered and highlighted here |  |
| n48 | 50 MHz (15, 30 and 60kHz SCS) 60, 70, 80, 90, 100 MHz (30 and 60 kHz SCS) | Ruoyu Sun, Cable Labs | R.Sun@cablelabs.com | Charter, Comcast, Samsung | This channel BWs are already supported in DL, they should be supported in UL as well, see RP-241541. |  | on-going |
| n5 | 3 MHz (15 kHz SCS) | Ron Borsato, AT&T | ronald.borsato@att.com | Ericsson, Nokia, Qualcomm, Verizon, Rogers | The same justifications used for NR band n26 in the Rel-18 WID in RP-234027 apply for this request for NR band n5 in Rel-19. To fully utilize the frequency allocations of n5 in specific markets, it is proposed to introduce 3MHz UE/BS RF channel BW for n5 into specification. Adding the additional channel bandwidth allows for flexibility to optimize channel allocation in specific markets. | No additional technical challenges are expected given that NR band n26 is already defined with 3MHz CBW and NR band n5 is a subset of band n26. | on-going |
| n12 | 3 MHz (15 kHz SCS) | Ron Borsato, AT&T | ronald.borsato@att.com | Ericsson, Nokia, Qualcomm, Rogers | The same justifications used for NR band n85 in the Rel-18 WID in RP-234027 apply for this request for NR band n12 in Rel-19. To fully utilize the frequency allocations of n12 in specific markets, it is proposed to introduce 3MHz UE/BS RF channel BW for n12 into specification. Adding the additional channel bandwidth allows for flexibility to optimize channel allocation in specific markets. | No additional technical challenges are expected given that NR band n85 is already defined with 3MHz CBW and NR band n12 is a subset of band n85. | on-going |
| n84 | 45 MHz (15, 30 and 60kHz SCS) | Peng (Henry), Zhang | Zhangpeng169@huawei.com | HiSilicon, China Telecom, China Unicom | 50MHz has been supported by band n84. And 45MHz and 50MHz have been supported by band n1. There is a demand in China to support 45MHz SUL in band n84. | AMPR for 45MHz NS_48 and NS_49 have been captured into spec. No specific technical challenge. | done |
| n80 | 35, 45 and 50 MHz (15, 30 and 60kHz SCS) | Peng (Henry), Zhang | Zhangpeng169@huawei.com | HiSilicon, China Telecom, China Unicom | 40MHz has been supported by band n84. And 35MHz, 45MHz and 50MHz have been supported by band n3. There is a demand to support larger channel bandwidths in band n80. | No specific technical challenge. | done |

### 2.1.2 	Agreements

### RAN4#112:

R4-2414369: 		WF on NS_27 A-MPR for larger than 40MHz UL CBW for n48

Other agreement: RAN4 suggests to add optional 3MHz channel bandwidth to support single carrier operation in the basket WI “Adding channel bandwidth(s) support to existing NR bands and CA/ENDC combinations in REL-19”

### RAN4#112bis:

Endorsed draft CRs:

R4-2416041: 		Draft CR for TS 38.101-1 to introduce larger channel bandwidth for SUL band n84

R4-2416042: 		Draft CR for TS 38.101-1 to introduce larger channel bandwidth for SUL band n80

R4-2416043: 		Draft CR for TS 38.104 to introduce larger channel bandwidth for SUL band n84

R4-2416044: 		Draft CR for TS 38.104 to introduce larger channel bandwidth for SUL band n80

### RAN4#113:

None

### RAN4#114:

R4-2500306		n48: Adding channels of 50MHz and beyond

R4-2502841		WF on channel bandwidth for n48

Endorsed CRs and TPs:

R4-2500065		CR to TS 38.101-1 to introduce 3MHz BS RF channel BW for n5 and n12

R4-2500066		CR to TS 38.104 to introduce 3MHz BS RF channel BW for n5 and n12

R4-2501449		TP for TR 37.862 on introduction of new channel bandwidths in band n80 and n84

Big CRs:

R4-2503009 		Big CR to TS 38.104: Adding channel BW support in existing NR bands

R4-2503010 		Big CR to TS 38.101-1: Adding channel BW support in existing NR bands

TR:

R4-2501372 		TR 37862 for the basket WI on adding new channel BW in existing NR bands

### 2.2.2	Remaining Open issues

#### 2.2.2.1	n48

A-MPR regions (to be conformed) and values

Draft CRs to TS 38.104 and TS 38.101-1

TP to TR 37.862

#### 2.2.2.2	n5 and n12

TP to TR 37.862

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NA

## 4.	References

04.02.2025		minor adaptations for RAN #107

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template