3GPP TSG RAN meeting #107										RP-250538

Incheon, Korea, March 12-14, 2025

## Status Report to TSG

Agenda item:			9.2.7

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_IMT_4400_7125_14800MHz |  |  |  |  |
| Unique ID | 1030075 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242944 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 03/2025 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 100 % | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Thomas Chapman |
|  | Company | Ericsson |
|  | Email | Thomas[dot]chapman[at]ericsson[dot]com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

##### 2.4.1.1	4400 – 4800 MHz range corrections

A correction TP was agreed in [R4-2502880]

##### 2.4.1.2	7400 – 8125 MHz range corrections

A correction TP was agreed in [R4-2502881]

##### 2.4.1.4	14800 – 15350 MHz range

An incoming LS from ITU-R was received in [2503079]. The LS requested clarification of the SEM, since the first 50 MHz were aligned to the response for 7400-8125, but the remaining limits were stricter. This is due to the absence of 9dB scaling for OTA requirements. It was agreed to respond to ITU-R that the limits above 50 MHz should be increased with 9dB due to the scaling (same SEM as 7440-8125 MHz).

It was also agreed to include MR and LA BS RF SEM AAS requirements for n104 spectrum mask in the TR and the LS response to ITU-R.

For the in-band blocking, it was agreed that there is no need to agree a value just now; in-band blocking can be clarified in an eventual work item. Regarding the 1-H conducted blocking requirement, the following was agreed:

- Do not consider 1-H blocking requirement.

  - It can be considered in an eventual WI or 6G study

A TP adding BS parameters and some corrections was agreed in [R4-2502883].

A TP containing a revision of simulation results was agreed in [R4-2501862]

##### 2.4.1.5	Other issues

A correction TP was agreed in [R4-2502884]

Additional simulation results for MIMO beamforming were added to the TR in [R4-2500072]

##### 2.4.1.6	LS out

An outgoing LS to RAN (to be forwarded to ITU-R) was agreed in [R4-2503015] according to the agreement documented in section 2.4.1.4.

#### 2.4.2	Remaining Open issues

No remaining open issues.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

| R4-2500068 | TP to TR 38.922: Corrections and clarifications on IMT parameters for 4400 to 4800 MHz frequency range | Nokia |
| --- | --- | --- |
| R4-2500069 | TP to TR 38.922: Corrections and clarifications on IMT parameters for 7125 to 8400 MHz frequency range | Nokia |
| R4-2500070 | BS in-band blocking requirements for 14800 to 15350 MHz frequency range | Nokia |
| R4-2500071 | LS Reply on Parameters for 14800 to 15350 MHz of terrestrial component of IMT for sharing and compatibility studies in preparation for WRC-27 | Nokia |
| R4-2500072 | TP to TR 38.922: Simulation results on MIMO modeling | Nokia |
| R4-2500289 | Clarifications to observations for 7125-8400 MHz frequency range | Apple |
| R4-2500290 | Editorial corrections for the UE IMT parameters for the 15GHz range | Apple |
| R4-2500344 | Discussion on BS OBB for 14800 to 15350 MHz frequency range | Fujitsu Limited |
| R4-2500671 | Topic summary for [114][119] FS_NR_IMT | Moderator(Ericsson) |
| R4-2500774 | TP to TR 38.922: Co-existence study | Murata Manufacturing Co Ltd. |
| R4-2501063 | Further discussion on BS in-band blocking for the frequency range 14.8GHz - 15.35GHz | CATT |
| R4-2501064 | TP to TR38.922 on 4400 - 4800 frequency range | CATT |
| R4-2501065 | TP to TR38.922 on 7125 - 8400 frequency range | CATT |
| R4-2501066 | TP to TR 38.922 on BS parameters for 14.8 - 15.35GHz frequency range | CATT |
| R4-2501512 | Draft TR 38.922 Study on International Mobile Telecommunications (IMT) parameters for 4400 - 4800 MHz, 7125 - 8400 MHz and 14800 - 15350 MHz | Ericsson |
| R4-2501699 | Text proposal on 7125 – 8400 MHz IMT parameters in TR 38.922 | Qualcomm Germany, Nokia, Ericsson |
| R4-2501861 | Remaining issues on BS RF requirments for 15 GHz | Huawei, HiSilicon |
| R4-2501862 | TP to TR to update simulation results for 15 GHz | Huawei, HiSilicon |
| R4-2501881 | Discussion on the remaining issue for 15GHz BS RF requirements | ZTE Corporation, Sanechips |
| R4-2502243 | On open issues for 14800 - 15350 MHz | Ericsson |
| R4-2502244 | TP to TR 38.922 Addition of Clause 6.2, 6.3 and editorial corrections for 14800 to 15350 MHz | Ericsson |
| R4-2502245 | TP to TR 38.922 Editorial corrections for 4400 to 4800 MHz frequency range | Ericsson |
| R4-2502246 | TP to TR 38.922 Editorial corrections for 7125 to 8400 MHz frequency range | Ericsson |
| R4-2502247 | TP to TR 38.922 Editorial corrections for Additional Information on AAS | Ericsson |
| R4-2502854 | LS Reply on Parameters for 14800 to 15350 MHz of terrestrial component of IMT for sharing and compatibility studies in preparation for WRC-27 | Nokia |
| R4-2502880 | TP to TR 38.922 Editorial corrections for 4400 to 4800 MHz frequency range | Ericsson |
| R4-2502881 | TP to TR 38.922: Corrections and clarifications on IMT parameters for 7125 to 8400 MHz frequency range | Nokia |
| R4-2502882 | Text proposal on 7125 – 8400 MHz IMT parameters in TR 38.922 | Qualcomm Germany, Nokia, Ericsson |
| R4-2502883 | TP to TR 38.922 on BS parameters for 14.8 - 15.35GHz frequency range | CATT |
| R4-2502884 | TP to TR 38.922 Editorial corrections for Additional Information on AAS | Ericsson |
| R4-2503007 | Clarifications to observations for 7125-8400 MHz frequency range | Apple |
| R4-2503015 | LS Reply on Parameters for 14800 to 15350 MHz of terrestrial component of IMT for sharing and compatibility studies in preparation for WRC-27 | Nokia |

04.02.2025		minor adaptations for RAN #107

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template