3GPP TSG RAN meeting #107										RP-250755

Incheon, Korea, March 12-14, 2025

Status Report to TSG

Agenda item:			9.4.3.5

| WI / SI Name | # Introduction of Power Class 2 and UE 40MHz Channel Bandwidth in NR band n28 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_n28_PC2_40MHz_CBW |  |  |  |  |
| Unique ID | 1040128 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-243321 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 03/2025 | Performance part: NA | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Zhang, Xiaoran |
|  | Company | CMCC |
|  | Email | zhangxiaoran@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.1.1	RAN4 #112bis

The following 2 CRs are agreed in RAN4#114:

- R4-2502835	CR on introducing release independence of 40MHz for n28	CMCC, CBN, China Broadnet

- R4-2503025	CR on support of UL MIMO for PC2 n28	CMCC, CBN, China Broadnet

2.4.2	Remaining Open issues

- None

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#114

- R4-2500716	The remaining issue of n28 UE RF	vivo

- R4-2500717	draft CR on Tx power tolerance of n28	vivo

- R4-2500873	CR on support of UL MIMO for PC2 n28	CMCC, CBN, China Broadnet

- R4-2500874	CR on introducing release independence of 40MHz for n28	CMCC, CBN, China Broadnet

- R4-2502233	On UE RF requirements for band n28	Huawei, HiSilicon

- R4-2502835	CR on introducing release independence of 40MHz for n28	CMCC, CBN, China Broadnet

- R4-2502836	draft CR on Tx power tolerance of n28	vivo

- R4-2503025	CR on support of UL MIMO for PC2 n28	CMCC, CBN, China Broadnet