3GPP TSG RAN Meeting #107	RP-250795

Incheon, Korea, March 12-14, 2025

Agenda Item:	16

Source: 	CMCC, Verizon, NTT DOCOMO, INC., Deutsche Telekom, Novamint

Title: 	Direct Submission to ITU-R from TSG RAN#108 on IMT-2030 TPR values

Document for:	Agreement

Background

3GPP TSG RAN approved at their meeting #106 the Study Item on 6G Scenarios and Requirements [1] which contains an objective to define Minimum Technical Performance Requirements (MTPRs) for 6G, and, where applicable, the associated target values and key assumptions. The results of this objective will drive the subsequent studies on radio features for 3GPP’s 6G radio interface technology and the outcome to be shared with ITU-R WP5D, as suitable.

The next meeting of ITU-R WP5D is planned from 24th June to 3rd July, with submission deadline on June 12. Such deadline does not allow 3GPP RAN #108 to submit contributions to WP5D, if needed, according to the Working Procedures (i.e., submissions to ITU approved by RAN, then SA and then PCG).

This document proposes a work plan aiming at completing the work on TPRs by RAN#108 and allow 3GPP to contribute to WP5D by June 12, as needed.

Workplan in TSG RAN for 2Q25

To complete the work on TPRs in RAN#108, it is proposed that the work will progress between RAN#107 and RAN#108 by:

- E-mail to circulate input documents and summaries of proposals by using RAN reflector

- Two conference calls to consolidate the proposals aiming to facilitate agreement in RAN#108

  - CC#1 from 13:00 to 15:00 CET on April 29, 2025 – deadline for contributions on April 24

  - CC#2 from 13:00 to 15:00 CET on June 4, 2025

Proposal for PCG

The deadline for submission to WP5D#49 is June 12, 2025. Given that RAN#108 is held 9-13th of June 2025, expedited means are necessary to allow RAN#108 to send an input to WP5D#49 on IMT2030 TPRs by this deadline, if suitable. Therefore, 3GPP RAN requests PCG to grant an exception and allow TSG RAN to correspond directly with WP5D to submit an input on Technical Performance Requirements from RAN#108.

It is noted that the finalization of the MTPRs by ITU-R WP 5D does not occur until its meeting in February of 2026. It is possible that 3GPP TSG-RAN may have subsequent submissions/revisions to ITU-R WP 5D after RAN #108. Subsequent proposals will be addressed individually and are not proposed to be part of this PCG exception process.

References

[1] RP 243327	new SID: Study on 6G scenarios and requirements