## Slide 1: Summary for RAN Release 20 5G-Adv
Source: RAN Vice Chairs, RAN1, RAN2, RAN3, RAN4 Chairs
RP-250812
3GPP TSG RAN#107
12th – 14th March 2025
Incheon, Korea
Agenda Item: 15.1

## Slide 2: Outline
References
General Guidance
List of Potential Items Led per RAN WG for Subsequent Discussion till RAN#108
  RAN1, RAN2, RAN3
  RAN4 Considerations
  Additional Considerations

## Slide 3: References

## Slide 4: References
Rel-20 timeline, as endorsed in RP-240790
  See details in the Appendix
Rel-20 workshop summary, as endorsed in RP-243292
  In particular,
    As a baseline, RAN WG capacity is not expected to increase in Rel-20 due to the parallel tracks of 5G-Advanced and 6G
    RAN WG capacity has to be carefully shared between 5G-Advanced and 6G in Rel-20
      Sufficient TUs should be given to 6G to ensure successful study for future 6G success
      Critical to have reasonable amount of TUs accommodating necessary 5G-Advanced items to address commercial needs
    There are quite different views on how to split the WG capacity between 5G-Advanced and 6G (ranging from 25% to 67% to be allocated to 5G-Advanced)
      Detailed TU split is to be finalized in RAN#107
      Detailed TU split may be different for each RAN WG
    It is necessary to avoid duplicate scope in 5G-Advanced and 6G in Rel-20
      As an example, a study planned for 5G-Advanced (with the intention to convert to specifications later in Rel-20) should not conflict or overlap with the corresponding 6G study
  The endorsed “Categorization of topics based on WS contributions” is shown in the next slide

## Slide 5
AI/ML Air Interface
MIMO Evolution
Ambient IoT
AI/ML mobility
IoT NTN
AI/ML for NG-RAN
Additional RAN1-led Candidate Topics
  Coverage enh. (incl. FR2)
  NES
Additional RAN2-led Candidate Topics
  Mobility Enh.
  XR
  UAV/UAM Enh.
  NR NTN
Additional RAN3-led Candidate Topics
  Sensing/ISAC
  SON/MDTEnh.
Another candidate topic: Develop channel bandwidth 200MHz considering n104
Others
  SBFD
  UE aggregation
  CA enhancement (incl. faster scell activation)
  RRC_inactive enh.
  UE energy saving (incl. LP-WUS)
  Sidelink enh. (incl. SL relay)
  QoE enh.
  RIS
  Positioning
  Topological enh. (NCR, femto, WAB)
  UE Tx switching enh.
  Packet priority-based access control
  Xn failure handling enh.
  Digital twin
  Ray tracing model
  Other UL enh. (e.g., PA non-linearity, scheduling)
  Others
Categorization of topics based on WS contributions (source: RP-243292, slide 7)

## Slide 6: General Guidance

## Slide 7
A list of items organized by the leading WG (RAN1/2/3) are provided in the following, which is to be used for subsequent discussion till RAN#108
  No email discussion is intended during 2Q’2025
The final topics for Rel-20 (RAN1/2/3) are expected to be discussed and finalized at RAN#108
  The topics captured in the following slides are subject to discussion and justification, and may be potentially split, consolidated, or dropped, until RAN#108
  Additional topics can be considered as part of Rel-20 considering strong commercial needs and overall workload
  It is critical to ensure all WGs’s load for 5G-Advanced Rel-20 is reasonable, and that sufficient TUs should be given to 6G to ensure successful study for future 6G success
  In approving RAN1/2/3-led projects in RAN#108 (see also RP-243292)
    Some RAN1/2/3 WG capacity (in terms of # TUs) will be reserved ([~10%]); All WGs would have dedicated TUs to handle impacts from other WGs (including other WG-led projects and misc. impact within RAN and from other TSGs)
A first order estimate of the expected TU for the leading WG is also provided for each project
  The final TU allocation (including both the primary and second WGs) is to be decided in June; The detailed TU allocation may be different across WG meetings and/or across different projects; The scopes for each item are to be further discussed in RAN#108
General Guidance

## Slide 8: List of Potential Items Led per RAN WG for Subsequent Discussion till RAN#108

## Slide 9: List of Potential RAN1-led Items for Subsequent Discussion till RAN#108
Title | First-order TU Estimate (# TUs)
Enhancements on AI/ML Air Interface | [2]
NR-MIMO Phase 6 | [1]
Enhancements on Ambient IoT | [3 ~ 3.5]
NR-NTN Enhancement | [1]
Coverage Enhancement | [0.5 for 3 quarters]
(RAN2-led) IoT-NTN | [0.5 for 2 quarters]
ISAC | [1 for 3 quarters]
RAN1 total capacity is 31 TUs
Reserved TUs: 2 TUs per meeting
Miscellaneous impact from other WGs: 1 TU per meeting
Maintenance (12 TUs per meeting in Q3, 8 TUs per meeting in Q4, eventually decreasing to 4 TUs per meeting)
Rel-20 TEI: 0.5 TU per meeting (in last 2~3 quarters of Rel-20)
Additional details can be found in moderator summary in RP-250802
RP-250802 Moderator's summary for RAN1 led REL-20 topics RAN1 Chair (Samsung)

## Slide 10: List of Potential RAN2-led Items for Subsequent Discussion till RAN#108
Additional details can be found in moderator summary in RP-250803
RP-250803 Moderator's summary for RAN2 led REL-20 topics RAN2 Chair (InterDigital)
Title | First-order TU Estimate (# TUs)
AI Mobility | [1.5]
NTN IoT | [1]
Mobility | [1]
XR | [1]
(RAN1 led) AI PHY | [2]
(RAN1 led) Ambient IoT | [2]
(RAN1 led) MIMO | [0.5]
(RAN1 led) NR NTN | [0.5]
RAN2 total capacity is 40 TUs
Maintanence: 14 TUs
Reserved TUs (~10% capacity): 4 TUs
TEI20: 1 TU
Other impacted WGs: 1 TU
TUs left for Rel-20 5G A and 6G: 20

## Slide 11: RAN2: AI/Mobility
Only the following objectives are considered as baseline:
Specify support for RRM measurement prediction for both UE and network sided models [RAN2]:
  Specify signalling and protocol aspect to enable reporting inference outcome of UE sided model for RRM measurement prediction
  Specify signalling and protocol aspect to enable reporting information from UE for inference operation of network sided model for RRM measurement prediction
  At least the use cases studied so far in RAN2 SI are supported: Temporal domain prediction and Frequency domain prediction. FFS Spatial domain pending RAN2 Study progress. FFS Cell level vs beam level prediction
NOTE: network sided models can be concluded in RAN#108 after RAN2 discussions
  Specify support for measurement event prediction for UE sided models [RAN2]:
  Specify signalling and protocol aspect to enable reporting inference outcome of UE sided model for measurement event prediction
  For both RRM measurement prediction and measurement event prediction [RAN2]:
  Specify signalling and protocol to facilitate functionality-based LCM procedures
  To be based on the LCM framework for Rel-19 AI/ML for NR air interface WI as much as possible
  For both RRM measurement prediction and measurement event prediction: [RAN4]
  Specify core requirements identified in study item phase
  Specify LCM-related requirements, if any

## Slide 12: RAN2: Mobility
The following objectives are considered as baseline for Rel-20
Specify LTM SCell improvements for further reducing interruption delays
  SCell activation
    Specify the necessary configuration and UE procedures for NW triggering of LTM SCell activation with LTM cell switch [RAN2, RAN3].
    Evaluate and specify as necessary the needed RAN4 requirements for this [RAN4].
NOTE: Reuse the candidate cell LTM measurement and reporting procedures where possible for the SCell improvements
NOTE: This objective is NOT applicable to non-co-located CA and is NOT applicable to C-LTM
NOTE: This objective is applicable to MCG and SCG
Dynamic L1 measurement and reporting configuration change
  Specify the necessary configuration and procedures for MAC CE based configuration selection among prior provided RRC configurations of UE L1 measurement and reporting LTM configuration [RAN2]
  Evaluate and specify as necessary the needed RAN4 requirements for this [RAN4]. ????
NOTE 1: This sub-objective is applicable to C-LTM as well.
NOTE 2: For this objective, we strive to avoid RAN1 impact (including reporting)
NOTE 3: RAN1/RAN3/RAN4(?) involvement is based on LS if necessary
No further RAN2 objectives are considered for Rel-20

## Slide 13: RAN2: XR
The following objective is used as a starting point for XR WI:
  Study and specify (if justified) potential enhancements (e.g., mobile AI awareness, PDU set for mobile AI data), for uplink mobile AI traffic by taking into account transmission characteristics of uplink mobile AI traffic [RAN2]
  The study focuses on identifying potential RAN protocol enhancements.
  NOTE: RAN2 will discuss/understand the transmission characteristics before discussing possible enhancements
  Checkpoint in RAN#113 to determine whether we do normative work and the potential scope of normative work for the first objective
The following objective will be discussed and refined in RAN#108. Further refinement on the objective to limit the impact to SA2.
  [Specify coordination between gNB and CN to enable/disable N3 interface delay measurement from CN to gNB, for better latency guarantee [RAN3]

## Slide 14: RAN2: NR NTN
Conclusion for GNSS resilient operation
Study Item with checkpoint to determine whether we have normative work and the scope based on results of study item phase.
  Study should consider Rel-16 as baseline for discussion. Study should focus on NR NTN and be backward compatible with legacy UEs. Aim to minimize physical layer procedures impact to 5GA and avoid physical layer channel/signal changes.
  Objective to be narrowed down for RAN#108
No additional NR NTN enhancements with RAN1 impact can be considered at this point given limited 5GA TUs
Additional topic to be included in objective.
Specify necessary enhancements to support E-UTRA TN to NR NTN handover in RRC connected mode
TU estimate RAN2 (0.25 TU), RAN4 (0.5)
Deadline to complete the work (first half of release)

## Slide 15: RAN2: NTN IoT
Only the following objective will be considered as baseline for IoT NTN WI:
Voice over NB-IoT-NTN via GEO
  Study phase for 1 or 2 Quarters to downselect between CP or UP. Checkpoint by RAN#1xy (TBD)
  Work on detailed objectives for RAN#108

## Slide 16: RAN2: UAV
As a starting point we consider:
  Specify a UAV/UAM specific frequency/cell/beam prioritization mechanism for IDLE/INACTIVE mobility. TBD next meeting whether we have a separate WI or TEI
  FFS CHO for RAN#108
If this is a WI, the work should be completed in 2 Quarters

## Slide 17
Title | First-order TU Estimate (# TUs)
AI/ML for NG-RAN | [1-1.5]
(RAN1-led) Ambient IoT | [1]
SON/MDT Enhancements | [0.5-1]
ISAC | [1]
List of Potential RAN3-led Items for Subsequent Discussion till RAN#108
RAN3 total capacity is 19 TUs
~10% RAN3 capacity is planned to be reserved
~[1] TU reserved per meeting including additional TU for TEI/maintenances
Additional details can be found in moderator summary in RP-250787
RP-250787 Moderator's summary for RAN3 led REL-20 topics RAN3 Chair (ZTE)

## Slide 18: RAN3: AI/ML for NG-RAN
The following to be endorsed as WF:
Rel-20 AI/ML for NG-RAN should be based on current 5G architecture and interfaces.
The objectives of AI/ML for NG-RAN in Rel-20 are listed below:
  Study the following new AI/ML based use cases and down-scope (1 or 2 use cases) in next plenary [RAN3]:
    QoE Optimization;
    Network energy saving
    Mobility (including Multiple-hop target node UE trajectory)
  Note: Other Leftovers depend on Rel-19 outcome, if any.
  Note: Coordination based on LSs with other working groups, when needed.
6 months for the Rel-20 Study Item on AI/ML for NG-RAN, followed by 12 months for the subsequent Work Item.

## Slide 19: RAN3: SON/MDT
The following to be endorsed as WF:
The objectives of SON/MDT in Rel-20 including and to be down-selected on the following (1 or 2 use cases):
  MRO enhancement for R19 LTM (the detail scope should be limited and needs to be further checked based on the progress in R19 LTM). [RAN3, RAN2]
  Support of SON/MDT enhancements for UAV or LP-WUS/WUR [RAN3, RAN2]
Note: Coordination with other working groups when needed.
18 months for the Rel-20 SON/MDT WI.

## Slide 20: RAN3: ISAC
The following are discussed and to be further checked in RAN#108:
The discussion on sensing/ISAC in 5GA and 6G are independent.
A set of possible objectives of Sensing/ISAC in Rel-20 are listed below:
  Study on gNB mono-static mode and possibly bi-static mode for UAV use case. [RAN3, RAN1]
  Study the procedures and signaling support between RAN and CN, and the corresponding sensing measurements. [RAN3, RAN1]
  Performance evaluation for gNB sensing. [RAN1]
  Note: No new waveform/RS to be specified in RAN1 and no UE impact is expected.
  Note: Coordination with SA2 when needed.

## Slide 21: 200 MHz and Others Topics for Rel-20 5G-A topics
For RAN#108, focus on the following topics:
  200 MHz CBW or aggregated BW for n104
  SBFD (limited scope)
  Sidelink enh. (incl. SL relay)*
* no offline discussion during RAN#107 due to time constraints
Additional details can be found in moderator summary in RP-250797
RP-250797 Moderator's summary for other RAN1/RAN2/RAN3 led REL-20 topics RAN Vice Chair (Deutsche Telekom)

## Slide 22: RAN4 Considerations
It is critical to maintain RAN4 load reasonable
  The load from the projects led by RAN1/2/3
    An estimate of RAN4 TU impact is necessary for all RAN1/2/3-led items
    A certain amount of RAN4 capacity is to be reserved when approving the package in June
  The load from RAN4-led projects
It is critical to make sure the projects are rooted in commercial interests
  For any RAN4-led non-spectrum related projects to be further considered for Rel-20, strong commercial need and overall workload shall be considered!
    Note: it is NOT intended to be “number counting” driven discussion, but rather as an indication of some tangible commercial interests
To organize RAN#108 agenda for RAN4 Rel-20 as (Note: no discussion on spectrum related items)
  General
  Candidate RF/OTA Topics for Rel-20
  Candidate Demod/RRM Topics for Rel-20
  Candidate Topics Impacting both RF/OTA and Demod/RRM for Rel-20
  Others

## Slide 23
For other candidate topics not mentioned in the previous slides, further consider till RAN#108
Additional Considerations

## Slide 24
It is proposed to endorse slide 7 to slide 23
Proposal