3GPP TSG RAN meeting #108									      RP-251012

Prague, Czech Republic, June 9-13, 2025

Status Report to TSG

Agenda item:			9.3.2.5

| WI / SI Name | Introduction of BDS (BeiDou Navigation Satellite System) B2b Signal in A-GNSS for LTE and NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LCS_BDS_B2b_LTE_NR |  |  |  |  |
| Unique ID | 1050121 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-250767 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 2025-09-09 | Performance part: 2025-09-09 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: Overall: 99% RAN2: 99% | Performance Part: 99% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Sidong Li |
|  | Company | CAICT |
|  | Email | Lisidong@caict.ac.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN2

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN4

2.2.1	Agreements

RAN4 CRs were endorsed. The endorsed Draft CRs/CRs list：

R4-2506002		DraftCR for TS 36.171 to introduce BDS B2b signal in A-GNSS

R4-2506003		DraftCR for TS 38.171 to introduce BDS B2b signal in A-GNSS

2.2.2	Remaining Open issues

RAN4 CRs are endorsed and will be brought to RAN4 in Aug.25 and RAN #109 in Sep.25

3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2 #127bis

- R2-2408299	Introduction of BDS B2b signal in A-GNSS for BDS system	CAICT,CATT	discussion	Rel-19 Revised in R2-2409209

- R2-2409209	Introduction of BDS B2b signal in A-GNSS for BDS system	CAICT,CATT	discussion	Rel-19

- R2-2408792	Introduction of BDS B2b in A-GNSS for TS 38305	Huawei, HiSilicon	draftCR	Rel-19	38.305	18.3.0	F	LCS_BDS_B2b_LTE_NR

- R2-2408793	Introduction of BDS B2b in A-GNSS for TS 36305	Huawei, HiSilicon	draftCR	Rel-19	36.305	18.0.0	F	LCS_BDS_B2b_LTE_NR

- R2-2408036	Introduction of B2b signal in BDS system in A-GNSS	CATT, CAICT	draftCR	Rel-19	37.355	18.3.0	B	LCS_BDS_B2b_LTE_NR-Core

- R2-2408221	Introduction of BDS B2b in A-GNSS positioning	ZTE Corporation	discussion	Rel-19	LCS_BDS_B2b_LTE_NR-Core

- R2-2408660	Discussion on BDS B2b in A-GNSS	NEC	discussion	Rel-19	LCS_BDS_B2b_LTE_NR-Core

- R2-2408791	Discussion on support of BDS B2b in A-GNSS	Huawei, HiSilicon	discussion	Rel-19	LCS_BDS_B2b_LTE_NR

- R2-2409199	LPP Impacts for B2b Signal addition	Ericsson	discussion	Rel-19	LCS_BDS_B2b_LTE_NR-Core	Late

RAN2 #128

- R2-2409574	Introduction of BDS B2b in A-GNSS positioning 	ZTE Corporation	discussion	Rel-19	LCS_BDS_B2b_LTE_NR-Core

- R2-2409627	Introduction of B2b signal in BDS system in A-GNSS	CATT, CAICT, Ericsson, Huawei, HiSilicon	draftCR	Rel-19	37.355	18.3.0	B	LCS_BDS_B2b_LTE_NR-Core

- R2-2410158	Introduction of BDS B2b in A-GNSS for TS 36305	Huawei, HiSilicon, CAICT, CATT, Ericsson	CR	Rel-19	36.305	18.0.0	0121	-	B	LCS_BDS_B2b_LTE_NR

- R2-2410159	Introduction of BDS B2b in A-GNSS for TS 38305	Huawei, HiSilicon, CAICT, CATT, Ericsson	CR	Rel-19	38.305	18.3.0	0180	-	B	LCS_BDS_B2b_LTE_NR

- R2-2410160	Discussion on the remaining issues for BDS B2b	Huawei, HiSilicon	discussion	Rel-19	LCS_BDS_B2b_LTE_NR

RAN2 #129

- R2-2500278	[Post128][402][POS] BDS B2b stage 3 CR check (CATT)	CATT	discussion	Rel-19	LCS_BDS_B2b_LTE_NR

- R2-2500279	Introduction of B2b signal in BDS system in A-GNSS	CATT, CAICT, Ericsson, Huawei, HiSilicon	CR	Rel-19	37.355	18.4.0	0545	-	B	LCS_BDS_B2b_LTE_NR

- R2-2500810	Discussion on the remaining issues for BDS B2b	Huawei, HiSilicon	discussion	Rel-19	LCS_BDS_B2b_LTE_NR

- R2-2500973	Remaining issues of BDS B2b Signal Addition	Ericsson	discussion Rel-19	LCS_BDS_B2b_LTE_NR

RAN4 #115

- R4-2506002	DraftCR for TS 36.171 to introduce BDS B2b signal in A-GNSS, CATT, CAICT.

- R4-2506003	DraftCR for TS 38.171 to introduce BDS B2b signal in A-GNSS, CATT, CAICT.

- R4-2507740	On RRM requirements BDS B2b Signal in A-GNSS, Discussion, Ericsson.