3GPP TSG RAN Meeting #108						                                            RP-251290

Prague, Czech Republic, June 9-13, 2025

Status Report to TSG

Agenda item:			10.4.1

| WI / SI Name | # Introduction of another IoT-NTN S-band (MSS band 2000-2020 MHz UL and 2180-2200 MHz DL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | IoT_NTN_FDD_S_band |  |  |  |  |
| Unique ID | 1040130 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-250474 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 6/2025 | Performance part: 6/2025 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 100% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Hsieh, Daniel |
|  | Company | MediaTek Inc. |
|  | Email | daniel.hsieh@mediatek.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.1.1	RAN4 #115:

NS Flags Agreement:

- Reuse NS_06N, NS_07N and NS_08N from n252

- Align the CR for 36.102 with the CR 36.764

- No A-MPR is needed for PC3

UE TX MOP Agreement:

- Reuse IoT-NTN B256 TX MOP requirements for B252 MOP

- It is noted that MOP can be further adjusted for all bands in R19 maintenance in alignment with other related R19 NTN WIs

CR Agreement:

| CR Tdoc | Title | Decision |
| --- | --- | --- |
| R4-2508065 | CR to TS 36.102: Introduction of IoT-NTN B252 | Agreed |
| R4-2507904 | CR to TR 36.764: Introduction of IoT-NTN band 252 | Agreed |
| R4-2506250 | CR to TS 36.108: Introduction of IoT-NTN band 252 | Agreed |
| R4-2507146 | CR to TS 36.181: Introduction of IoT-NTN band 252 | Agreed |
| R4-2508909 | CR to TS 36.133: Introduction of a new IoT NTN S-band | Agreed |

2.4.1.2	RAN4 #114Bis:

UE A-MPR for UE-to-UE Coexistence

Agreement:

- Reuse the existing framework and do not specify any A-MPR requirement for Cat M1 and Cat NB1/NB2 to meet the -30 dBm/MHz and -40 dBm/MHz requirements.

- Specify at least one NS value(s)

- Capture simulation results in TR 36.764

Out-of-band blocking for Cat-M1

Tentative agreement:

  - Do not preclude the implementation supporting only B252 and not supporting B65.

  - The following out-of-band blocking requirements are agreed as baseline.

| Operating Band | Parameter | Unit | Range 1 | Range 2 | Range 3 |
| --- | --- | --- | --- | --- | --- |
|  | Pinterferer | dBm | -44 | -30 | -15 |
| 252 | Finterferer (CW) | MHz | -110 < f – FDL_low < -15 or 15 < f – FDL_high < 60 | -155 < f – FDL_low ≤ -110 or 60 ≤ f – FDL_high < 85 | 1 ≤ f ≤ FDL_low – 155 or FDL_high + 85 ≤ f ≤ 12750 |

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#115:

[1] R4-2508065	CR to TS 36.102: Introduction of IoT-NTN B252 	      MediaTek Inc.

[2] R4-2507904	CR to TR 36.764: Introduction of IoT-NTN band 252 	      EchoStar, Boost Mobile Network

[3] R4-2505604	Discussion on IoT-NTN B252 UE RF requirements 	      MediaTek Inc

[4] R4-2507751	B252 NS-signaling                                                                  Qualcomm Inc.

[5] R4-2506250	CR to TS36.108 Introduction of IoT-NTN band 252	      ZTE, Thales, CATT

[6] R4-2507146	CR to TS 36.181: Introduction of IoT-NTN band 252           EchoStar, Boost Mobile Network

[7] R4-2508909	CR to TS 36.133: Introduction of a new IoT NTN S-band     ZTE, Sanechips

[8] R4-2508054	WF on NR_IoT_NTN_Bands                                   	      Aalyria

RAN4#114Bis:

[1] R4-2505235	WF o WF on NR-NTN and IoT-NTN bands                          Apple