3GPP TSG RAN meeting #108										RP-251644

Prague, Czech Republic, June 9-13, 2025

Status Report to TSG

Agenda item:			9.3.1.2

| WI / SI Name | Evolution of NR duplex operation: Sub-band full duplex (SBFD) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_duplex_evo |  |  |  |  |
| Unique ID | 1020090 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241614 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 09/2025 | Performance part: 03/2026 | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 93% | Performance Part: 13% | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Xinghua Song, He (Jackson) Wang |
|  | Company | Huawei, Samsung |
|  | Email | songxinghua@huawei.com, h0809.wang@samsung.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

In RAN1#120bis, the following agreements were made.

SBFD TX/RX/measurement procedures

Agreement

For PUSCH repetition type B, if the actual repetitions are across SBFD symbols and non-SBFD symbols in the same slot or different slots where each transmission occasion has either all SBFD or all non-SBFD symbols (i.e. Configuration 2), the PRBs for actual repetitions in SBFD and non-SBFD symbols are determined in the same way as for PUSCH repetition type A with Configuration 2.

- The number of PRBs for actual repetitions in SBFD and non-SBFD symbols is determined as legacy.

- The PRBs for actual repetitions in non-SBFD symbols are determined as legacy.

- The starting PRB for actual repetitions in SBFD symbols is determined according to the following equation:

  - Equation 1-C2: RBstartSBFD=RBstartUL SB+RBstartnon-SBFD+RBoffsetSBFDmodNUL SBsize

    - If RBoffsetSBFD is not configured, it is zero

Agreement

For PUSCH transmissions with Configuration 2, the determination of PRBs (starting PRB) in SBFD symbols for RA type 0 is the same as that for RA type 1 without additional optimization.

- Number PRBs follow existing RAN1 agreement

Conclusion

For separate SRS-ResourceSets configurations for SBFD symbols and non-SBFD symbols for a given usage, frequency hopping counter for an SRS resource is calculated as legacy.

Agreement

For a physical channel/signal occasion mapped to SBFD and non-SBFD symbols within a slot,

- For PUSCH repetition type A with available slot counting, A-SRS with available slot counting, TBoMS and PUCCH repetitions, UE postpones a transmission if the transmission occasion is mapped to SBFD and non-SBFD symbols within a slot.

- For CG PUSCH with neither TBoMS nor PUSCH repetition type A with available slot counting, SPS PDSCH, P/SP SRS, P/SP CSI-RS, P/SP PUCCH, SP-CSI on PUSCH, PUSCH repetition type A without available slot counting, multi-PUSCH/PDSCH scheduled by a single DCI, and PDSCH repetitions, UE drops a transmission/reception if the transmission/reception occasion is mapped to SBFD and non-SBFD symbols within a slot.

Agreement

Separate SRS-ResourceSets configurations for SBFD and non-SBFD symbols is applicable for usage set to 'beamManagement'.

- The total number of SRS-ResourceSets applicable for usage set to 'beamManagement’ is the same as legacy.

Conclusion

For SPS HARQ-ACK transmission when Configuration 1 is configured for the UL BWP, the symbol type can be different for different PUCCH transmission occasions.

Agreement

For PUCCH repetition, PUSCH repetition with available counting and TBoMS with Configuration 1,

- In case the valid symbol type is SBFD symbol, a slot is determined as available if the symbols allocated for PUCCH/PUSCH in the slot are all SBFD symbols and not include a symbol of an SS/PBCH block with index provided by ssb-PositionsInBurst.

- In case the valid symbol type is non-SBFD symbol, a slot is determined as available if the symbols allocated for PUCCH/PUSCH in the slot are all non-SBFD symbols and not include a DL symbol indicated by tdd-UL-DL-ConfigurationCommon or tdd-UL-DL-ConfigurationDedicated if provided or a symbol of an SS/PBCH block with index provided by ssb-PositionsInBurst.

Agreement

For PUCCH repetition, PUSCH repetition with available counting and TBoMS with Configuration 2, a slot is determined as available if

- the symbols allocated for PUCCH/PUSCH in the slot are all SBFD symbols and not include a symbol of an SS/PBCH block with index provided by ssb-PositionsInBurst, or

- the symbols allocated for PUCCH/PUSCH in the slot are all non-SBFD symbols and not include a DL symbol indicated by tdd-UL-DL-ConfigurationCommon or tdd-UL-DL-ConfigurationDedicated if provided or a symbol of an SS/PBCH block with index provided by ssb-PositionsInBurst.

Agreement

For PUSCH repetition type B, adopt Option 1.

- Option 1: A nominal repetition is segmented into actual repetitions around boundary of SBFD symbols and non-SBFD symbols.

Agreement

For PUSCH repetition Type B with Configuration 1:

- Alt 2:

  - For type 2 CG PUSCH, the valid symbol type for type 2 CG PUSCH is determined based on the symbol type of the first actual repetition associated with activation DCI.

  - For dynamically scheduled PUSCH, the valid symbol type is determined based on the symbol type of the first actual repetition occasion indicated by scheduling DCI.

FFS: UE drops an actual repetition if the actual repetition is in the invalid symbol type.

SBFD random access operation

Conclusion

For RACH configuration Option 1, there is no consensus in RAN1 to support separate ssb-SharedRO-MaskIndex configurations for Additional-ROs and Legacy-ROs under the same FeatureCombinationPreambles configuration and it’s up to RAN2 to decide whether to support separate featureCombinationPreamblesList configurations for Additional-ROs and Legacy-ROs.

Agreement

For CBRA, if a SBFD-aware UE transmits Msg1 in legacy-RO, the UE follows the legacy behavior during the random access procedure.

- FFS: Whether specification change is necessary

Agreement

For determination of the Msg3 PUSCH transmission power for RACH configuration Option 2:

- preambleReceivedTargetPower configured for legacy-RO is used if Msg3 PUSCH is transmitted in non-SBFD symbols;

- preambleReceivedTargetPower configured for additional-RO is used if Msg3 PUSCH is transmitted in SBFD symbols;

- FFS whether/how to support separate msg3-DeltaPreamble for non-SBFD symbols and SBFD-symbols.

Agreement

It is up to RAN2 to determine the following issues for PRACH transmission with preamble repetition:

- RO group selection for initial PRACH transmission attempt in one RACH procedure

- RO group switch for PRACH transmission re-attempt in one RACH procedure

Agreement

For SBFD-aware UEs, support separate configuration of msg3-Alpha for Msg3 PUSCH transmission on SBFD symbols. When separate msg3-Alpha for Msg3 PUSCH transmission on SBFD symbols is configured:

- msg3-Alpha configured for Msg3 PUSCH transmission on non-SBFD symbols is used if Msg3 PUSCH is transmitted in non-SBFD symbols;

- msg3-Alpha configured for Msg3 PUSCH transmission on SBFD symbols is used if Msg3 PUSCH is transmitted in SBFD symbols.

Agreement

For SBFD-aware UEs, support separate configuration of p0-nominal for PUCCH on SBFD symbols. When separate p0-nominal for PUCCH on SBFD symbols is configured:

- p0-nominal configured for PUCCH on non-SBFD symbols is used if PUCCH is transmitted in non-SBFD symbols;

- p0-nominal configured for PUCCH on SBFD symbols is used if PUCCH is transmitted in SBFD symbols.

Agreement

For RACH configuration Option 1 and Option 2, indexing of the PRACH occasion indicated by the mask index value for Additional-ROs is performed separately from Legacy-ROs following legacy indexing rules.

Agreement

For RACH configuration Option 1 and Option 2, when a SBFD-aware UE switches from additional-ROs to legacy-ROs in PRACH transmission re-attempt in one RACH procedure, support Alt-1: Increase the power ramping counter.

R1-2503017	Summary#2 on SBFD random access operation	Moderator (CMCC)

Agreement

Update the following agreement made in RAN1#118-bis in red:

Agreement

For SBFD aware UEs, for Msg3 PUSCH transmission in SBFD symbols, reuse Table 8.3-1 in TS 38.213 for determination of the frequency offset for the 2nd hop, with the update that the frequency offset for 2nd hop is based on the size of UL usable PRBs.

- FFS the case when the value of NUL,hop= 11

- FFS the definition of UL usable PRBs for Msg3 PUSCH transmission

Agreement

- For determination of Msg3 PUSCH transmission power, ∆Prampup_requested,b,f,c is provided by MAC layer and is the amount of power ramping applied to the latest Random Access Preamble transmission, regardless of the used RO types and symbol type of Msg3 PUSCH.

- FFS: For RACH configuration Option 2, interpretation of ∆Prampup_requested,b,f,c when separate PREAMBLE_POWER_RAMPING_STEP configurations for different RO types when UE switches from additional-ROs to legacy-ROs.

  - This does not imply that separate PREAMBLE_POWER_RAMPING_STEP configurations are supported

Conclusion

For RACH configuration Option 2, when a SBFD-aware UE switches from additional-ROs to legacy-ROs in PRACH transmission re-attempt in one RACH procedure, there is no RAN1 consensus to support a power offset to compensate the power ramping difference

Conclusion

There is no RAN1 consensus on the following proposal:

- For RACH configuration Option 1 with Alt 1-1, for determination of lowest RO of additional-ROs in SBFD symbols, the parameter msg1-FrequencyStart in rach-ConfigCommon is reinterpreted as the frequency offset of lowest RO in frequency domain with respective to the lowest PRB of UL usable PRBs ONLY if there is no legacy-RO configured in SBFD symbols configured as flexible by tdd-UL-DL-ConfigurationCommon.

CLI handling

Agreement

Send a follow-up LS to RAN4 with the following RAN1 agreement from RAN#120 on power boosting in symbols containing PTRS and RAN4 may check impact on transmit signal quality/MPR. Final LS in R1-2503089.

Agreement

For the PUSCH symbol containing PT-RS with UL resource muting when transform precoding is not enabled, 3 dB power boosting for both PUSCH and PTRS REs if present, regardless of the PTRS density K and number of PUSCH layers L.

Agreement

Update the agreement in RAN1#120 as follows (highlighted in red):

Agreement

For discussion purpose, SRS-RSRP measurement resource index is referred to as SRS-RSRP-MRI and CLI-RSSI measurement resource index is referred to as SRS-RSRP-MRICLI-RSSI-MRI.

The mapping order of CSI fields of one report for SRS-RSRP-MRI/SRS-RSRP or CLI-RSSI-MRI/CLI-RSSI reporting is provided in Table 1 with following modifications based on Table 6.3.1.1.2-8 defined in TS38.212

- CRI and SSBRI is replaced with SRS-RSRP-MRI or CLI-RSSI-MRI.

- Capability index is crossed out in the table.

- RSRP is replaced with L1-SRS-RSRP

- L1-CLI-RSSI is added in the table if the CSI report is associated with CLI-RSSI measurement resource.

Table 1: Mapping order of CSI fields of one report for SRS-RSRP-MRI/SRS-RSRP or CLI-RSSI-MRI/CLI-RSSI

| CSI report number | CSI fields |
| --- | --- |
| CSI report #n | SRS-RSRP-MRI or CLI-RSSI-MRI #1 as in Table 2, if reported |
|  | SRS-RSRP-MRI or CLI-RSSI-MRI #2 as in Table 2, if reported |
|  | … |
|  | SRS-RSRP-MRI or CLI-RSSI-MRI #4 as in Table 2, if reported |
|  | L1-SRS-RSRP or L1-CLI-RSSI #1 as in Table 2, if reported |
|  | Differential L1-SRS-RSRP or L1-CLI-RSSI #2 as in Table 2, if reported |
|  | … |
|  | Differential L1-SRS-RSRP or L1-CLI-RSSI #4 as in Table 2, if reported |

Table 2. Bitwidth for SRS-RSRP-MRI, SRS-RSRP, CLI-RSSI-MRI and CLI-RSSI

| Field | Bitwidth |
| --- | --- |
| SRS-RSRP-MRI | ⌈log2KsSRS-RSRP⌉ |
| CLI-RSSI-MRI | ⌈log2KsCLI-RSSI⌉ |
| L1-SRS-RSRP | 7 |
| L1-CLI-RSSI | 7 |
| Differential RSRP | 4 |
| Differential RSSI | 4 |

KsSRS-RSRP: Number of SRS-RSRP measurement resources in the corresponding resource set

KsCLI-RSSI: Number of CLI-RSSI measurement resources in the corresponding resource set

Agreement

For periodic L1 CLI-RSSI reporting on PUCCH based on a set of periodic CLI measurement resources, the TCI state(s) with QCL typeD for the CLI measurement resources in the periodic CLI measurement resource set are configured per CLI measurement resource (either for all resources in the set or none) by higher-layer parameter

- For each periodic CLI measurement resource, this higher-layer parameter provides a reference to one TCI-State in TCI-States for providing the QCL source and QCL typeD.

- If the TCI state is not configured, the UE QCL assumptions are the default rules agreed in RAN1#118bis.

Agreement

The existing CSI timeline for L1 RSRP reporting is reused for the aperiodic CLI measurement and reporting in Rel-19 SBFD.

- FFS: whether the slot offset between the slot containing the DCI that triggers a set of aperiodic SRS-RSRP resources and the slot in which the SRS-RSRP resource set is measured shall not be smaller than 1.

Agreement

For the following question from the RAN4 LS in R1-2501698:

- RAN4 respectfully asks RAN1 to clarify whether the NW configuration of timeRestrictionForChannelMeasurement or a similar configuration will apply for L1-SRS-RSRP and/or L1-CLI-RSSI measurement.

  - RAN1 informs RAN4 that the NW configuration of timeRestrictionForChannelMeasurement will apply for L1-SRS-RSRP and L1-CLI-RSSI measurement.

- RAN4 kindly asks whether RAN1 will define optional UE capability for FDM-ed DL reception and SRS measurement.

  - RAN1 informs RAN4 that a new optional UE capability will be defined for FDM-ed DL reception and SRS measurement.

Agreement

For UL muting applied for UL TBoMS, the index of the starting coded bit in a slot, except the first slot, within the 𝑁𝑠 slots allocated for the transmission of TB processing over multiple slots is determined according to Section 6.2.5, TS38.212 as follows

k0=k0'+H+τmodNcb

and 𝐻 is the total number of coded bits available for transmission of the transport block in the previous slot within the 𝑁𝑠 slots assuming no UCI multiplexing and considering the muted REs.

FFS: Whether additional specification impact is needed to support above.

Agreement

When transform precoding is enabled and an UL muting symbol overlaps a symbol containing PT-RS, down-select from the following alternatives in RAN1#121

- Alt-3

  - For PT-RS insertion in a block of MscPUSCH2 samples prior to transform precoding

    - NgroupPT-RS and Nsampgroup are determined as legacy from 38.214 Table 6.2.3.2-1

    - PT-RS sample positions are determined as legacy, but only for the first NgroupPT-RS2 groups

    - Note: After PT-RS insertion, all of the mathematically equivalent DFT Options 1, 2A, and 2B from the RAN1#120 agreement are applicable, where the choice is up to UE implementation

- Alt-4

  - UL resource muting is not applied in the PUSCH symbol containing PT-RS

Agreement

Configuration of Method 1 or Method 3 are not explicitly provided for L1 CLI-RSSI measurement and reporting. Configuration of Measurement resource type #1 or Measurement resource type #2 are not explicitly provided for L1 CLI-RSSI measurement.

- CLI-RSSI measurement resource is configured in one UL subband only, in one DL subband only, or across two DL subbands only.

  - If CLI-RSSI measurement resource is configured across two DL subbands, the frequency resources of CLI-RSSI measurement resource are derived by excluding the frequency resources outside DL usable PRBs.

Conclusion

There is no RAN1 consensus to support two new report quantities {‘cli-RSSI-measurement-resource-bitmap’, ‘cli-SRS-RSRP-measurement-resource-bitmap’} to reportQuantity

Agreement

LS on impact on transmit signal quality/MPR requirement is agreed in R1-2503089.

Reply LS on L1 measurement is agreed in R1-2503090.

In RAN1#121, the following agreements were made.

SBFD TX/RX/measurement procedures

Agreement

For PUSCH repetition Type B, when UE is provided with Configuration #1, UE drops an actual repetition if the actual repetition is in the invalid symbol type.

Agreement

For PUSCH Type B repetition with inter-repetition frequency hopping in SBFD symbols, the starting RB for an actual repetition within the n-th nominal repetition (as defined in Clause 6.1.2.1) is given by:

  - RBstart(n)=RBstart,                                                                                                     n  mod2=0RBUL SB start+(RBstart-RBUL SB start+RBoffset)mod NULSBsize, n mod2=1

where

- RBUL SB start is the starting PRB index of UL usable PRBs with reference to the start of UL active BWP.

- NUL SBsize is the number of UL usable PRBs.

- RBstart is the starting PRB index of the first PUSCH hop with reference to the start of UL active BWP. For PUSCH transmissions with Configuration 2, RBstart is the starting PRB index with reference to the start of UL active BWP after applying RB offset between non-SBFD symbols and SBFD symbols.

- RB offset is the frequency hopping offset for PUSCH in SBFD symbols

If the n-th nominal repetition is across both SBFD symbols and non-SBFD symbols, the starting RB for an actual repetition in SBFD symbols within the n-th nominal repetition (as defined in Clause 6.1.2.1) is given above, and the starting RB for an actual repetition in non-SBFD symbols within the n-th nominal repetition (as defined in Clause 6.1.2.1) follows the legacy.

Agreement

For PUSCH inter-slot frequency hopping in SBFD symbols and when pusch-DMRS-Bundling is enabled, the starting RB during slot nsμ is given by:

RBstart(nsμ)=RBstart,  nsμnFH mod2=0RBUL SB start+(RBstart-RBUL SB start+RBoffset)modNUL SBsize, nsμnFHmod2=1

Where

- RBUL SB start is the starting PRB index of UL usable PRBs with reference to the start of UL active BWP.

- NUL SBsize is the number of UL usable PRBs.

- RBstart is the starting PRB index of the first PUSCH hop with reference to the start of UL active BWP. For PUSCH transmissions with Configuration 2, RBstart is the starting PRB index with reference to the start of UL active BWP after applying RB offset between non-SBFD symbols and SBFD symbols.

- RB offset is the frequency hopping offset for PUSCH in SBFD symbols

Agreement

The number of PRBs of a CSI-RS resource within a DL subband is ≥ min⁡(24,NDL-SBsize), where NDL-SBsize is the number of DL usable PRBs in the DL subband.

Agreement

For each SRS resource set with usage set to 'nonCodebook',

- In case the associated CSI-RS is periodic or semi-persistent, only CSI-RS in the same symbol type as that for SRS is used to calculate SRS precoder.

Agreement

- From RAN1 perspective, considering the specification impact, SBFD and NR-DC can be configured simultaneously only for inter-band NR-DC if a UE is capable of simultaneous transmission and reception indicated by UE capability simultaneousRxTxInterBandCA, where SBFD operation is applicable on only one NR TDD carrier.

- Inform RAN2 that specification impact to support this feature is not restricted to RAN1 but might result in specification impact on RAN4 as well. If supported, at least the following specification change to TS 38.213 should be adopted and the RAN4 specification for the configured transmitted power level for NR-DC in TS38.101-1 Clause 6.2B.4.1 may also need to be updated accordingly.

### 7.6.2 NR-DC The UE procedures described in this clause are not applicable if the UE is provided scg-State [12, TS 38.331]. If a UE is configured with an MCG using NR radio access in FR1 or in FR2 and with a SCG using NR radio access in FR2 or in FR1, respectively, the UE performs transmission power control independently per cell group as described in clauses 7.1 through 7.5. If a UE is configured with an MCG and a SCG using NR radio access in FR1 and/or in FR2, the UE is configured a maximum power PMCG for transmissions on the MCG by p-NR-FR1 and/or by p-NR-FR2 and a maximum power PSCG for transmissions on the SCG by p-NR-FR1 and/or by p-NR-FR2 and with an inter-CG power sharing mode by nrdc-PCmode-FR1 for FR1 and/or by nrdc-PCmode-FR2 for FR2. The UE determines a transmission power on the MCG and a transmission power on the SCG per frequency range. If a UE is provided semi-static-mode1 for nrdc-PCmode-FR1 or for nrdc-PCmode-FR2, or semi-static-mode2 for nrdc-PCmode-FR1 or for nrdc-PCmode-FR2, the UE does not expect PMCG and PSCG to be configured such that PMCG+PSCG>PTotalNR-DC, where PMCG is the linear value of PMCG, PSCG is the linear value of PSCG, and PTotalNR-DC is the linear value of a configured maximum transmission power for NR-DC operation in FR1 or FR2 as defined in [8-3, TS 38.101-3]. If a UE is provided semi-static-mode1 for nrdc-PCmode-FR1 or for nrdc-PCmode-FR2, the UE determines a transmission power for the MCG or for the SCG as described in clauses 7.1 through 7.5 using PMCG or PSCG as the maximum transmission power, respectively. If a UE is provided semi-static-mode2 for nrdc-PCmode-FR1 or for nrdc-PCmode-FR2 - if the UE is not provided tdd-UL-DL-ConfigurationCommon for the MCG or SCG, the UE determines a transmission power for the MCG or for the SCG as described in clauses 7.1 through 7.5 using PMCG or PSCG as the maximum transmission power, respectively - if at least one symbol of slot i1 of the MCG or of the SCG that is indicated as uplink or flexible to a UE by tdd-UL-DL-ConfigurationCommon and tdd-UL-DL-ConfigurationDedicated, if provided, or is indicated as SBFD symbol to a UE by tdd-UL-DL-ConfigurationCommon, overlaps with a symbol for any ongoing transmission overlapping with slot i2 of the SCG or of the MCG, respectively, the UE determines a power for the transmission on the SCG or the MCG overlapping with slot i2 as described in clauses 7.1 through 7.5 using PSCG or PMCG, respectively, as the maximum transmission power - otherwise, the UE determines a power for the transmission on SCG or the MCG overlapping with slot i2, as described in [8-3, TS 38.101-3] and in clauses 7.1 through 7.5 without considering PSCG or PMCG respectively <unchanged texts omitted>

- It is up to RAN2 to decide whether or not to support simultaneous configuration of SBFD and DC.

- CC: RAN3, RAN4.

Reply LS on simultaneous configuration of SBFD and DC. Final LS in R1-2504858.

Agreement

For a CSI report associated with periodic/semi-persistent CSI-RS, the valid symbol type for CSI derivation configured in CSI-ReportConfig applies to both CMRs and IMRs (limited to NZP-CSI-RS) associated with the CSI report.

Conclusion

Separate configuration of PCMAX/p-max is a RAN4 issue and will not be discussed in RAN1. It is up to RAN4 make decision on this issue. As part of RAN1 study on this issue, one company submitted simulation results in R1-2504391.

Conclusion

There is no RAN1 consensus to support explicit indication of gNB transition period length and/or location between SBFD and non-SBFD symbols.

SBFD random access operation

Agreement

For RACH configuration Option 2, all parameters in rach-ConfigCommon except for rsrp-ThresholdSSB-SUL can be included in the additional RACH configuration, i.e., sbfd-RACHDualConfig.

Conclusion

There is no RAN1 consensus to support separate initial UL BWP for SBFD-aware UEs. Reuse the legacy rule for determining the frequency domain resource allocation for Msg3 PUSCH transmission in SBFD symbols.

Conclusion

For RACH configuration Option 2, when a SBFD-aware UE switches from additional-ROs to legacy-ROs or from legacy-ROs to additional-ROs in PRACH transmission re-attempt in one RACH procedure, there is no RAN1 consensus to support a power offset to compensate the power ramping difference

Note: The red part has been added to a previous conclusion from RAN1#120bis.

Conclusion

PUCCH repetition for Msg4 HARQ-ACK is not supported in SBFD random access procedure.

Conclusion

There is no consensus in RAN1 to support separate msg3-DeltaPreamble parameters for non-SBFD symbols and SBFD-symbols for RACH configuration Option 2.

Agreement

For SBFD-aware UEs,

- when separate p0-nominal for PUCCH on SBFD symbols is not configured, p0-nominal configured for PUCCH on non-SBFD symbols is used if PUCCH is transmitted on SBFD symbols.

- when separate msg3-Alpha for Msg3 PUSCH transmission on SBFD symbols is not configured, msg3-Alpha configured for Msg3 PUSCH transmission on non-SBFD symbols is used if Msg3 PUSCH transmission is transmitted on SBFD symbols.

Agreement

Update the agreement made in RAN1#120bis in red:

Agreement

For RACH configuration Option 1 and Option 2, when a SBFD-aware UE switches from additional-ROs to legacy-ROs or from legacy-ROs to additional-ROs in PRACH transmission re-attempt in one RACH procedure, support Alt-1: Increase the power ramping counter.

For determination of Msg3 PUSCH transmission power for RACH configuration Option 2, ∆Prampup_requested,b,f,c is provided by MAC layer and is the amount of power ramping applied to the latest Random Access Preamble transmission, regardless of the used RO types, symbol type of Msg3 PUSCH and RO type switch.

Agreement

Update the following agreement made in RAN1#120-bis in red:

Agreement

For CBRA, if a SBFD-aware UE transmits Msg1 in legacy-RO, the UE follows the legacy behavior during the random access procedureRACH attempt.

FFS: Whether specification change is necessary

CLI handling

Agreement

When transform precoding is enabled and an UL muting symbol overlaps a symbol containing PT-RS, UL resource muting is not applied in the PUSCH symbol containing PT-RS

Agreement

For SRS-RSRP measurement resource configuration, the number of SRS antenna ports is 1.

Agreement

A UE does not expect to be simultaneously configured with L3 and L1 UE-to-UE CLI measurement and reporting.

Agreement

A UE does not expect to be configured with a scheduling offset between the last symbol of the PDCCH carrying the triggering DCI for AP CLI and the first symbol of the aperiodic CLI SRS-RSRP or CLI-RSSI resources is smaller than the UE reported threshold beamSwitchTiming, when the reported value is one of the values of {14, 28, 48}∙2max(0, μCSIRS-3) and enableBeamSwitchTiming is not provided, or is smaller than 48∙2max(0, μCSIRS-3) when the UE provides beamSwitchTiming-r16, enableBeamSwitchTiming is provided.

Agreement

The slot offset between the slot containing the DCI that triggers a set of aperiodic SRS-RSRP resources and the slot in which the SRS-RSRP resource set is measured shall not be smaller than 1.

Agreement

If the number of reported L1-SRS-RSRP measurement resources is M, and the number of L1-SRS-RSRP measurements which are either >=-44dBm or infinity (infinity means UE cannot detect SRS due to too strong signal to measure) is X (0<X<=M), the following are reported within one report

- An indicator corresponding to a codepoint mapping to out-of-range (L1-SRS-RSRP >= -44) or infinity: 7 bits

- For the M-1 L1-SRS-RSRP measurement, a differential reporting method is adopted using -44dbm as the reference: (M-1)*4bits

  - No codepoint defined as ‘out-of-range’ or with positive values are introduced in the differential measurement reporting table

Agreement

A UE does not expect to be configured with L1-CLI-RSSI measurements resources within an UL subband and L1-SRS-RSRP measurement resources on the same symbol.

Agreement

A UE configured with UL resource muting can be configured by a new RRC parameter to apply UL resource muting in non-SBFD symbols, if SBFD symbols are configured for the UE

- If configured as ‘enabled’, UL muting is applicable in both SBFD symbols and non-SBFD symbols

- Otherwise, UL muting is applicable only in SBFD symbols

The above configuration does not apply for a UE configured with UL resource muting, if SBFD symbols are not configured for the UE

- UL resource muting is applicable in both flexible symbols and UL symbols

FG 60-1 is not the prerequisite of FG 60-7 and FG60-7a

Agreement

For a CSI report associated with periodic/semi-persistent SRS-RSRP measurement resources or CLI-RSSI measurement resources, the valid symbol type for CSI derivation configured in CSI-ReportConfig is applicable for L1 UE-to-UE CLI measurement and reporting if SBFD symbols are configured for the UE

- UE shall perform L1 UE-to-UE CLI measurement based on the valid symbol type configured in CSI-ReportConfig

The valid symbol type does not apply for a UE if SBFD symbols are not configured for the UE

- UE shall perform L1 UE-to-UE CLI measurement based on the configuration provided in CSI-ResourceConfig indicated by CSI-ReportConfig

FG 60-1 is not the prerequisite of FG 60-8 and FG60-9

Conclusion

CLI reference resource is not introduced for L1 UE-to-UE CLI measurement and reporting

- Note: The existing CSI reference resource definition in section 5.2.2.5 of TS 38.214 are reused with for L1 UE-to-UE CLI measurement and reporting.

Conclusion

There is no RAN1 consensus on the following:

- Dedicated PRACH/SR resources can be configured for UE to report the beam failure caused by CLI.

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

In RAN2#129bis, the following agreements were made.

Output of email discussion [Post129][217]

- On RO type signaling for CFRA

1. For CFRA triggered by BFR, the RO type is indicated in BeamFailureRecoveryConfig.

2. For CFRA triggered by ReconfigurationwithSync, the RO type is indicated in RACH-ConfigDedicated.

- When both NW indication on RO type and RSRP threshold are absent, it is up to UE implementation to select the RO type.

- Random access procedure in SBFD symbols is supported for all the existing RACH trigger events except for SI request. FFS for LTM.

On RSRP threshold for RO type selection (e.g., configuration, related procedure, etc.)

- NW indicate via explicit signaling whether the SBFD RO is selected when SSB RSRP are 'below' or 'above' the configured threshold.

RO type selection before or after RA type selection

- Working assumption: For SBFD-aware UE, the selection of RO type is suggested to be performed before the selection of the set of Random Access resources.

On RO type fallback

- RO-Type change procedure on RO type selection from legacy RO to additional RO in SBFD symbols is supported when the number of PRACH transmission attempts exceed a threshold (we assume it is the same threshold with the fallback from additional RO to legacy RO). If fallback from legacy RO to additional RO occurs, no further fallback to legacy RO is supported.

SBFD in DC

- Send an LS to RAN1 (CC RAN3 and RAN4) on whether SBFD and DC can be configured simultaneously, and whether there is any issue for such configuration.

MAC CE design SP CLI Measurement Resource Set Activation/Deactivation

- Working assumption: The configured SP CLI measurement resource sets are initially deactivated upon (re-) configuration by upper layers and after reconfiguration with sync.

- SP CLI measurement resource set activation/deactivation MAC CE includes following fields: A/D, Serving Cell ID, BWP ID, CLI measurement resource set ID (for CLI-RSSI or SRS-RSRP measurement), TCI State IDs.

In RAN2#130, the following agreements were made.

Agreements on MAC open issues

For L3 HO and BFR cases, CSI-RS based CFRA using SBFD RO is supported from RAN2 perspective. Send LS to RAN1/4 to inform this conclusion.

Msg1 repetition number fallback can be supported within SBFD RO.

Once the conditions for both RO type fallback and Msg1 repetition number fallback are met, UE should perform RO type switch. FFS the Msg1 repetition number after RO type switch in this case.

For RACH fallback from one RO type to another, the UE shall only be allowed to switch to an RO type that is configured with the same feature combinations.

The UE is allowed to switch to an RO type that is configured with the same Msg1 repetition number. FFS on higher Msg1 repetition number, if the same is not available.

Other agreements

SBFD-aware UE uses the CBRA resource with same RO type as indicated in CFRA resource when fallback from CFRA to CBRA is performed, when the RACH resources for the same RO type is provided for CBRA.

For PRACH configuration option 1, when a feature combination is configured using preamble partitioning of the RACH-ConfigCommon, using the shared ssb-SharedRO-MaskIndex configuration for Additional-ROs and Legacy-ROs.

For PRACH configuration option 1, same featureCombinationPreamblesList configuration is used for both Additional-ROs and Legacy-ROs.

Other aspects

- RAN2 confirm that the legacy Aperiodic CSI Trigger State Subselection MAC CE is also used to indicate the selection status of the Aperiodic Trigger States configured for aperiodic CLI measurement report. No spec change is needed.

- No enhancement is needed for CSI-RS based RLM/BFD/CBD measurements.

- Keep the legacy RLM, BFD and BFR procedure, i.e., no need to trigger RLF, BFD and BFR for non SBFD symbols and SBFD symbols separately.

2.2.2	Remaining Open issues

  - Remaining details on SBFD operation to support random access in SBFD symbols by UEs in RRC_CONNECTED mode and RRC_IDLE/INACTIVE mode

  - Other remaining details that have RAN2 impact such as SBFD time/frequency subbands configuration

2.3	RAN3

2.3.1	Agreements

In RAN3#127bis, the following agreements were made.

Exchange of SBFD configuration

- The SBFD time and frequency location configuration with cell granularity in Served Cell Information IE is introduced in F1AP F1 SETUP REQUEST message and F1AP gNB-DU CONFIGURATION UPDATE message

- The SBFD time and frequency location configuration with cell granularity in the Neighbour Cell Information List IE is introduced in F1AP gNB-CU CONFIGURATION UPDATE message

- gNB-DU provides the SBFD time and frequency configuration to gNB-CU in Served Cell Information IE, and gNB-CU provides the SBFD time and frequency configuration info received over Xn interface from gNB-CU to gNB-DU, in Neighbour Cell Information List IE in gNB-CU Configuration Update message.

Exchange of measurement configuration

- For exchange of NZP CSI-RS over F1, to put a new IE in Served Cell Information IE from gNB-DU to gNB-CU, and in Neighbour Cell Information List IE from gNB-CU to gNB-DU with reference to RAN2 definition.

- In order to transfer the SSB info from gNB-CU to gNB-DU, to introduce an explicit IE in the Neighbour Cell Information List IE.

- Introduce NZP-CSI-RS resource configuration in Served Cell Information NR IE of XnAP and F1AP specifications, which refers to the NZP-CSI-RS-Resource IE and NZP-CSI-RS-ResourceSet IE defined in TS 38.331.

Exchange of measurement result & Exchange of CLI-mitigation request

- To introduce a class 2 procedure, with tentative message name “CLI MEASUREMENT UPDATE”, in which both the strongest DL beam information and the CLI-mitigation request could be included as two optional IEs.

In RAN3#128, the following agreements were made.

- Further updates on stage 3 details, including message name update, contextual correction, revision of IE descriptions, etc.

2.3.2	Remaining Open issues

- To further check stage 3 details, including final format of SBFD time and frequency info IE which is pending on RAN2 design

2.4	RAN4

2.4.1	Agreements

In RAN4#114bis, the following agreements were made.

The agreements were captured in following T-docs:

| Tdoc number | Title | Source | Status |  |
| --- | --- | --- | --- | --- |
| R4-2504751 | Way Forward for [114bis][306] NR_duplex_evo_General | Samsung | Approved |  |
| R4-2504752 | Way Forward for [114bis][307] NR_duplex_evo_BSRF | Huawei | Approved |  |
| R4-2504904 | WF on RRM requirements for NR_duplex_evo | Huawei | Approved |  |
| R4-2504767 | LS on the transient period for SBFD operation | Samsung | Approved |  |
| R4-2504964 | Reply LS on L1 based UE-to-UE CLI measurement and reporting | Huawei | Approved |  |

Agreement and WF captured in R4-2504751

Topic #1: General issues

Sub-topic 1-1: Declaration and flexibility for SBFD operation

Issue 1-1-1: Declaration and flexibility for SBFD operation

Agreement:

- For FR1 LA SBFD capable BSs, which are not expected to require analog filter(s), for each declared channel bandwidth and each declared SBFD pattern (either DUD or DU/UD), the configurations with the narrowest and widest UL/DL subband sizes out of all declared configurations shall be tested.

- For FR1 MR SBFD capable BSs, a power level threshold could be established: Above this threshold, all configurations shall be tested; Below this threshold, analog filters are not expected to be used, and the configurations with the narrowest and widest UL/DL subband sizes out of all the declared configurations for each channel bandwidth and each SBFD pattern (either DUD or DU/UD) shall be tested.

  - Use X dBm either as TRP or total conducted power as the power level threshold for FR1 MR SBFD capable BSs related to testing.

    - FFS the value of X, e.g., X = 33dBm as proposed by one company as candidate value, and study the value for different number of TX chains.

Sub-topic 1-2: DL/UL subband configurations support for SBFD

Issue 1-2-1: Restriction on the number of UL subband sizes supported

Agreement:

- For a specific channel BW supported for SBFD, the maximum number of specific UL subband sizes are allowed to be declared

  - Maximum 3 subband configurations allowed for FR1 WA BS

    - These 3 suband configurations shall cover all DUD and DU/UD ones supported by this BS.

    - One UL subband size for DU/UD cases, should be counted as 2 configurations, e.g., UD 20-80MHz and DU 80-20MHz should be counted as 2 configurations.

  - For FR1 MR SBFD capable BSs, a power level threshold could be established: Above this threshold, maximum 3 subband configurations allowed as FR1 WA BS; Below this threshold, the restriction on the number of UL subband sizes supported is not applicable.

    - Use X dBm either as TRP or total conducted power as the power level threshold for FR1 MR SBFD capable BSs.

      - FFS the value of X, e.g., X = 33dBm as proposed by one company as candidate value, and study the value for different number of TX chains.

Issue 1-2-2: Restriction on the number of DL subband sizes supported

Agreement:

- For a specific channel BW and a specific UL subband size supported, only one DL subband size is allowed to be declared and tested for DU/UD case, and only one DL subband size is allowed to be declared and tested for DUD case

  - This restriction shall be applied to FR1 WA BS

  - For FR1 MR BS SBFD-capable BSs, a power level threshold could be established: Above this threshold, this restriction is applicable as FR1 WA BS; Below this threshold, the restriction on the number of DL subband sizes supported is not applicable.

    - Use X dBm either as TRP or total conducted power as the power level threshold for FR1 MR SBFD capable BSs.

      - FFS the value of X, e.g., X = 33dBm as proposed by one company as candidate value, and study the value for different number of TX chains.

Issue 1-2-3: Restriction on guardband size for SBFD

Agreement:

- Restriction on guardband size for SBFD:

  - Option 3a: No restriction (manufacturer declaration-based), and no restriction on maximum/minimum number of RBs for guardband.

    - The declaration of guardband size should ensure the benefits from SBFD operation.

      - In the RAN4 specification, the clause “It is expected that guardband size should be minimized to ensure the benefits from SBFD operation.” could be captured, and the detailed wording can be further refined.

Issue 1-2-4: Restriction on DL subband size

Agreement:

- If the SSB symbol is not overlapped with SBFD symbol,

  - There is no restriction on DL subband size.

- If the SSB symbol is overlapped with SBFD symbol,

  - FFS the impact from RAN4 perspective.

Issue 1-2-5: FR2-1 CBW support for SBFD DUD case

Agreement:

- If the SSB symbol is not overlapped with SBFD symbol,

  - 100MHz for DUD case is allowed for FR2-1.

- If the SSB symbol is overlapped with SBFD symbol,

  - In Rel-19, the BS channel bandwidth for DUD configuration shall be no less than 200MHz for FR2-1.

Sub-topic 1-3: Requirement applicability for SBFD

Issue 1-3-1: Requirement set applicability table for SBFD-capable BS

Agreement:

- The following RAN4 requirement set applicability for SBFD-capable BS is agreed:

- Table 12.1-1: Requirement set applicability for SBFD-capable BS

| Requirement | Requirement Set for non-SBFD symbols |  |  | Requirement Set for SBFD symbols |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | BS type 1-H | BS type 1-O | BS type 2-O | BS type 1-H | BS type 1-O | BS type 2-O |
| BS output power | 6.2 |  |  | 12.2.2 |  |  |
| Output power dynamics | 6.3 |  |  | 12.2.3 |  |  |
| Transmit ON/OFF power | 6.4 |  |  | 12.2.4 |  |  |
| Transmitted signal quality | 6.5 |  |  | 12.2.5 |  |  |
| Occupied bandwidth | 6.6.2 |  |  | 12.2.6.2 |  |  |
| ACLR | 6.6.3 |  |  | 12.2.6.3 |  |  |
| Operating band unwanted emissions | 6.6.4 |  |  | 12.2.6.4 |  |  |
| Transmitter spurious emissions | 6.6.5 |  |  | 12.2.6.5 |  |  |
| Transmitter intermodulation | 6.7 | NA | NA | 12.2.7 | NA | NA |
| Transient period between SBFD and non-SBFD | NA |  |  | 12.2.8 |  |  |
| In-channel adjacent subband leakage | NA |  |  | 12.2.9 |  |  |
| Reference sensitivity level | 7.2 |  |  | 12.3.2 |  |  |
| Dynamic range | 7.3 |  |  | 12.3.3 |  |  |
| In-band selectivity and blocking | 7.4 |  |  | 12.3.4 |  |  |
| Out-of-band blocking | 7.5 |  |  | 12.3.5 |  |  |
| Receiver spurious emissions | 7.6 |  |  | 12.3.6 |  |  |
| Receiver intermodulation | 7.7 |  |  | 12.3.7 |  |  |
| In-channel selectivity | 7.8 |  |  | 12.3.8 |  |  |
| In-channel adjacent subband blocking | NA |  |  | 12.3.9 |  |  |
| Performance requirements | 8 |  |  | 12.4 |  |  |
| Radiated transmit power | 9.2 | 9.2 | 9.2 | 12.5.2 | 12.5.2 | 12.5.2 |
| OTA base station output power |  | 9.3 | 9.3 |  | 12.5.3 | 12.5.3 |
| OTA output power dynamics |  | 9.4 | 9.4 |  | 12.5.4 | 12.5.4 |
| OTA transmit ON/OFF power |  | 9.5 | 9.5 |  | 12.5.5 | 12.5.5 |
| OTA transmitted signal quality |  | 9.6 | 9.6 |  | 12.5.6 | 12.5.6 |
| OTA occupied bandwidth |  | 9.7.2 | 9.7.2 |  | 12.5.7.2 | 12.5.7.2 |
| OTA ACLR | NA | 9.7.3 | 9.7.3 | NA | 12.5.7.3 | 12.5.7.3 |
| OTA out-of-band emission |  | 9.7.4 | 9.7.4 |  | 12.5.7.4 | 12.5.7.4 |
| OTA transmitter spurious emission |  | 9.7.5 | 9.7.5 |  | 12.5.7.5 | 12.5.7.5 |
| OTA transmitter intermodulation |  | 9.8 | NA |  | 12.5.8 | NA |
| OTA transient period between SBFD and non-SBFD |  | NA | NA |  | 12.5.9 | 12.5.9 |
| OTA in-channel adjacent subband leakage |  | NA | NA |  | 12.5.10 | 12.5.10 |
| OTA sensitivity | 10.2 | 10.2 | NA | 12.6.2 | 12.6.2 | NA |
| OTA reference sensitivity level |  | 10.3 | 10.3 |  | 12.6.3 | 12.6.3 |
| OTA dynamic range |  | 10.4 | NA |  | 12.6.4 | NA |
| OTA in-band selectivity and blocking |  | 10.5 | 10.5 |  | 12.6.5 | 12.6.5 |
| OTA out-of-band blocking | NA | 10.6 | 10.6 | NA | 12.6.6 | 12.6.6 |
| OTA receiver spurious emission |  | 10.7 | 10.7 |  | 12.6.7 | 12.6.7 |
| OTA receiver intermodulation |  | 10.8 | 10.8 |  | 12.6.8 | 12.6.8 |
| OTA in-channel selectivity |  | 10.9 | 10.9 |  | 12.6.9 | 12.6.9 |
| OTA in-channel adjacent subband blocking |  | NA | NA |  | 12.6.10 | 12.6.10 |
| Radiated performance requirements |  | 11 | 11 |  | 12.7 | 12.7 |

Sub-topic 1-4: BS RF specification structure for SBFD requirements

Issue 1-4-1: BS RF specification structure for SBFD requirements

Agreement:

- The following clause structure is adopted for Chapter 12 for requirements for SBFD-capable BS:

12	Requirements for SBFD-capable BS	2

12.1	General	2

12.2	Conducted transmitter characteristics for SBFD-capable BS	3

12.2.1	General	3

12.2.2	Base station output power for SBFD	3

12.2.3	Output power dynamics for SBFD	3

12.2.4	Transmit ON/OFF power for SBFD	4

12.2.5	Transmitted signal quality for SBFD	4

12.2.6	Unwanted emissions for SBFD	4

12.2.7	Transmitter intermodulation for SBFD	4

12.2.8	Transient period between SBFD and non-SBFD	5

12.2.9	In-channel adjacent subband leakage for SBFD	5

12.3	Conducted receiver characteristics for SBFD-capable BS	5

12.3.1	General	5

12.3.2	Reference sensitivity level for SBFD	5

12.3.3	Dynamic range for SBFD	5

12.3.4	In-band selectivity and blocking for SBFD	5

12.3.5	Out-of-band blocking for SBFD	5

12.3.6	Receiver spurious emissions for SBFD	5

12.3.7	Receiver intermodulation for SBFD	5

12.3.8	In-channel selectivity for SBFD	5

12.3.9	In-channel adjacent subband blocking for SBFD	5

12.4          Conducted performance requirements for SBFD-capable BS

12.5	Radiated transmitter characteristics for SBFD-capable BS	5

12.5.1	General	5

12.5.2	Radiated transmit power for SBFD	5

12.5.3	OTA base station output power for SBFD	5

12.5.4	OTA output power dynamics for SBFD	5

12.5.5	OTA transmit ON/OFF power for SBFD	5

12.5.5.1	General	5

12.5.5.2	OTA transmitter OFF power for SBFD	5

12.5.5.3	OTA transient period for SBFD	5

12.5.6	OTA transmitted signal quality for SBFD	5

12.5.7	OTA unwanted emissions for SBFD	6

12.5.8	OTA transmitter intermodulation for SBFD	6

12.5.9	OTA transient period between SBFD and non-SBFD	6

12.5.10	OTA in-channel adjacent subband leakage for SBFD	6

12.6	Radiated receiver characteristics for SBFD-capable BS	6

12.6.1	General	6

12.6.2	OTA sensitivity for SBFD	6

12.6.3	OTA reference sensitivity level for SBFD	6

12.6.4	OTA dynamic range for SBFD	6

12.6.5	OTA in-band selectivity and blocking for SBFD	6

12.6.6	OTA out-of-band blocking for SBFD	6

12.6.7	OTA receiver spurious emissions for SBFD	6

12.6.8	OTA receiver intermodulation for SBFD	6

12.6.9	OTA in-channel selectivity for SBFD	6

12.6.10	OTA in-channel adjacent subband blocking for SBFD	6

12.7		Radiated performance requirements for SBFD-capable BS

Sub-topic 1-5: Draft CR and work splitting

Issue 1-5-1: Draft CR and work splitting

Way forward:

- The following work splitting will be followed in RAN4#115 and #116, aiming at WI completion by Sep. 2025.

  - In the below work splitting, the same requirements for conducted and OTA counterparts are assigned into the same package.

| Work splitting packages | Relevant impacted clauses in TS38.104 | Responsible company |
| --- | --- | --- |
| Package-1 | Chapter 2 References Chapter 3 Definitions, symbols and abbreviations Chapter 5 Operating bands and channel arrangement | TBA |
| Package-2 | 12.2 Conducted transmitter characteristics for SBFD-capable BS 12.2.1 General 12.2.2 Base station output power for SBFD 12.2.3 Output power dynamics for SBFD 12.5 Radiated transmitter characteristics for SBFD-capable BS 12.5.1 General 12.5.2 Radiated transmit power for SBFD 12.5.3 OTA base station output power for SBFD 12.5.4 OTA output power dynamics for SBFD | TBA |
| Package-3 | 12.2.4 Transmit ON/OFF power for SBFD 12.2.5 Transmitted signal quality for SBFD 12.5.5 OTA transmit ON/OFF power for SBFD 12.5.6 OTA transmitted signal quality for SBFD | TBA |
| Package-4 | 12.2.6 Unwanted emissions for SBFD 12.2.7 Transmitter intermodulation for SBFD 12.5.7 OTA unwanted emissions for SBFD 12.5.8 OTA transmitter intermodulation for SBFD | TBA |
| Package-5 | 12.2.8 Transient period between SBFD and non-SBFD 12.2.9 In-channel adjacent subband leakage for SBFD 12.5.9 OTA transient period between SBFD and non-SBFD 12.5.10 OTA in-channel adjacent subband leakage for SBFD | TBA |
| Package-6 | 12.3 Conducted receiver characteristics for SBFD-capable BS 12.3.1 General 12.3.2 Reference sensitivity level for SBFD 12.3.3 Dynamic range for SBFD 12.6 Radiated receiver characteristics for SBFD-capable BS 12.6.1 General 12.6.2 OTA sensitivity for SBFD 12.6.3 OTA reference sensitivity level for SBFD 12.6.4 OTA dynamic range for SBFD | TBA |
| Package-7 | 12.3.4 In-band selectivity and blocking for SBFD 12.3.5 Out-of-band blocking for SBFD 12.6.5 OTA in-band selectivity and blocking for SBFD 12.6.6 OTA out-of-band blocking for SBFD | TBA |
| Package-8 | 12.3.6 Receiver spurious emissions for SBFD 12.3.7 Receiver intermodulation for SBFD 12.6.7 OTA receiver spurious emissions for SBFD 12.6.8 OTA receiver intermodulation for SBFD | TBA |
| Package-9 | 12.3.8 In-channel selectivity for SBFD 12.3.9 In-channel adjacent subband blocking for SBFD 12.6.9 OTA in-channel selectivity for SBFD 12.6.10 OTA in-channel adjacent subband blocking for SBFD | TBA |

Sub-topic 1-7: Update for HPUE duty cycle evaluation

Issue 1-7-1: Update for HPUE duty cycle evaluation

Way forward:

- RAN4 has discussed the two following points:

  - For non-SBFD-aware UE, the “uplink symbols transmitted” used for uplink duty cycle evaluation are symbols with uplink transmission;

  - For SBFD-aware UE, the symbols used for uplink duty cycle evaluation are symbols with uplink transmission, including the non-SBFD symbols and SBFD symbols with UL transmission.

- FFS RAN4 specification impact by taking into account the above understanding for SBFD-aware UE.

Topic #2: PUSCH with resource muting for CLI handling

Sub-topic 2-1: RF requirement impact for PUSCH with resource muting

Issue 2-1-1: RF requirement impact for PUSCH with resource muting

Way forward:

- RAN4 has discussed this issue and will try to draft a reply LS to RAN1 based on existing results in next meeting.

  - Evaluation on remaining scope can be continued, and the issues can be raised if found in future.

Topic #3: SBFD adjacent channel coexistence

Sub-topic 3-2: SBFD-TDD co-existence in adjacent channel

Issue 3-2-1: Fair coexistence between SBFD and TDD networks

Way forward:

- RAN4 can further wait RAN1 conclusion on fair co-existence between SBFD and TDD networks.

Topic #4: New BS RF requirements for SBFD

Sub-topic 4-1: Requirements for Transient period between SBFD and non-SBFD

Issue 4-1-1: Location of transient period for Case-B (from SBFD symbol to UL symbol)

Agreement:

- For Case-B, guard symbol(s) should be reserved before UL symbols

  - The transient period can be reserved only in the DL part(s) of SBFD symbol(s) or in the whole channel bandwidth, up to gNB implementation.

Issue 4-1-2: Location of transient period for Case-C (from DL symbol to SBFD symbol)

Agreement:

- For the location of transient periods Case-C,

  - Both Option 1 (guard symbols reserved in non-SBFD DL symbol(s)) and Option 2 (blanked SBFD symbols in the beginning of SBFD UL transmission) shall be allowed, up to gNB implementation.

Issue 4-1-3: RAN4 requirement impact

Agreement:

- For the location of transient period between SBFD and non-SBFD symbols,

  - No need to be specified in RAN4 core requirement;

  - For conformance testing for relevant requirements,

    - FFS test configurations.

Issue 4-1-4: Text proposal for transient period requirement applicability on SBFD subbands

Way forward:

- Text proposal for transient period requirement applicability on SBFD subbands:

  - Discuss TP for new SBFD chapter directly.

Sub-topic 4-2: LS to RAN1 on RAN4 agreement of transient period

Issue 4-2-1: LS to RAN1 on RAN4 agreement of transient period

Way forward:

- RAN4 prepares a LS to RAN1 by capturing the existing agreement on transient period.

Sub-topic 4-3: In-channel adjacent subband leakage

Agreement:

- The requirement (In-channel adjacent subband leakage ratio) is renamed as “in-channel adjacent subband leakage requirement” (by removing “ratio”).

Issue 4-3-2: Assumption for in-channel adjacent subband leakage requirement

Way forward:

- FFS whether/how this assumption can be captured in the RAN4 requirement for in-channel adjacent subband leakage.

Issue 4-3-3: Absolute limit for in-channel adjacent subband leakage

Way forward:

- Absolute limit for in-channel adjacent subband leakage:

  - FFS by considering the following exemplary cases by performing analysis including measurement or simulation:

    - FR1:

      - DU/UD: 80MHz (DL) – 20MHz (UL)

      - DUD: 40MHz (DL) – 20MHz (UL) – 40MHz (DL)

      - Other cases are not precluded

    - FR2-1:

      - DU/UD: 50MHz (DL) – 50MHz (UL); 100MHz (DL) – 100MHz (UL)

      - DUD: 75MHz (DL) – 50MHz (UL) – 75MHz (DL)

      - Other cases are not precluded

  - Note: The study on different configuration does not mean RAN4 will define separate requirements for different configuration. RAN4 still try to use a unified requirements for absolute limit.

Issue 4-3-4: Necessity of in-channel adjacent subband leakage ratio

Way forward:

- No need to further discuss the necessity of in-channel adjacent subband leakage ratio, based on agreement from RAN4#114.

Sub-topic 4-4: In-channel adjacent subband blocking

Issue 4-4-1: In-channel adjacent subband blocking requirement

Way forward:

- New requirement for in-channel adjacent subband blocking:

  - The requirement can be derived by considering co-site inter-sector case and/or inter-site case

    - If co-site inter-sector case is considered, FFS whether/how the assumption of isolation is reflected in specification.

  - The range of [-35dBm to -27dBm] can be used as the starting point for further study.

Issue 4-4-2: Assumption of gNB-to-gNB CLI handling

Way forward:

- FFS the assumption of gNB-to-gNB CLI handling for two cases:

  - Inter-site case:

    - Note: for the blocking requirement, RX digital beamforming cannot be considered.

  - Co-site inter-sector case:

    - Note: Inter-sector is near field interaction.

Agreement and WF captured in R4-2504752

Topic #1: Modification of existing requirements - TX

Issue 1-1: Deployment scenarios for FR1 SBFD macro BS

- Way forward

  - Encourage companies to provide more inputs on whether SBFD-SBFD co-ex case should be in Rel-19 scope.

  - If it is in the scope of Rel-19, companies are also encouraged to provide input on whether/how to derive the additional requirements. FFS aspects that may need to be taken into account include:

    - Expected emissions and blocking levels, which could be estimated by means of considering, e.g.:

      - Option 1: Potential expected coupling loss and total receiver desensitization (considering self-interference, co-channel interference and adjacent operator interference) considering relevant site deployment scenarios

      - Option 2: Co-existence simulation and potentially analysis of co-located scenarios

    - Expected spectrum allocation and sub-band sizes

    - Expected feasible filtering performances considering the above two aspects

Issue 1-2: Joint measurement for normal DL symbols/slots and SBFD symbols/slots

- Way forward

  - Further discuss on the following aspects in the performance WI

    - Whether the following two slots configured with flexible symbols could be used for EVM measurement.

      - Flexible symbols per slot is configured with both SBFD symbols and guard period symbols or

      - Flexible symbols per slot is configured with SBFD symbols, guard period and also uplink symbols.

    - Separately measure the averaged EVM for SBFD and non-SBFD, and the averaged EVM for SBFD slots shall be calculated only based on the data samples where DLs are allocated within the SBFD slots.

    - Use the following text proposal as starting point.

--------------------------------------------------------Start of Text Proposal ------------------------------------------------------- - B.7 Averaged EVM EVM is averaged over all allocated downlink resource blocks with the considered modulation scheme in the frequency domain, and a minimum of Ndl slots where Ndl is the number of slots in a 10 ms measurement interval. For SBFD, only resource blocks allocated to downlink subbands shall be measured. For FDD the averaging in the time domain equals the Ndl slot duration of the 10 ms measurement interval from the equalizer estimation step. - Where Ni is the number of resource blocks with the considered modulation scheme in slot i. - The EVM requirements shall be tested against the maximum of the RMS average at the window W extremities of the EVM measurements: - Thus is calculated using in the expressions above and is calculated using in the calculation. - Thus we get: EVM=maxEVMframe,l,EVMframe,h For TDD or SBFD, let NdlTDD be the number of slots with downlink symbols or SBFD symbols within a 10 ms measurement interval, the averaging in the time domain can be calculated from NdlTDD slots of different 10 ms measurement intervals and should have a minimum of Ndl slots averaging length where Ndl is the number of slots in a 10 ms measurement interval. - EVMframe is derived by: Square the EVM results in each 10 ms measurement interval. Sum the squares, divide the sum by the number of EVM relevant locations, square-root the quotient (RMS). EVMframe=1i=1NdlTDDNii=1NdlTDDj=1NiEVMi,j2 - Where Ni is the number of resource blocks with the considered modulation scheme in slot i. - The EVMframe is calculated, using the maximum of EVMframe at the window W extremities. Thus EVMframe,l is calculated using t=∆tl and EVMframe,h is calculated using t=∆th (l and h, low and high; where low is the timing ∆c-W/2 and and high is the timing ∆c+W/2). EVMframe=maxEVMframe,l,EVMframe,h - In order to unite at least Ndl slots, consider the minimum integer number of 10 ms measurement intervals, where Nframe is determined by. Nframe=10×NslotNdlTDD and Nslot=1 for 15 kHz SCS, Nslot=2 for 30 kHz SCS and Nslot=4 for 60 kHz SCS normal CP. - Unite by RMS. EVM=1Nframek=1NframeEVMframe,k2 ---------------------------------------------------------End of Text Proposal---------------------------------------------------------

Topic #2: Modification of existing requirements - RX

Issue 2-1: ACS requirement

- FFS on this issue

  - Option 1: The definition of ACS is reused for SBFD. The interference level keeps 9 dB offset to the general in-band blocking interference level defined for SBFD.

  - Option 2: Prioritize discussing the scenarios under non-colocation case first.

    - The same definition of ACS could be reused for SBFD, and the interference level of [9] dB offset should be further checked.

  - Option 3: It is needed to determine whether interference signal level of BS to BS can be defined as ACS interference signal level.

  - Option 4: The requirement level of ACS should be derived from the BS-BS co-existence simulation results obtained in SI, instead of keeping 9 dB offset to the general in-band blocking interference level defined for SBFD.

    - Derive ACS requirement level based on the simulation results using 5% GS in SI.

    - The OTA sensitivity degradation should be taken into account for the baseline REFSENS for OTA ACS requirement and should not be taken into account when testing conducted ACS.

Issue 2-2: In-band blocking for FR1 WA BS

- FFS on this issue

  - Option 1: Define the in-band blocking requirement with the same grid-shift [TBD] for both SBFD-TDD adjacent operator scenario and SBFD-SBFD adjacent operator scenario. Additional emission requirement is included in this release

  - Option 2: Define the in-band blocking requirement with grid-shift 20-50% for SBFD-TDD adjacent operator scenario, while additional emission requirement is not considered in Rel-19. If a decision is made to require SBFD on adjacent operators in a band, a future WI will address necessary emissions and blocking requirements for the SBFD-SBFD adjacent operator scenario

Issue 2-3: In-band blocking for FR1 MR BS

- FFS on this issue

  - Option 1: The IBB requirements of FR1 micro scenario can reuse existing requirements

  - Option 2: Introduce a new in-band blocking requirement for FR1 MR SBFD BS of -4 dBm

  - Option 3: propose to define the in-band blocking requirement as -38dBm under the assumption of without any analog filtering design after the LNA of receiver chain which is close to 100% grid shift in the practical deployment

  - Option 4: Define in-band blocking interferer signal power to -1.7 dBm for FR1 Medium Range BSs

Issue 2-4: In-band blocking for FR2-1 WA BS

- FFS on whether the current FR2-1 WA BS in-band blocking requirements can be re-used

Issue 2-5: Necessity of New RX intermodulation requirement with 1 interfering signal

- FFS on this issue

  - Option 1: IMD requirement for single interfering signal scenario is not needed. Such a requirement is implicitly captured by the SBFD RX blocking requirement

  - Option 2: RAN4 to consider the new RX IMD scenario with self-interference and 1 interfering signal, and to consider adjusting current RX IMD requirement with interfering signals mean power levels and frequencies

Issue 2-6: Impact on existing RX intermodulation requirement with 2 interfering signals

- FFS on this issue

  - Option 1: IMD requirement for single interfering signal scenario is not needed. Such a requirement is implicitly captured by the SBFD RX blocking requirement

    - for the receiver intermodulation requirements, BS2BS CLI should be taken into account for power level for interference signal.

    - for receiver intermodulation requirements, consider IMD between CW/NBB/general intermodulation interfering signal intermodulate with SBFD DL transmission with some performance degradation on SBFD receiver.

  - Option 2: new IMD requirement with 2 interfering signal scenario is not needed

  - Option 3: RAN4 to consider new RX intermodulation requirement with 2 interfering signals. RAN4 to consider the three possibilities for RX IMD and choose the most challenging one to cover others

  - Option 4: The scenario for 2 input signals can be regarded as the worst case when setting requirement on receiver linearity. For RX IMD, the mean power of both CW and modulated interfering signals is [the final agreed in-band blocking level] – 9 dB

Agreement and WF captured in R4-2504904

Topic #1: UE-to-UE CLI handling

Sub-topic 1-1: General issues

Issue 1-1-1: Rx beam

- Agreement

  - RAN4 to use a reference to RAN1 spec to reflect the Rx beam assumption for L1 UE-to-UE CLI measurements, which can be further discussed in CR drafting phase.

  - The method used by the UE to determine the TCI state to be used in the L1 CLI measurement will not affect the measurement period.

Issue 1-1-2: Measurement reporting

- Agreement

  - Define reporting requirements for periodic reporting of L1-CLI-RSSI.

  - L1-RSRP measurement reporting requirement for periodic reporting as defined in clause 9.5.3.1 are re-used

Issue 1-1-3: Measurement capability

- Agreement

  - RAN4 not to discuss measurement capability requirements unless requested by other WGs.

Issue 1-1-4: Report mapping

- Agreement (online session on Monday)

  - Confirm that the reporting range and granularity for L1 SRS-RSRP and L1 CLI-RSSI, including both absolute and differential reporting, given by RAN1 LS R1-2501620, are reasonable.

  - Note: In RAN4 understanding, the “Infinite” in Table 10.1.22.1.2-1, TS38.133 is also reused for L1 SRS-RSRP.

  - RAN4 to define measurement report mapping for L1-SRS-RSRP and L1-CLI-RSSI, including both absolute reporting and differential reporting.

Issue 1-1-6: Spec structure

- Agreement

  - Close the issue, discuss the CR work split directly.

Sub-topic 1-2: L1-SRS-RSRP

Issue 1-2-1: Measurement period

- Agreement

  - The number of samples (M) for measurement period:

    - For periodic and semi-persistent SRS resource, M=1 if higher layer parameter timeRestrictionForChannelMeasurement is configured, and M=3 otherwise

    - For aperiodic SRS resources M=1

Issue 1-2-2: Scheduling restriction

- Agreement (online session on Monday with update)

  - For UL,

    - Scheduling restrictions always apply, for both FR1 and FR2.

    - The restricted symbols include symbols for SRS resource and Y symbols before, where Y is re-using same number as R16 requirements.

    - For the symbols after the SRS resource, not define scheduling restriction on symbols after symbols for SRS resource in TS 38.133, with the understanding that the UL/DL switching time is covered by RAN1 specification TS 38.211.

  - For DL,

    - if UE is able to support FDM-ed DL reception and SRS measurement, scheduling restriction does not apply except when SRS resources are not TypeD QCL-ed with PDCCH/PDSCH in FR2, otherwise (if UE does not support the capability), scheduling restriction applies.

    - The restricted symbols include symbols for SRS resource and Y symbols before symbols for SRS resource, where Y is re-using same number as R16 requirements.

    - FFS whether restricted symbol(s) is needed for the symbol(s) after SRS resource to consider the switching between UL subband and DL subband.

Issue 1-2-3: Measurement restriction

- Agreements

  - Measurement requirements do not apply for L1-SRS-RSRP when the measurement resources are partially or fully overlapping with SMTC window, SSB or CSI-RS configured for RLM, BFD, CBD or L1-RSRP measurement or measurement gaps.

  - When measurement resources for L1-SRS-RSRP and L1-CLI-RSSI are partially or fully overlapping, UE is not required to measure both L1-SRS-RSRP and L1-CLI-RSSI, FFS the following options

    - Option 1: Prioritize L1-SRS-RSRP measurement

    - Option 2: Prioritize L1-CLI-RSSI measurement

    - Option 3: Leave it to UE implementation whether to measure L1-SRS-RSRP or L1-CLI-RSSI

Sub-topic 1-3: L1-CLI-RSSI

Issue 1-3-1: Measurement period

- Agreements (online session on Monday)

  - For DUD case with method #1 and resource type#2

    - In RAN4 understanding, if UE can support simultaneous PDSCH reception on the two DL subbnads for DUD, it can support simultaneous RSSI measurement on the two DL subbands based on 1 sample.

    - RAN4 to decide the number of samples for measurement period based on RAN1 progress on UE capability.

  - For method #3, the measurement period is based on 1 sample.

Issue 1-3-2: Scheduling restriction

- Agreements (adhoc session on Tuesday with addition)

  - Method #1:

    - For UL,

      - Scheduling restrictions always apply, for both FR1 and FR2.

      - The restricted symbols include symbols for RSSI resource.

      - Do not define scheduling restriction on symbols after symbols for RSSI resource, with the understanding that the UL/DL switching time is covered by RAN1 specification TS 38.211 clause 4.3.2

    - For DL,

      - Scheduling restriction does not apply except when RSSI resources are not TypeD QCL-ed with PDCCH/PDSCH in FR2, the restricted symbols include symbols for RSSI resource

  - Method #3:

    - For UL,

      - Scheduling restrictions always apply, for both FR1 and FR2.

      - The restricted symbols include symbols for RSSI resource.

      - Do not define scheduling restriction on symbols after symbols for RSSI resource, with the understanding that the UL/DL switching time is covered by RAN1 specification TS 38.211 clause 4.3.2

    - For DL,

      - Scheduling restriction does not apply except when RSSI resources are not TypeD QCL-ed with PDCCH/PDSCH in FR2, the restricted symbols include symbols for RSSI resource.

        - Note: the common understanding in RAN4 if the RSSI in UL suband is too strong compare to the wanted signals in DL suband(s), UE may fail to decode the PDCCH or PDSCH.

      - FFS whether restricted symbol(s) is needed for the symbol(s) after RSSI resource to consider the switching between UL subband and DL subband.

  - Generic assumption for defining RRM requirements, not intend to add it in the core requirement.

    - For all Method #1, Method #2 and Method #3,

      - Note: The RF BW is wide enough to cover DL active BWP, including PRBs from both DL subband(s) and UL subband that fall within the DL active BWP.

Issue 1-3-3: Measurement restriction

- Agreements (adhoc session on Tuesday)

  - Collision between L1-CLI-RSSI measurements with different methods

    - Capture in RAN4 specs that UE is not expected to perform CLI measurement using Method #1 and Methods#3 in the same OFDM symbol.

  - Collision between L1-CLI-RSSI measurements and L1/L3 RRM measurements

    - For Method #1& Method 3:

      - Measurement requirements do not apply for L1-CLI-RSSI when CLI resources and resources for L1/L3 RRM measurements overlap in time for FR2, FFS for FR1.

Topic #2: SBFD operation impacts

Sub-topic 2-1: RRM impacts of SBFD operation

Issue 2-1-1a: CSI-RS L1 measurement – collision with UL

- Agreements (adhoc session on Thursday)

  - Dynamically scheduled UL transmission is prioritized over periodic/semi-persistent CSI-RS resource for L1-RSRP/SINR and RLM/BFD/CBD measurement.

  - Measurement period for periodic/semi-persistent CSI-RS based L1-RSRP/SINR and RLM/BFD/CBD is extended for collision with dynamically scheduled UL transmission following the R16 NR-U approach.

Issue 2-1-1b: CSI-RS L1 measurement – puncturing in frequency domain

- Background:

  - Different cases for DUD

    - Case 1: X1 >= X3 and X2 >= X3

    - Case 2: X1 >= X3 and X2 < X3

    - Case 3: X1 < X3 and X2 < X3, (X1 + X2) >= X3

    - where X1 and X2 are CSI-RS BW in DL sub-band #1 and sub-band #2, and X3 is the min BW with which the existing accuracy requirements apply (X3=48 for L1-RSRP/L1-SINR and X3=24 for RLM/BFD/CBD).

  - RAN1 agreements related to CSI processing time

Agreement [RAN1#118b] For CSI processing timeline in SBFD symbols to process the CSI-RS across two DL subbands, - Option 3: It is up to UE capability to indicate one of the following: - CSI processing timeline and CPU counting are the same as legacy. - Scale the CSI processing timeline Z/Z’ by factor of 2 and keep the same CPU counting as legacy.

- Agreements (adhoc session on Thursday with additions)

  - Note: the following are for UE that can support simultaneous PDSCH reception on the two DL subbands for DUD

  - Existing delay (number of samples) requirements and accuracy requirements apply for Case 1 and Case 2

  - If UE indicates that CSI processing time is scaled by 2, further discuss whether and how to update the delay requirements

    - Option 1: Add a lower bound of 8ms on top of existing delay requirements.

    - Option 2: other

  - For Case 3

    - For L1-RSRP and L1-SINR, existing delay requirements apply and accuracy requirements are relaxed provided that X1 > X4 or X2 > X4, where the accuracy requirements depend on the X4 = 24 PRBs

      - In the test case, not model the interfering UE.

Issue 2-1-1c: CSI-RS L1 measurement – different symbol types

- Agreements

  - For L1-RSRP and L1-SINR

    - For CSI-RS based L1-RSRP/SINR measurements, UE measures the CSI-RS occasions on the valid symbol type indicated by network

    - For L1-RSRP and L1-SINR measurement period, further discuss the following options.

      - Option 1: Measurement period for CSI-RS based L1-RSRP/L1-SINR is extended by excluding resource occasions on invalid symbol type following the R16 NR-U approach.

      - Option 2: other

  - For RLM/BFD/CBD, further discuss the following options

    - RAN4 to define requirements based on the assumption that occasions of a single CSI-RS resource are all in the same symbol type

    - Existing measurement period apply

    - FFS whether to add Note: For the potential power difference between SBFD symbol and non-SBFD symbol, no RAN4 enhancement on power difference handling in Rel-19

Issue 2-1-4: Requirements for RACH requirements

- Agreements

  - Discuss whether and how RACH requirements are to be updated for SBFD operation based on RAN2 agreement.

Issue 2-1-6: Requirements for MG and BWP switch

- Agreements

  - Include transmission in SBFD slots in addition to the UL slots, wherever applicable in the specification, e.g. in MG and BWP switch requirements.

Issue 2-1-7: Requirements for UL resource muting

- Agreement

  - RAN4 to confirm there is no RRM impact due to UL resource muting

Potential issues for further discussion

Topic 1: UE-to-UE CLI handling

Sub-topic 1-1: General issues

Issue 1-1-5: Requirement applicability

Sub-topic 1-2: L1-SRS-RSRP

Issue 1-2-4: Side condition

Issue 1-2-5: Measurement accuracy

Sub-topic 1-3: L1-CLI-RSSI

Issue 1-3-4: Side conditions

Issue 1-3-5: Measurement accuracy

Issue 1-3-6: SCS for performing measurement

Topic #2: SBFD operation impacts

Sub-topic 2-1: RRM impacts of SBFD operation

Issue 2-1-2: Requirements for CSI-RS based L3 measurement

Issue 2-1-3: Requirements for scheduling restriction

CR work split

| Objective | Impacted requirements and clauses | Contents | Company |
| --- | --- | --- | --- |
| General | 3.1 Definitions | Definition of SBFD symbol, UL and DL subband, etc. | Vivo |
|  | 3.3 Abbreviations | Abbreviations for SBFD |  |
| RRM requirements for UE-to-UE CLI handling | 9.x L1 CLI measurement (new clause) |  | Nokia |
|  | 9.x.1 L1-SRS-RSRP measurements |  |  |
|  | 9.x.1.1 Introduction | General description of the measurement: capability, configuration, measurement resource location and SCS, measurement timing, Rx beam determination, … |  |
|  | 9.x.1.2 Requirements applicability | Similar to 9.7.2.2 |  |
|  | 9.x.1.3 Measurement Reporting Requirements | Similar to 9.7.2.3 (only aperiodic reporting) |  |
|  | 9.x.1.4 Measurement capability | Similar to 9.7.2.4 (exact number TBD pending on RAN1 agreements) |  |
|  | 9.x.1.5 Measurement period | Including also measurement restriction | CMCC |
|  | 9.x.1.6 Scheduling availability | Similar to 9.7.4, for L1-SRS-RSRP only | ZTE |
|  | 9.x.2 L1-CLI-RSSI measurements |  | Samsung |
|  | 9.x.2.1 Introduction | General description of the measurement: capability, configuration, measurement resource location and SCS, measurement timing, Rx beam determination, … |  |
|  | 9.x.2.2 Requirements applicability | Similar to 9.7.3.2 |  |
|  | 9.x.2.3 Measurement Reporting Requirements | Similar to 9.7.3.3 (only periodic and aperiodic reporting) |  |
|  | 9.x.2.4 Measurement capability | Similar to 9.7.3.4 (exact number TBD pending on RAN1 agreements) |  |
|  | 9.x.2.5 Measurement period | Including also measurement restriction | LGE |
|  | 9.x.2.6 Scheduling availability | Similar to 9.7.4, for L1-CLI-RSSI only | Ericsson |
|  | Others, if identified |  | TBD |
| RRM impacts for SBFD operation | 8.1.3.2 Minimum requirement | Update CSI-RS based RLM evaluation period for impact of SBFD operation. Changes should be aligned with 8.5.3.2 and 8.5.6.2. | QC |
|  | 8.5.3.2 Minimum requirement | Update CSI-RS based BFD evaluation period for impact of SBFD operation. Changes should be aligned with 8.1.3.2 and 8.5.6.2. | CATT |
|  | 8.5.6.2 Minimum requirement | Update CSI-RS based CBD evaluation period for impact of SBFD operation. Changes should be aligned with 8.1.3.2 and 8.5.3.2. | CTC |
|  | 9.5.4.2 CSI-RS based L1-RSRP Reporting | Update CSI-RS based L1-RSRP measurement period for impact of SBFD operation. Changes should be aligned with 9.8.4. | OPPO |
|  | 9.8.4.1 L1-SINR reporting with CSI-RS based CMR and no dedicated IMR configured | Update CSI-RS based L1-SINR measurement period for impact of SBFD operation. Changes should be aligned with 9.5.4.2. | Huawei |
|  | 9.8.4.2 L1-SINR reporting with SSB based CMR and dedicated IMR configured |  |  |
|  | 9.8.4.3 L1-SINR reporting with CSI-RS based CMR and dedicated IMR configured |  |  |
|  | 9.10.1 Introduction | Clarification of L3 CSI-RS measurement requirement. | MTK |
|  | 9.1.2 Measurement gap | Extend the term “UL slot” and “DL slot” to include SBFD slot | Apple |
|  | 8.6 Active BWP switch delay |  |  |
|  | Others, if identified | Based on discussions so far, possible impacts could be for - Inter-frequency SSB measurement without gap - RACH requirements | TBD |

In RAN4#115, the following agreements were made.

The agreements were captured in following T-docs:

| Tdoc number | Title | Source | Status |
| --- | --- | --- | --- |
| R4-2508707 | Way Forward for [115][306] NR_duplex_evo_General | Samsung | approved |
| R4-2508708 | Way Forward on UE-UE CLI problem statement and potential solutions | Samsung | approved |
| R4-2508713 | Way Forward for [115][307] NR_duplex_evo_BSRF | Huawei | approved |
| R4-2508706 | Reply LS to RAN1 on impact on transmit signal quality and MPR requirements | Qualcomm | approved |
| R4-2508717 | draftCR to TS38.104 on general clauses for SBFD-capable BS | Samsung | endorsed |
| R4-2508718 | draftCR to TS38.104 on transient period requirements for SBFD-capable BS | Samsung | endorsed |
| R4-2508710 | DraftCR to TS38.104 on requirements for SBFD-capable BS | Nokia | endorsed |
| R4-2508711 | DraftCR to TS38.104 on requirements for SBFD-capable BS | Nokia | endorsed |
| R4-2508712 | Draft CR to 38.104 on adding RF requirements for SBFD | Ericsson | endorsed |
| R4-2508709 | DraftCR for TS 38.104 to introduce conducted out-of-band blocking for SBFD | CATT | endorsed |
| R4-2508714 | Draft CR to 38.104 on Reference sensitivity and dynamic range | Huawei | endorsed |
| R4-2507487 | Workplan for Evolution of NR Duplex Operation (RAN4 Performance Part) | Samsung, Huawei | approved |
| R4-2508274 | WF on RRM requirements for NR_duplex_evo | Huawei | approved |
| R4-2508293 | Draft CR on general for SBFD | vivo | endorsed |
| R4-2507919 | Draft CR on general L1-CLI-RSSI measurements | Samsung | endorsed |
| R4-2508294 | Draft CR on general L1-CLI-RSSI measurements | Samsung | endorsed |
| R4-2508295 | draftCR on L1 CLI measurement | Nokia, Nokia Shanghai Bell | endorsed |
| R4-2508296 | Draft CR for L1-SRS-RSRP measurement period | LG Electronics Inc. | endorsed |
| R4-2508297 | DraftCR on measurement period for L1-SRS-RSRP measurement | CMCC | endorsed |
| R4-2508298 | draft CR on scheduling restriction due to L1-CLI-RSSI measurement for SBFD | Ericsson | endorsed |
| R4-2508299 | Draft CR on scheduling applicability of R19 SBFD | ZTE Corporation, Sanechips | endorsed |
| R4-2508300 | draftCR on requirements of CSI-RS based L1-RSRP Reporting with SBFD | OPPO | endorsed |
| R4-2508301 | CR on clarification of DL slots and UL slots in SBFD | Apple | endorsed |
| R4-2508302 | Draft CR on CSI-RS based CBD evaluation period requirements with SBFD | China Telecom | endorsed |
| R4-2508303 | draftCR on L1-SINR measurement requirements with SBFD | Huawei, HiSilicon | endorsed |
| R4-2508304 | Draft CR on clarification of L3 CSI-RS measurement requirement for SBFD | MediaTek inc. | endorsed |
| R4-2508305 | draftCR on CSI-RS based RLM evaluation period requirements with SBFD | Qualcomm Incorporated | endorsed |
| R4-2508306 | DraftCR to update CSI-RS based BFD evaluation period due to impact of SBFD operation | CATT | endorsed |
| R4-2508723 | Way Forward for [115][330] NR_duplex_evo_demod | Samsung | approved |

Agreement and WF captured in R4-2508707

Topic #1: General system parameters for SBFD operation

Sub-topic 1-1: Declaration and flexibility for SBFD operation

Issue 1-1-1: Declaration and flexibility for SBFD operation

Agreement:

- For all FR2 BS classes, a which are not expected to require analog filter(s), for each declared channel bandwidth and each declared SBFD pattern (either DUD or DU/UD), the configurations with the narrowest and widest UL/DL subband sizes out of all declared configurations shall be tested.

- For FR1 MR SBFD capable BSs, a power level threshold could be established: Above this threshold, all configurations shall be tested; Below this threshold, analog filters are not expected to be used, and the configurations with the narrowest and widest UL/DL subband sizes out of all the declared configurations for each channel bandwidth and each SBFD pattern (either DUD or DU/UD) shall be tested.

  - Use X dBm selected from the range of [33, 38] dBm either as TRP or total conducted power as the power level threshold for FR1 MR SBFD capable BSs related to testing.

    - X value will be selected in next meeting.

Sub-topic 1-2: DL/UL subband configurations support for SBFD

Agreement:

- For a specific channel BW supported for SBFD, the maximum number of specific UL subband sizes are allowed to be declared

  - Maximum 3 subband configurations allowed for FR1 WA BS

    - These 3 suband configurations shall cover all DUD and DU/UD ones supported by this BS.

    - One UL subband size for DU/UD cases, should be counted as 2 configurations, e.g., UD 20-80MHz and DU 80-20MHz should be counted as 2 configurations.

  - For FR1 MR SBFD capable BSs, a power level threshold could be established: Above this threshold, maximum 3 subband configurations allowed as FR1 WA BS; Below this threshold, the restriction on the number of UL subband sizes supported is not applicable.

    - Adopt the same power level threshold as the one to differentiate whether all declared configurations shall be tested or not.

Issue 1-2-2: Restriction on the number of DL subband sizes supported

Agreement:

- For a specific channel BW and a specific UL subband size supported, only one DL subband size is allowed to be declared and tested for DU/UD case, and only one DL subband size is allowed to be declared and tested for DUD case

  - This restriction shall be applied to FR1 WA BS

  - For FR1 MR BS SBFD-capable BSs, a power level threshold could be established: Above this threshold, this restriction is applicable as FR1 WA BS; Below this threshold, the restriction on the number of DL subband sizes supported is not applicable.

    - Adopt the same power level threshold as the one to differentiate whether all declared configurations shall be tested or not.

Issue 1-2-3: Restriction on guardband size for SBFD

- No agreement in this meeting and the way forward from RAN4#114bis can still be followed.

Issue 1-2-4: Restriction on DL subband size

Agreement:

- If the SSB symbol is overlapped with SBFD symbol,

  - there is no RAN4 impact at least on RAN4 core requirement for expected regarding DL subband size configuration

  - FFS the test configuration during performance part discussion.

Sub-topic 1-3: Requirement applicability and BS RF specification structure for SBFD

Issue 1-3-1: Missed clause for EEIRP introduced in Rel-19

Agreement:

- Use the following updated clause structure and requirement set applicability for SBFD-capable BS.

12	Requirements for SBFD-capable BS

12.1	General

12.2	Conducted transmitter characteristics for SBFD-capable BS

12.2.1	General

12.2.2	Base station output power for SBFD

12.2.3	Output power dynamics for SBFD

12.2.4	Transmit ON/OFF power for SBFD

12.2.5	Transmitted signal quality for SBFD

12.2.6	Unwanted emissions for SBFD

12.2.7	Transmitter intermodulation for SBFD

12.2.8	Transient period between SBFD and non-SBFD

12.2.9	In-channel adjacent subband leakage for SBFD

12.3	Conducted receiver characteristics for SBFD-capable BS

12.3.1	General

12.3.2	Reference sensitivity level for SBFD

12.3.3	Dynamic range for SBFD

12.3.4	In-band selectivity and blocking for SBFD

12.3.5	Out-of-band blocking for SBFD

12.3.6	Receiver spurious emissions for SBFD

12.3.7	Receiver intermodulation for SBFD

12.3.8	In-channel selectivity for SBFD

12.3.9	In-channel adjacent subband blocking for SBFD

12.4          Conducted performance requirements for SBFD-capable BS

12.5	Radiated transmitter characteristics for SBFD-capable BS

12.5.1	General

12.5.2	Radiated transmit power for SBFD

12.5.3	OTA base station output power for SBFD

12.5.4	OTA output power dynamics for SBFD

12.5.5	OTA transmit ON/OFF power for SBFD

12.5.5.1	General

12.5.5.2	OTA transmitter OFF power for SBFD

12.5.5.3	OTA transient period for SBFD

12.5.6	OTA transmitted signal quality for SBFD

12.5.7	OTA unwanted emissions for SBFD

12.5.8	OTA transmitter intermodulation for SBFD

12.5.9	OTA spatial emission for SBFD

12.5.10	OTA transient period between SBFD and non-SBFD

12.5.11	OTA in-channel adjacent subband leakage for SBFD

12.6	Radiated receiver characteristics for SBFD-capable BS

12.6.1	General

12.6.2	OTA sensitivity for SBFD

12.6.3	OTA reference sensitivity level for SBFD

12.6.4	OTA dynamic range for SBFD

12.6.5	OTA in-band selectivity and blocking for SBFD

12.6.6	OTA out-of-band blocking for SBFD

12.6.7	OTA receiver spurious emissions for SBFD

12.6.8	OTA receiver intermodulation for SBFD

12.6.9	OTA in-channel selectivity for SBFD

12.6.10	OTA in-channel adjacent subband blocking for SBFD

12.7	   Radiated performance requirements for SBFD-capable BS

- Table 12.1-1: Requirement set applicability for SBFD-capable BS

| Requirement | Requirement Set for non-SBFD symbols |  |  | Requirement Set for SBFD symbols |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | BS type 1-H | BS type 1-O | BS type 2-O | BS type 1-H | BS type 1-O | BS type 2-O |
| BS output power | 6.2 |  |  | 12.2.2 |  |  |
| Output power dynamics | 6.3 |  |  | 12.2.3 |  |  |
| Transmit ON/OFF power | 6.4 |  |  | 12.2.4 |  |  |
| Transmitted signal quality | 6.5 |  |  | 12.2.5 |  |  |
| Occupied bandwidth | 6.6.2 |  |  | 12.2.6.2 |  |  |
| ACLR | 6.6.3 |  |  | 12.2.6.3 |  |  |
| Operating band unwanted emissions | 6.6.4 |  |  | 12.2.6.4 |  |  |
| Transmitter spurious emissions | 6.6.5 |  |  | 12.2.6.5 |  |  |
| Transmitter intermodulation | 6.7 | NA | NA | 12.2.7 | NA | NA |
| Transient period between SBFD and non-SBFD | NA |  |  | 12.2.8 |  |  |
| In-channel adjacent subband leakage | NA |  |  | 12.2.9 |  |  |
| Reference sensitivity level | 7.2 |  |  | 12.3.2 |  |  |
| Dynamic range | 7.3 |  |  | 12.3.3 |  |  |
| In-band selectivity and blocking | 7.4 |  |  | 12.3.4 |  |  |
| Out-of-band blocking | 7.5 |  |  | 12.3.5 |  |  |
| Receiver spurious emissions | 7.6 |  |  | 12.3.6 |  |  |
| Receiver intermodulation | 7.7 |  |  | 12.3.7 |  |  |
| In-channel selectivity | 7.8 |  |  | 12.3.8 |  |  |
| In-channel adjacent subband blocking | NA |  |  | 12.3.9 |  |  |
| Performance requirements | 8 |  |  | 12.4 |  |  |
| Radiated transmit power | 9.2 | 9.2 | 9.2 | 12.5.2 | 12.5.2 | 12.5.2 |
| OTA base station output power |  | 9.3 | 9.3 |  | 12.5.3 | 12.5.3 |
| OTA output power dynamics |  | 9.4 | 9.4 |  | 12.5.4 | 12.5.4 |
| OTA transmit ON/OFF power |  | 9.5 | 9.5 |  | 12.5.5 | 12.5.5 |
| OTA transmitted signal quality |  | 9.6 | 9.6 |  | 12.5.6 | 12.5.6 |
| OTA occupied bandwidth |  | 9.7.2 | 9.7.2 |  | 12.5.7.2 | 12.5.7.2 |
| OTA ACLR | NA | 9.7.3 | 9.7.3 | NA | 12.5.7.3 | 12.5.7.3 |
| OTA operating band unwanted emission |  | 9.7.4 | 9.7.4 |  | 12.5.7.4 | 12.5.7.4 |
| OTA transmitter spurious emission |  | 9.7.5 | 9.7.5 |  | 12.5.7.5 | 12.5.7.5 |
| OTA transmitter intermodulation |  | 9.8 | NA |  | 12.5.8 | NA |
| OTA spatial emission |  | 9.9 | 9.9 |  | 12.5.9 | 12.5.9 |
| OTA transient period between SBFD and non-SBFD |  | NA | NA |  | 12.5.10 | 12.5.10 |
| OTA in-channel adjacent subband leakage |  | NA | NA |  | 12.5.11 | 12.5.11 |
| OTA sensitivity | 10.2 | 10.2 | NA | 12.6.2 | 12.6.2 | NA |
| OTA reference sensitivity level |  | 10.3 | 10.3 |  | 12.6.3 | 12.6.3 |
| OTA dynamic range |  | 10.4 | NA |  | 12.6.4 | NA |
| OTA in-band selectivity and blocking |  | 10.5 | 10.5 |  | 12.6.5 | 12.6.5 |
| OTA out-of-band blocking | NA | 10.6 | 10.6 | NA | 12.6.6 | 12.6.6 |
| OTA receiver spurious emission |  | 10.7 | 10.7 |  | 12.6.7 | 12.6.7 |
| OTA receiver intermodulation |  | 10.8 | 10.8 |  | 12.6.8 | 12.6.8 |
| OTA in-channel selectivity |  | 10.9 | 10.9 |  | 12.6.9 | 12.6.9 |
| OTA in-channel adjacent subband blocking |  | NA | NA |  | 12.6.10 | 12.6.10 |
| Radiated performance requirements |  | 11 | 11 |  | 12.7 | 12.7 |

Agreement:

- The work splitting is further updated accordingly:

| Work splitting packages | Relevant impacted clauses in TS38.104 | Responsible company |
| --- | --- | --- |
| Package-1 | Chapter 2 References Chapter 3 Definitions, symbols and abbreviations Chapter 5 Operating bands and channel arrangement | Samsung |
| Package-2 | 12.2 Conducted transmitter characteristics for SBFD-capable BS 12.2.1 General 12.2.2 Base station output power for SBFD 12.2.3 Output power dynamics for SBFD 12.5 Radiated transmitter characteristics for SBFD-capable BS 12.5.1 General 12.5.2 Radiated transmit power for SBFD 12.5.3 OTA base station output power for SBFD 12.5.4 OTA output power dynamics for SBFD | Ericsson |
| Package-3 | 12.2.4 Transmit ON/OFF power for SBFD 12.2.5 Transmitted signal quality for SBFD 12.5.5 OTA transmit ON/OFF power for SBFD 12.5.6 OTA transmitted signal quality for SBFD | Nokia |
| Package-4 | 12.2.6 Unwanted emissions for SBFD 12.5.7 OTA unwanted emissions for SBFD | CMCC |
| Package-5 | 12.2.7 Transmitter intermodulation for SBFD 12.5.8 OTA transmitter intermodulation for SBFD | Nokia |
| Package-14 | 12.5.9 OTA spatial emission | Ericsson |
| Package-6 | 12.2.8 Transient period between SBFD and non-SBFD 12.5.10 OTA transient period between SBFD and non-SBFD | Samsung |
| Package-7 | 12.2.9 In-channel adjacent subband leakage for SBFD 12.5.11 OTA in-channel adjacent subband leakage for SBFD | ZTE |
| Package-8 | 12.3 Conducted receiver characteristics for SBFD-capable BS 12.3.1 General 12.3.2 Reference sensitivity level for SBFD 12.3.3 Dynamic range for SBFD 12.6 Radiated receiver characteristics for SBFD-capable BS 12.6.1 General 12.6.2 OTA sensitivity for SBFD 12.6.3 OTA reference sensitivity level for SBFD 12.6.4 OTA dynamic range for SBFD | Huawei |
| Package-9 | 12.3.4 In-band selectivity and blocking for SBFD 12.6.5 OTA in-band selectivity and blocking for SBFD | Huawei |
| Package-10 | 12.3.5 Out-of-band blocking for SBFD 12.6.6 OTA out-of-band blocking for SBFD | CATT |
| Package-11 | 12.3.6 Receiver spurious emissions for SBFD 12.3.7 Receiver intermodulation for SBFD 12.6.7 OTA receiver spurious emissions for SBFD 12.6.8 OTA receiver intermodulation for SBFD | Qualcomm |
| Package-12 | 12.3.8 In-channel selectivity for SBFD 12.3.9 In-channel adjacent subband blocking for SBFD 12.6.9 OTA in-channel selectivity for SBFD 12.6.10 OTA in-channel adjacent subband blocking for SBFD | Ericsson |
| Package-13 | B.7 Averaged EVM | ZTE |

Topic #2: SBFD-aware UE related issues

Sub-topic 2-2: Update for HPUE duty cycle evaluation

Issue 2-2-1: The necessity to update for HPUE duty cycle evaluation

- No agreement in this meeting and the way forward from RAN4#114bis can still be followed.

Topic #4: New BS RF requirements for SBFD

Sub-topic 4-1: Requirements for Transient period between SBFD and non-SBFD

Issue 4-1-2: Text proposal related to transient period between SBFD and non-SBFD

Agreement:

- Text proposal related to transient period requirement between SBFD and non-SBFD

  - Terminology “non-SBFD” need to be introduced.

  - Use below figure for the illustration of transient period between SBFD and non-SBFD in TS 38.104.

Transmitter output power in UL subband/DL subband(s)

Time

Transmitter ON period

(DL transmission)

Transmitter OFF

period

Transmitter OFF

period

Transient period between

SBFD and non-SBFD

OFF power level

ON power level

UL transmission

GP or UL transmission

Sub-topic 4-2: In-channel adjacent subband leakage

Issue 4-2-1: Assumption for in-channel adjacent subband leakage requirement

- No agreement in this meeting and the way forward from RAN4#114bis can still be followed.

Issue 4-2-2: Absolute limit for in-channel adjacent subband leakage

Agreement

- For absolute limit for in-channel adjacent subband leakage:

  - For FR2 BS, legacy ACLR absolute basic limit (Table 9.7.3.3-2 for FR2 in TS 38.104) is followed.

  - For FR1 BS,

    - For FR1 LA SBFD BS, no relaxation compared with absolute ACLR limit (DU configuration) or absolute CACLR limit (DUD) are needed.

    - For FR1 WA and MR SBFD-capable BS,

      - Option 1: [3]dB relaxation is provided.

      - Option 2: no relaxation from corresponding existing requirement

Sub-topic 4-3: In-channel adjacent subband blocking

Issue 4-3-1: In-channel adjacent subband blocking requirement

Agreement

- Wanted signal mean power, i.e., degradation level for Refsens level

  - For conducted in-channel adjacent subband blocking requirement, as defined for in-band blocking requirement, 6dB degradation from Refsens

  - 6dB degradation on top of OTA REFSENS degradation for in-channel adjacent subband blocking requirement, and own Tx is ON.

- On the level of in-channel adjacent subband blocking requirement:

  - For FR1 WA BS:

    - [-31+3 = -28] dBm

    - FFS isolation between sectors can captured in specification

  - For FR1 MR BS:

    - [-32] dBm.

    - FFS isolation between sectors can captured in specification

  - For FR1 LA BS:

    - [-34] dBm.

Topic #5: BS RF conformance requirements for SBFD

Sub-topic 5-2: General observations/proposals for BS RF conformance testing

Issue 5-2-1: General observations/proposals for BS RF conformance testing

Way forward:

- For BS RF conformance requirement, the following issues are identified can be further discussed in next meetings:

  - Issue-1: Additional manufacturer declaration(s) is needed for SBFD-capable BS.

    - Based on the discussion so far, the following declarations shall be captured in TS 38.141-1/-2: TX power for SBFD; Bands supported for SBFD; Channel bandwidth(s) supported for SBFD, from existing channel bandwidth defined in TS 38.104; SBFD subband configuration(s) per supported channel bandwidth, including SBFD pattern (DUD or DU/UD), size of DL subband(s), size of UL subband, and size of guardband(s) between subbands.

    - FFS other declaration is required

  - Issue-2: RF channels to be tested for SBFD operation

    - FFS RF channels to be tested for SBFD operation, e.g,, to guarantee SBFD carrier is configured at the left/right-most of the operating band.

  - Issue-3: Additional test models are needed for SBFD-capable BS.

    - FFS new parameters, e.g., size of UL subband, UL subband center frequency or its relative offset from the DL, etc., are needed to describe the size and location of UL subband.

    - FFS new test models are required to contain SBFD configurations for UL/DL subband and guardband.

    - FFS the test model for SBFD DL subbband needs to be scalable

    - FFS signal statistics may change for SBFD test models and need to be investigated. Impact of DL subband on signal statistics needs to be analyzed.

    - FFS how to accommodate SBFD time domain pattern with the test model.

  - Issue-4: UL FRC

    - The existing UL FRC can be reused for SBFD testing.

    - FFS any other impact existence on UL FRC.

  - Issue-5: Interference signal

    - FFS the interference signal generation for specific requirement shall be aligned with the assumptions for the corresponding requirement

Agreement and WF captured in R4-2508708

Way Forward

- UE-to-UE CLI problem statement:

  - The scenario to be considered:

    - Intra-operator adjacent-channel inter-cell (i.e., both channels belong to a single operator)

      - Use Urban Hotspot -> Urban Hotspot Scenario 2 as reference

        - FFS non-located assumption is always valid or not

        - detailed description provided in TR38.858

  - The case to be considered:

    - SBFD-aware UE (aggressor) UL transmission to NR TDD UE (victim) DL reception

- WF-1: Companies are encouraged to provided analysis on the above UE-to-UE CLI problem:

  - The purpose is to identify whether the above-mentioned UE-to-UE CLI problem exists or not in the practical deployment

  - One evaluation method is to re-perform RAN4 Rel-18 co-existence study on the above scenario/case

    - Parameters agreed in Rel-18 will be reused unless difference identified

    - FFS impact from different grid shift values

    - FFS impact from ACLR model

- WF-2: Companies are encouraged to identify potential solution(s) to the above UE-to-UE CLI problem:

  - Solution-1: Reduced p-max for SBFD-aware UE TX power by X dB.

    - the reduced p-max is configurable per-UE

    - FFS X dB is a single value or a configurable value or a configurable range

  - Solution-2: SBFD configuration is set by using DUD (40%, 20%, 40%), or DU (by putting UL subband away from victim channel)

  - Solution-3: Avoid scheduling the aggressor UE, up to BS implementation.

  - Solution-4: Configure the aggressor UE fallback to TDD operation, up to BS implementation.

  - Other new solutions (including the combination of the above-mentioned solutions) are encouraged to be provided, if any.

- WF-3: Companies are encouraged to provide analysis on solutions, by at least considering the following aspects:

  - Benefit(s):

    - At least for Solution-1, one evaluation method is to perform RAN4 co-existence study on the above scenario/case, by using XdB lower maximum UE power for aggressor UE(s)

      - FFS how to determine one SBFD-aware UE is aggressor UE

      - The value of X can be chosen from the range of [1, 5] and other values may not be precluded.

      - How to determine the value of X or the range can be FFS

      - Baseline to be compared to is Rel-18 coexistence study re-performed in WF-1

      - Detailed parameters can be further discussed by conference call and/or email discussion before RAN4#116.

    - Other methods are not precluded

  - Limitation(s), e.g., decreased coverage for certain SBFD-aware UE, etc.

  - Expected RAN4 requirement impact, including

    - the impact to TS 38.104

    - the impact to TS 38.101 series, e.g., Pcmax, etc.

  - Expected RAN2 requirement impact:

    - whether new or changed RAN2 signaling(s) is required:

  - Expected RAN3 requirement impact:

    - whether new or changed RAN3 signaling(s) is required:

  - The following table can be used to summarize the above aspects in the future RAN4 meeting:

|  | Expected benefit(s) | Expected limitation(s) | Expected RAN4 requirement impact | Expected RAN2 requirement impact | Expected RAN3 requirement impact |
| --- | --- | --- | --- | --- | --- |
| Solution-1 |  |  |  |  |  |
| Solution-2 |  |  |  |  |  |
| Solution-3 |  |  |  |  |  |
| Solution-4 |  |  |  |  |  |
| New solution if any |  |  |  |  |  |

Agreement and WF captured in R4-2508713

Topic #1: Modification of existing requirements - TX

Issue 1-1: Whether SBFD-SBFD co-ex case should be in Rel-19 scope

- Way forward

  - RAN4 do not introduce the specific requirements for SBFD-SBFD co-ex case for FR1 WA or MR BS in Rel-19. SBFD-SBFD co-ex case can be considered for Rel-20.

Issue 1-2: Joint measurement for normal DL symbols/slots and SBFD symbols/slots

- Way forward

  - The testing process should be based on a well-defined test model, in which flexible symbols used for guard period and uplink symbols are not included.

Topic #2: Modification of existing requirements - RX

Issue 2-1: ACS requirement

- Way forward

  - FFS on whether the assumptions that will be applied for in-band blocking requirements derivation can be applied for ACS requirement.

Issue 2-2: In-band blocking for FR1 WA BS

- Way forward

- For in-band blocking FR1 WA BS, FFS on the value by taking the below range as starting point:

  - [-28, -16.7] dBm, in which the min and max are coming from co-ex simulations based on 100% grid shift.

  - For requirements assumption as deployment guidance, FFS on the following options

    - Option 1: The in-band blocking requirements assume a [TBD] dB coupling loss between interfering NR BS transmitter operating in and NR SBFD BS receive

    - Option 2: Distance, need to solve the issue that different frequency bands/scenarios would have different values

    - Option 3: One note can be added to generally describe the deployment restriction.

  - For requirement definition, FFS on the following aspects

  - Interference source: interference from BS operating at adjacent channel(s)

    - Interference signal CBW: TBD

    - Interference signal mean power: TBD

    - Interference signal frequency:

      - For DU configuration:  [TBD] offset from the lower Base Station RF Bandwidth edge

      - For UD configuration:  [TBD]  offset from the upper Base Station RF Bandwidth edge

      - For DUD configuration: [TBD]  offset from the lower/upper Base Station RF Bandwidth edge

  - For ACS/blocking requirement and test, own Tx is ON and the corresponding REFSENS degradation will be considered

Issue 2-3: In-band blocking for FR2-1 WA BS

- Way forward

  - Encourage companies to have offline discussion for the simulation assumptions before next meeting.

Issue 2-4: In-band blocking for FR1 Micro BS

- Way forward

  - For simulation RAN4 to use the same grid shift assumption as FR1 Macro BS as starting point

  - Companies to check the blocking level in the range of [-20,  -32] dBm

Issue 2-5: Necessity of New RX intermodulation requirement with 1 or 2 interfering signal

- Way forward

  - Down-select to one of the below two options in the next meeting

    - Option 1: New IMD requirement is not needed. Such a requirement is implicitly captured by the SBFD RX ACS/blocking requirement, i.e. the IMD between the ACS/blocking interference and own SBFD DL can be regarded as the worst case

    - Option 2: New IMD requirement is needed, the following scenario with 2 input signals can be regarded as the worst case

      - Interfering signal 1: CW

      - Interfering signal 2:  TBD MHz NR

      - Power level: the final agreed in-band blocking level -9 dB

Issue 2-6: In-channel selectivity

- Way forward

  - Check whether existing ICS requirements can be reused

Issue 2-7: One guidance for CR drafting

- Way forward

  - Check and align the terminology for “SBFD slot”, “SBFD symbol”, “SBFD symbol/slot” or “SBFD period” to be used in specification drafting.

    - The decided terminology should be clarified in clause 3.

  - If there are existing requirements can be referred to, then the corresponding requirement can be cited, rather than copying/pasting.

Topic #1: UE-to-UE CLI handling

Sub-topic 1-1: General issues

Issue 1-1-1: Requirement applicability

- Agreement (Monday online session)

  - For method #2, 3 and non-basic UE operation of method #1

    - The L1 CLI measurement requirements are applicable for RRC_CONNECTED intra-frequency:

      - when SRS-RSRP measurement resource is configured within active DL BWP

      - when CLI-RSSI measurement resource is configured within active DL BWP

  - FFS for basic UE operation for method #1

  - Note: The assumption for basic UE operation is that UE cannot receive simultaneous PDSCH reception on two DL subbands, and whether the basic UE operation exists or not is pending on RAN1 discussion.

Issue 1-1-2: SCS for performing measurement

- Agreement

  - UE shall perform L1-CLI-RSSI and L1-SRS-RSRP measurements with same SCS as the active DL BWP.

  - Note: this is same as existing CSI-RS based L1-RSRP measurement.

Issue 1-1-4: Collision between L1 CLI and L3 CLI measurements

- Agreement

  - Close the issue based on following RAN1 agreement in RAN1#121

Agreement A UE does not expect to be simultaneously configured with L3 and L1 UE-to-UE CLI measurement and reporting.

Sub-topic 1-2: L1-SRS-RSRP

Issue 1-2-1: Measurement period

- Agreement (Monday online session)

  - Not define separate RRM core requirements for intra- and inter-cell scenario, and it is not needed to introduce network configuration on the intra- and inter-cell scenario from RAN4 RRM perspective.

Issue 1-2-2: Scheduling restriction

- Agreement (Tuesday AH session)

  - Do not define DL scheduling restriction on symbol after SRS resource for the switching between UL subband and DL subband.

Issue 1-2-3: Measurement restriction

- Agreement

  - Take into account following RAN1 agreement in RAN1#121, and further discuss the measurement restriction between Method #1 and Method #2.

Agreement A UE does not expect to be configured with L1-CLI-RSSI measurements resources within an UL subband and L1-SRS-RSRP measurement resources on the same symbol.

Sub-topic 1-3: L1-CLI-RSSI

Issue 1-3-2: Scheduling restriction

- Agreement (Tuesday AH session)

  - For Method #3

    - Do not define DL scheduling restriction on symbol after RSSI resource for the switching between UL subband and DL subband.

Issue 1-3-4: Nominal BW and SCS for reporting

- Agreement

  - UE shall scale the measured CLI-RSSI to report a nominal RSSI equivalent to 6RB measurement with 15 kHz SCS.

  - Note: this is same as existing report mapping for L3 CLI-RSSI as defined in clause 10.1.22.2.2.

Topic #2: SBFD operation impacts

Sub-topic 2-1: RRM impacts of SBFD operation

Issue 2-1-1b: CSI-RS L1 measurement – puncturing in frequency domain

- Agreement

  - Define relaxed accuracy requirements based on 24 RB for Case 3 following RAN4#114-bis agreement, based on the simulation assumption in Annex.

  - Further discuss the upper bound of the measurement period due to processing time and its applicability.

Issue 2-1-1c: CSI-RS L1 measurement – different symbol types

- Agreements

  - For L1-RSRP and L1-SINR

    - Measurement period is extended by using R16 NR-U approach.

  - For RLM/BFD/CBD

    - Confirm the following for defining the requirements

      - RAN4 to define requirements based on the assumption that occasions of a single CSI-RS resource are all in the same symbol type.

      - Existing measurement period apply.

Issue 2-1-2: Requirements for CSI-RS based L3 measurement

- Agreements

  - For DUD case

    - UE measurement requirements would be same as in legacy with the condition that all CSI-RS resources configured for measurement are available in one DL subband of SBFD symbols and/or on non-SBFD DL symbols of the cell transmitting the CSI-RS.

- Agreements (Monday online session)

  - For collision between CSI-RS resource and dynamic UL transmission

    - existing scheduling restriction apply, i.e. CSI-RS based L3 measurement is prioritized

Issue 2-1-3: Requirements for scheduling restriction

- Agreements

  - Do not define new scheduling restriction requirements for transition between UL and DL.

  - RAN4 to use the existing scheduling restriction requirements for inter-frequency SSB measurement without gap as a starting point, i.e. no new restriction is defined.

Topic #3: Performance part

Sub-topic 3-1: Work plan for the performance part

- Agreements

  - Approve the RRM part of work plan in R4-2507487.

Potential issues for further discussion

Topic 1: UE-to-UE CLI handling

Sub-topic 1-1: General issues

Issue 1-1-3: L1 CLI measurement in non-SBFD symbols

Sub-topic 1-2: L1-SRS-RSRP

Sub-topic 1-3: L1-CLI-RSSI

Issue 1-3-1: Measurement period

Issue 1-3-3: Measurement restriction

Topic #2: SBFD operation impacts

Sub-topic 2-1: RRM impacts of SBFD operation

Issue 2-1-4: Requirements for RACH requirements

Issue 2-1-5 (new): Lmax when using NR-U approach for L1 CSI-RS measurement

Topic #3: Performance part

Sub-topic 3-2: Accuracy requirements

Issue 3-2-1: L1-SRS-RSRP – side condition on time offset

Issue 3-2-2: L1-SRS-RSRP – side condition on SRS BW

Issue 3-2-3: L1-SRS-RSRP – side condition on SRS Es/Iot

Issue 3-2-4: L1-SRS-RSRP – accuracy requirements

Issue 3-2-5: L1-CLI-RSSI – accuracy requirements

Issue 3-2-6: L1-RSRP and L1-SINR – accuracy requirements

Sub-topic 3-3: Report mapping

Issue 3-3-1: Absolute report mapping

Issue 3-3-2: Differential report mapping

Sub-topic 3-4: Test cases

Issue 3-4-1: General test setup

Issue 3-4-2: Test case list

Issue 3-4-3: Test case details and test purpose

Issue 3-4-4: Test case scenarios

Annex

Table A-1 lists the simulation assumption for L1-RSRP. It is same as in R4-1904760 (Simulation summary of L1-RSRP accuracy, Ericsson) with 96 RB removed.

Table A-1: simulation assumption for L1-RSRP

| Parameters | Value |
| --- | --- |
| SCS | 15 kHz, 30 kHz, 120 kHz |
| Side condition (SNR) | -3 dB |
| Density (D) | 3 |
| Number of samples (M) | 1 (single sample measurement) |
| Number of PRB | 24, 48 |
| Propagation condition | AWGN |

Tables A-2 to A-6 list the simulation assumption for L1-SINR. They are same as in R4-2103726 (L1-SINR simulation results summary, Samsung) with

- 24 RB added for the BW of CSI-RS as CMR/IMR

- number of samples set to 1 based on RAN4#97 agreement (in R4-2017375)

- SNR for CMR/IMR set to 0dB for NZP-IMR cases (Case 2C and 2D) based on RAN4#97 agreement (in R4-2017375)

Table A-2: simulation assumption for L1-SINR with CMR only (Case 1A)

| Parameters | Values |
| --- | --- |
| SCS | 15kHz (FR1), 30kHz (FR1), 120kHz (FR2) |
| Channel measurement resource (CMR) | CSI-RS |
| Interference measurement resource (IMR) configuration | N/A |
| Side condition (SNR) on CMR | -3dB |
| Density (D) | 3 |
| Number of samples (M) | 1 |
| Number of PRBs | 24, 48 |
| Propagation condition | AWGN |

Table A-3: simulation assumption for L1-SINR with SSB-based CMR + NZP-IMR (Case 2C)

| Parameters | Values |
| --- | --- |
| SCS | 15kHz (FR1), 30kHz (FR1), 120kHz (FR2) |
| Channel measurement resource (CMR) | SSB |
| Interference measurement resource (IMR) configuration | CSI-RS |
| Periodicity | CMR Periodicity = IMR Periodicity |
| Ideal SINR | -3dB |
| Side condition (SNR) on CMR | 0dB |
| Side condition (SNR) on IMR | 0dB |
| Density (D) for IMR | 3 |
| Number of samples (M) for IMR/CMR | 1 |
| Number of PRBs for IMR | 24, 48 |
| Propagation condition | AWGN |

Table A-4: simulation assumption for L1-SINR with SSB-based CMR + ZP-IMR (Case 2A)

| Parameters | Values |
| --- | --- |
| SCS | 15kHz (FR1), 30kHz (FR1), 120kHz (FR2) |
| Channel measurement resource (CMR) | SSB |
| Interference measurement resource (IMR) configuration | CSI-RS |
| Periodicity | CMR Periodicity = IMR Periodicity |
| Ideal SINR | -3dB |
| Side condition (SNR) on CMR | -3dB |
| Side condition (SNR) on IMR | N/A (only AWGN noise) |
| Density (D) for IMR | 3 |
| Number of samples (M) for IMR/CMR | 1 |
| Number of PRBs for IMR | 24, 48 |
| Propagation condition | AWGN |

Table A-5: simulation assumption for L1-SINR with CSI-RS based CMR + NZP-IMR (Case 2D)

| Parameters | Values |
| --- | --- |
| SCS | 15kHz (FR1), 30kHz (FR1), 120kHz (FR2) |
| Channel measurement resource (CMR) | CSI-RS |
| Interference measurement resource (IMR) configuration | CSI-RS |
| Periodicity | CMR Periodicity = IMR Periodicity |
| Ideal SINR | -3dB |
| Side condition (SNR) on CMR | 0dB |
| Side condition (SNR) on IMR | 0dB |
| Density (D) for CMR/IMR | 3 |
| Number of samples (M) for CMR/IMR | 1 |
| Number of PRBs for CMR/IMR | 24, 48 |
| Propagation condition | AWGN |

Table A-6: simulation assumption for L1-SINR with SSB-based CMR + ZP-IMR (Case 2B)

| Parameters | Values |
| --- | --- |
| SCS | 15kHz (FR1), 30kHz (FR1), 120kHz (FR2) |
| Channel measurement resource (CMR) | CSI-RS |
| Interference measurement resource (IMR) configuration | CSI-RS |
| Periodicity | CMR Periodicity = IMR Periodicity |
| Ideal SINR | -3dB |
| Side condition (SNR) on CMR | -3dB |
| Side condition (SNR) on IMR | N/A (only AWGN noise) |
| Density (D) for CMR/IMR | 3 |
| Number of samples (M) for CMR/IMR | 1 |
| Number of PRBs for CMR/IMR | 24, 48 |
| Propagation condition | AWGN |

Agreement and WF captured in R4-2508723

Topic 1 Work Plan for demodulation requirement

Issue 1-1-1 Workplan

- agreement

  - Agree the work plan of demodulation performance part of R4-2507487

Topic 2 UE demoduation requirement

Sub-topic 2-1 General Scope

Issue 2-1-1 whether to introduce UE demodulation requirement related with inter-UE CLI for Rel-19 SBFD aware UEs

- agreement

  - Not to introduce UE demodulation test related with inter-UE CLI for Rel-19 SBFD-aware UEs

Issue 2-1-2 whether to introduce UE CSI reporting requirement for Rel-19 SBFD aware UEs

- agreement

  - Not to introduce UE CSI reporting requirement for Rel-19 SBFD-aware UEs

Issue 2-1-3 whether to introduce UE demodulation with SBFD carrier (with DL sub-band and UL sub-suband configured)

- Way forward

  - Option 1: Define limited number of additional SBFD cases

  - Other options are not precluded

Issue 2-1-4 whether to introduce UE demodulation with repetition transmission

- agreement

  - Do not introduce UE demodulation requirement with repetition transmission cases for SBFD-aware UE

Sub-topic 2-2 Test setup if demodulation requirement if introduced

Issue 2-2-1 Number of DL sub-band if introduced UE demodulation

- Way forward

  - Option 1

    - Consider one DL sub-band and one UL sub-band case as high priority. FFS whether to consider two DL sub-band and one UL sub-band case based on RAN1 agreements

  - Other options are not precluded

Issue 2-2-2 Number of Case related TDD pattern

- Way forward

  - Option 1

    - Define limited number of additional SBFD cases

  - Other options are not precluded

Issue 2-2-3 TDD pattern

- Way forward

  - Option 1

    - 30khz: XXXXXXXXUU

    - 120KHz: XXXXU

  - Other options are not precluded

Issue 2-2-4 Channel bandwidth & SCS

- Way forward:

  - Option 1

    - FR1 with 30KHz, 40MHz DL sub-band + 20MHz UL sub-band for 30kHz SCS

    - FR2-1 with 120KH, 100MHz DL sub-band + 100MHz UL sub-band for 120kHz SCS

  - Other options are not precluded

Issue 2-2-5 MCS & Rank for PDSCH requirements

- Way forward:

  - Option 1

    - MCS 13 and rank 2

  - Other options are not precluded

Issue 2-2-6 Propagation condition for PDSCH requirements

- Way forward:

  - Option 1

    - TDLC300-100

  - Other options are not precluded

Issue 2-2-7 HARQ timeline

- Way forward:

  - Option 1

    - use the HARQ timeline for XXXXXXXXUU TDD pattern for 30kHz SCS and XXXXU TDD pattern for 60kHz SCS as above Figure 2.1.2-1 and Figure 2.1.2-2 respectively

Figure 2.1.2-1 HARQ timeline for XXXXXXXXUU TDD pattern for 30kHz SCS

Figure 2.1.2-2 HARQ timeline for XXXXU TDD pattern for 120kHz SCS

  - Other options are not precluded

Issue 2-2-8 number of HARQ processes

- Way forward :

  - Option 1

    - Using 4 HARQ processes for both TDD pattern

  - Other options are not precluded

Issue 2-2-9 Other parameters

- Way forward :

  - Option 1

    - For PDSCH demodulation performance requirements, use the parameters as above Table 2.1.2-1

| Parameter |  | Unit | Value |
| --- | --- | --- | --- |
| Duplex mode |  |  | TDD |
| Active DL BWP index |  |  | 1 |
| PDSCH configuration | Mapping type |  | Type A |
|  | k0 |  | 0 |
|  | Starting symbol (S) |  | 2 |
|  | Length (L) |  | 12 |
|  | PDSCH aggregation factor |  | 1 |
|  | PRB bundling type |  | Static |
|  | PRB bundling size |  | 2 |
|  | Resource allocation type |  | Type 0 |
|  | RBG size |  | Config2 |
|  | VRB-to-PRB mapping type |  | Non-interleaved |
|  | VRB-to-PRB mapping interleaver bundle size |  | N/A |
| PDSCH DMRS configuration | DMRS Type |  | Type 1 |
|  | Number of additional DMRS |  | 1 |
|  | Maximum number of OFDM symbols for DL front loaded DMRS |  | 1 |

  - Other options are not precluded

Topic 3 BS demoduation requirement

Sub-topic 2-1 General Scope

lssue 3-1-1 whether to introduce BS demodulation requirement with considering interference modeling to account for inter-sub-band inter-gNB CLI for SBFD-capable gNB

Issue 3-1-2 interference modeling for inter-sub-band inter-gNB CLI when introducing BS demodulation requirement for SBFD-capable gNB if considered interference modeling

Issue 3-1-3 whether to introduce new PUSCH requirement with UL resource muting configured

- Way forward

  - Introduce PUSCH demodulation requirement with UL resource muting configured with interference modelling

  - FFS on which type(s) of interference will be considered to specify the PUSCH requirement

    - gNB self-interference

    - co-site inter-sector interference

    - inter-site gNB-gNB co-channel inter-subband CLI

  - FFS on how to model interference

    - gNB self-interference

      - Option 1: modelling as additive white gaussian noise with fixed INR=-6dB targeting 1dB desense as starting pointing

      - Other options are not precluded

    - inter-sector and inter-site interference

      - Option 1: modelling as additive white gaussian noise with fixed INR = - X dB based on assumption of co-site isolation

      - Other options are not precluded

    - inter-site gNB-gNB co-channel inter-sub-band CLI

Issue 3-1-4 whether to introduce new PUCCH requirement to support SBFD operation

- agreement

  - No new PUCCH requirement introduced. The legacy PUCCH test cases will be applied for SBFD capable-gNB

Issue 3-1-5 whether to introduce new PRACH requirement to support SBFD operation

- agreement

  - No new PRACH requirement introduced. The legacy PRACH test cases will be applied for SBFD capable-gNB

Sub-topic 3-2 Test setup for demodulation requirement if introduced

Issue 3-2-1 Frequency Range

- Way forward

  - Option 1

    - FR1 and FR2-1

  - Other options are not precluded

Issue 3-2-2 Channel Bandwidth

- Way forward

  - Option 1

    - prioritize the minimum bandwidth sizes of SBFD for both FR1 (40 MHz) and FR2-1 (100 MHz) NR TDD bands

    - if additional bandwidth is required, 100MHz for FR1

  - Option 2

    - FR1 with 30KHz, 40MHz DL sub-band + 20MHz UL sub-band for 30kHz SCS

    - FR2-1 with 120KH, 100MHz DL sub-band + 100MHz UL sub-band for 120kHz SCS

  - Other options are not precluded

Issue 3-2-3 TDD pattern

- Way forward

  - Option 1

    - 30 kHz SCS:  XXXXXXXXUU

    - 120 kHz SCS: XXXXU

  - Other options are not precluded

Issue 3-2-4 Waveform

- Way forward

  - Option 1

    - Both DFT-s-OFDM and CP-OFDM

  - Other options are not precluded

Sub-topic 3-3 Inclusion in Specfication

Issue 3-3-1 Specification Impact

- Way forward

  - Option 1: New sub-clause for demodulation requirements under same chapter with RF requirements can be considered. If RAN4 agree Not to introduce new BS demodulation requirements for SBFD, only applicability rule can be captured.

  - Other options are not precluded

2.4.2	Remaining Open issues

Remaining open issues for core part:

  - Remaining details on RAN4 aspects for SBFD system parameters, including:

    - Remaining issues for power threshold for FR1 MR BS declaration;

    - RF requirement impact for PUSCH with resource muting for remaining evaluation if any.

    - UE-to-UE CLI problem analysis, and potential solution(s) analysis.

  - Remaining details on BS RF requirements for SBFD operation at gNB:

    - In-channel adjacent subband requirements for TX leakage and RX blocking

    - In-band blocking requirement

    - ACS requirement

    - In-channel selectivity

    - New RX intermodulation requirement with 1 or 2 interfering signals if the necessity is confirmed.

  - Remaining details on applicable RRM core requirements for UE-to-UE CLI handling mechanisms:

    - Scheduling restriction for L1-SRS-RSRP and L1-CLI-RSSI measurements

    - Measurement period for L1-SRS-RSRP and L1-CLI-RSSI measurement

  - Remaining details on other RRM core requirements for SBFD operation, if identified.

    - CSI-RS L1 measurement requirement for SBFD operation

    - CSI-RS L3 measurement requirement for DUD case.

  - CR drafting to implement the agreements for BS RF requirements in TS 38.104 and RRM requirement in TS38.133.

Remaining open issues for performance part:

  - BS RF conformance requirements to support SBFD operation at gNB

  - RRM performance requirements to support SBFD operation

  - BS and/or UE demodulation performance requirements to support SBFD operation

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#120bis

R1-2501738	Discussion on SBFD TX/RX/measurement procedures	MediaTek Inc

R1-2501739	Discussion on SBFD Random Access Operation	MediaTek Inc

R1-2501740	Discussion on CLI Handling in SBFD System	MediaTek Inc

R1-2501752	Discussion on SBFD TX/RX/measurement procedures	LG Electronics

R1-2501753	Discussion on SBFD random access operation	LG Electronics

R1-2501754	Discussion on CLI handling	LG Electronics

R1-2501803	Discussion on Rel-19 SBFD operation	vivo

R1-2501804	Discussion on random access for Rel-19 SBFD	vivo

R1-2501805	Discussion on CLI handling for Rel-19 NR duplex	vivo

R1-2501843	Discussion on SBFD TX/RX/measurement procedures	TCL

R1-2501844	Discussion on SBFD random access operation	TCL

R1-2501865	Discussion on SBFD TX/RX/measurement procedures	Spreadtrum, UNISOC

R1-2501866	Discussion on SBFD random access operation	Spreadtrum, UNISOC

R1-2501867	Discussion on CLI handling	Spreadtrum, UNISOC

R1-2501907	Discussion on transmission, reception and measurement procedures for SBFD operation	ZTE Corporation, Sanechips

R1-2501908	Discussion on SBFD random access operation	ZTE Corporation, Sanechips

R1-2501909	Discussion on CLI handling for Rel-19 duplex operation	ZTE Corporation, Sanechips

R1-2501928	On SBFD TX_RX_measurement procedures	InterDigital, Inc.

R1-2501929	On SBFD random access operation	InterDigital, Inc.

R1-2501930	On CLI handling for SBFD operation	InterDigital, Inc.

R1-2501989	Discussion on SBFD TX/RX/measurement procedures	CATT

R1-2501990	Discussion on SBFD random access operation	CATT

R1-2501991	Discussion on CLI handling for NR duplex evolution	CATT

R1-2502013	Discussion for SBFD TX/RX/ measurement procedures	Tejas Network Limited

R1-2502014	Discussion on SBFD Random Access Operation	Tejas Network Limited

R1-2502015	Discussion on gNB-gNB CLI handling	Tejas Network Limited

R1-2502020	Discussion on SBFD TX/RX/measurement procedures	China Telecom

R1-2502021	Discussion on SBFD random access operation	China Telecom

R1-2502040	Discussion on SBFD TX/RX/measurement procedures	Ofinno

R1-2502041	Discussion on SBFD random access operation	Ofinno

R1-2502085	Discussion on random access for SBFD	NEC

R1-2502086	CLI handling for NR duplex operations	NEC

R1-2502121	Discussion on SBFD Tx/Rx/measurement procedures	Fujitsu

R1-2502122	Discussion on SBFD random access operation	Fujitsu

R1-2502157	Discussion on SBFD TX/RX/measurement procedures	CMCC

R1-2502158	Discussion on SBFD random access operation	CMCC

R1-2502159	Discussion on CLI handling	CMCC

R1-2502197	Discussion on subband non-overlapping full duplex Tx-Rx and measurement operations	NEC

R1-2502241	On subband full duplex design	Huawei, HiSilicon

R1-2502242	On subband full duplex random access operation	Huawei, HiSilicon

R1-2502243	On cross-link interference handling for subband full duplex	Huawei, HiSilicon

R1-2502245	Higher layer parameters for Rel-19 SBFD	Huawei, HiSilicon

R1-2502277	Discussion on SBFD Tx/Rx/measurement procedures	OPPO

R1-2502278	Discussion on SBFD random access operation	OPPO

R1-2502279	CLI handling in NR duplex operation	OPPO

R1-2502315	SBFD procedures	Sony

R1-2502316	SBFD RACH operations	Sony

R1-2502317	SBFD CLI handling	Sony

R1-2502365	SBFD operation and procedures	Samsung

R1-2502366	Random access on SBFD resources	Samsung

R1-2502367	Cross-link interference handling for SBFD	Samsung

R1-2502402	Discussion on SBFD TX/RX/measurement procedures	Panasonic

R1-2502404	Discussion on SBFD random access operation	Panasonic

R1-2502405	On SBFD TX/RX/measurement procedures	Nokia, Nokia Shanghai Bell

R1-2502406	SBFD random access operation	Nokia, Nokia Shanghai Bell

R1-2502407	Cross-link interference handling for duplex evolution	Nokia, Nokia Shanghai Bell

R1-2502410	Discussion on CLI handling	Panasonic

R1-2502420	SBFD TX/RX/measurement procedures	Ericsson

R1-2502421	SBFD Random access operation	Ericsson

R1-2502422	CLI handling	Ericsson

R1-2502438	Discussion on reception and transmission procedure for SBFD operation	Xiaomi

R1-2502439	Discussion on SBFD random access operation	Xiaomi

R1-2502440	Discussion on CLI handling for SBFD operation	Xiaomi

R1-2502494	Discussion on SBFD random access operation	Korea Testing Laboratory

R1-2502497	Discussion on SBFD Tx/Rx/measurement procedures	Fraunhofer HHI, Fraunhofer IIS

R1-2502508	Discussion on SBFD TX/RX/measurement procedures	ETRI

R1-2502509	SBFD random access operation	ETRI

R1-2502510	Discussion on CLI handling for SBFD operation	ETRI

R1-2502540	Discussion on SBFD operation	Transsion Holdings

R1-2502541	Discussion on SBFD random access operation	Transsion Holdings

R1-2502557	On SBFD random access operation	Google Korea LLC

R1-2502558	On the gNB-to-gNB CLI and the UE-to-UE CLI handling	Google Korea LLC

R1-2502568	SBFD random access operation	Lenovo

R1-2502577	Discussion on SBFD random access remaining aspects	Fainity Innovation

R1-2502602	Discussion on SBFD TX/RX/measurement procedures	Apple

R1-2502603	Views on SBFD random access operation	Apple

R1-2502604	Discussion on CLI handling	Apple

R1-2502650	Cross-link interference (CLI) handling	Sharp

R1-2502652	Discussion on SBFD Tx/Rx/measurement procedures	Charter Communications, Inc

R1-2502656	SBFD Tx/Rx/measurement aspects	Sharp

R1-2502657	SBFD random access aspects	Sharp

R1-2502668	Discussion on SBFD TX/RX/measurement procedures	Kookmin University

R1-2502669	Discussion on SBFD random access operation	Kookmin University

R1-2502680	Partial PRG handling for SBFD	ASUSTeK

R1-2502689	Discussion on SBFD TX/RX/measurement procedures	HONOR

R1-2502763	Discussion on SBFD TX/RX/measurement procedures	NTT DOCOMO, INC.

R1-2502764	Discussion on SBFD random access operation	NTT DOCOMO, INC.

R1-2502765	Discussion on CLI handling	NTT DOCOMO, INC.

R1-2502794	Discussion on SBFD TX/RX/measurement procedures	ITRI

R1-2502795	Discussion on SBFD random access operation	ITRI

R1-2502798	Summary #1 of SBFD TX/RX/measurement procedures	Moderator (Xiaomi)

R1-2502799	Summary #2 of SBFD TX/RX/measurement procedures	Moderator (Xiaomi)

R1-2502836	SBFD Transmission, Reception and Measurement Procedures	Qualcomm Incorporated

R1-2502837	SBFD Random Access Operation	Qualcomm Incorporated

R1-2502838	Enhancements for CLI handling	Qualcomm Incorporated

R1-2502901	Discussion on SBFD TX/RX/measurement procedures	Google Korea LLC

R1-2502913	Discussion on SBFD TX/RX/measurement procedures	CEWiT

R1-2502914	Discussion on CLI Handling	CEWiT

R1-2502925	Discussion on SBFD TX/RX/measurement procedures	WILUS Inc.

R1-2502926	Discussion on SBFD random access operation	WILUS Inc.

R1-2502958	Discussion on CLI handling	NTT DOCOMO, INC.

R1-2503016	Summary#1 on SBFD random access operation	Moderator (CMCC)

R1-2503017	Summary#2 on SBFD random access operation	Moderator (CMCC)

R1-2503018	Summary#3 on SBFD random access operation	Moderator (CMCC)

R1-2503035	Summary #1 of CLI handling	Moderator (Huawei)

R1-2503036	Summary #2 of CLI handling	Moderator (Huawei)

R1-2503089	LS on impact on transmit signal quality/MPR requirement	RAN1, Huawei

R1-2503090	Reply LS on L1 measurement	RAN1, Huawei

RAN1#121

R1-2503261	On subband full duplex design	Huawei, HiSilicon

R1-2503262	On subband full duplex random access operation	Huawei, HiSilicon

R1-2503263	On cross-link interference handling for subband full duplex	Huawei, HiSilicon

R1-2503266	Higher layer parameters for Rel-19 SBFD	Huawei, HiSilicon

R1-2503327	Discussion on transmission, reception and measurement procedures for SBFD operation	ZTE Corporation, Sanechips

R1-2503328	Discussion on SBFD random access operation	ZTE Corporation, Sanechips

R1-2503329	Discussion on CLI handling for Rel-19 duplex operation	ZTE Corporation, Sanechips

R1-2503355	Remaining issues on Rel-19 SBFD operation	vivo

R1-2503356	Remaining issues on random access for Rel-19 SBFD	vivo

R1-2503357	Remaining issues on CLI handling for Rel-19 NR duplex	vivo

R1-2503415	Discussion on subband non-overlapping full duplex Tx-Rx and measurement operations	NEC

R1-2503424	Discussion on SBFD TX/RX/measurement procedures	LG Electronics

R1-2503425	Discussion on SBFD random access operation	LG Electronics

R1-2503426	Discussion on CLI handling	LG Electronics

R1-2503441	Discussion on SBFD TX/RX/measurement procedures	MediaTek Inc.

R1-2503442	Discussion on SBFD Random Access Operation	MediaTek Inc.

R1-2503443	Discussion on CLI Handling in SBFD System	MediaTek Inc.

R1-2503512	Discussion on SBFD TX/RX/measurement procedures	Spreadtrum, UNISOC

R1-2503513	Discussion on SBFD random access operation	Spreadtrum, UNISOC

R1-2503514	Discussion on CLI handling	Spreadtrum, UNISOC

R1-2503563	SBFD operation and procedures	Samsung

R1-2503564	Random access on SBFD resources	Samsung

R1-2503565	Cross-link interference handling for SBFD	Samsung

R1-2503623	Discussion on SBFD TX/RX/measurement procedures	InterDigital, Inc.

R1-2503624	Discussion on SBFD random access operation	InterDigital, Inc.

R1-2503625	Discussion on CLI handling for SBFD operation	InterDigital, Inc.

R1-2503626	Discussion on SBFD random access operation	Korea Testing Laboratory

R1-2503629	Discussion on SBFD TX/RX/measurement procedures	TCL

R1-2503630	Discussion on SBFD random access operation	TCL

R1-2503706	Discussion for SBFD TX/RX/ measurement procedures	Tejas Network Limited

R1-2503707	Discussion on SBFD Random Access Operation	Tejas Network Limited

R1-2503708	Discussion on gNB-gNB CLI handling	Tejas Network Limited

R1-2503731	Discussion on SBFD TX/RX/measurement procedures	Ofinno

R1-2503732	Discussion on SBFD random access operation	Ofinno

R1-2503733	Discussion on CLI handling	Ofinno

R1-2503759	Discussion on SBFD Tx/Rx/measurement procedures	Fraunhofer HHI, Fraunhofer IIS

R1-2503790	Discussion on SBFD TX/RX/measurement procedures	CATT

R1-2503791	Discussion on SBFD random access operation	CATT

R1-2503792	Discussion on CLI handling for NR duplex evolution	CATT

R1-2503827	Discussion on SBFD TX/RX/measurement procedures	CMCC

R1-2503828	Discussion on SBFD random access operation	CMCC

R1-2503829	Discussion on CLI handling	CMCC

R1-2503879	Discussion on reception and transmission procedure for SBFD operation	Xiaomi

R1-2503880	Discussion on SBFD random access operation	Xiaomi

R1-2503881	Discussion on CLI handling for SBFD operation	Xiaomi

R1-2503936	CLI Handling for NR duplex operation	NEC

R1-2503937	Discussion on random access for subband non-overlapping full duplex	NEC

R1-2503970	Discussion on SBFD TX/RX/measurement procedures	Kookmin University

R1-2503971	Discussion on SBFD random access operation	Kookmin University

R1-2504009	Discussion on SBFD TX/RX/measurement procedures	Panasonic

R1-2504010	Discussion on SBFD random access operation	Panasonic

R1-2504023	Discussion on CLI handling	Panasonic

R1-2504044	Remaining issues on SBFD TX/RX/measurement procedures	China Telecom

R1-2504045	Discussion on SBFD random access operation	China Telecom

R1-2504086	Discussion on SBFD Tx/Rx/measurement procedures	Fujitsu

R1-2504087	Discussion on SBFD random access operation	Fujitsu

R1-2504097	Discussion on SBFD TX/RX/measurement procedures	HONOR

R1-2504106	SBFD random access operation	Lenovo

R1-2504118	Discussion on SBFD random access operation	Hyundai Motor Company

R1-2504121	On SBFD TX/RX/measurement procedures	Nokia, Nokia Shanghai Bell

R1-2504122	SBFD random access operation	Nokia, Nokia Shanghai Bell

R1-2504123	Cross-link interference handling for duplex evolution	Nokia, Nokia Shanghai Bell

R1-2504136	Discussion on SBFD TX/RX/measurement procedures	ETRI

R1-2504137	SBFD random access operation	ETRI

R1-2504138	Discussion on CLI handling for SBFD operation	ETRI

R1-2504174	Discussion on SBFD operation	Transsion Holdings

R1-2504175	Discussion on SBFD random access operation	Transsion Holdings

R1-2504209	Discussion on SBFD Tx/Rx/measurement procedures	OPPO

R1-2504210	Discussion on SBFD random access operation	OPPO

R1-2504211	CLI handling in NR duplex operation	OPPO

R1-2504286	SBFD TX/RX Measurement Procedures	Lenovo

R1-2504289	Discussion on SBFD Tx/Rx/measurement procedures	Charter Communications, Inc

R1-2504315	Remaining issues on SBFD TX/RX/measurement procedures	Apple

R1-2504316	Views on SBFD random access operation	Apple

R1-2504317	Remaining issues on CLI handling	Apple

R1-2504375	Cross-link interference (CLI) handling	Sharp

R1-2504391	SBFD Transmission, Reception and Measurement Procedures	Qualcomm Incorporated

R1-2504392	SBFD Random Access Operation	Qualcomm Incorporated

R1-2504393	Enhancements for CLI handling	Qualcomm Incorporated

R1-2504478	SBFD Tx/Rx/measurement aspects	Sharp

R1-2504479	SBFD Random Access Aspects	Sharp

R1-2504498	Discussion on SBFD TX/RX/measurement procedures	NTT DOCOMO, INC.

R1-2504499	Discussion on SBFD random access operation	NTT DOCOMO, INC.

R1-2504500	Discussion on CLI handling	NTT DOCOMO, INC.

R1-2504536	Discussion on SBFD TX/RX/measurement procedures	ITRI, Acer Incorporated

R1-2504537	Discussion on SBFD random access operation	ITRI, Acer Incorporated

R1-2504559	Partial PRG handling for SBFD	ASUSTeK

R1-2504582	Discussion on SBFD TX/RX/measurement procedures	Google Korea LLC

R1-2504590	On SBFD random access operation	Google Ireland Limited

R1-2504591	On CLI handling for SBFD operation	Google Ireland Limited

R1-2504593	Summary #1 of SBFD TX/RX/measurement procedures	Moderator (Xiaomi)

R1-2504594	Summary #2 of SBFD TX/RX/measurement procedures	Moderator (Xiaomi)

R1-2504598	Discussion on SBFD TX/RX/measurement procedures	CEWiT

R1-2504599	Discussion on CLI Handling	CEWiT

R1-2504609	SBFD TX/RX/measurement procedures	Ericsson

R1-2504610	SBFD Random access operation	Ericsson

R1-2504611	SBFD CLI handling	Ericsson

R1-2504615	Discussion on SBFD TX/RX/measurement procedures	WILUS Inc.

R1-2504616	Discussion on SBFD random access operation	WILUS Inc.

R1-2504626	SBFD procedures	Sony

R1-2504627	SBFD RACH operations	Sony

R1-2504628	SBFD CLI handling	Sony

R1-2504708	Summary#1 on SBFD random access operation	Moderator (CMCC)

R1-2504709	Summary#2 on SBFD random access operation	Moderator (CMCC)

R1-2504798	Summary #1 of CLI handling	Moderator (Huawei)

R1-2504799	Summary #2 of CLI handling	Moderator (Huawei)

R1-2504857	Draft reply LS on simultaneous configuration of SBFD and DC	Xiaomi

R1-2504858	Reply LS on simultaneous configuration of SBFD and DC	RAN1, Xiaomi

RAN2#129bis

R2-2501713	Reply LS on CSI-RS measurement with SBFD operation (R1-2501560; contact: MediaTek)	RAN1

R2-2501731	SBFD information exchange among gNBs for CLI mitigation (R3-250888; contact: Huawei)	RAN3

R2-2501738	LS on L1 CLI measurement (R4-2502632; contact: Huawei)	RAN4

R2-2501797	Discussion on RACH in SBFD	Xiaomi

R2-2501849	Random Access in SBFD symbols	CATT

R2-2501850	Discussion on other aspects of SBFD	CATT

R2-2501851	TS 38300 Running CR for SBFD	CATT

R2-2501860	Random Access for SBFD Operation	NEC

R2-2501878	Impacts on the random access by the evolution of duplex operation	Huawei, HiSilicon

R2-2501883	Other aspects of SBFD	Xiaomi

R2-2501945	Discussion on Random Access in SBFD	Sharp

R2-2502000	Random access in SBFD	Samsung

R2-2502082	Discussion on random access procedure in SBFD	ZTE Corporation

R2-2502083	Discussion on multiple carrier and measurements in SBFD	ZTE Corporation

R2-2502210	Summary of [Post129][217][SBFD] List of open issues of RRC impact	Huawei, HiSilicon (Rapporteur)

R2-2502279	TS38.304 impacts on supporting Rel-19 SBFD	NEC

R2-2502316	Random Access Operation of SBFD	Nokia Corporation

R2-2502318	Other impacts by the evolution of duplex operation	Huawei, HiSilicon

R2-2502387	Discussion on random access procedure in SBFD	vivo

R2-2502388	SBFD other aspects	vivo

R2-2502394	Remaining issues of SBFD RACH procedure	OPPO

R2-2502395	Discussion on the SBFD related measurement and BFR	OPPO

R2-2502495	Random access for SBFD Operation	Sony

R2-2502510	Remaining issues for RACH in SBFD	Apple

R2-2502549	RRC running CR for Evolution of NR duplex operation (SBFD)	Huawei, HiSilicon

R2-2502565	SBFD RA aspects	Ericsson

R2-2502566	CSI-RS measurements and SBFD operation in CA and DC	Ericsson

R2-2502567	Introduction of SBFD UE capabilities (Running CR)	Ericsson

R2-2502568	Introduction of SBFD UE capabilities (Running CR)	Ericsson

R2-2502588	Views on random access for SBFD	Qualcomm Incorporated

R2-2502589	Other aspects of SBFD	Qualcomm Incorporated

R2-2502591	MAC running CR for Evolution of NR duplex operation: SBFD	Samsung

R2-2502642	Discussion on Random Access operation in SBFD	InterDigital, Inc.

R2-2502644	Discussion on resource configuration in SBFD	InterDigital, Inc.

R2-2502706	Discussion on random access in SBFD	CMCC

R2-2502801	Other Aspects of SBFD	Samsung

R2-2502850	Discussion on Random Access procedure for SBFD	LG Electronics Inc.

R2-2502851	Other aspects on SBFD	LG Electronics Inc.

R2-2502918	Other aspects of SBFD	Nokia

R2-2502967	Random Access in SBFD	Lenovo

R2-2502978	RRC running CR for Evolution of NR duplex operation (SBFD)	Huawei, HiSilicon

R2-2503191	LS on simultaneous configuration of SBFD and DC	RAN2

RAN2#130

R2-2503379	Impacts on the random access by the evolution of duplex operation	Huawei, HiSilicon

R2-2503386	Random Access for SBFD	NEC

R2-2503422	Introduction of SBFD in TS 38300 (Running CR)	CATT

R2-2503423	Random Access in SBFD symbols	CATT

R2-2503424	Discussion on other aspects of SBFD	CATT

R2-2503434	Discussion on RACH in SBFD	Xiaomi

R2-2503441	Other aspects of SBFD	Xiaomi

R2-2503477	Remaining issues on Random Access procedure for SBFD	LG Electronics Inc.

R2-2503513	Open Issues on SBFD Random Access	Sharp

R2-2503606	Random access in SBFD	Samsung

R2-2503646	Remaining issues of SBFD RACH procedure	OPPO

R2-2503647	Discussion on the SBFD related issues	OPPO

R2-2503840	Random Access Operation of SBFD	Nokia Corporation

R2-2503862	RRC running CR for Evolution of NR duplex operation (SBFD)	Huawei, HiSilicon

R2-2503866	Remaining RRC open issues in feature SBFD	Huawei, HiSilicon

R2-2503874	Discussion on random access procedure in SBFD	ZTE Corporation

R2-2503875	Discussion on L3 measurements in SBFD	ZTE Corporation

R2-2503896	Other aspects of SBFD	Nokia

R2-2504039	Remaining issues on RACH procedure in SBFD	vivo

R2-2504040	SBFD other aspects	vivo

R2-2504059	Remaining issues for Random Access in SBFD Operation	Sony

R2-2504169	Remaining issues for RACH in SBFD	Apple

R2-2504223	Views on random access for SBFD	Qualcomm Incorporated

R2-2504225	Other aspects of SBFD	Qualcomm Incorporated

R2-2504255	SBFD RA remaining aspects	Ericsson

R2-2504256	CSI-RS measurements in SBFD	Ericsson

R2-2504327	Discussion on RACH aspect in SBFD	InterDigital, Inc.

R2-2504328	Discussion on resource configuration aspect in SBFD	InterDigital, Inc.

R2-2504397	Discussion on random access in SBFD	CMCC

R2-2504437	Remaining MAC open issues for Rel-19 SBFD	Samsung

R2-2504444	MAC running CR for Evolution of NR duplex operation: SBFD	Samsung

R2-2504447	Other Aspects of SBFD	Samsung

R2-2504602	Random Access in SBFD	Lenovo

R2-2504640	Other aspects about the evolution of duplex operation	Huawei, HiSilicon

RAN3#127bis

R3-251652	Further discussion on network support for SBFD operation and CLI management	Nokia

R3-251697	Discussion on CLI handling support	NEC

R3-251758	Signaling design to enable NR SBFD operation	Qualcomm Incorporated

R3-251778	Discussion on Evolution of Duplex Operation	CATT

R3-251779	(TP for 38.420, 38.423, 37.340 and 38.473) Support SBFD Operation	CATT

R3-251798	Discussion on information exchanges among gNBs for CLI handling	Samsung

R3-251799	TP to BLCR of TS38.473 on CLI handling	Samsung

R3-251831	Discussion on Information exchange for SBFD	ZTE corporation

R3-251832	(TP for BLCR 38.300&401&420&423&473) SBFD	ZTE corporation

R3-251909	Discussion on RAN3 impacts to support enhancements for CLI handling for SBFD	Ericsson

R3-251910	TP to TS38.423 on enhancements for CLI handling for SBFD	Ericsson

R3-252055	CLI mitigation and CLI testing using new Xn messages and procedures	Charter Communications, Inc

R3-252093	Discussion on issues of CLI handling in SBFD	LG Electronics Inc.

R3-252094	(TP for NR_duplex_evo-Core for TS 38.423) Discussion on issues on CLI handling in SBFD	LG Electronics Inc.

R3-252171	Discussion on supporting CLI handling in SBFD	CMCC

R3-252172	(TP for TS 38.423) Support CLI handling	CMCC

R3-252213	Further discussions on SBFD related information exchange	Huawei, China Telecom, China Unicom

R3-252214	Stage 2&3 CR on the introduction of Evolution of NR duplex operation: Sub-band full duplex (SBFD)	Huawei

R3-252215	Stage 2&3 CR on the introduction of Evolution of NR duplex operation: Sub-band full duplex (SBFD)	Huawei

R3-252223	Enhancements for Cross-Link Interference Management in NR Duplex Evolution (F1AP interface)	Jio Platforms Ltd (JPL)

R3-252311	CB:#SBFD	Huawei

R3-252389	(TP to BL CR for 38.423) introduction of Evolution of NR duplex operation: Sub-band full duplex (SBFD)	Huawei

R3-252426	(TP to BL CR 38.420) introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	CMCC, Ericsson

R3-252428	(TP to BL CR for 38.470) introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	CATT, Ericsson

R3-252430	(TP to BL CR for 38.401) introduction of Evolution of NR duplex operation: Sub-band full duplex (SBFD)	ZTE Corporation, Ericsson, Samsung

R3-252442	(TP to BL CR for 38.300) introduction of Evolution of NR duplex operation: Sub-band full duplex (SBFD)	Ericsson, Huawei

R3-252446	(TP to BL CR for 38.473) introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	Samsung, Huawei

R3-252470	(TP to BL CR for 38.423) introduction of Evolution of NR duplex operation: Sub-band full duplex (SBFD)	Huawei, China Telecom, China Unicom, China Mobile, Ericsson, Qualcomm, Samsung, ZTE Corporation, LG Electronics, Nokia, Jio Platforms (JPL), CATT

R3-252471	(TP to BL CR 38.420) introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	CMCC, Ericsson, Huawei, Samsung, ZTE, Nokia

R3-252472	(TP to BL CR for 38.473) introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	Samsung, Huawei, Ericsson, ZTE, LGE, Nokia, Qualcomm

R3-252473	(TP to BL CR for 38.470) introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	CATT, Ericsson, CMCC, Nokia, ZTE, Qualcomm

R3-252474	(TP to BL CR for 38.300) introduction of Evolution of NR duplex operation: Sub-band full duplex (SBFD)	Ericsson, Huawei, Samsung, Qualcomm, ZTE, Huawei, CATT, Nokia, CMCC, LGE

R3-252475	(TP to BL CR for 38.401) introduction of Evolution of NR duplex operation: Sub-band full duplex (SBFD)	ZTE Corporation, Ericsson, Samsung, Qualcomm, Huawei, CATT,  Nokia, CMCC, LGE

R3-252506	(BL CR for 38.300) introduction of Evolution of NR duplex operation: Sub-band full duplex (SBFD)	Ericsson, Huawei, Samsung, Qualcomm, ZTE, Huawei, CATT, Nokia, CMCC, LGE

R3-252507	(BL CR to 38.401) introduction of Evolution of NR duplex operation	ZTE Corporation, Ericsson, Samsung, Qualcomm, Huawei, CATT,  Nokia, CMCC, LGE

R3-252508	(BL CR to 38.420) introduction of Evolution of NR duplex operation	CMCC, Ericsson, Huawei, Samsung, ZTE, Nokia

R3-252509	(BL CR to 38.423) introduction of Evolution of NR duplex operation	Huawei, China Telecom, China Unicom, China Mobile, Ericsson, Qualcomm, Samsung, ZTE Corporation, LG Electronics, Nokia, Jio Platforms (JPL), CATT

R3-252510	(BL CR to 38.470) introduction of Evolution of NR duplex operation	CATT, Ericsson, CMCC, Nokia, ZTE, Qualcomm, Samsung

R3-252511	(BL CR to 38.473) introduction of Evolution of NR duplex operation	Samsung, Huawei, Ericsson, ZTE, LG Electronics Inc., Nokia, Qualcomm

RAN3#128

R3-253028	LS on simultaneous configuration of SBFD and DC	RAN2(Huawei)

R3-253222	Discussion on CLI Handling Support	NEC

R3-253443	Discussion on Evolution of Duplex Operation	CATT

R3-253444	(TP for 38.423 and 38.473) Support additional RACH configuration for SBFD	CATT

R3-253480	Discussion on RAN3 impacts to support enhancements for CLI handling for SBFD	Ericsson, Jio Platforms,

R3-253481	(TP to BLCR for 38.423 and 38.473) CLI Mitigation Solution in RAN3	Ericsson, Jio Platforms,

R3-253534	(TP for BLCRs to TS 38.300, 38.401, 38.420, 38.470) Stage 2 updates for Sub-band Full Duplex operation	Nokia

R3-253535	(TP for BLCRs to TS 38.423, 38.473) Stage 3 updates for Sub-band Full Duplex operation	Nokia

R3-253563	Signaling design to enable NR SBFD operation	Qualcomm Incorporated

R3-253597	Introduction of dynamic CLI Mitigation procedure	Jio Platforms

R3-253607	Discussion on Support for Cross-Link Interference (CLI) Handling	Jio Platforms Limited (JPL)

R3-253650	Further discussion on information exchange for CLI handling	Samsung

R3-253651	Text proposals to BLCRs of TS38.423 & TS38.473 on CLI handling	Samsung

R3-253689	(TPs to BLCR for 38.423 and 38.473) Discussion on supporting CLI handling in SBFD	CMCC

R3-253700	Discussion on information exchange between gNBs for SBFD	LG Electronics Inc.

R3-253701	(TP for NR_duplex_evo-Core for TS 38.423) Discussion on information exchange between gNBs for SBFD	LG Electronics Inc.

R3-253703	Further discussion on remaining open issues for SBFD	Huawei, China Telecom, China Unicom

R3-253704	(TP to BL CR for 38.423 and 38.420) introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	Huawei

R3-253705	(TP to BL CR for 38.401) introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	Huawei, China Telecom, China Unicom

R3-253706	(TP to BL CR for 38.473 and 38.470) introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	Huawei

R3-253726	(TP for BLCR 38.423&473) SBFD	ZTE Corporation

R3-253727	Discussion on information exchange for SBFD	ZTE Corporation

R3-253812	CB:#SBFD	Samsung

R3-253875	(TP to BL CR for 38.423) introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	Huawei, Ericsson, Samsung, ZTE

R3-253876	(TP to BL CR for 38.473) introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	Samsung, Ericsson, ZTE, Huawei, LGE

R3-253877	(TP to BL CR for 38.420) introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	CMCC, Ericsson, Samsung, ZTE

R3-253878	(TP to BL CR for 38.470) introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	CATT, Ericsson, Samsung, ZTE

R3-253879	(TP to BLCR for 38.300) Introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	Ericsson, Samsung, ZTE

R3-253880	(TP to BL CR for 38.401) introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	ZTE Corporation, Ericsson, Samsung

R3-253881	LS on the number of NZP CRI-RS resource set in SBFD	RAN3(Huawei)

R3-253965	(TP to BLCR for 38.300) Introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	Ericsson, Samsung, ZTE, Nokia

R3-253966	(TP to BL CR for 38.473) introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	Samsung, Ericsson, ZTE, Huawei, LGE, Nokia, Qualcomm

R3-253967	(TP to BL CR for 38.423) introduction of Evolution of NR duplex operation Sub-band full duplex (SBFD)	Huawei, Ericsson, Samsung, ZTE, Nokia

RAN4#114bis

R4-2503235	Fair coexistence between SBFD and TDD networks	Charter Communications, Inc

R4-2503285	Discussion on SBFD General aspects	Tejas Network Limited

R4-2503286	Discussion on Potentially new requirements for SBFD operation	Tejas Network Limited

R4-2503287	Discussion on existing Tx requirements for SBFD operation	Tejas Network Limited

R4-2503290	On RRM requirements for UE-to-UE CLI handling	vivo

R4-2503291	Further consideration on RRM impacts for SBFD operation	vivo

R4-2503299	Views on modification of existing Rx requirements for SBFD	Tejas Network Limited

R4-2503341	On RRM requirements for UE-to-UE CLI handling	OPPO

R4-2503342	On RRM impacts for SBFD operation	OPPO

R4-2503402	Discussion on existing Rx requirements for SBFD	CMCC

R4-2503403	Discussion on existing Tx requirements for SBFD	CMCC

R4-2503404	Discussion on new RF requirement for SBFD	CMCC

R4-2503405	Discussion on SBFD general part	CMCC

R4-2503414	Discussion on UE to UE CLI handling	CATT

R4-2503415	Discussion on impacts of SBFD on RRM requirements	CATT

R4-2503466	Discussion on SBFD general issues	CATT

R4-2503467	Discussion on modification of existing Tx requirements for SBFD operation	CATT

R4-2503468	Discussion on modification of existing Rx requirements for SBFD operation	CATT

R4-2503469	Discussion on potentially new requirements for SBFD operation	CATT

R4-2503500	RRM requirements for UE-to-UE CLI handling	Nokia, Nokia Shanghai Bell

R4-2503501	RRM requirements for SBFD operation	Nokia, Nokia Shanghai Bell

R4-2503502	Simulation result for L1-CLI-SRS-RSRP measurement	Nokia, Nokia Shanghai Bell

R4-2503578	Discussion on RRM impacts of UE-to-UE CLI handling	LG Electronics Inc.

R4-2503579	Discussion on RRM impacts of SBFD operation	LG Electronics Inc.

R4-2503623	Topic summary for [114bis][213] NR_duplex_evo	Moderator (Huawei)

R4-2503667	Views on L1 CLI measurement requirements	Samsung

R4-2503668	Views on RRM requirements for Rel-19 SBFD operation	Samsung

R4-2503750	Discussion for RRM requirements for SBFD UE to UE CLI handling	Ericsson

R4-2503751	Discussion on RRM impacts for SBFD operations	Ericsson

R4-2503761	Discussion on RRM impacts for SBFD operation	CMCC

R4-2503762	Discussion on RRM requirements for UE-to-UE CLI handling	CMCC

R4-2503823	Discussion on the subband configurations and guardbands for gNB SBFD	vivo

R4-2503901	Discussion on UE CLI measurement for SBFD	Huawei, HiSilicon

R4-2503902	Additional simulation results for UE CLI measurement	Huawei, HiSilicon

R4-2503903	Discussion on RRM impacts for SBFD operation	Huawei, HiSilicon

R4-2503915	Discussion on RRM requirements for UE-to-UE CLI handling for evolution of NR duplex operation	China Telecom

R4-2503916	Discussion on RRM impacts for SBFD operation for evolution of NR duplex operation	China Telecom

R4-2504007	SBFD general aspects	Ericsson

R4-2504008	New SBFD BS RF requirements	Ericsson

R4-2504009	Impact on SBFD BS RF TX requirements	Ericsson

R4-2504010	Impact on SBFD BS RF RX requirements	Ericsson

R4-2504011	Draft CR to 38.104 for introduction of SBFD	Ericsson

R4-2504043	Discussion on MPR impact on SBFD UL resource muting	Ericsson

R4-2504091	On general aspects for SBFD	Huawei, HiSilicon

R4-2504092	On potentially new requirements for SBFD	Huawei, HiSilicon

R4-2504193	On SBFD system parameters	Nokia

R4-2504194	On potentially new BS RF requirements for SBFD operation	Nokia

R4-2504195	On existing BS RF TX requirements for SBFD operation	Nokia

R4-2504196	On existing BS RF RX requirements for SBFD operation	Nokia

R4-2504218	Further discussion on general aspects for SBFD system	Samsung

R4-2504219	On the new requirements for SBFD operation for FR1 and FR2-1	Samsung

R4-2504220	On the modification of existing TX requirements for SBFD-capable BS	Samsung

R4-2504221	On the modification of existing RX requirements for SBFD-capable BS	Samsung

R4-2504250	Discussion on UE-to-UE CLI of R19 SBFD	ZTE Corporation, Sanechips

R4-2504251	Discussion on other RRM impacts of R19 SBFD	ZTE Corporation, Sanechips

R4-2504300	Deployment scenarios for FR1 SBFD macro BS	Huawei, HiSilicon, Samsung, Qualcomm, Verizon, Vodafone, China Telecom, China Unicom

R4-2504301	On modification of existing TX RF requirements for SBFD	Huawei, HiSilicon

R4-2504302	On modification of existing RX RF requirements for SBFD	Huawei, HiSilicon

R4-2504339	Views on general aspects for SBFD	Qualcomm Germany

R4-2504340	Views on existing BS RF requirements for SBFD	Qualcomm Germany

R4-2504341	Views on new BS RF requirements for SBFD	Qualcomm Germany

R4-2504368	Discussion on system parameters for SBFD BS	ZTE Corporation, Sanechips

R4-2504369	Discussion on potentially new requirements for SBFD operation	ZTE Corporation, Sanechips

R4-2504370	Discussion on modification of existing Tx requirements for FR1 and FR2-1 for SBFD BS	ZTE Corporation, Sanechips

R4-2504371	Discussion on modification of existing Rx requirements for FR1 and FR2-1 for SBFD BS	ZTE Corporation, Sanechips

R4-2504454	On UE RRM requirements for UE-to-UE CLI handling	Apple

R4-2504455	RF impact due to UL resource muting	Apple

R4-2504479	Discussion on SBFD UE-to-UE CLI	MediaTek inc.

R4-2504480	Discussion on SBFD Operation	MediaTek inc.

R4-2504483	Cross Link Interference (CLI) handling impact on MPR for SBFD operation	Qualcomm Incorporated

R4-2504607	RRM requirements for SBFD operation	Qualcomm Incorporated

R4-2504608	RRM requirements for UE-to-UE CLI handling	Qualcomm Incorporated

R4-2504631	Topic summary for [114bis][306] NR_duplex_evo_General	Moderator (Samsung)

R4-2504632	Topic summary for [114bis][307] NR_duplex_evo_BSRF	Moderator (Huawei)

R4-2504745	Ad-hoc meeting minutes for [114bis][306] NR_duplex_evo_General	Samsung

R4-2504746	Way Forward for [114bis][306] NR_duplex_evo_General	Samsung

R4-2504747	Ad-hoc meeting minutes for [114bis][307] NR_duplex_evo_BSRF	Huawei

R4-2504748	Way Forward for [114bis][307] NR_duplex_evo_BSRF	Huawei

R4-2504751	Way Forward for [114bis][306] NR_duplex_evo_General	Samsung

R4-2504752	Way Forward for [114bis][307] NR_duplex_evo_BSRF	Huawei

R4-2504767	LS on the transient period for SBFD operation	Samsung

R4-2504904	WF on RRM requirements for NR_duplex_evo	Huawei

R4-2504919	Ad-hoc minutes for NR_duplex_evo	Samsung

R4-2504948	Reply LS on L1 based UE-to-UE CLI measurement and reporting	Huawei

R4-2504949	Updated summary of simulation results for L1-SRS-RSRP	Huawei

R4-2504950	Ad-hoc #2 minutes for NR_duplex_evo	Samsung

R4-2504964	Reply LS on L1 based UE-to-UE CLI measurement and reporting	Huawei

RAN4#115

R4-2505459	Mitigating UE-to-UE Cross Link Interference (CLI)	Charter Communications, Inc

R4-2505468	Discussion on existing Tx requirements for SBFD operation	Tejas Network Limited

R4-2505469	Views on modification of existing Rx requirements for SBFD	Tejas Network Limited

R4-2505568	Topic summary for [115][219] NR_duplex_evo	Moderator (Huawei)

R4-2505589	On general aspects for SBFD	Huawei, HiSilicon

R4-2505590	On potentially new requirements for SBFD	Huawei, HiSilicon

R4-2505591	Overview on conformance testing for SBFD	Huawei, HiSilicon

R4-2505599	Discussion on SBFD UE demodulation and CSI requirements	MediaTek inc.

R4-2505659	On remaining RRM requirements for UE-to-UE CLI handling	vivo

R4-2505660	On remaining RRM impacts for SBFD operation	vivo

R4-2505671	Draft CR on general for SBFD	vivo

R4-2505699	On RRM requirements for UE-to-UE CLI handling	OPPO

R4-2505700	On RRM impacts for SBFD operation	OPPO

R4-2505701	draftCR on requirements of CSI-RS based L1-RSRP Reporting with SBFD	OPPO

R4-2505818	Views on L1 CLI measurement requirements	Samsung

R4-2505819	Views on RRM requirements for Rel-19 SBFD operation	Samsung

R4-2505820	Draft CR on general L1-CLI-RSSI measurements	Samsung

R4-2505821	Discussion on RRM performance requirements of Rel-19 SBFD	Samsung

R4-2505887	On UE RRM requirements for UE-to-UE CLI handling	Apple

R4-2505888	CR on Measurement gap and Active BWP switch delay for SBFD	Apple

R4-2505976	View on demodulation requirement for SBFD	Samsung

R4-2505988	Discussion on UE to UE CLI handling	CATT

R4-2505989	Discussion on impacts of SBFD on RRM requirements	CATT

R4-2505990	Discussion on SBFD RRM performance requirements	CATT

R4-2505991	DraftCR to update CSI-RS based BFD evaluation period due to impact of SBFD operation	CATT

R4-2506006	Discussion on SBFD general issues	CATT

R4-2506007	Discussion on modification of existing Tx requirements for SBFD operation	CATT

R4-2506008	Discussion on modification of existing Rx requirements for SBFD operation	CATT

R4-2506009	Discussion on potentially new requirements for SBFD operation	CATT

R4-2506010	DraftCR for TS 38.104 to introduce conducted out-of-band blocking for SBFD	CATT

R4-2506011	DraftCR for TS 38.104 to introduce OTA out-of-band blocking for SBFD	CATT

R4-2506047	Discussion on updating duty cycle evaluation with the introduction of SBFD	CATT

R4-2506048	draftCR to TS 38.101-1 on updating duty cycle evaluation with the introduction of SBFD	CATT

R4-2506208	RRM requirements for UE-to-UE CLI handling	Nokia, Nokia Shanghai Bell

R4-2506209	draftCR on L1 CLI measurement	Nokia, Nokia Shanghai Bell

R4-2506210	RRM requirements for SBFD operation	Nokia, Nokia Shanghai Bell

R4-2506211	RRM performance requirements for SBFD operation	Nokia, Nokia Shanghai Bell

R4-2506212	draftCR on L1 CLI performance requirements	Nokia, Nokia Shanghai Bell

R4-2506213	Simulation result for L1-CLI-SRS-RSRP measurement	Nokia, Nokia Shanghai Bell

R4-2506300	Discussion on RRM impacts of UE-to-UE CLI handling	LG Electronics Inc.

R4-2506301	Discussion on RRM impacts of SBFD operation	LG Electronics Inc.

R4-2506302	Draft CR for L1-SRS-RSRP measurement period	LG Electronics Inc.

R4-2506336	Discussion on RRM requirements for UE-to-UE CLI handling for evolution of NR duplex operation	China Telecom

R4-2506337	Discussion on RRM impacts for SBFD operation for evolution of NR duplex operation	China Telecom

R4-2506338	Draft CR on CSI-RS based CBD evaluation period requirements with SBFD	China Telecom

R4-2506339	Discussion on RRM performance requirements for evolution of NR duplex operation	China Telecom

R4-2506372	Discussion on SBFD general part	CMCC

R4-2506373	Discussion on existing Tx requirements for SBFD	CMCC

R4-2506374	Discussion on existing Rx requirements for SBFD	CMCC

R4-2506375	Draft CR for TS 38.104 to add unwanted emissions for SBFD	CMCC

R4-2506530	Views on general aspects for SBFD	Qualcomm Germany

R4-2506531	Views on UE and BS demodulation requirements for SBFD	Qualcomm Germany

R4-2506532	Draft CR to 38.104 for introduction of receiver spurious and intermodulation requirements	Qualcomm Germany

R4-2506594	Discussion on RRM impacts for SBFD operation	CMCC

R4-2506595	Discussion on RRM requirements for UE-to-UE CLI handling	CMCC

R4-2506596	Discussion on RRM performance requirements for SBFD	CMCC

R4-2506616	DraftCR on measurement period for L1-SRS-RSRP measurement	CMCC

R4-2506666	Dicussion on RRM requirements for UE-to-UE CLI handling	Ericsson

R4-2506667	Discussion on RRM impacts for SBFD operation	Ericsson

R4-2506668	draft CR on scheduling restriction due to L1-CLI-RSSI measurement for SBFD	Ericsson

R4-2506669	Discussion on RRM performance requirements for SBFD	Ericsson

R4-2506785	Discussion on UE CLI measurement for SBFD	Huawei, HiSilicon

R4-2506786	Discussion on RRM impacts for SBFD operation	Huawei, HiSilicon

R4-2506787	draftCR on L1-SINR measurement requirements with SBFD	Huawei, HiSilicon

R4-2506788	Discussion on performance requirements for SBFD	Huawei, HiSilicon

R4-2506875	Discussion on general aspects for gNB SBFD	vivo

R4-2506930	Views on new requirements for SBFD	Qualcomm Germany

R4-2506954	Discussion on UE and BS demodulation performance requirements for SBFD	ZTE Corporation, Sanechips

R4-2507027	Discussion on SBFD demodulation performance requirements	Huawei, HiSilicon

R4-2507141	Discussion on general issue on SBFD demodulation	Ericsson

R4-2507290	Discussion on UE-to-UE CLI of R19 SBFD	ZTE Corporation, Sanechips

R4-2507291	Discussion on other RRM impacts of R19 SBFD	ZTE Corporation, Sanechips

R4-2507295	Discussion on Perf part of R19 SBFD	ZTE Corporation, Sanechips

R4-2507300	Draft CR on scheduling applicability of R19 SBFD	ZTE Corporation, Sanechips

R4-2507397	Discussion on SBFD symbol on UL duty cycle evaluation and MPR impact on SBFD UL resource muting	Ericsson

R4-2507481	Remaining issues for SBFD general aspects	Samsung

R4-2507482	draftCR to TS38.104 on general clauses for SBFD-capable BS	Samsung

R4-2507483	On the new requirements for SBFD operation for FR1 and FR2-1	Samsung

R4-2507484	draftCR to TS38.104 on transient period requirements for SBFD-capable BS	Samsung

R4-2507485	On the modification of existing TX requirements for SBFD-capable BS	Samsung

R4-2507486	On the modification of existing RX requirements for SBFD-capable BS	Samsung

R4-2507487	Workplan for Evolution of NR Duplex Operation (RAN4 Performance Part)	Samsung, Huawei

R4-2507518	Discussion on system parameters for SBFD BS	ZTE Corporation, Sanechips

R4-2507519	Discussion on potentially new requirements for SBFD operation	ZTE Corporation, Sanechips

R4-2507520	Discussion on modification of existing Tx requirements for FR1 and FR2-1 for SBFD BS	ZTE Corporation, Sanechips

R4-2507521	Discussion on modification of existing Rx requirements for FR1 and FR2-1 for SBFD BS	ZTE Corporation, Sanechips

R4-2507579	Discussion on SBFD UE-to-UE CLI	MediaTek inc.

R4-2507580	Draft CR on clarification of L3 CSI-RS measurement requirement for SBFD	MediaTek inc.

R4-2507581	Discussion on SBFD Operation	MediaTek inc.

R4-2507626	On the Evolution of NR Duplex Operation - Sub-Band Full Duplex	Nokia

R4-2507636	On SBFD system parameters	Nokia

R4-2507637	On potentially new BS RF requirements for SBFD operation	Nokia

R4-2507638	On existing BS RF TX requirements for SBFD operation	Nokia

R4-2507639	DraftCR to TS38.104 on requirements for SBFD-capable BS	Nokia

R4-2507640	DraftCR to TS38.104 on requirements for SBFD-capable BS	Nokia

R4-2507641	On existing BS RF RX requirements for SBFD operation	Nokia

R4-2507650	Cross Link Interference (CLI) handling impact on MPR for SBFD operation	Qualcomm Incorporated

R4-2507682	Deployment scenarios for FR1 SBFD macro BS	Huawei, HiSilicon, Samsung, Qualcomm, Verizon, Vodafone, China Telecom, China Unicom, Deutsche Telekom

R4-2507683	On modification of existing TX RF requirements for SBFD	Huawei, HiSilicon

R4-2507684	On modification of existing RX RF requirements for SBFD	Huawei, HiSilicon

R4-2507714	Draft BigCR to TS38.104 for SBFD BS RF requirement	Samsung

R4-2507724	SBFD general aspects	Ericsson

R4-2507725	New SBFD BS RF requirements	Ericsson

R4-2507726	Impact on SBFD BS RF TX requirements	Ericsson

R4-2507727	Impact on SBFD BS RF RX requirements	Ericsson

R4-2507728	Draft CR to 38.104 on adding RF requirements for SBFD	Ericsson

R4-2507838	Topic summary for [115][306] NR_duplex_evo_General	Moderator (Samsung)

R4-2507839	Topic summary for [115][307] NR_duplex_evo_BSRF	Moderator (Huawei)

R4-2507862	Topic summary for [115][330] NR_duplex_evo_demod	Moderator (Samsung)

R4-2507878	draftCR on CSI-RS based RLM evaluation period requirements with SBFD	Qualcomm Incorporated

R4-2507879	RRM requirements for UE-to-UE CLI handling	Qualcomm Incorporated

R4-2507919	Draft CR on general L1-CLI-RSSI measurements	Samsung

R4-2508273	Ad-hoc minutes for NR_duplex_evo	Samsung

R4-2508274	WF on RRM requirements for NR_duplex_evo	Huawei

R4-2508293	Draft CR on general for SBFD	vivo

R4-2508294	Draft CR on general L1-CLI-RSSI measurements	Samsung

R4-2508295	draftCR on L1 CLI measurement	Nokia, Nokia Shanghai Bell

R4-2508296	Draft CR for L1-SRS-RSRP measurement period	LG Electronics Inc.

R4-2508297	DraftCR on measurement period for L1-SRS-RSRP measurement	CMCC

R4-2508298	draft CR on scheduling restriction due to L1-CLI-RSSI measurement for SBFD	Ericsson

R4-2508299	Draft CR on scheduling applicability of R19 SBFD	ZTE Corporation, Sanechips

R4-2508300	draftCR on requirements of CSI-RS based L1-RSRP Reporting with SBFD	OPPO

R4-2508301	CR on clarification of DL slots and UL slots in SBFD	Apple

R4-2508302	Draft CR on CSI-RS based CBD evaluation period requirements with SBFD	China Telecom

R4-2508303	draftCR on L1-SINR measurement requirements with SBFD	Huawei, HiSilicon

R4-2508304	Draft CR on clarification of L3 CSI-RS measurement requirement for SBFD	MediaTek inc.

R4-2508305	draftCR on CSI-RS based RLM evaluation period requirements with SBFD	Qualcomm Incorporated

R4-2508306	DraftCR to update CSI-RS based BFD evaluation period due to impact of SBFD operation	CATT

R4-2508631	Ad-hoc meeting minutes for [115][306] NR_duplex_evo_General	Samsung

R4-2508632	Ad-hoc meeting minutes for [115][307] NR_duplex_evo_BSRF	Huawei

R4-2508705	Reply LS to RAN1 on impact on transmit signal quality and MPR requirements	Qualcomm

R4-2508706	Reply LS to RAN1 on impact on transmit signal quality and MPR requirements	Qualcomm

R4-2508707	Way Forward for [115][306] NR_duplex_evo_General	Samsung

R4-2508708	Way Forward on UE-UE CLI problem statement and potential solutions	Samsung

R4-2508709	DraftCR for TS 38.104 to introduce conducted out-of-band blocking for SBFD	CATT

R4-2508710	DraftCR to TS38.104 on requirements for SBFD-capable BS	Nokia

R4-2508711	DraftCR to TS38.104 on requirements for SBFD-capable BS	Nokia

R4-2508712	Draft CR to 38.104 on adding RF requirements for SBFD	Ericsson

R4-2508713	Way Forward for [115][307] NR_duplex_evo_BSRF	Huawei

R4-2508714	Draft CR to 38.104 on Reference sensitivity and dynamic range	Huawei

R4-2508715	Draft CR to 38.104 on Annex for EVM measurements	ZTE

R4-2508716	Draft CR to 38.104 on In channel leakage requirement	ZTE

R4-2508717	draftCR to TS38.104 on general clauses for SBFD-capable BS	Samsung

R4-2508718	draftCR to TS38.104 on transient period requirements for SBFD-capable BS	Samsung

R4-2508721	Offline meeting minutes for [115][330] NR_duplex_evo_demod	Samsung

R4-2508723	Way Forward for [115][330] NR_duplex_evo_demod	Samsung

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template