## Slide 1
Status Report RAN WG3
3GPP RAN WG3 Chair
Sean Kelley, Yin Gao
RP-250831

## Slide 2: Executive Summary
RAN3#127bis | April 6 – 12, 2025 | Wuhan, China
RAN3#128 | May 12 – 23, 2025 | St Julien’s, Malta
RAN#108 | June 9 – 13, 2025 | Prague, Czech Republic
Total of 1509 Tdocs were submitted in Q2 prior to submission deadline (excluding LSin)
  83% Rel-19 WIs having TU allocation
  10% maintenance of legacy releases (Rel-18 and earlier)
  7% other
F1 support of L3 measurement-based LTM was agreed for Rel-18, as requested by RAN
PWS support for NR NTN and IoT NTN was removed from Rel-17/18 specifications, based on input from SA1/CT1 that support for PWS over satellite starts from Rel-19

## Slide 3: Tdocs Submitted per meeting
Number of tdocs increased in Q2 2025, which is typical towards the end of a release.

## Slide 4: RAN3 progress - Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1051124 | Core part: Enhancements for Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN | NR_AIML_NGRAN_enh-Core | 9/9/2025 | 50% | RP-250326 | 80% | Status Report in RP-251246
1051125 | Core part: Additional topological enhancements for NR | NR_WAB_5GFemto-Core | 9/9/2025 | 60% | RP-243009 | 85% | Status Report in RP-251410
1021092 | Core part: Data collection for SON (Self-Organising Networks)/MDT (Minimization of Drive Tests) in NR standalone and MR-DC (Multi-Radio Dual Connectivity) Phase 4 | NR_ENDC_SON_MDT_Ph4-Core | 9/9/2025 | 60% | RP-234038 | 85% | Status Report in RP-251000
1020083 | Study on enhancements for Artificial Intelligence (AI)/Machine Learning (ML) for NG-RAN | FS_NR_AIML_NGRAN_enh | 9/9/2024 | 100% | RP-240323 |  | Completed, TR 38.743 approved
1020082 | Study on additional topological enhancements for NR | FS_NR_WAB_5GFemto | 9/9/2025 | 100% | RP-241264 |  | Completed, TR 38.799 approved
Updates in RED

## Slide 5: Maintenance up to Rel-18
List of RAN3 CRs to RAN in RP-250832
42 CRs were agreed
  Rel-17: 4 Cat.F CRs
  Rel-18: 34 Cat.F CR (plus 4 Cat.A CRs), including L3 measurement-based LTM in R3-254030/3870/3946
  2 CRs are non-backwards compatible (NBC)
11 draftCRs for RAN2-owned Stage 2 specifications were endorsed and sent to RAN2 for agreement
  This includes draftCRs for TS 38.300 and TS 36.300 to remove PWS support for NR NTN and IoT NTN, respectively
TDoc | Title | Source | Type | Release | Spec | Related WIs | CR | CR revision | CR category | TSG CR Pack
R3-253037 | Correction of TSC Traffic Characteristics | Huawei, Nokia, China Telecom, Ericsson, ZTE | CR | Rel-17 | 37.483 | NR_IIOT-Core, TEI17 | 0152 | 3 | F | RP-251145
R3-253041 | Correction of TSC Traffic Characteristics | Huawei, Nokia, China Telecom, Ericsson, ZTE | CR | Rel-18 | 37.483 | NR_IIOT-Core, TEI17 | 0153 | 3 | A | RP-251145

## Slide 6: Release 19 WI summary
RAN3 currently has 14 active Work Items
  XR for NR Phase 3 was restarted at April meeting (after being dormant for 3 meetings) to address new objectives added at RAN#107
  LTE-based 5G Broadcast Phase 2 was kicked off in RAN3 at May meeting
Overall progress is reasonable
  Some topics progress slowly due to dependencies on other WGs
    NOTE: Over 50% of RAN3’s Rel-19 TUs are allocated to work items not led by RAN3

## Slide 7: TEI18 summary
[Indirect Data Forwarding]
  This TEI identifier was introduced at RAN#102 (Cat.B, RP-233845) and RAN#104 (Cat.F, RP-240618) by RAN3
TDoc | Title | Source | Type | Release | Spec | Related WIs | CR | CR revision | CR category | TSG CR Pack
R3-253782 | Correction on PDU session-level indirect data forwarding in split PDU session scenarios [Indirect_Data_Forwarding] | LG Electronics Inc., Huawei, ZTE, Nokia, Nokia Shanghai Bell, Ericsson, Samsung | CR | Rel-18 | 37.483 | TEI18 | 0139 | 2 | F | RP-251157

## Slide 8: Next Steps
RAN3#129 | August 25-29 | Bengaluru, India
Release 19:
  Finalize RAN3 aspects of all Rel-19 work items
Release 18:
  Rel-18 specifications appear stable; continue handling corrections as needed
2nd Vice Chair Election

## Slide 9: THANK YOU!
Angelo Centonza, Gen Cao (RAN3 Vice Chairs)
  For chairing the corresponding sessions and organizing social events during the meetings!
Seonggu (RAN3 Secretary)
  For his impressive hard work and always-on support!
All rapporteurs and moderators
  For their efforts towards quality specifications and productive discussions!
  Dapeng, Jiancheng, Alexey and Yan for their skillful handling of difficult topics!
All RAN3 delegates
  For your positive, constructive and cooperative spirit and great work, without you, all achievements cannot be made in RAN3!

## Slide 10: RAN3 Social Events
WUHAN
Basketball vs RAN2
WUHAN
RAN3 Dinner
MALTA
RAN3 Dinner