3GPP TSG RAN Meeting #108		RP-250902
Prague, Czech Republic, 9th – 13th June, 2025

Agenda item:	5.4

Source:	Nokia

Title:	Progress update and next steps for the CA database

Document for:	Information

# 1	Introduction

At RAN#102 it was highlighted that there is a need for a new tool/methodology for handling the specification of CA combinations in RAN4. It is widely recognised that tens of thousands of band combinations cannot be specified efficiently using tables in DOCX files. And the number of combinations continues to grow exponentially – a situation that is expected to continue in the 6G timeframe.

RAN#102 commissioned an activity to identify a new methodology with a small working party with a small number of expert delegates from RAN4 in conjunction with ETSI MCC. A solution was identified together with ETSI MCC and work on enabling this is now ongoing.

Status updates on the work have previously been presented with the latest in [1-2] which also contains some background information. This document presents the current state of progress of this activity.

# 2	Progress Update

Since the last status update at RAN4#114bis, the work continues in three main areas:

- Updates of the JSON data files containing the Band- and Band Combination definitions in line with the latest 38.101 specification (19.1.0). The collection of these files is also referred to as “database”.

- Updates of the JSON schema files, i.e., the templates describing the structure of the JSON data files and enable syntax checking and auto-completion when editing JSON data files

- Updates of the Web-App that reads the JSON data files and allows filtering and displaying Band Combinations in table-format from any browser

Both the JSON data files as well as the corresponding schema files are stored in 3GPP’s Git(lab) instance (also known as ETSI Forge).

2.	1		Access for ETSI members

All 3GPP members can gain access to a repository in 3GPP’s Git(lab) instance (also known as ETSI Forge) via:

https://forge.3gpp.org/rep/ran4/carrieraggregation

using their EOL account.

In the ETSI Forge repository for the ETSI MCC band combination database it is possible to access the folder containing JSON data files as well as the corresponding schema files.

All 3GPP members have access to the ETSI Forge where JSON data- and schema files for bands and band combinations are stored.

2.2		Update of JSON data- and schema files

As of today, the data files on the main branch of the repository are based on an earlier version of the specification (Rel-18) and they do not include all UL-configurations nor notes. This version is currently used and displayed in the Web-App developed by ETSI MCC.

Ericsson provided an updated version of the JSON data- and schema files based on v19.1.0 and incorporating notes and UL-Configurations in a branch (https://forge.3gpp.org/rep/ran4/carrieraggregation/contributions/-/merge_requests/5). This version should be merged into the main branch as agreed in [3] once the Web-App has been updated accordingly.

Ericsson provided an updated version of the JSON data- and schema files based on v19.1.0

  - Updated version of the WebApp.

The content of the ETSI MCC band combination database can already now be visualized via a Web-App.  This can be accessed via:

https://tnm.etsi.org/ca/

Via the Web-App it is now possible to download all the content of the repository for the ETSI MCC band combination database using the EOL account login information. This can be accessed via the below link.

All the content of the latest version (main branch) of the ETSI MCC band combination database can be downloaded using the EOL account login information.

This is equivalent to what one would consider the latest version of the DOCX-based specification listing now. Noting that even the version control is an inherited part of the underlying GIT framework of the ETSI Forge the version of the available data is currently not necessarily in sync with the official DOCX-based specifications. This as the transformation from the DOCX band combination tables currently are not automated but run when needed during the trail phase of the implementation of the band combination database.

The alignment between official versions of the specification and the band combination database will be implemented at a later stage.

# 3	Next steps

As agreed by RAN4 the database will be operated in parallel with the existing DOCX-based specification for some time, probably until the end of Release 19.

The database is expected to be operated in parallel with the existing DOCX-based specification until the end of Release 19.

## 3.1		RAN4 Workflow

With the database being established, planning on how to propose and introduce new combinations or corrections to existing combinations to the database without porting them from the DOCX-based specification needs to commence.

Therefore, RAN4 is now discussing how to integrate the band combination database into the RAN4 workflow. In general, there are at least the following questions which need to be answered by RAN4.

- How shall requests for new band combinations and listing of WI included band combinations be handled when the database is implemented?

- How should companies submit technical contributions (i.e. TPs/draftCRs) for completion of new band combinations?

- What should be the process to update the band combination database with new agreed combinations?

- How can errors and/or modifications of band combinations already in the band combination database be addressed by RAN4?

Multiple aspects of how RAN4 shall integrate the band combination database into the RAN4 workflow needs to be discussed by RAN4.

### 3.1.1	Stage 1 implementation of the ETSI MCC band combination database

As discussed in the previous section there are multiple steps in the process of introducing new band combinations and all of these can to some extent be part of the ETSI MCC band combination database. There needs to be a balance between how much is implemented and when RAN4 can start to use it. To facilitate this the following is a proposal with, in our view, the least impact to RAN4 current procedures.

Stage 1 – Procedures:

- Request for new band combinations, tracking and WID listing is continued with no change. This means Word is still used for WIDs and SRs and Excel is used for listing band combinations and their status. There may be changes to the needed information included in the Excel sheets but otherwise no major changes.

- When a company wants to submit a new or modify an existing band combination, they prepare a Tdoc (TP or draftCR) which outlines the intended change and provided the needed technical justification/analysis. This is done in Word with a Tdoc just like current procedure. The new step is that a JSON file shall be provided and included into the Tdoc Zip file which includes either the new or modified JSON container for the NR CA configuration or single NR band channel bandwidth support.

- During a RAN4 meeting the submitted Tdocs can be handled in similar was as now using the basket procedure with flagging and block approval. Any issues identified during flagging or the meeting can be corrected with a revision, just like now, where the new thing is that also a revision to the JSON file has to be provided.

- After the RAN4 meeting the Rapporteur will collect all the agreed JSON files and together with a potential BigCR, if needed, submit this for post-meeting approval. When the batch of JSON files are approved these are either directly by the Rapporteur or via MCC committed to the ETSI Forge (GIT repository).

- The newly committed JSON file batch (i.e. commit number/identifier) will then be added to the “CR pack” for RAN meeting by MCC.

- When RAN approves the JSON file batch, just like previously with CR packs, these becomes the new version of supported band combinations attached to a new version of the specifications.

- The WebApp will always display the latest approved batch of JSON files.

The procedures described above can already now be adopted by RAN4 to efficiently start utilizing the ETSI MCC band combination database. It is understood that that multiple optimizations like inclusions of automated checks etc. are already mentioned/proposed by some companies but it is still suggested that these are implemented at a later stage.

The “Stage 1 process” have been agreed adopted by RAN4 at RAN4#115 on a trial basis as captured in [3].

RAN4 have agreed will adopt the “Stage 1 process” on a trial basis.

Companies are as captured in [3] encouraged to already now start working with the JSON files as any issues identified could aid the development of the RAN4 procedures and speed up the adaptation of these by RAN4.

Companies are encouraged to already now start working with the JSON files.

Since this is the first time to bring JSON files this is purely on trail basis and there is no expectations these are to be used for other than learning and testing by the different companies. Further, there is no expectation that ETSI MCC would need to handle these as of now. The JSON files are to be include into the zip file containing the normal band combination contributions.

JSON files included into the zip file containing the normal band combination contributions at RAN4#116 will not be handled officially as they are purely intended for learning and testing.

## 3.2	Future aspects

Currently the focus of the work is on NR CA/DC combinations. So even TS 38.101-3 are listed in the database only NR CA combinations have been included. The intention is at a later stage in the development of the database for band combinations to also add EN-DC combinations from TS 38.101-3.

Currently only NR CA/DC combinations is considered and included to the band combination database. The intention is to add also EN-DC combinations at a later stage.

# 4	Conclusion

In this contribution we present the status of the band combination database and what steps are planned next. The following observations have been made:

Observation 1: All 3GPP members have access to the ETSI Forge where JSON data- and schema files for bands and band combinations are stored.

Observation 2: Ericsson provided an updated version of the JSON data- and schema files based on v19.1.0

Observation 3: All the content of the latest version (main branch) of the ETSI MCC band combination database can be downloaded using the EOL account login information.

Observation 4: The alignment between official versions of the specification and the band combination database will be implemented at a later stage.

Observation 5: The database is expected to be operated in parallel with the existing DOCX-based specification until the end of Release 19.

Observation 6: Multiple aspects of how RAN4 shall integrate the band combination database into the RAN4 workflow needs to be discussed by RAN4.

Observation 7: RAN4 have agreed will adopt the “Stage 1 process” on a trial basis.

Observation 8: Companies are encouraged to already now start working with the JSON files.

Observation 9: JSON files included into the zip file containing the normal band combination contributions at RAN4#116 will not be handled officially as they are purely intended for learning and testing.

Observation 10: Currently only NR CA/DC combinations is considered and included to the band combination database. The intention is to add also EN-DC combinations at a later stage.

# References

- [1] R4-2507377, Progress update and next steps for the ETSI MCC band combination database, Nokia, Ericsson

- [2] RP-250109, Progress update and next steps for the CA database, Nokia

[3] R4-2508014, WF for the ETSI MCC band combination database, Nokia, Ericsson

- Annex A – WF on next step for CA framework database

The following is the content on the agreed WF on next step for CA framework database [3].

<Agreement>:

-	RAN4 agrees to use the updated JSON schema file for further development of the band combination database. (Link).

<Agreement>:

-	RAN4 consider to use BCS 4 and 5 as a starting point for the default introduction of new inter-band CA configurations via JSON files. This does not preclude support for other BCSs.

<Agreement>:

-	RAN4 will focus on inclusion of the CA configuration tables to the database as a first step. Other aspects as delta values and MSD requirements can be considered at a later stage.

Stage 1 – Procedures:

- Request for new band combinations, tracking and WID listing is continued with no change. This means Word is still used for WIDs and SRs and Excel is used for listing band combinations and their status. There may be changes to the needed information included in the Excel sheets but otherwise no major changes.

- When a company wants to submit a new or modify an existing band combination, they prepare a Tdoc (TP or draftCR) which outlines the intended change and provided the needed technical justification/analysis. This is done in Word with a Tdoc just like current procedure. The new step is that a JSON file shall be provided and included into the Tdoc Zip file which includes either the new or modified JSON container for the NR CA configuration or single NR band channel bandwidth support.

- During a RAN4 meeting the submitted Tdocs can be handled in similar was as now using the basket procedure with flagging and block approval. Any issues identified during flagging or the meeting can be corrected with a revision, just like now, where the new thing is that also a revision to the JSON file has to be provided.

- After the RAN4 meeting the Rapporteur will collect all the agreed JSON files and together with a potential BigCR, if needed, submit this for post-meeting approval. When the batch of JSON files are approved these are either directly by the Rapporteur or via MCC committed to the ETSI Forge (GIT repository).

- The newly committed JSON file batch (i.e. commit number/identifier) will then be added to the “CR pack” for RAN meeting by MCC.

- When RAN approves the JSON file batch, just like previously with CR packs, these becomes the new version of supported band combinations attached to a new version of the specifications.

- The WebApp will always display the latest approved batch of JSON files.

<Agreement>:

-	RAN4 will adopt the “Stage 1 process” on a trial basis and RAN4 encourage companies to start bringing JSON files together with TPs and draftCR for NR CA combinations from RAN4#116.