3GPP TSG RAN Meeting #108	RP-250969

Prague, Czech Republic, 9 - 13 June, 2025

Status Report to TSG

Agenda item:			9.3.2.4

| WI / SI Name | NR sidelink multi-hop relay |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No | Testing part: No |
| Acronym | NR_SL_relay_multihop |  |  |  |
| Unique ID | 1040114 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-250188 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 09/2025 | Performance part: mm/yyyy | Testing part: mm/yyyy |
| Overall Completion level | Study Item: xx % | Core part: 85% | Performance Part: x% | Testing part: xx% |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG2 |
| --- | --- | --- |
| Rapporteur | Name | Youngdae Lee |
|  | Company | LG Electronics Inc. |
|  | Email | youngdae.lee@lge.com |
| Rapporteur | Name | Martino Freda |
|  | Company | InterDigital Communications |
|  | Email | martino.freda@interdigital.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#129bis (April 2025)

75 contributions ([1] ~ [75]) were submitted in this meeting. The following agreements were made:

Organizational

- The term “U2N relay UE” can include first/intermediate/last relay UEs in multihop, if not otherwise qualified.  We can distinguish explicitly when a requirement applies only to single-hop or only to certain multihop roles.

- The term “U2N remote UE” can include multihop remote UEs, if not otherwise qualified.  We can distinguish explicitly when a requirement applies only to single-hop or only to multihop.

- Expand the definitions of “U2N relay UE” and “U2N remote UE” in the CR definition sections to include multihop.  This drafting can be done initially in the 38.300 running CR and migrated later into the other CRs.

- The existing multihop definitions, e.g., first/intermediate/last relay UE, are kept.  FFS if they need debugging (business as usual).  The intention is that the first relay UE is an intermediate relay UE, as originally agreed.

- The terms “parent” and “child” UE can be used in CR drafting.  FFS if they need to be defined, based on how we end up using them.

Relay discovery and (re)selection for multi-hop U2N relay

- The discovery protocol stack figure in 38.300 (currently between remote and relay) should include also the relay-to-relay case for L2 multihop.

- If the candidate intermediate relay UE is out of coverage without a PC5 connection to a parent relay UE, it can forward discovery messages based on preconfiguration.  If it is in (direct) coverage, or out of coverage but PC5 connected to a parent relay UE (and thus indirectly to the network), it needs SIB12 or dedicated configuration to forward discovery messages.

- For discovery model B when there is no established PC5 link between the remote UE and the intermediate relay UE, the intermediate Relay UE forwards the solicitation message only if the PC5 RSRP between the Remote UE (or intermediate Relay UE) and the intermediate Relay UE is above a threshold.

- For discovery model B when there is no established PC5 link between the last relay UE and the intermediate relay UE, the last Relay UE needs to check the PC5 AS condition before sending discovery response message to the intermediate Relay UE.  FFS if this case can occur or if the intermediate relay UE always establishes itself as a remote UE first.

- For discovery model B, the quality of the PC5 links is assumed already to have been checked when the solicitation messages were forwarded, and no AS criterion is needed for the intermediate Relay UE(s) to forward the response message towards the Remote UE.

- For discovery model B, upon discovery response messages reception, the Remote UE considers an intermediate Relay UE(s) as a candidate first relay UE(s) along the path to the last Relay UE if the SD-RSRP towards the first intermediate Relay UE is above a configured threshold.

- Notification for Link quality degradation, as distinct from existing notification causes, is not supported (no spec impact expected).

- When the intermediate relay UE receives a notification message from the last relay UE indicating a failure on Uu, the intermediate relay UE may transmit a notification message downstream (towards the remote UE).  FFS if the notification message is a forwarded copy of the original notification (same cause) or a regenerated message from the intermediate relay (cause might reflect its own reaction such as relay reselection or re-establishment).  This does not change the agreement that it is up to relay implementation whether to release the downstream link, and if the link is released there is no downstream notification message.

- RAN2 will focus solely on the L2 Multi-hop Relay design within the scope of this work item.  This does not exclude that some work (e.g., discovery conditions, transmission resources) could be reused in L3 without specific impact under our WI.

- When the parent UE in idle/inactive performs reselection, RAN2 assume that an indication of the reselection is needed for the child UE.

- FFS detailed information in the indication and child UE handling.

- FFS if there are exceptional cases where the indication can be suppressed, e.g., reselection under the same serving cell without changing the hop count.

- FFS if the notification message is used or we rely on upper layer signalling (e.g., discovery).

Control plane procedures for multi-hop U2N relay

- Control plane design considers only approach 1 (along with the fast forwarding enhancement for SRB0 if agreed), and approach 2 is not further pursued in Rel-19.

- Continue to consider forwarding of SRB0 messages by relay UEs not in RRC_CONNECTED with respect to control plane approach 1.

- TPs showing the two approaches for fast forwarding of SRB0 (SRAP header and local ID assignment by RRC signalling) are invited for next meeting (co-sourcing strongly encouraged).

- Other approaches are not precluded (contribution-driven) but should be shown at a mature stage considering the time left.

- Strive to avoid additional RAN3 impact specific to fast forwarding.

  - FFS if applicable to DL.

  - FFS what level of gNB awareness of the path information would be needed.

  - FFS if fast forwarding is optional/mandatory for UEs to support.

- Reuse the single-hop relay mechanism to support the Local ID allocation for multi-hop relay:

  - First relay UE reports the L2 ID of the remote UE to the gNB to request the local ID allocation, the uniqueness of the local ID within the cell is assumed to be guaranteed by the gNB by implementation.

  - The remote UE local ID is 8 bits.

- As in single-hop U2N Relay mechanism, R2 confirm, for the DL and UL SRB0 of remote UE in multi-hop U2N Relay, SRAP header is present over each hop except the PC5 hop between the remote UE and first relay UE.

- As in single-hop U2N Relay mechanism, R2 confirm, for the DL and UL SRB0 of remote UE in multi-hop U2N Relay:

  - At the link between remote UE and the first relay UE, reuse the specified PC5 RLC channel (i.e., SL-RLC0);

  - At the link between intermediate relay UEs or the link between intermediate relay and the last relay, or the link between the last relay and the network, the RLC channel is configured by the network via dedicated RRC message.

- SRAP configuration including remote UE ID and BEARER ID is configured by the network via dedicated RRC signalling as in R17.

- For the SRAP configuration at the relay UE (both last relay and intermediate relay UE), rely on network to provide SRAP configuration for at least the directly connected child UEs, based on the L2 IDs of the direct connected child UEs.

- For CR drafting, assume as a baseline that the child UE’s SRAP configuration can include entries for indirect child UE with associated local ID for next-hop determination.  We will review next meeting if this explicit mapping functionality is needed.

- FFS whether to introduce reflective bearer mapping as an optional feature.

- From a Remote UE perspective, the dedicated Uu radio bearer mapping configuration at least includes the following information:

  - Local identity of the Remote UE

  - The Remote UE’s Uu SRB/DRB identity to Egress PC5 RLC channel mapping

- From a relay UE perspective (including first/intermediate/last relay UEs), the legacy contents of the SRAP configuration are applied for at least the directly connected child UEs.  FFS (depending on outcome of the reflective mapping) if they are also applied for indirectly connected child UEs.

- Support the child UE relying on the parent relay UE for paging monitoring.

- Strive to minimize spec impact to support intermediate relay UEs in coverage monitoring paging for a child UE on Uu interface, while avoiding duplicated paging delivery to the remote UE due to double-monitoring by upstream UEs.

Service continuity for multi-hop U2N relay

- In scenarios A/B, the Intermediate Relay UE could be configured to perform the measurement on adjacent upstream relay link, Uu link and candidate relay link.

- In scenarios A/B, the measurement report from Intermediate relay UE will also include at least serving intermediate/last relay UE's source L2 ID, serving cell ID and sidelink measurement quantity result.

- Upon Intermediate Relay UE (including first relay UE) receiving reconfigurationWithSync, it either indicates to upper layers (to trigger PC5 unicast link release) or sends NotificationMessageSidelink message to the downstream intermediate Relay/Remote UE.  The choice is implementation-based.

- Measurement event X2 could be applied to scenario B with multi-hop indirect to single-hop indirect path switching.

- reconfigurationWithSync without sl-PathSwitchConfig can be reused to trigger Case A (Intra-gNB multi-hop indirect to direct path switching).

- reconfigurationWithSync with sl-PathSwitchConfig can be reused to trigger Case B (Intra-gNB multi-hop indirect to single-hop indirect path switching).

- RAN2 will not address cases of service continuity towards a relay path with intermediate relays in idle/inactive under the current WID.

RAN2#130 (May 2025)

66 contributions ([76] ~ [141]) were submitted in this meeting. The following agreements were made:

Organizational

- Define a new capability for Rel-19 remote UE, e.g., remoteUE-MH-Operation-L2, with Rel-17 remote UE capability as a prerequisite.

- As a baseline, implement the capability CR with a new capability for Rel-19 multihop relay UE, e.g., relayUE-MH-Operation-L2 with no distinction between last and intermediate cases.  FFS if there is a need to distinguish last and intermediate (based, e.g., on the need for remote UE functionality in the intermediate relay).

- There is no capability distinction between first and “non-first” intermediate relay UE.

- Remote UE operation is a prerequisite for relay UE functionality (intermediate only if we decide to have the distinction between last and intermediate).

- Introduce sl-L2U2N-MH-Relay for indicating the support of NR sidelink Layer-2 U2N multi hop relay operation in SIB 12.

Relay discovery and (re)selection for multi-hop U2N relay

- The discovery protocol stack figure in 38.300 (currently between remote and relay) should include also the relay-to-relay case for L2 multihop.

- The notification message is used for the L2 child UE in case of upstream relay (re)selection triggered by AS layer failure cases (Uu/PC5 link failure/release, using legacy cause value) where the upper layer does not trigger link release towards the child.  For reselection triggered by upper layers we rely on the upper-layer notification/release mechanism already defined.

- Remote UE handling of the upper-layer notification is up to upper layer implementation.

- Further handling of any inter-layer issues on this topic can be done in maintenance phase.

- LS to SA2 to notify them of these agreements.

- Leaving remote UE handling of the notification to implementation applies to the upper-layer notification for remote UEs in RRC_IDLE/RRC_INACTIVE.  UEs in RRC_CONNECTED follow the later agreement to trigger RRC reestablishment.  No case is expected where a UE in RRC_CONNECTED receives the upper-layer notification.

- Notification is always sent for AS failure cases at the intermediate relay UE (e.g., upstream RLF that prevents the intermediate relay from having a path to the network), using the legacy mechanism.  FFS new cause values.

- In principle, RAN2 consider that no AS-layer notification is sent by an intermediate relay UE in RRC_IDLE/RRC_INACTIVE when the AS-visible parameters that could affect relay reselection are not changed.  FFS which parameters are related.  This issue can be revisited if it is found that there are parameters not visible to the AS layer that would affect reselection and force the remote UE to be notified.

- FFS if notification behaviour can be optimized for intermediate relay UEs in RRC_CONNECTED.

- Upon receiving the notification message or upon PC5 link release, remote UE in RRC_CONNECTED needs to initiate RRC Reestablishment as legacy.

- When the intermediate Relay UE in RRC_CONNECTED receives the notification message from its parent intermediate Relay UE/last Relay UE or when the PC5 link is released, it initiates RRC Reestablishment.

Control plane procedures for multi-hop U2N relay

- Do not pursue fast forwarding.

- Continue during this meeting to discuss including the RRC state in relay discovery, including:

  - Spec impact to capture it in the RRC container

  - Implications for (re)selection procedure

- Continue discussion of whether/how to extend timers.

- There is no remote UE ID in SIB request or SIB delivery, i.e. RemoteUEInformationSidelink and UuMessageTransferSidelink.

- In-coverage intermediate relay UE in IDLE/INACTIVE is allowed to acquire SIB broadcast by the last relay UE’s serving cell via Uu interface directly for it’s own concerned SIB.

- For the SIB requested by child UE, if it is also the concerned SIB of intermediate relay UE, in-coverage intermediate relay UE in IDLE/INACTIVE is allowed to acquire such SIB broadcast by the last relay UE’s serving cell via Uu interface directly.

- For the SIB requested by child UE, if it is NOT the concerned SIB of intermediate relay UE, regarding in-coverage intermediate relay UE in IDLE/INACTIVE is allowed to acquire such SIB broadcast by the last relay UE’s serving cell via Uu interface directly.

- Below b), c), and e) are applied also in IDLE/INACTIVE states for intermediate relay UE without additional specification change.

- The intermediate relay UE can send SI (e.g., in UuMessageTransferSidelink) to a child node:

  - b)	Upon acquisition (from the network) of SI requested by a child node (intermediate relay or remote UE)

  - c)	Upon receiving updated SIBs from the network which have been requested by a child node (intermediate relay or remote UE)

  - e)	Upon receiving updated SIB1 from the network (as in Rel17)

- For the SIB requested by child node, if the SIB has not been included in SIB request in parent link, if IDLE/INACTIVE intermediate relay UE obtain the requested SIB via Uu interface or unsolicited SIB1 forwarding and CAN respond SIB request of child UE, adopt legacy condition(“if the UE has SIB request information to provide”) to determine SIB request in parent link is needed or not.  Applicability of this legacy language to the multihop case to be documented in RRC.

- Legacy condition “if the UE has SIB request information to provide” is enough, no additional specification change is needed to support  “when there is a change in the ability of the intermediate UE to receive SIB broadcast on Uu” (e.g., moving in/out of coverage) to initiate/cancel SI forwarding by the parent relay.

- Do not implement reflective bearer mapping in the running CR(s) now; interested companies are asked to converge a single detailed TP for final go/no-go decision next meeting.

- Extend the T300, T301 and T319 timers for multi-hop U2N relay operation.  The UE and gNB multiply the signalled timer value by the hop count.

- The intermediate relay UE can have its own traffic acting as a remote UE simultaneously.  Running CRs will be checked to make sure this functionality is supported.

- Clarify in the normative text that the UE can be a relay and remote UE simultaneously (to be determined case by case where it needs to be documented).

- Working assumption:

  - The Relay UE includes an indication of whether it is RRC_CONNECTED in the discovery message RRC container.  As a baseline, remote UE relay (re)selection behaviour based on this information is left to implementation, and it can be discussed in spec implementation/maintenance if some guidance is needed.  No SA2 spec impact is expected.

  - Companies are asked to confirm with SA2 colleagues if there is any concern with a candidate first relay UE sending the RRC container with its own information.

Service continuity for multi-hop U2N relay

- For scenario C, the legacy path-switching command and procedure are reused for the Remote UE and the target first Relay UE. Upon receiving the path-switching command, the Remote UE performs the legacy UE behavior toward the target first Relay UE. The (first)intermediate/last Relay UE belonging to the target path should be in the RRC-connected state.

- For scenario D, the legacy path-switching command and procedure are reused for the Remote UE and the first Relay UE in the target path. Upon receiving the path-switching command, the Remote UE performs legacy UE behavior toward the first Relay UE on the target path. The (first)intermediate/last Relay UE belonging to the target path should be in the RRC-connected state.

- Event Y1 and Y2 can be reused in path switching Scenario C with the understanding that the “first relay UE” in a candidate multi-hop relay link is “candidate L2 U2N Relay UE”.

- Event X2, Y2 and Z1 can be reused in path switching Scenario D with the understanding that  the “first relay UE” in a candidate multi-hop relay link is “candidate L2 U2N Relay UE”.

- Wording for the multihop case to be checked in CR implementation.

- For intra-gNB direct to multi-hop indirect path switch (scenario C), remote UE evaluates both relay link (for the link between remote UE and candidate first relay UE) and Uu link, where the sidelink relay measurement report shall include at least candidate first relay UE's source L2 ID, serving cell ID and sidelink measurement quantity result.

- For intra-gNB single-hop indirect to multi-hop indirect path switch (scenario D), the remote UE reports serving single-hop relay UE and candidate first relay UE(s), including at least a source L2 ID, serving cell ID, and a sidelink measurement quantity information.

- The target last relay UE can be the same as the source single-hop U2N relay UE, but the target first/intermediate relay UE cannot be the source single-hop U2N relay UE.  No spec impact specific to this decision is expected (rely on the baseline procedure).

- The gNB is expected to avoid triggering mobility to a path where the first/intermediate relay UE is the same as the source relay UE.

- Timer T420 can be reused for path switching towards multi-hop path i.e., both case C and case D.

- T420 is not scaled by the hop count (rely on the gNB to set an appropriate value).

2.2.2	Remaining Open issues

- Specify mechanisms to support up to two additional hops relays on top of Rel-17 U2N relay.

  - Relay discovery and (re)selection

    - Further details of notifications

  - Impact on SRAP and QoS handling for multi-hop

    - Whether to introduce reflective bearer mapping as an optional feature.

  - Control plane procedures

    - Whether to confirm the working assumption on indication of whether it is RRC_CONNECTED in the discovery message RRC container for RRC connection setup

2.3	RAN3

2.3.1	Agreements

RAN3#127bis (April 2025)

25 contributions ([142] ~ [166]) were submitted in this meeting. The following agreements were made:

Control plane procedures for multi-hop U2N relay

- It is proposed to capture the following Editor’s Note into the BL CRs to TS 38.401 and 38.473.

    - Editor’s Note: The definition of terminologies related to the Multi-hop relay operation is pending to RAN2 progress.

- It is proposed to introduce the following terminologies to help RAN3’s further discussion,

    - The Parent Relay UE of an Intermediate Relay UE is the Intermediate Relay UE’s next hop Relay UE in UL.

    - The Child Relay UE of an Intermediate Relay UE is the Intermediate Relay UE’s next hop Relay UE in DL.

- Move the signaling flow for Multi-hop Relay operation into the clause 8.19.1a of TS 38.401 (i.e., Rel-17 Single-hop Relay related section).

- For the PC5 Relay RLC channel between the Relay UE and child/parent Relay UE, the gNB-CU may request to the gNB-DU to establish a new PC5/Uu Relay RLC channel for relaying of U2N Remote UE’s SRBs (i.e., SRB0, SRB1, and SRB2).

- The SRB0 is newly introduced into the PC5 Control Plane Traffic Type IE of the UE CONTEXT MODIFCATION REQUEST message.

- The gNB-CU provides the counterpart information of a configured PC5 Relay RLC channel to the gNB-DU.

- WA: Reuse the Peer UE ID IE as counter part information.

- The gNB-CU determines the QoS for PC5 Relay RLC channels over each PC5 hop.

- The gNB-CU separately initiates the existing UE Context Modification procedure for each U2N Relay UE to configure the PC5 Relay RLC channel for relaying of U2N Remote UE’s SRB/DRB.

Service continuity for multi-hop U2N relay

- For Scenario A, both intra-DU and inter-DU cases are supported by existing procedures.

- There is no need to capture the procedure for Scenario A into TS 38.401.

- For Scenario B, both intra-DU and inter-DU cases are supported by existing procedures.

- There is no need to capture the procedure for Scenario B into TS 38.401.

- For Scenarios C and D, RAN3 waits for RAN2 progress.

RAN3#128 (May 2025)

28 contributions ([167] ~ [194]) were submitted in this meeting. The following agreements were made:

Control plane procedures for multi-hop U2N relay

- The BL CRs to TS 38.401 and TS 38.473 refer to the Multi-hop relay related terminologies in the RAN2 running CR to TS 38.300.

- RAN3 agree to change the following Editor’s Notes into the Notes.

    - Editor’s Note: FFS whether Step 18 can be performed earlier, e.g., via Steps 6-13.

    - Editor’s Note: FFS whether this step may be performed earlier.

- Reuse the Peer UE ID IE as counterpart information with the update for the semantics description.

- WA: RAN3 supports that the remote UE local ID uniquely identifies a multi-hop remote UE within the last relay UE.

2.3.2	Remaining Open issues

- Specify mechanisms to support up to two additional hops relays on top of Rel-17 U2N relay.

  - FFS whether the same PC5 RLC channel ID can be allocated toward the parent UE and child UE.

  - FFS whether upon the reception of the RRCSetupRequest message, the gNB-DU needs to know that which Relay UE is the First Relay UE of the U2N Remote UE to configure lower layer configuration of Remote UE’s SRB1.

  - FFS whether to enhance the F1 signaling to support the multiplexing of PC5 Relay RLC channel is needed can be further discussed in next meeting.

- Specify intra-gNB service continuity for multi-hop U2N relay

  - Intra-gNB direct to multi-hop indirect path switching

  - Intra-gNB single-hop indirect to multi-hop indirect path switching

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN2#129bis

- R2-2501799	Discovery and relay (re)selection for multi-hop U2N relay	OPPO

- R2-2501800	Service continuity of multi-hop U2N relay	OPPO

- R2-2501801	Control plane procedures of multi-hop U2N relay	OPPO

- R2-2501853	Discussion on control plane procedures for multi-hop SL Relay	ZTE Corporation, Sanechips

- R2-2501854	Discussion on Relay discovery and (re)selection	ZTE Corporation, Sanechips

- R2-2501855	Discussion on Service continuity	ZTE Corporation, Sanechips

- R2-2501861	Control Plane aspects for Multi-hop Relay	NEC

- R2-2501874	Introduction of Service Continuity for MH Sidelink Relay in 38331	CATT

- R2-2501875	Discussion on Multi-hop Discovery and (Re)selection	CATT

- R2-2501876	Discussion on the Control Plane Procedures	CATT

- R2-2501877	Intra-gNB Service Continuity for Multi-hop U2N Relay	CATT

- R2-2501891	Considerations on Service Continuity of Multi-hop Relay	NEC Corporation (ARIB)

- R2-2501892	Considerations on Service Continuity of Multi-hop Relay	NEC

- R2-2501938	Introduction of multi-hop U2N relay in TS 38.304	MediaTek Inc.

- R2-2502010	Discussion on multi-hop U2N relay discovery and relay selection	NEC

- R2-2502188	Relay discovery and selection for Multi-hop UE-to-NW Relay	Apple

- R2-2502189	Fast & Parallel RRC Establishment/Configuration for Multi-hop U2N relaying	Apple, FirstNet, Ericsson, AT&T, Kyocera

- R2-2502190	Text Proposal for TS 38.351 for fast SRB0/1 forwarding	Apple

- R2-2502191	Report of [POST129][402][Relay] Control plane approach 2 impact (Apple/Ericsson)	Apple, Ericsson

- R2-2502194	Control plane and SRAP for multi-hop relay	Nokia

- R2-2502199	Service continuity aspects of multi-hop relay	Nokia

- R2-2502200	Discovery and relay reselection for multihop relay	Nokia

- R2-2502232	Discussion on control plane aspects for NR sidelink multi-hop relay	China Telecom

- R2-2502233	Discussion on service continuity for multi-hop relay	China Telecom

- R2-2502241	Multi-hop relay discovery and reselection	China Telecom

- R2-2502278	Terminology for specifications of L2 multi-hop relay	LG Electronics France

- R2-2502361	Relay (re)selection in Multi-hop relay	Lenovo

- R2-2502362	Control plane in Multi-hop relay	Lenovo

- R2-2502363	Service continuity for Multi-hop system	Lenovo

- R2-2502378	discussion on Relay discovery and (re)selection for multi-hop relay	Sharp

- R2-2502379	discussion on C-plane procedure for multi-hop relay	Sharp

- R2-2502380	discussion on service continuity for multi-hop relay	Sharp

- R2-2502418	Discussion on relay UE (re)selection for intermediate relay UE	vivo

- R2-2502419	Discussion on SRAP impact for baseline procedure	vivo

- R2-2502420	Discussion on service continuity for scenario C and D	vivo

- R2-2502432	Discussion on control plane for NR sidelink multi-hop relay	Spreadtrum, UNISOC

- R2-2502454	Discovery and Relay (re)selection for multi-hop U2N relay	Qualcomm Incorporated

- R2-2502455	Open issue for control plane	Qualcomm Incorporated

- R2-2502456	Service continuity discussion	Qualcomm Incorporated

- R2-2502467	Discussion on control plane procedures	Ericsson

- R2-2502468	Discussion on relay discovery and relay (re)selection	Ericsson

- R2-2502469	Introduction of multi-hop U2N relay in TS 38.323	Ericsson

- R2-2502497	Multi-hop relay selection/re-selection	Sony

- R2-2502557	Draft Running CR for 38.321	InterDigital

- R2-2502558	Discovery and Relay (Re)Selection for Multi-hop U2N Relays	InterDigital

- R2-2502559	Control Plane Handling for Multi-hop U2N Relays	InterDigital

- R2-2502608	Introduction of NR sidelink multi-hop relay in TS 38.331	Huawei, HiSilicon

- R2-2502609	Relay discovery and (re)selection for multi-hop Relay	Huawei, HiSilicon

- R2-2502610	Control plane procedures for multi-hop relay	Huawei, HiSilicon

- R2-2502611	Discussion on service continuity for Multi-hop Relay	Huawei, HiSilicon

- R2-2502624	Relay (re)selection under multihop relay	Kyocera

- R2-2502626	Service Continuity for U2N multihop relay	Kyocera

- R2-2502675	Service Continuity for Multi-Hop Relays	Ericsson

- R2-2502684	Discussion on control plane procedure for SL relay	KT Corp.

- R2-2502692	Discussion on the control plane procedure for multi-hop U2N relay	LG Electronics Inc.

- R2-2502693	Discussion on the discovery and relay (re)selection for multi-hop U2N relay	LG Electronics Inc.

- R2-2502694	Discussion on service continuity for multi-hop U2N relay	LG Electronics Inc.

- R2-2502695	Multi-hop U2N Relay in TS 38.300	LG Electronics Inc.

- R2-2502777	Considerations on relay discovery and (re)selection	Samsung

- R2-2502778	Consideration on CP issues for multi-hop SL relay	Samsung

- R2-2502829	One remaining issue on multi-hop U2N Relay Discovery message forwarding for model B	ASUSTeK

- R2-2502830	Issues on SRAP operations for supporting multi-hop L2 U2N Relay	ASUSTeK

- R2-2502939	SRAP design for R19 multi-hop SL relaying	Samsung R&D Institute UK

- R2-2502980	Introduction of NR sidelink multi-hop relay in TS 38.351	OPPO

- R2-2503071	Introduction of Service Continuity for MH Sidelink Relay in 38331	CATT

- R2-2503072	Introduction of multi-hop U2N relay in TS 38.304	MediaTek Inc.

- R2-2503073	Introduction of multi-hop U2N relay in TS 38.323	Ericsson

- R2-2503074	Draft Running CR for 38.321	InterDigital

- R2-2503075	Introduction of NR sidelink multi-hop relay in TS 38.331	Huawei, HiSilicon

- R2-2503076	Multi-hop U2N Relay in TS 38.300	LG Electronics Inc.

- R2-2503077	Introduction of NR sidelink multi-hop relay in TS 38.351	OPPO

- R2-2503078	Fast/Parallel RRC Setup for MH relay	Apple

- R2-2503085	FFS issues on (re)selection	Huawei, HiSilicon

- R2-2503086	[AT129bis][407][Relay] Rel-19 relay CR to 38.300 (LG)	LG

- R2-2503088	Multi-hop U2N Relay in TS 38.300	LG Electronics (Rapporteur)

RAN2#130

- R2-2503387	Remaining issues for Control Plane Procedures	NEC

- R2-2503430	Introduction of Service Continuity for MH Sidelink Relay in 38331	CATT

- R2-2503431	Discussion on Multi-hop Discovery and (Re)selection	CATT

- R2-2503432	Discussion on the Control Plane Procedures	CATT

- R2-2503433	Intra-gNB Service Continuity for Multi-hop U2N Relay	CATT

- R2-2503490	Discovery and relay (re)selection for multi-hop U2N relay	OPPO

- R2-2503491	Service continuity of multi-hop U2N relay	OPPO

- R2-2503492	Control plane procedures of multi-hop U2N relay	OPPO

- R2-2503540	Discussion on multi-hop U2N relay discovery and relay selection	NEC Corporation (ARIB)

- R2-2503668	Discussion on multi-hop relay reselection	China Telecom

- R2-2503677	Discussion on control plane aspects for NR sidelink multi-hop relay	China Telecom

- R2-2503678	Discussion on service continuity for multi-hop relay	China Telecom

- R2-2503725	Relay discovery and selection for Multi-hop UE-to-NW Relay	Apple

- R2-2503726	Fast & Parallel RRC Establishment for Multi-hop U2N relaying and TP	Apple, FirstNet, Ericsson, AT&T, Kyocera, Philips, NEC

- R2-2503727	Discussion on SRAP and Control Plane for Multi-hop Layer-2 U2N Relay	Apple

- R2-2503781	Considerations on Service Continuity of Multi-hop Relay	NEC

- R2-2503815	Multihop terminology 	LG Electronics Inc.

- R2-2503901	Discussion on discovery and relay reselection for multi-hop U2N relay	LG Electronics Inc.

- R2-2503922	Relay (re)selection in Multi-hop relay	Lenovo

- R2-2503923	Control plane in Multi-hop relay	Lenovo

- R2-2503924	Service continuity for Multi-hop system	Lenovo

- R2-2503925	Discussion on the control plane procedure for multi-hop U2N relay	LG Electronics Inc.

- R2-2503927	Discussion on service continuity for multi-hop U2N relay	LG Electronics Inc.

- R2-2503929	Control plane and SRAP for multi-hop relay	Nokia

- R2-2503930	Discussion on service continuity for multi-hop relay	Nokia

- R2-2503962	Discussion on notification message	Spreadtrum, UNISOC

- R2-2504011	Discussion on control plane procedures for multi-hop SL Relay	ZTE Corporation, Sanechips

- R2-2504012	Discussion on Relay discovery and (re)selection	ZTE Corporation, Sanechips

- R2-2504013	Discussion on Service continuity	ZTE Corporation, Sanechips

- R2-2504014	Report of [Post129bis][412][Relay] FFS issues on system information	ZTE Corporation, Sanechips

- R2-2504060	Multi-hop relay selection/re-selection	Sony

- R2-2504153	Draft Running CR for 38.321	InterDigital

- R2-2504154	Discovery and Relay (Re)Selection for Multi-hop U2N Relays	InterDigital

- R2-2504155	Open Issues on SI and Paging for Multi-Hop U2N Relays	InterDigital

- R2-2504160	Discussion on control plane procedures	Ericsson

- R2-2504161	Discussion on relay discovery and relay (re)selection	Ericsson

- R2-2504162	Introduction of multi-hop U2N relay in TS 38.323	Ericsson

- R2-2504218	Introduction of multi-hop U2N relay in TS 38.304	Mediatek Inc.

- R2-2504259	Relay (re)selection under multihop relay 	Kyocera

- R2-2504271	Introduction of NR sidelink multi-hop relay in TS 38.331	Huawei, HiSilicon

- R2-2504272	Open issues for Multi hop Sidelink Relay in TS 38.331	Huawei, HiSilicon, CATT

- R2-2504273	Relay discovery and (re)selection for multi-hop Relay	Huawei, HiSilicon

- R2-2504274	Control plane procedures for multi-hop relay	Huawei, HiSilicon

- R2-2504275	Discussion on service continuity for Multi-hop Relay	Huawei, HiSilicon

- R2-2504344	Service Continuity for Multi-Hop Relays	Ericsson

- R2-2504358	discussion on Relay discovery and (re)selection for multi-hop relay	Sharp

- R2-2504359	discussion on C-plane procedure for multi-hop relay	Sharp

- R2-2504360	discussion on service continuity for multi-hop relay	Sharp

- R2-2504406	Discussion on control plane procedure for SL relay	KT Corp.

- R2-2504504	Introduction of NR sidelink multi-hop relay in TS 38.351	OPPO

- R2-2504505	SRAP open issues for NR sidelink multi-hop relay	OPPO

- R2-2504522	Discussion on remaining issues on intermediate relay UE (re)selection and discovery	vivo

- R2-2504523	Discussion on remaining issues on paging	vivo

- R2-2504524	Discussion on service continuity for scenario C and D	vivo

- R2-2504545	Discussion on Capabilities of Multi-hop SL relay	Samsung

- R2-2504546	Considerations on relay discovery and (re)selection	Samsung

- R2-2504547	Discussions on fast RRC connection setup for multi-hop SL relay	Samsung, Nokia

- R2-2504560	Discussion on notification when the intermediate relay UE performs relay reselection	Qualcomm Incorporated

- R2-2504561	Open issue for control plane	Qualcomm Incorporated

- R2-2504562	Service continuity discussion	Qualcomm Incorporated

- R2-2504634	 introduction of multi-hop U2N SL Relay in 38.300	LG Electronics Inc.

- R2-2504642	SRAP design for R19 multi-hop SL relaying and remaining Control Plane issues	Samsung R&D Institute UK

- R2-2504647	Parallel RRC setup for multi-hop U2N relay	OPPO, vivo, Qualcomm, Huawei, CATT, MediaTek Inc., KT Corp., China Telecom, ASUSTek, Sharp

- R2-2504667	Discussion on the control plane procedure for multi-hop U2N relay (update)	LG Electronics Inc.

- R2-2504698	Discussion on path information reporting	LG Electronics, FirstNet

- R2-2504699	Joint TP proposal for the fast/parallel connection	LG Electronics, Apple

RAN3#127bis

- R3-251573	(BL CR to 38.401) Support of Multi-hop relay			LG Electronics Inc., ZTE, Nokia, Nokia Shanghai Bell, Ericsson, FirstNet, Huawei

- R3-251574	(BL CR to 38.413) Support of Multi-hop relay			Nokia, Nokia Shanghai Bell, Ericsson, Huawei, LG Electronics, NEC, CATT, InterDigital, Samsung, ZTE, FirstNet, NIST

- R3-251575	(BL CR to 38.423) Support of Multi-hop relay			Ericsson, LG Electronics, Nokia, Nokia Shanghai Bell, Huawei, NEC, CATT, InterDigital, Samsung, ZTE, FirstNet, NIST

- R3-251576	(BL CR to 38.473) Support of Multi-hop relay			Huawei, LG Electronics, Nokia, Nokia Shanghai Bell, NEC, CATT, Ericsson, Samsung, ZTE, Interdigital, FirstNet

- R3-251646	(TP for TS 38.401 and 38.473) Support of Multi-hop relay			LG Electronics, FirstNet

- R3-251961	Authorization of Intermediate Relay UEs in RRC_INACTIVE		Ericsson

- R3-251690	(TP to BLCR for TS38.423 on multi-hop relay) Discussion on multi-hop relay		NEC

- R3-251700	Discussion on support of multi-hop SL relay			ZTE

- R3-251930	(TP for SON BLCR for 38.401) SLrelay control plane	Huawei

- R3-251739	Discussion on the support of multi-hop Layer-2 UE-to-Network relay		Nokia, Nokia Shanghai Bell

- R3-251815	Discussion on multi-hop for SL relay					Samsung

- R3-251783	Discussion on multi-hop Layer-2 UE-to-Network relay		CATT

- R3-251962	QoS handling for Multi-hop Relay					Ericsson

- R3-251647	Discussion on service continuity in Multi-hop relay			LG Electronics, FirstNet

- R3-251931	(TP for SON BLCR for 38.401) SLrelay service continuity		Huawei

- R3-251740	(TP for TS 38.470) Support of Layer-2 multi-hop UE-to-Network relay		Nokia, Nokia Shanghai Bell

- R3-251701	Discussion on service continuity for multi-hop SL relay		ZTE Corporation

- R3-251859	(TP for SL Relay 38.473) Support onMulti-hop Layer-2 UE-to-Network relay		CATT

- R3-252295	Summary on NR Sidelink Multi-hop Relay			LG Electronics

- R3-252344	(TP for TS 38.473) Support of multi-hop SL relay		LG Electronics Inc., FirstNet, Samsung, Ericsson, ZTE Corporation, Nokia, Nokia Shanghai Bell

- R3-252345	(TP for TS 38.401) Support of multi-hop SL relay		Huawei, LGE, Ericsson, Nokia, Nokia Shanghai Bell

- R3-252346	(TP for TS 38.470) Support of multi-hop SL relay		ZTE Corporation, Ericsson, LG Electronics, Nokia, Nokia Shanghai Bell

- R3-252526	(BL CR to 38.401) Support of Multi-hop relay			LG Electronics Inc., ZTE, Nokia, Nokia Shanghai Bell, Ericsson, FirstNet, Huawei

- R3-252527	(BL CR to 38.470) Support of multi-hop SL relay		ZTE Corporation, Ericsson, LG Electronics, Nokia, Nokia Shanghai Bell

- R3-252528	(BL CR to 38.473) Support of Multi-hop relay			Huawei, LG Electronics, Nokia, Nokia Shanghai Bell, NEC, CATT, Ericsson, Samsung, ZTE, Interdigital, FirstNet

RAN3#128

- R3-253126	(BL CR to 38.401) Support of Multi-hop relay			LG Electronics Inc., ZTE, Nokia, Nokia Shanghai Bell, Ericsson, FirstNet, Huawei

- R3-253127	(BL CR to 38.413) Support of Multi-hop relay			Nokia, Nokia Shanghai Bell, Ericsson, Huawei, LG Electronics, NEC, CATT, InterDigital, Samsung, ZTE, FirstNet, NIST

- R3-253128	(BL CR to 38.423) Support of Multi-hop relay			Ericsson, LG Electronics, Nokia, Nokia Shanghai Bell, Huawei, NEC, CATT, InterDigital, Samsung, ZTE, FirstNet, NIST

- R3-253129	(BL CR to 38.470) Support of Multi-hop relay			ZTE Corporation, Ericsson, LG Electronics, Nokia, Nokia Shanghai Bell

- R3-253130	(BL CR to 38.473) Support of Multi-hop relay			Huawei, LG Electronics, Nokia, Nokia Shanghai Bell, NEC, CATT, Ericsson, Samsung, ZTE, Interdigital, FirstNet

- R3-253147	(TP for TS 38.401 and 38.473) Support of Multi-hop relay		LG Electronics, FirstNet

- R3-253148	Discussion on service continuity in Multi-hop relay			LG Electronics, FirstNet

- R3-253289	Further discussion on multi-hop for SL relay				Samsung

- R3-253398	Discussion on the support of multi-hop Layer-2 UE-to-Network relay		Nokia, Nokia Shanghai Bell

- R3-253360	(TP for 38.401) Multi-hop relay					Huawei

- R3-253556	(TP to BL CR for TS 38.401) Stage-2 Updates for SL Multi-hop			Ericsson

- R3-253402	Discussion on support of multi-hop SL relay			ZTE Corporation

- R3-253608	Support of Enhanced Multi-Hop Layer-2 UE-to-Network Relay			Jio

- R3-253447	(TP for SL Relay 38.401) Support on Multi-hop U2N relay in stage 2		CATT

- R3-253399	(TP to BL CR for TS 38.401) update on ENs and protocol stack for multi-hop architecture		Nokia, Nokia Shanghai Bell

- R3-253290	(TP to BL CR for 38.473) Support of multi-hop relay	Samsung

- R3-253361	(TP for 38.473) Multi-hop relay					Huawei

- R3-253448	(TP for SL Relay 38.473) Support on Multi-hop U2N relay in stage 3		CATT

- R3-253557	(TP to BL CR for TS 38.473) F1 support for SL Multi-hop		Ericsson

- R3-253740	(TP to TS 38.401, 38.473, 38.470) on support of multi-hop relay		ZTE Corporation

- R3-253616	Bulk Multi-Hop Relay Configuration for NR Sidelink Relay			Jio Platforms Limited(JPL)

- R3-253805	Summary of offline discussion on Sidelink Multi-hop Relay		LG Electronics

- R3-253826	(TP to BL CR for TS 38.401) Support on Multi-hop U2N relay		Nokia, Nokia Shanghai Bell, LG Electronics, NIST

- R3-253827	(TP to BL CR for TS 38.473) Support on Multi-hop U2N relay		CATT, LG Electronics, Nokia, Nokia Shanghai Bell

- R3-253828	(TP to BL CR for TS 38.470) Support on Multi-hop U2N relay		ZTE Corporation, LG Electronics

- R3-254014	(BL CR to 38.401) Support of Multi-hop relay			LG Electronics Inc., ZTE, Nokia, Nokia Shanghai Bell, Ericsson, FirstNet, Huawei

- R3-254015	(BL CR to 38.470) Support of Multi-hop relay			ZTE Corporation, Ericsson, LG Electronics, Nokia, Nokia Shanghai Bell

- R3-254016	(BL CR to 38.473) Support of Multi-hop relay			Huawei, LG Electronics, Nokia, Nokia Shanghai Bell, NEC, CATT, Ericsson, Samsung, ZTE, Interdigital, FirstNet

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template