3GPP TSG RAN meeting #108									RP-250982

Prague, Czech Republic, June 9-13th, 2025

## Status Report to TSG

Agenda item:			9.4.1.2

| WI Name | Introduction of new NR NTN bands to support the Extended L-band (UL 1668-1675MHz, DL 1518-1525MHz) and the combined MSS L-band and Extended L-band ranges (DL 1518-1559 MHz, UL 1626.5-1660.5 MHz and 1668-1675 MHz) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_NTN_combinedLband |  |  |  |  |
| Unique ID | 1040134 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-250752 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 06/2025 09/2025 | Performance part: 06/2025 09/2025 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 90% | Performance Part: 90% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Luca Lodigiani |
|  | Company | Aalyria |
|  | Email | luca@aalyria.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Companies requested additional time to review A-MPR simulation results and A-MPR values for NS signalling to address additional ETSI emission requirements. As such, the formal CRs could not be agreed in RAN#115.

This WI requires a 1 Quarter extension of the Core and Performance Parts to September 2025 (RAN#109) to allow final formal CR approval.

Revised TU budget is attached.

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.4	RAN4

### 2.4.2	Agreements after RAN4#114-bis

The discussion in RAN4#114bis focused on several issues including additional ETSI-specific emission requirements, as well as protection of Radio-astronomy (RA) stations.

#### Issue 3-1-1: Specification of Additional ETSI emission requirements

  - Agreement

  - Introduce two NS flags to define additional ETSI-specific in-band and out-of-band requirements from EN 381 681 for sub-band 1 (1626.5-1660.5MHz) and sub-band 2 (1668-1675MHz) frequency ranges.

  - Align with ETSI on which requirements will be applicable.

### 2.4.2	Agreements after RAN4#115

The discussion in RAN4#115 focused on handling of additional ETSI emission requirements, related A-MPR values as well as discussion of formal CRs.

### Sub-topic 3-1: UE RF

#### Issue 3-1-1: Specification of Additional ETSI emission requirements

- Agreement

  - Capture the Additional ETSI emission requirements from EN 301 681 in TS 38.101-5 and corresponding A-MPR values.

    - The requirements and corresponding A-MPR values can be later revisited, if necessary, based on the outcome of the ongoing ETSI work items.

### 2.4.3	Remaining Open issues after RAN4#115

Companies to further review A-MPR simulation results and A-MPR values for NS signalling to address additional ETSI emission requirements, and submit missing values.

Companies to submit all formal CRs to be agreed for WI closure.

No other outstanding issue on either Core or Performance parts.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- RP-250752 - Revised WID on New NR NTN bands to support Extended L-band and combined MSS L-band and Extended L-band ranges – Aalyria, Inmarsat, Viasat

- R4-2503178	Further considerations on the emission requirements for the UE operating in 1626.5-1660.5MHz and 1668-1675MHz UL frequency ranges		Apple

- R4-2503179	Introduction of the NTN L-bands to TS 38.101-5	Apple

- R4-2503442	DraftCR for TS 38.108, Introduction on system parameter for SAN supporting combined L band	CATT

- R4-2503709	Capturing of L-band Regulatory Requirements	ViaSat Satellite Holdings Ltd, Inmarsat

- R4-2503736	draftCR to TS38.108 Introduction of NR-NTN combined L-band	ZTE Corporation, Sanechips

- R4-2503801	Draft CR to TS 38.133 Introduction of a new NTN L-band	ZTECorporation,Sanechips

- R4-2504620	Draft CR to TS 38.108: Clause 5.2 Operating bands	THALES

- R4-2505128	Introduction of the NTN L-bands to TS 38.101-5	Apple

- R4-2505235	WF on NR-NTN and IoT-NTN bands	Apple

- R4-2505415	Further considerations on the emission requirements for the UE operating in 1626.5-1660.5MHz and 1668-1675MHz UL frequency ranges	Apple

- R4-2505416	CR to TS 38.101-5: Introduction of combined L-bands	Apple, Aalyria Technologies

- R4-2506036	CR for TS 38.108, Introduction on band n253, n251 and n250	CATT, THALES, ZTE, Aalyria

- R4-2506251	draftCR to TS38.108 Introduction of NR-NTN combined L-band	ZTE Corporation, Sanechips

- R4-2507009	CR to TR 38.863: Introduction of combined L-bands	Aalyria, THALES

- R4-2507712	Possible approach on L-band NS value for RA protection	Aalyria

- R4-2507744	CR to TS 38.101-5: NS value for additional Transmit OFF state requirement for RA protection	Aalyria

- R4-2507753	New NR NTN L-bands and ETSI requirements	Qualcomm Incorporated

- R4-2508017	CR to TR 38.863: Introduction of combined L-bands	Aalyria, THALES

- R4-2508018	CR for TS 38.108, Introduction on band n253, n251 and n250	CATT, THALES, ZTE Corporation, Sanechips, Aalyria

- R4-2508019	draftCR to TS38.108 Introduction of NR-NTN combined L-band	ZTE Corporation, Sanechips

- R4-2508020	CR to TS 38.101-5: Introduction of combined L-bands	Apple, Aalyria Technologies

- R4-2508054 WF on NR_IoT_NTN_Bands – Moderator (Aalyria)