3GPP TSG RAN meeting #107									           RP-251004

Prague, Czech Republic, June 9-13th, 2025					rev of RP-250042

## Status Report to TSG

Title:			Status report for WID: Inter RAT mobility support from E-UTRAN TN to NR-NTN; rapporteur: Thales, CATT

Agenda item:			10.3.2

| WI / SI Name | Rel-19 Inter RAT mobility support from E-UTRAN TN to NR-NTN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LTE_TN_NR_NTN_mob |  |  |  |  |
| Unique ID | 1031076 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240846 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: - | Testing part: |  |
| Overall Completion level | Study Item: N/A | Core part: Overall: 99% RAN2: 99% | Performance Part: - | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Flavien Ronteix-Jacquet |
|  | Company | Thales |
|  | Email | flavien.ronteix-jacquet@thalesaleniaspace.com |
|  | Name | Xiao XIAO |
|  | Company | CATT |
|  | Email | xiaoxiao@catt.cn |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN2

#### 2.2.1	Agreements

#### 2.1.1.1 Decisions during RAN2#129bis

##### 2.1.1.1.1 LTE to NR NTN mobility

Agreements:

1.	RAN2 understands that UE supporting the ntn-RedirectionNR-r19 shall also indicate the support of supportedBandListNR-SA-r15 (no need to capture this in the spec)

2.	Extend the capability signaling for E-UTRA TN to NR NTN redirection to also indicate the support of IRAT E-UTRA TN to NR NTN cell reselection. E-UTRAN that broadcasts NR satellite assistance info in SIB33 may configure dedicated priority for an NR NTN frequency, only if it receives this capability common to E-UTRA TN to NR NTN redirection and cell reselection (based on NW implementation).

3.	The redirection to NR NTN information element is enclosed in an NTN specific CarrierInfoNR, which is introduced in the choice structure as nr-19.

#### 2.2.1.1 Decisions during RAN2#130

##### 2.1.1.1.1 LTE to NR NTN mobility

Endorsed CRs

- R2-2504096	Introduction of stage 2 for LTE TN to NR NTN idle mode mobility	Samsung	CR	Rel-19	36.300	18.4.0	1412	4	B	LTE_TN_NR_NTN_mob	R2-2501416

- R2-2504530	Introduction of LTE TN to NR NTN IDLE mode mobility	CATT	CR	Rel-19	36.331	18.5.0	5065	5	B	LTE_TN_NR_NTN_mob-Core	R2-2501418	Late

- R2-2503358	Introduction of LTE TN to NR NTN Mobility UE Capability	vivo	CR	Rel-19	36.306	18.4.0	1900	4	B	LTE_TN_NR_NTN_mob-Core	R2-2501417

#### 2.2.2	Remaining Open issues

Check possible impacts on selected TS

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SA2

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

## 4.1	RAN2

RAN2#129bis meeting, Wuhan, China 7-11th, 2025:

- R2-2501776	discussion	Remaining Issues on LTE to NR NTN Mobility	vivo

- R2-2502056	discussion	Discussion on a remaining issue for LTE_TN_NR_NTN_mob WI	CATT

- R2-2502690	discussion	Remaining issues on E-UTRAN to NR NTN mobility	Samsung

RAN2#130 meeting, La Valette, Malta, 19-23rd, 2025:

- R2-2504007	discussion	Discussion on dedicated priority via RRCConnectionRelease	OPPO

- R2-2503673	discussion	NTN mobility redirection signalling design	China Telecom

END