3GPP TSG RAN Meeting #108	RP-251015

Prague, Czech, June 9-13, 2025

Status Report to TSG

Agenda item:			9.3.4.9

| WI / SI Name | Enhanced requirements and conductive test methodology for NR NTN and IoT NTN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_IoT_NTN_req_test_enh |  |  |  |  |
| Unique ID | 1030086 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242901 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2025 | Performance part: 03/2026 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 88% | Performance Part: 40% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Runsen Tang |
|  | Company | Samsung |
|  | Email | runsen.tang@samsung.com |
| Rapporteur | Name | Xuhua Tao |
|  | Company | Xiaomi |
|  | Email | taoxuhua@xiaomi.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

2.4.1	Agreements

RAN4#114bis:

Agreements in RAN4#114bis meeting are captured in the following documents:

- R4-2504700	Way Forward for [114bis][323] NTN_testing_NGSO_channel_model_and_demod	Samsung

- R4-2504713	Way Forward for [114bis][310] NR_IoT_NTN_less_than_5MHz_UERF	Xiaomi

- R4-2504753	Way Forward for [114bis][324] NR_IoT_NTN_less_than_5MHz_demod	Ericsson

- R4-2504896	WF on RRM requirements for NR_IoT_NTN_req_test_enh	Xiaomi

- R4-2505113	WF on HPUE RF requirements for NR-NTN	Samsung

- R4-2505114	WF on HPUE RF requirements for IoT-NTN	vivo

RAN4#114bis meeting approved following documents:

- R4-2504712	LS on UE capability signalling for NTN less than 5MHz	ZTE Corporation, Sanechips, Xiaomi

RAN4#114bis meeting endorsed following draftCRs:

- R4-2503326	Draft big CR on RRM requirements for NTN less than 5MHz in Rel-19	Xiaomi

- R4-2503331	Draft big CR on UE RF requirements for NTN less than 5MHz	Xiaomi

- R4-2503201	Draft CR to TS 38.181 for section 4 and 6	Samsung

- R4-2503265	draftCR for RF requirements for introduction of 3MHz on NTN bands	Huawei Technologies France

- R4-2504710	Addition of the 3MHz channel to TR 38.863	Apple, Thales, Echostar, Aalyria Technologies

- R4-2504711	Addition of the 3MHz channel to TR 38.741	Apple, Globalstar

- R4-2504714	Draft big CR to TS 38.181 to introduce less than 5MHz for NTN	Nokia, ZTE Corporation, Sanechips, CATT, Samsung

- R4-2504951	draftCR on NTN less than 5MHz (9.2C NR intra-frequency measurements for SAN)	Xiaomi

- R4-2504952	Draft CR on NR SAN FR1 conditional handover for NTN less than 5MHz	Samsung

- R4-2504953	draftCR on requirments for less than 5MHz for NTN	Huawei, HiSilicon

RAN4#115:

Agreements in RAN4#115 meeting are captured in the following documents:

- R4-2508008	WF on NR_IoT_NTN_HPUE_part1	Samsung

- R4-2508122	WF on NR_IoT_NTN_HPUE_part2	Vivo

- R4-2508261	WF on RRM requirements for NR_IoT_NTN_req_test_enh	Xiaomi

- R4-2508625	Way Forward for [115][324] NTN_testing_NGSO_channel_model_and_demod	Samsung

- R4-2508725	Way Forward for [115][325] NR_IoT_NTN_less_than_5MHz_demod	Ericsson

- R4-2508765	WF for [115][310] NR_IoT_NTN_less_than_5MHz_UERF	Xiaomi

RAN4#115 meeting agreed following CRs:

- R4-2506257	CR to TS38.108 Correction of ACS interfering signal type for 3MHz channel bandwidth	ZTE Corporation, Sanechips

- R4-2507083	Big CR to TS 38.181 to introduce less than 5MHz for NTN	Nokia, ZTE Corporation, Sanechips, CATT, Samsung

RAN4#115 meeting endorsed following draftCRs and CRs:

- R4-2507163	Draft bigCR to TR 38.863 for NTN HPUE	Samsung

- R4-2507164	Draft bigCR to TS 38.101-5 for NR-NTN HPUE	Samsung

- R4-2508105	Draft big CR for 36.102 for Iot-NTN HPUE	vivo

- R4-2505749	Big CR on UE RF requirements for NTN less than 5MHz	Xiaomi

- R4-2505776	Big CR on RRM requirements for NTN less than 5MHz in Rel-19	Xiaomi, Samsung

- R4-2505422	Addition of the 3MHz channel to TS 38.101-5 (sub-clause 6.2)	Apple

- R4-2505423	Addition of the 3MHz channel to TR 38.863	Apple, Thales, Echostar, Aalyria Technologies

- R4-2505424	Addition of the 3MHz channel to TR 38.741	Apple, Globalstar, Huawei, Nokia

- R4-2507082	Draft CR to TR 38.863 on SAN RF requirements for less than 5MHz	Nokia

- R4-2507098	draftCR to TS38.181 Correction of ACS interfering signal type for 3MHz channel bandwidth	ZTE Corporation, Sanechips

- R4-2507750	Draft CR to TS 38.307: Addition of 3 MHz CBW for NTN	Qualcomm Incorporated

- R4-2508066	Draft CR to TS 38.101-5 for section 6.1 and 6.2	Samsung, China Telecom, OPPO, Xiaomi

- R4-2508067	Draft CR for TS 38.101-5 to introduce ACLR and additional spurious emission for NR NTN HPUE	Huawei, HiSilicon

- R4-2508068	Draft CR to TS 38.101-5: Refsens for NR NTN HPUE	Qualcomm Incorporated

- R4-2508069	Draft CR to TR 38.863 for NTN HPUE co-ex studies	Samsung, CATT, China Telecom, Ericsson, LGE, Mediatek, OPPO, Thales, vivo, Xiaomi, ZTE

- R4-2508070	DraftCR for TR 38.863, Introduction on UE Transmission characteristics for NTN HPUE	CATT

- R4-2508071	(NR_IoT_NTN_req_test_enh-Core) draftCR to 38.863: Introduction of ACLR requirements	Ericsson

- R4-2508072	DraftCR to TR 38.863 Add RSD for NR-NTN HPUE	ZTE Corporation, Sanechips

- R4-2508074	draft CR for Iot-NTN MOP related requirements	vivo

- R4-2508075	Draft CR to TS 36.102 for output RF spectrum emissions requirements	MediaTek (Hefei) Inc.

- R4-2508076	Draft CR to TS 36.102 for section 7	OPPO

After RAN4#115 meeting, with the agreed CR R4-2507083 in RAN4#115 meeting, and agreed CR R4-2501608 in RAN4#114 meeting in last report [2], the objectives for NTN SAN core part and performance from NTN Less than 5 MHz in [1] are accomplished.

2.4.2	Remaining Open issues

Core part:

  - Remaining work on NTN HPUE RF requirements

    - IoT-NTN HPUE RF requirements

    - NR-NTN HPUE RF requirements

  - Remaining work on NTN Less than 5MHz UE RF and RRM requirements.

Performance part:

  - Remaining work on NTN testing for NGSO, including demodulation and RRM performance requirements

  - Remaining work on RRM performance requirements for NTN less than 5MHz

  - Remaining work on Demod performance requirements for NTN less than 5MHz

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] RP-242901, Revised WID on Enhanced requirements and conductive test methodology for NR NTN and IoT NTN

[2] RP-250099, Status Report for Enhanced requirements and conductive test methodology for NR NTN and IoT NTN

RAN4#114bis

R4-2503159	Discussion on NTN NGSO Channel Model	Nokia

R4-2503160	Discussion on NTN NGSO Performance Requirements	Nokia

R4-2503166	Draft big CR to TS 38.181 to introduce less than 5MHz for NTN	Nokia, ZTE Corporation, Sanechips, CATT, Samsung

R4-2503180	Further considerations on the high-power UE Tx requirements	Apple

R4-2503181	Initial power back-off results for PC2 on NTN L-/S-band	Apple, Globalstar

R4-2503182	Initial power back-off results for PC2 on NTN S-band	Apple

R4-2503183	On restricted set of power back-off simulations for the satellite band UE Tx requirements	Apple

R4-2503184	Power back-off values for the 3MHz channel in band n254	Apple, Globalstar

R4-2503185	Power back-off values for the 3MHz channel in band n256	Apple

R4-2503186	Addition of the 3MHz channel to TS 38.101-5 (sub-clause 6.2)	Apple

R4-2503187	Addition of the 3MHz channel to TR 38.863	Apple, Thales, Echostar, Aalyria Technologies

R4-2503188	Addition of the 3MHz channel to TR 38.741	Apple, Globalstar

R4-2503201	Draft CR to TS 38.181 for section 4 and 6	Samsung

R4-2503245	Discussions on demodulation performance requirements for NR-NTN with bandwidth less than 5MHz	QUALCOMM Europe Inc. - Spain

R4-2503246	Discussions on demodulation performance requirements for NTN testing for NGSO	QUALCOMM Europe Inc. - Spain

R4-2503247	Discussions on channel modeling for NTN testing for NGSO	QUALCOMM Europe Inc. - Spain

R4-2503265	draftCR for RF requirements for introduction of 3MHz on NTN bands	Huawei Technologies France

R4-2503266	REFSENS for NTN bands supporting 3MHz CBW	Huawei Technologies France

R4-2503319	NTN and IoT-NTN HPUE co-existence study and calibration	xiaomi

R4-2503321	RF requirements for IoT-NTN	xiaomi

R4-2503322	RF requirements for NR-NTN	xiaomi

R4-2503323	Discussion on RRM requirements for less than 5MHz NTN	Xiaomi

R4-2503324	Discussion on the performance part requirements for less than 5MHz NTN	Xiaomi

R4-2503325	draftCR on NTN less than 5MHz (9.2C NR intra-frequency measurements for SAN)	Xiaomi

R4-2503326	Draft big CR on RRM requirements for NTN less than 5MHz in Rel-19	Xiaomi

R4-2503330	Discussion on UE RF requirements for NTN less than 5MHz	Xiaomi

R4-2503331	Draft big CR on UE RF requirements for NTN less than 5MHz	Xiaomi

R4-2503423	Further discussion on less than 5MHz for NTN RRM requirement	CATT

R4-2503424	Discussion on  less than 5MHz for NTN RRM performance requirements	CATT

R4-2503446	Discussion on system parameter for NTN support spectrum less than 5 MHz	CATT

R4-2503447	Discussion on UE RF requirements for NTN support spectrum less than 5 MHz	CATT

R4-2503448	Discussion on UE Tx requirement for NTN support HPUE	CATT

R4-2503449	Discussion on UE Rx requirement for NTN support HPUE	CATT

R4-2503537	On less than 5MHz for NTN RRM	Apple

R4-2503615	Topic summary for [114bis][205] NR_IoT_NTN_req_test_enh	Moderator (Xiaomi)

R4-2503662	Discussion on RRM core requirements of Rel-19 NR-NTN in less than 5MHz	Samsung

R4-2503663	Discussion on RRM performance requirements of Rel-19 NR-NTN in less than 5MHz	Samsung

R4-2503664	Draft CR on NR SAN FR1 conditional handover for NTN less than 5MHz	Samsung

R4-2503699	Discussion on Tx requirements for NR NTN HPUE	Huawei, HiSilicon

R4-2503700	Discussion on Rx requirements for NR NTN HPUE	Huawei, HiSilicon

R4-2503708	On NR-NTN HPUE requirements	ViaSat Satellite Holdings Ltd, Inmarsat

R4-2503710	Views on TE emulated channel model for satellite mobility	Anritsu Corporation

R4-2503719	Discussion for UE RF Tx requirements of NTN_NR_HPUE	LG Electronics France

R4-2503722	Discussion for UE RF Rx requirements of NTN_NR_HPUE	LG Electronics

R4-2503739	LS on UE capability signalling for NTN less than 5MHz	ZTE Corporation, Sanechips

R4-2503795	Discussion on RRM requirements for less than 5M in NTN	ZTECorporation,Sanechips

R4-2503797	Discussion on RRM performance requirements for less than 5MHz in NTN enhancement	ZTECorporation,Sanechips

R4-2503840	NR NTN HPUE Tx Requirements and feasibility analysis	vivo

R4-2503841	NR NTN HPUE Rx Requirements	vivo

R4-2503842	Iot NTN HPUE Tx Requirements and feasibility analysis	vivo, SmarterMicro

R4-2503843	Iot NTN HPUE Rx Requirements	vivo

R4-2503896	Discussion on RRM requirements for less than 5MHz for NTN	Huawei, HiSilicon

R4-2503897	draftCR on requirments for less than 5MHz for NTN	Huawei, HiSilicon

R4-2503898	Discussion on RRM test cases for less than 5MHz for NTN	Huawei, HiSilicon

R4-2503910	Discussion on Rel-19 NTN UE/SAN demodulation requirements for less than 5 MHz channel bandwidth	Ericsson

R4-2504001	Discussion on NTN_testing_NGSO_channel_model	ZTE Corporation, Sanechips

R4-2504109	Discussion on RRM requirements of NTN with channel BW less than 5MHz	Ericsson

R4-2504155	Discussion on Tx requirements for NR-NTN HPUE	OPPO

R4-2504156	Discussion on Rx requirements for NR-NTN HPUE	OPPO

R4-2504157	Discussion on Tx requirements for IoT-NTN HPUE	OPPO

R4-2504158	Discussion on Rx requirements for IoT-NTN HPUE	OPPO

R4-2504172	R19 on NTN SAR	OPPO

R4-2504174	Views on propagation delay correction	ROHDE & SCHWARZ

R4-2504259	NTN n254 3 MHz A-MPR proposal + other CBWs	Nokia

R4-2504277	Discussion on NGSO channel modelling	Nordic Semiconductor ASA

R4-2504314	Discussion on NTN testing for NGSO channel model	Huawei,HiSilicon

R4-2504315	Discussion on less than 5MHz for NR NTN	Huawei,HiSilicon

R4-2504330	Potential impacts on spec and TR from HPUE	Samsung

R4-2504331	Simulation assumption for co-existence study	Samsung

R4-2504332	Summary of NTN HPUE co-existence study	Samsung

R4-2504333	On NR-NTN HPUE Tx requirements	Samsung

R4-2504334	On NR-NTN HPUE Rx requirements	Samsung

R4-2504335	On IoT-NTN HPUE Tx requirements and handheld SAR	Samsung

R4-2504336	On IoT-NTN HPUE Rx requirements	Samsung

R4-2504337	On NTN Less than 5MHz UE RF requirements	Samsung

R4-2504344	TE-emulated channel model for NTN UE tests	Ericsson

R4-2504345	UE demodulation requirements with time varying Doppler shift and propagation delay model	Ericsson

R4-2504349	Discussion on NSGO channel model for NTN testing	MediaTek inc.

R4-2504350	Discussions on demodulation performance requirements for NGSO channel model	MediaTek inc.

R4-2504376	Discussion on NR-NTN HPUE TX RF requirements	MediaTek (Hefei) Inc.

R4-2504378	Discussion on IoT-NTN HPUE TX RF requirements	MediaTek (Hefei) Inc.

R4-2504379	Discussion on NR-NTN HPUE RX RSD	MediaTek (Hefei) Inc.

R4-2504385	Discussion on IoT-NTN HPUE RX RSD	MediaTek (Hefei) Inc.

R4-2504410	Discussion on NR-NTN 3MHz REFSENS requirements	MediaTek (Hefei) Inc.

R4-2504445	SSB index detection requirements in Less than 5 MHz operation in NTN.	Nokia

R4-2504446	RRM Performance Requirements for less than 5 MHz over NTN	Nokia

R4-2504536	Discussion on NTN testing NGSO channel model	Samsung

R4-2504537	Discussion on demodulation requirement for NTN NGSO testing	Samsung

R4-2504538	Discussion on NTN demodulation requirements for Less than 5MHz	Samsung

R4-2504546	NR NTN HPUE Tx requirements	Qualcomm Inc.

R4-2504547	NR NTN HPUE Rx requirements	Qualcomm Inc.

R4-2504548	IoT NTN HPUE Tx requirements	Qualcomm Inc.

R4-2504549	IoT NTN HPUE Rx requirements	Qualcomm Inc.

R4-2504554	UE RF requirements for NTN less than 5 MHz	Qualcomm Inc.

R4-2504582	On system parameters for less than 5 MHz CBW for NTN	Ericsson

R4-2504583	On the UE RF requirements for less than 5 MHz CBW for NTN	Ericsson

R4-2504584	On the UE RF Tx requirements for NR-NTN HPUE	Ericsson

R4-2504585	On the UE RF Rx requirements for NR-NTN HPUE	Ericsson

R4-2504586	On the UE RF Tx requirements for IoT-NTN HPUE	Ericsson, Sony, Nokia

R4-2504587	On the UE RF Rx requirements for IoT-NTN HPUE	Ericsson

R4-2504604	Initial power boosting result for NB-IoT-NTN for a PC2 NR PA	Skyworks Solutions Inc.

R4-2504610	Initial power boosting result for NR-NTN for a PC2 NR PA	Skyworks Solutions Inc.

R4-2504635	Topic summary for [114bis][310] NR_IoT_NTN_less_than_5MHz_UERF	Moderator (Xiaomi)

R4-2504636	Topic summary for [114bis][311] NR_IoT_NTN_less_than_5MHz_BSRF	Moderator (Nokia)

R4-2504648	Topic summary for [114bis][323] NTN_testing_NGSO_channel_model_and_demod	Moderator (Samsung)

R4-2504649	Topic summary for [114bis][324] NR_IoT_NTN_less_than_5MHz_demod	Moderator (Ericsson)

R4-2504681	Topic summary for [114bis][123] NR_IoT_NTN_HPUE_part1	Moderator(Samsung)

R4-2504682	Topic summary for [114bis][124] NR_IoT_NTN_HPUE_part2	Moderator(Vivo)

R4-2504700	Way Forward for [114bis][323] NTN_testing_NGSO_channel_model_and_demod	Samsung

R4-2504709	Addition of the 3MHz channel to TS 38.101-5 (sub-clause 6.2)	Apple

R4-2504710	Addition of the 3MHz channel to TR 38.863	Apple, Thales, Echostar, Aalyria Technologies

R4-2504711	Addition of the 3MHz channel to TR 38.741	Apple, Globalstar

R4-2504712	LS on UE capability signalling for NTN less than 5MHz	ZTE Corporation, Sanechips, Xiaomi

R4-2504713	Way Forward for [114bis][310] NR_IoT_NTN_less_than_5MHz_UERF	Xiaomi

R4-2504714	Draft big CR to TS 38.181 to introduce less than 5MHz for NTN	Nokia, ZTE Corporation, Sanechips, CATT, Samsung

R4-2504753	Way Forward for [114bis][324] NR_IoT_NTN_less_than_5MHz_demod	Ericsson

R4-2504896	WF on RRM requirements for NR_IoT_NTN_req_test_enh	Xiaomi

R4-2504951	draftCR on NTN less than 5MHz (9.2C NR intra-frequency measurements for SAN)	Xiaomi

R4-2504952	Draft CR on NR SAN FR1 conditional handover for NTN less than 5MHz	Samsung

R4-2504953	draftCR on requirments for less than 5MHz for NTN	Huawei, HiSilicon

R4-2505113	WF on HPUE RF requirements for NR-NTN	Samsung

R4-2505114	WF on HPUE RF requirements for IoT-NTN	vivo

R4-2505160	Collection of simulation results for NTN HPUE	Samsung, Xiaomi, Ericsson

RAN4#115

R4-2505417	On restricted set of power back-off simulations for the satellite band UE Tx requirements	Apple

R4-2505418	Initial power back-off results for PC2 on NTN L-/S-band	Apple, Globalstar

R4-2505419	Initial power back-off results for PC2 on NTN S-band	Apple

R4-2505420	Introduction of NTN HPUE to TR 38.741	Apple, Globalstar

R4-2505421	Power back-off values for the 3MHz channel in band n256	Apple

R4-2505422	Addition of the 3MHz channel to TS 38.101-5 (sub-clause 6.2)	Apple

R4-2505423	Addition of the 3MHz channel to TR 38.863	Apple, Thales, Echostar, Aalyria Technologies

R4-2505424	Addition of the 3MHz channel to TR 38.741	Apple, Globalstar, Huawei, Nokia

R4-2505500	Discussion on Less than 5Mhz demodulation for NTN	Nokia

R4-2505501	Discussion on NTN testing for NGSO	Nokia

R4-2505537	Discussion on Tx requirements for NR NTN HPUE	Huawei, HiSilicon

R4-2505538	Draft CR for TS 38.101-5 to introduce ACLR and additional spurious emission for NR NTN HPUE	Huawei, HiSilicon

R4-2505558	Topic summary for [115][209] NR_IoT_NTN_req_test_enh	Moderator (Xiaomi)

R4-2505600	Discussion on channel modeling for NTN testing for NGSO	QUALCOMM Europe Inc. - Spain

R4-2505601	Discussions on demodulation performance requirements for NTN testing for NGSO	QUALCOMM Europe Inc. - Spain

R4-2505606	Discussions on demodulation performance requirements for NR-NTN with bandwidth less than 5MHz	QUALCOMM Europe Inc. - Spain

R4-2505749	Big CR on UE RF requirements for NTN less than 5MHz	Xiaomi

R4-2505760	RF requirements for IoT-NTN	xiaomi

R4-2505761	RF requirements for NR-NTN	xiaomi

R4-2505774	Discussion NGSO NTN RRM testing	Xiaomi

R4-2505775	Discussion on the performance part requirements for less than 5MHz NTN	Xiaomi

R4-2505776	Big CR on RRM requirements for NTN less than 5MHz in Rel-19	Xiaomi, Samsung

R4-2505822	Discussion on RRM performance requirements of Rel-19 NR-NTN in less than 5MHz	Samsung

R4-2505823	Discussion on RRM impacts by using NGSO in the test	Samsung

R4-2505834	NR and GSM PAs measurements for NB-IoT-NTN HPUE	Skyworks Solutions Inc.

R4-2505968	Discussion on NTN testing NGSO channel model	Samsung

R4-2505969	Discussion on demodulation requirement for NTN NGSO testing	Samsung

R4-2505970	Discussion on NTN demodulation requirements for Less than 5MHz	Samsung

R4-2506040	Discussion on system parameter for NTN support spectrum less than 5 MHz	CATT

R4-2506041	CR for TS 38.101-5, Correction on UE REFSENS for NTN supporting less that 5 MHz channel bandwidth	CATT

R4-2506042	Discussion on UE Tx requirement for NTN support HPUE	CATT

R4-2506043	Discussion on UE Rx requirement for NTN support HPUE	CATT

R4-2506044	DraftCR for TR 38.863, Introduction on UE Transmission characteristics for NTN HPUE	CATT

R4-2506093	Discussion on  less than 5MHz for NTN RRM performance requirements	CATT

R4-2506253	Discussion on Rx requirements for NR NTN HPUE	ZTE Corporation, Sanechips

R4-2506254	DraftCR to TR 38.863 Add RSD for NR-NTN HPUE	ZTE Corporation, Sanechips

R4-2506255	Discussion on Tx requirements for IoT NTN HPUE	ZTE Corporation, Sanechips

R4-2506256	Discussion on Rx requirements for IoT NTN HPUE	ZTE Corporation, Sanechips

R4-2506257	CR to TS38.108 Correction of ACS interfering signal type for 3MHz channel bandwidth	ZTE Corporation, Sanechips

R4-2506282	Views on TE emulated channel model for satellite mobility	Anritsu Corporation

R4-2506283	Demodulation test time issue with LEO-600	Anritsu Corporation

R4-2506312	Discussion for UE RF Rx requirements of NTN_NR_HPUE	LG Electronics France

R4-2506327	Discussion for UE RF Tx requirements of NTN_NR_HPUE	LG Electronics France

R4-2506349	Discussion on RRM requirements of NTN with channel BW less than 5MHz	Ericsson

R4-2506350	Discussion on the impact of NTN testing for NGSO to RRM performance	Ericsson

R4-2506351	(NR_IoT_NTN_req_test_enh-Perf) Draft CR on Radio Link Monitoring Out-of-sync Test with SSB-based RLM RS in DRX mode for less than 5 MHz BW	Ericsson

R4-2506630	Discussion on Rel-19 NR NTN less than 5MHz requirements	Ericsson

R4-2506631	Simulation results on Rel-19 NR NTN less than 5MHz requirements	Ericsson

R4-2506781	Discussion on RRM test cases for less than 5MHz for NTN	Huawei, HiSilicon

R4-2506782	Discussion on RRM testing for NGSO	Huawei, HiSilicon

R4-2506856	NR NTN HPUE Tx Requirements	vivo

R4-2506857	NR NTN HPUE Rx Requirements	vivo

R4-2506858	Iot NTN HPUE Tx Requirements and further evaluation	vivo, SmarterMicro

R4-2506859	Iot NTN HPUE Rx Requirements	vivo

R4-2506860	draft CR for Iot-NTN MOP related requirements	vivo

R4-2506920	R19 on NTN SAR	OPPO

R4-2506950	Discussion on NTN_testing_NGSO_channel_model	ZTE Corporation, Sanechips

R4-2506990	Views on HPUE for NR-NTN	CSCN

R4-2507024	Discussion on NTN testing for NGSO channel model	Huawei, HiSilicon

R4-2507025	Discussion on NTN testing for NGSO demodulation performance requirements	Huawei, HiSilicon

R4-2507026	Discussion on less than 5MHz for NR NTN demodulation performance requirements	Huawei, HiSilicon

R4-2507082	Draft CR to TR 38.863 on SAN RF requirements for less than 5MHz	Nokia

R4-2507083	Big CR to TS 38.181 to introduce less than 5MHz for NTN	Nokia, ZTE Corporation, Sanechips, CATT, Samsung

R4-2507091	NR-NTN HPUE RF requirements for Tx	Nokia

R4-2507092	IoT-NTN HPUE RF requirements for Tx	Nokia

R4-2507098	draftCR to TS38.181 Correction of ACS interfering signal type for 3MHz channel bandwidth	ZTE Corporation, Sanechips

R4-2507103	TE-emulated channel model for NTN UE tests	Ericsson

R4-2507104	UE demodulation requirements with time varying Doppler shift and propagation delay model	Ericsson

R4-2507113	Discussion on NSGO channel model for NTN testing	MediaTek inc.

R4-2507114	Discussions on demodulation performance requirements for NGSO channel model	MediaTek inc.

R4-2507163	Draft bigCR to TR 38.863 for NTN HPUE	Samsung

R4-2507164	Draft bigCR to TS 38.101-5 for NR-NTN HPUE	Samsung

R4-2507165	Draft CR to TR 38.863 for NTN HPUE co-ex studies	Samsung, CATT, China Telecom, Ericsson, LGE, Mediatek, OPPO, Thales, vivo, Xiaomi, ZTE

R4-2507166	Draft CR to TS 38.101-5 for section 6.1 and 6.2	Samsung, China Telecom, OPPO, Xiaomi

R4-2507167	Discussion on NR-NTN HPUE Tx requirements	Samsung

R4-2507168	Discussion on NTN HPUE SAR solutions	Samsung

R4-2507191	Discussion on RRM performance requirements for less than 5M NTN	ZTECorporation,Sanechips

R4-2507218	Draft CR to TR 38.863 on SAN RF requirements for less than 5MHz	Nokia

R4-2507322	Discussion on Tx requirements for NR-NTN HPUE	OPPO

R4-2507323	Discussion on Rx requirements for NR-NTN HPUE	OPPO

R4-2507324	Discussion on Tx requirements for IoT-NTN HPUE	OPPO

R4-2507325	Discussion on Rx requirements for IoT-NTN HPUE	OPPO

R4-2507326	Draft CR to TS 36.102 for section 7	OPPO

R4-2507359	Performance parameters for Less than 5 MHz test cases in NTN	Nokia

R4-2507470	Draft CR to TS 36.102 for output RF spectrum emissions requirements	MediaTek (Hefei) Inc.

R4-2507567	Topic summary for [115][128] NR_IoT_NTN_HPUE_part1	Moderator (Samsung)

R4-2507568	Topic summary for [115][129] NR_IoT_NTN_HPUE_part2	Moderator( Vivo)

R4-2507671	On NR NTN and IoT NTN HPUE co-existence	Ericsson

R4-2507703	Discussion on IoT-NTN HPUE TX RF requirements	MediaTek (Hefei) Inc.

R4-2507721	On IoT NTN HPUE requirements	Huawei, HiSilicon

R4-2507749	UE RF requirements for NTN less than 5 MHz	Qualcomm Incorporated

R4-2507750	Draft CR to TS 38.307: Addition of 3 MHz CBW for NTN	Qualcomm Incorporated

R4-2507763	NR NTN HPUE Tx requirements	Qualcomm Incorporated

R4-2507764	IoT NTN high power UE Tx requirements	Qualcomm Incorporated

R4-2507765	Draft CR to TS 38.101-5: Refsens for NR NTN HPUE	Qualcomm Incorporated

R4-2507774	On RSD requirements for non-handheld devices	Apple

R4-2507775	On power boosting options for PC2 NR-NTN	Skyworks Solutions Inc.

R4-2507784	On the UE RF Tx requirements for NR-NTN HPUE	Ericsson

R4-2507785	On the UE RF Rx requirements for NR-NTN HPUE	Ericsson

R4-2507786	On the UE RF Tx requirements for IoT-NTN HPUE	Ericsson, Sony, Nokia

R4-2507787	On the UE RF Rx requirements for IoT-NTN HPUE	Ericsson

R4-2507788	On less than 5 MHz CBW for NTN and HPUE for NTN UE capabilities for Rel-19	Ericsson

R4-2507789	(NR_IoT_NTN_req_test_enh-Core) draftCR to 38.863: Introduction of ACLR requirements	Ericsson

R4-2507842	Topic summary for [115][310] NR_IoT_NTN_less_than_5MHz_UERF	Moderator (Xiaomi)

R4-2507843	Topic summary for [115][311] NR_IoT_NTN_less_than_5MHz_BSRF	Moderator (Nokia)

R4-2507856	Topic summary for [115][324] NTN_testing_NGSO_channel_model_and_demod	Moderator (Samsung)

R4-2507857	Topic summary for [115][325] NR_IoT_NTN_less_than_5MHz_demod	Moderator (Ericsson)

R4-2508007	WF on NR_IoT_NTN_HPUE_part2	Vivo

R4-2508008	WF on NR_IoT_NTN_HPUE_part1	Samsung

R4-2508066	Draft CR to TS 38.101-5 for section 6.1 and 6.2	Samsung, China Telecom, OPPO, Xiaomi

R4-2508067	Draft CR for TS 38.101-5 to introduce ACLR and additional spurious emission for NR NTN HPUE	Huawei, HiSilicon

R4-2508068	Draft CR to TS 38.101-5: Refsens for NR NTN HPUE	Qualcomm Incorporated

R4-2508069	Draft CR to TR 38.863 for NTN HPUE co-ex studies	Samsung, CATT, China Telecom, Ericsson, LGE, Mediatek, OPPO, Thales, vivo, Xiaomi, ZTE

R4-2508070	DraftCR for TR 38.863, Introduction on UE Transmission characteristics for NTN HPUE	CATT

R4-2508071	(NR_IoT_NTN_req_test_enh-Core) draftCR to 38.863: Introduction of ACLR requirements	Ericsson

R4-2508072	DraftCR to TR 38.863 Add RSD for NR-NTN HPUE	ZTE Corporation, Sanechips

R4-2508073	Introduction of NTN HPUE to TR 38.741	Apple, Globalstar

R4-2508074	draft CR for Iot-NTN MOP related requirements	vivo

R4-2508075	Draft CR to TS 36.102 for output RF spectrum emissions requirements	MediaTek (Hefei) Inc.

R4-2508076	Draft CR to TS 36.102 for section 7	OPPO

R4-2508105	Draft big CR for 36.102 for Iot-NTN HPUE	vivo

R4-2508122	WF on NR_IoT_NTN_HPUE_part2	Vivo

R4-2508261	WF on RRM requirements for NR_IoT_NTN_req_test_enh	Xiaomi

R4-2508625	Way Forward for [115][324] NTN_testing_NGSO_channel_model_and_demod	Samsung

R4-2508629	Way Forward for [115][310] NR_IoT_NTN_less_than_5MHz_UERF	Xiaomi

R4-2508725	Way Forward for [115][325] NR_IoT_NTN_less_than_5MHz_demod	Ericsson

R4-2508765	WF for [115][310] NR_IoT_NTN_less_than_5MHz_UERF	Xiaomi

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template