3GPP TSG RAN Meeting #108					RP-251165

Prague, Czech Republic, June 9-13, 2025

Agenda Item:	16.2

Source:	Ericsson, AT&T, Bell Mobility, BT, Deutsche Telekom, KDDI, KT Corp, Nokia, Orange, T-Mobile USA, Telenor, Telefónica, Telia Company

Title:	Time plan and associated milestones for 6G RAN WG SI

Document for:	Approval

# 1	Introduction

During RAN#107, the 6G RAN Requirement SID was updated with Phase 2, where Phase 2 outline the 3GPP internal requirements and the RAN plenary project management of the 6G WG SID.

- Define a time plan and steer work as appropriate for the RAN WGs during the 6G WG SI to deliver high-level decisions at least on the following areas:

  - Fundamental 6G radio design aspects: waveform, numerology, channel coding, etc…

  - Overall high-level aspects of 5G to 6G migration

  - RAN architecture and interfaces, including RAN-Core interface

  - Coordination of 6G AI/ML framework

Note: The detailed time plan for the high-level decisions above will be decided at RAN#108 at the approval of the 6G RAN WG SI and is to be aligned with the RAN SI progress.

Based on the above we provide the following 6G SID objectives, timeline and interim milestones to be captured within the 6G WG SID.

# 2	Discussion

## 2.1	Study item objectives

To address the four areas mentioned in the 6G RAN requirement SID, we propose the following objectives for the 6G working group

6G radio design aspects for 6G Radio

- Waveforms are OFDM-based.

  - 5G NR waveforms and numerologies should be considered for 6G Radio and is also the benchmark for other potential proposals. Any applicable extensions can be considered if needed to satisfy 6G requirements and characteristics assuming acceptable trade-off between performance and complexity [RAN1]

- Modulations

  - 5G NR modulation should be considered for 6G Radio and is also the benchmark for other potential proposals. Any applicable extensions can be considered if needed to satisfy 6G requirements and characteristics assuming acceptable trade-off between performance and complexity [RAN1]

- Channel coding baseline is LDPC and Polar Code.

  - 5G NR channel coding should be considered for 6G Radio and is also the benchmark for other potential proposals. Any applicable extensions can be considered if needed to satisfy 6G requirements and characteristics assuming acceptable trade-off between performance and complexity [RAN1]

- The frame structure and numerology shall be compatible with 5G NR in applicable bands to allow for efficient 5G-6G Multi-RAT Spectrum Sharing (MRSS). [RAN1]

- Decide the Channel Bandwidth (at least minimum and maximum) and numerology, avoiding multiple numerologies for the same band / sub-frequency-range (e.g. enabling synergies among frequency bands in the 6.425 – 7.125 GHz and 7.125 to 8.4 GHz range) [RAN1, RAN4]

- Initial access [RAN1, RAN2, RAN4]

  - Studies on synchronization signal and raster, broadcast signals/channel and physical random access channel [RAN1, RAN4]

  - Studies on initial access procedure, random access procedures, system information and paging [RAN2, RAN1, RAN4]

5G to 6G migration

- 6G Radio is based on a standalone architecture with 6G-6G carrier aggregation and 5G-6G Multi-RAT Spectrum Sharing for migration [RAN1 RAN2, RAN4, RAN3]

- Study if any additional aggregation mechanism based on 5G/6G RAT aggregation is needed [RAN]

  - Consider UE impact, RAN impact, overall specification impact and workload in applicable WGs. Documentation of the need and impact should be unified allowing an accurate assessment of and comparison between different mechanisms. [RAN2, RAN1, RAN3, RAN4, SA2]
NOTE: the start of this study objective will be triggered by RAN plenary.

- Mobility between 5G NR and 6G Radio only[RAN2, RAN3, RAN4]

RAN architecture and interfaces, including RAN-Core interface

- Overall RAN architecture aspects [RAN3, RAN2]

- RAN-CN functional split, interface, protocol stack and procedures [RAN3]

- RAN internal functional split, interfaces, protocol stacks and procedures, [RAN3, RAN2]

## 2.2	Proposal for time plan with interim milestones

Interim results shall be delivered as per the milestones below, in coordination with the RAN Plenary 6G Study [RP-250810].

TSG#110 (Dec/2025):

RAN1 to provide interim assessment on waveform, numerologies, modulation, channel coding for Communication: identify any extensions areas beyond NR baseline

TSG#112 (June/2026):

RAN1 to provide scope of extensions beyond NR baseline:

- Waveform for communication

- Modulation

- Channel coding

RAN1 to provide interim assessment on the following areas:

- Channel bandwidth (min and max), frame structure, numerology

- Basic sync signal structure and associated periodicity(ies)

RAN plenary to make decisions on

- If any additional aggregation mechanism is necessary.

- RAN-CN interface

- If it is justified, to support applicable internal RAN interfaces

# 3	Conclusion

In this contribution we propose to add the following to the 6G WG SID:

The objectives listed in section 2.1

The interim milestones as described in section 2.2