3GPP TSG RAN meeting #108									              RP-251184

Prague, Czech Republic, June 9-13, 2025

## Status Report to TSG

Agenda item:			9.2.3

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_AIML_air_Ph2 |  |  |  |  |
| Unique ID | 1060078 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-250308 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: Sept ‘25 | Core part: NA | Performance part: NA | Testing part: NA |  |
| Overall Completion level | Study Item: 90% | Core part: NA | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Juan Montojo (RAN1); Xiaofeng Liu (RAN4); Marco Belleschi (RAN2/RAN3) |
|  | Company | Qualcomm; CAICT; Ericsson |
|  | Email | juanm@qti.qualcomm.com; liuxiaofeng1@caict.ac.cn; marco.belleschi@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

##### 2.1.1.1	RAN1#120-bis

Agreement

Introduce a dedicated AI/ML PU for AI/ML features for UE,

- The AI/ML PU is used at least for quantifying the simultaneous processing of multiple CSI reports subject to CSI-related AI/ML use case(s), e.g., CSI compression (if supported), CSI prediction, BM spatial prediction, BM temporal prediction.

Agreement

For inter-vendor-collaboration Options 3a-1 and 4-1 in Direction A, confirm SGCS and NMSE as the type of performance metric that may be used for the performance target shared as additional information along with the exchanged dataset or the model parameters.

- FFS: when to use SGCS, NMSE, and which one to use or both, and relationship with the inter-vender collaboration sub-options.

- FFS: details of the format of the performance target

  - Option 1: Average performance target, e.g. average SGCS and/or average NMSE

  - Option 2: distribution of the performance target, e.g., SGCS / NMSE for 5, 10, 20, 30 percentiles, etc.

- FFS: whether multiple performance targets should be exchanged for different configurations, such as antenna ports configuration, subband configuration and payload configuration, etc., along with each exchanged dataset or model parameters

Agreement

In Options 3a-1 and 4-1, the exchanged dataset or the model parameters can be associated with an ID for pairing related discussion, then

- The same ID can be used for UE to collect UE-side target CSI for UE-side training

- The same ID can be used for applicability inquiry and reporting

- The same ID can be used for inference configuration

- The same ID can be used for NW-side data collection

- FFS: whether ID/even same ID is needed for monitoring configuration

- FFS: where the ID is assigned

- Note: whether the purpose for pair will be specified will be discussed separately.

Agreement

In Direction C, the fully standardized reference model is associated with an ID for pairing related discussion, then

- The same ID can be used for UE to collect UE-side target CSI for UE-side training

- The same ID can be used for applicability inquiry and reporting

- The same ID can be used for inference configuration

- The same ID can be used for NW-side data collection

- FFS: whether ID/even same ID is needed for monitoring configuration

- FFS: where the ID is assigned or how the ID is specified

- Note: whether the purpose for pair will be specified will be discussed separately.

Agreement

For inter-vendor collaboration Direction C,

- Use standardized quantization codebook

For inter-vendor collaboration Direction A Options 4-1, 3a-1 (with or without NW-side target CSI sharing),

- Standardize configuration(s) of quantization codebook, e.g., scalar or vector quantization, segment size of VQ, codebook size.

  - FFS: applicability of the above for Case 2

  - Exchange quantization codebook of (the selected) standardized configuration(s) from NW-side to UE-side along with each exchanged dataset or model parameters.

- FFS: whether quantization codebook may be different across different payload size configurations

Agreement

It is clarified that, for previous agreement on standardize configuration(s) of quantization for inter-vendor collaboration Direction A Options 4-1, 3a-1 (with or without NW-side target CSI sharing), resolve the first FFS with the following clarifications:

- The standardized quantization configuration(s) refers to the configuration(s) related to the dimensionality related to the quantization operation (e.g., e.g., scalar or vector quantization, segment size of VQ, codebook size) and does not preclude the use of more advanced quantization algorithms (e.g., using past samples).

- Exchanged quantization codebook does not preclude the use of codebook parameterized by parameters, e.g. quantization range and step size determined by some parameterized formula.

Conclusion

- For Direction C, confirm that the specified model should be trained using synthetic data (answer to issue 8).

- For inter-vendor collaboration option 3a-1 of Direction A, confirm that the specified model structure should be determined using synthetic data.

Conclusion

- For Direction A Option 3a-1, based on evaluation results, RAN1 concludes that scalable model structure specification is feasible.

- For Direction C, based on evaluation results, RAN1 concludes that scalable model structure specification and model parameters specification is feasible.

  - Note: RAN4 feasibility is a separate study to be confirmed by RAN4.

Conclusion

- RAN1 concludes that both Direction A and Direction C are feasible.

- RAN1 concludes that both sub-option 4-1 and sub-option 3a-1 are feasible.

  - This includes both 3a-1 with and without target CSI sharing.

Conclusion

For NW-side monitoring with target CSI reporting

- Target CSI reporting via legacy CSI codebooks can be used for NW-side monitoring

- Target CSI reporting with CSI codebook enhancement via higher-resolution parameter combination may be beneficial for improving NW-side monitoring with additional cost of complexity and overhead at UE side.

Observation

For choice of token/feature dimension in the scalable model design, companies observe that there is small loss in SGCS for Case1 over Case2 under tokenization (Alt1, Alt3)

For layer1, under tokenization (Alt1),

- 8 sources [Qualcomm, CATT, Xiaomi, vivo, ZTE, Fujitsu, Samsung, Huawei] observe that average gain in SGCS of Case 1 over Case 2 is in the range of -3.34% to 0.33% with median value of -1.10%

- 2 sources [CATT, Xiaomi] observe average gain in SGCS of Case 1 (scalable structure) over benchmark [G1] is in the range of 2.04% to 7.84% with median value of 6.61%

- 3 sources [CATT,  Xiaomi, Ericsson] observe average gain (%) in SGCS of Case 2 (scalable structure) over benchmark [G2] is in the range of 5.17% to 10.2% with median value of 10.1%

For layer1, under tokenization (Alt3),

- 1 source [vivo] observes average gain (%) in SGCS of Case 1 over Case 2 is in the range of -0.7% to 0.4% with median value of -0.3%

- 1 source [Ericsson] observes average gain (%) in SGCS of Case 2 (scalable structure) over benchmark [G2] is in the range of 5.4% to 6%

For scalability over the feature dimension, companies observe that there is small loss in SGCS for Case1 over Case2 assuming (Alt1, Alt2, Alt1+Alt2)

For layer1, under (Alt1),

- 4 sources [Qualcomm, CATT, Xiaomi, Fujitsu ] observes average gain (%) in SGCS of Case 1 over Case 2 is in the range of -3.34% to -0.4% with median value of -2.08%

- 2 sources [CATT, Xiaomi] observe average gain (%) in SGCS of Case 1 (scalable structure) over benchmark [G1] is in the range of 3% to 7.84% with median value of 6.71%

- 2 sources [CATT, Xiaomi] observe average gain (%) in SGCS of Case 2 (scalable structure) over benchmark [G2] is in the range of 5.17% to 10.2% with median value of 10.1%

For layer1, under (Alt2),

- 7 sources [Qualcomm, Xiaomi, vivo, ZTE, Fujitsu, Samsung, Huawei] observe average gain in SGCS of Case 1 over Case 2 is in the range of -3.2% to 0.1% with median value of -0.85%

- 1 source [Xiaomi] observes gain in SGCS of Case 1 (scalable structure) over benchmark [G1] is 2.04%

- 1 source [Xiaomi] observes gain (%) in SGCS of Case 2 (scalable structure) over benchmark [G2] is 5.17%

For layer1, under (Alt1+Alt2),

- 1 source [Qualcomm] observes average gain (%) in SGCS of Case 1 over Case 2 is in the range of -3.3% to -2.9% with median value of -3.1%.

For scalability over the token dimension, companies observe that there is small loss in SGCS for Case1 over Case2 assuming (Alt1, Alt2)

For layer1, under (Alt1),

- 2 sources [Qualcomm, vivo] observe average gain in SGCS of Case 1 over Case 2 is in the range of -3.2% to 0.9% with median value of -1.5%.

For layer1, under (Alt2),

- 3 sources [CATT, vivo, ZTE ] observe average gain in SGCS of Case 1 over Case 2 is in the range of -3.34% to 0.4% with median value of -0.75%.

- 1 source [CATT] observes average gain (%) in SGCS of Case 1 (scalable structure) over benchmark [G1] is in the range of 6.51% to 7.84% with median value of 6.87%

- 1 source [CATT] observes average gain (%) in SGCS of Case 2 (scalable structure) over benchmark [G2] is in the range of 10.12% to 10.2% with median value of 10.1%

For scalability over the payload configurations, companies observe that there is small loss in SGCS for Case1 over Case2 assuming (Alt1, Alt2)

For layer1, under (Alt1),

- 4 sources [Qualcomm, CATT, Xiaomi, Huawei] observe average gain (%) in SGCS of Case 1 over Case 2 is in the range of -0.73% to -3.34% with median value of  -2.08%

- 2 sources [CATT, Xiaomi] observe average gain (%) in SGCS of Case 1 (scalable structure) over benchmark [G1] is in the range of 3% to 7.84% with median value of 6.71%

- 2 sources [CATT, Xiaomi] observe average gain (%) in SGCS of Case 2 (scalable structure) over benchmark [G2] is in the range of 5.17% to 10.2% with median value of 10.1%

For layer1, under (Alt2),

- 3 sources [Xiaomi, vivo, ZTE] observe average gain in SGCS of Case 1 over Case 2 is in the range of -3.2% to 0.4% with median value of  -0.85%

- 1 source [Xiaomi] observes average gain (%) in SGCS of Case 1 (scalable structure) over benchmark [G1] is 2.04%

- 1 source [Xiaomi] observes average gain (%) in SGCS of Case 2 (scalable structure) over benchmark [G2] is 5.17%

For scalability over feature dimension, token dimension and payload configuration jointly,

For tokenization Alt1, feature scalability Alt1, token scalability Alt2 and payload scalability Alt1,

- 1 source [CATT] observes average gain in SGCS of Case 1 over case 2 is in the range of -3.34%~2.03% with median value of -2.93%

- 1 source [CATT] observes average gain (%) in SGCS of Case 1 (scalable structure) over benchmark [G1] is in the range of 6.51%~7.84%

- 1 source [CATT] observes average gain (%) in SGCS of Case 2 (scalable structure) over benchmark [G2] is in the range of 10.12%~10.23%

For tokenization Alt1, feature scalability Alt2, token scalability Alt2, payload configuration Alt2,

- 2 sources [ZTE, vivo] observe average gain in SGCS of Case 1 over case 2 is in the range of -2.8%~1.2% with median value of -1.2%, under same parameter set.

- 1 source [vivo] observes average gain in SGCS of Case 1 over Case 2 is in the range of -0.1% ~ 0.8% with median value of 0.1%, under different parameter set

For tokenization Alt1, feature scalability Alt2, token scalability Alt1, payload configuration Alt2,

- 1 source [vivo] observes average gain in SGCS of Case 1 over Case 2 is in the range of -1.7% ~ 5.4% with median value of -2.6%, under same parameter set

- 1 source [vivo] observes average gain in SGCS of Case 1 over Case 2 is in the range of -2.6% ~ 0% with median value of -0.9%, under different parameter set

For tokenization Alt1, feature scalability Alt1, payload configuration Alt1,

- 1 source [Xiaomi] observes average loss in SGCS of Case 1 over case 2 is in the range of -4.76%~-0.82% with median value of -2.08%.

- 1 source [Xiaomi] observes average gain (%) in SGCS of Case 1 (scalable structure) over benchmark [G1] is 3%

- 1 source [Xiaomi] observes average gain (%) in SGCS of Case 2 (scalable structure) over benchmark [G2] is 5.17%

For tokenization Alt1, feature scalability Alt2, payload configuration Alt2,

- 1 source [Xiaomi] observes average loss in SGCS of Case 1 over case 2 is in the range of -5.52%~-1.59% with median value of -2.96%.

- 1 source [Xiaomi] observes average gain (%) in SGCS of Case 1 (scalable structure) over benchmark [G1] is 2.04%

- 1 source [Xiaomi] observes average gain (%) in SGCS of Case 2 (scalable structure) over benchmark [G2] is 5.17%

For tokenization Alt1, feature scalability Alt2, token scalability Alt2,

- 1 source [ZTE] observes average gain in SGCS of Case 1 over case 2 is in the range of -0.4%~0.9% with median value of -0.23%.

For tokenization Alt3, token scalability Alt1, payload configuration Alt2,

- 1 source [vivo] observes average gain in SGCS of Case 1 over Case 2 is in the range of -2.1% ~ 1.6% with median value of -0.5%, under same parameter set

- 1 source [vivo] observes average gain in SGCS of Case 1 over Case 2 is in the range of -0.8% ~ 0% with median value of -0.4%, under different parameter set

Conclusion

UE-side monitoring is feasible.

Observation

Some companies think that, at least in some UE-side monitoring options, NW-side monitoring with target CSI reporting is needed to check the reliability of UE-side monitoring reports.

##### 2.1.1.2	RAN1#121

Observation

- The model structure(s) for the reference encoder in inter-vendor collaboration sub-option 3a-1 can be same as/equivalent to the structure of the RAN4 defined/specified (if defined/specified for testability) reference encoder.

- To reduce the workload of the potential normative work scope, the model structure(s) for the reference encoder in inter-vendor collaboration sub-option 3a-1 is(are) same as/equivalent to the structure of the RAN4 defined/specified (if defined/specified for testability) reference encoder.

Agreement

For addressing inter-vendor collaboration complexity, RAN1 identifies the following specification impacts for supporting sub-option 3a-1 (including with target CSI and without target CSI), sub-option 4-1, and Direction C

- Reference model / structure specification (for sub-option 3a-1 and Direction C)

  - Note: The so called fully specified reference model discussed in RAN1 for Direction C is assumed to be equivalent to the to-be-specified model, if specified, for performance requirements in RAN4.

  - Note: The model structure(s) for the reference encoder in inter-vendor collaboration sub-option 3a-1 can be same as/equivalent to the structure of the RAN4 defined/specified (if defined/specified for testability) reference encoder.

    - To reduce the workload of the potential normative work scope, the model structure(s) for the reference encoder in inter-vendor collaboration sub-option 3a-1 is(are) same as/equivalent to the structure of the RAN4 defined/specified (if defined/specified for testability) reference encoder.

  - Note: RAN1 has studied and agreed on a scalable model structure for feasibility study during Rel-19 study, and considers that can serve as a starting point for the model structure specification for the potential normative work.

- Format and contents of parameter/dataset/information exchange: dataset (for 4-1 and 3a-1 with target CSI)/ encoder parameter (for 3a-1) / additional information (for 3a-1 and 4-1).

- The workload can be reduced by identifying the common part among different aspects.

Observation

Case 0, encoder complexity (FLOPs) vs. SGCS gain (%)

For temporal domain Case 0, the results on trade-off between complexity (FLOPs) and SGCS gain (%) over benchmark are summarized as follows

- For using spatial-frequency domain eigen-vector as input,

  - For layer 1 and payload size X-bin:

    - 9 sources [QC, CATT, vivo, Futurewei, OPPO, LG, Fujitsu, IITM, PengCheng Lab] observe minor to significant performance gain of 2.8%~20.68% over benchmark for FLOPs range of 1M to 10M.

    - 11 sources [QC, CATT, vivo, Futurewei, Ericsson, Samsung, OPPO, LG, Fujitsu, PengCheng Lab, Spreadtrum] observes minor to significant performance gain of 1.2% ~21.7% over benchmark for FLOPs range of 10M to 100M.

    - 5 sources [vivo, Huawei, Xiaomi, Spreadtrum, Nokia, OPPO] observe minor to significant performance gain of 4.8%~13.5% over benchmark for FLOPs > 100M

  - For layer 1 and payload size Y-bin:

    - 3 sources [CATT, LG, Vivo] observe minor to significant performance gain of -1.8%~10.45% over benchmark for FLOPs range of 1M to 10M.

    - 4 sources [CATT, LG, Vivo, Nokia] observe minor to significant performance gain of 0.4%~11.45% over benchmark for FLOPs range of 10M to 100M.

    - 2 sources [Xiaomi, Nokia] observe minor to moderate performance gain of 1.63%~6.1% over benchmark for FLOPs > 100M

  - For layer 1 and payload size Z-bin:

    - 2 sources [CATT, LG] observe minor to significant performance gain of -3.32%~10.62% over benchmark for FLOPs range of 1M to 10M.

    - 2 sources [CATT, LG] observe minor to significant performance gain of 1.2%~11.99% over benchmark for FLOPs range of 10M to 100M.

    - 2 sources [Xiaomi, Nokia] observe minor performance gain of -2.05%~2.1% over benchmark for FLOPs > 100M

- For using angle-delay domain eigen-vector as input

  - For layer 1 and payload size X-bin:

    - 2 sources [Ericsson, Samsung] observe minor to significant performance gain of 2.8%~19.29% over benchmark when FLOPs < 1M.

    - 3 sources [Ericsson, QC, Vivo] observe minor to moderate performance gain of 1.4%~6.63% over benchmark for FLOPs range from 1M to 10M.

    - 2 sources [Ericsson, QC] observe moderate performance gain of 5.3%~6.8% over benchmark for FLOPs > 10M.

- For using spatial-frequency domain channel matrix as input

  - For layer 1 and payload size X-bin:

    - 1 source [Huawei] observes 37.8% performance gain over benchmark when FLOPs is 100M.

Case 0, encoder model size (# parameters) vs. SGCS gain (%)

For temporal domain Case 0, the results on trade-off between model size (# parameters) and SGCS gain (%) over benchmark are summarized as follows

- For using spatial-frequency domain eigen-vector as input,

  - For layer 1 and payload size X-bin:

    - 10 sources [QC, CATT, vivo, Futurewei, Ericsson, OPPO, LG, Fujitsu, PengCheng Lab, IITM] observe minor to significant performance gain of 1.2%~18.5% over benchmark for model size less than 1M parameters.

    - 12 sources [CATT, vivo, Futurewei, Ericsson, Xiaomi, OPPO, LG, Fujitsu, PengCheng Lab, IITM, Spreadtrum, Nokia] observe minor to significant performance gain of 1.3% ~21.7% over benchmark for model size in range of 1M to 10M parameters.

    - 4 sources [Samsung, Huawei, OPPO, Spreadtrum] observe significant performance gain of 10.7%~27.9% over benchmark for model size > 10M parameters

  - For layer 1 and payload size Y-bin:

    - 4 sources [CATT, LG, Vivo, Nokia] observe minor to significant performance gain of -1.8%~10.45% over benchmark for model size less than 1M parameters.

    - 5 sources [CATT, LG, Vivo, Nokia, Xiaomi] observe minor to significant performance gain of 1.63% ~11.45% over benchmark for model size in range of 1M to 10M parameters.

  - For layer 1 and payload size Z-bin:

    - 2 sources [CATT, LG] observe minor to significant performance gain of -3.32%~10.62% over benchmark for model size less than 1M parameters.

    - 4 sources [CATT, LG, Nokia, Xiaomi] observe minor to significant performance gain of -2.05% ~11.99% over benchmark for model size in range of 1M to 10M parameters.

- For using angle-delay domain eigen-vector as input,

  - For layer 1 and payload size X-bin:

    - 4 sources [Ericsson, Samsung, QC, Vivo] observe minor to significant performance gain of 1.4%~19.29% over benchmark when model size < 1M parameters.

    - 1 source [Ericsson] observe moderate performance gain of 6.5%~6.8% over benchmark for model size in range of 1M to 10M parameters.

- For using spatial-frequency domain channel matrix as input,

  - For layer 1 and payload size X-bin:

    - 1 source [Huawei] observes 37.8% performance gain over benchmark when model size is 12M params

Case 0, decoder complexity and model size

In most companies’ results, the encoder and the decoder have similar complexity, as shown in the following plots. Therefore, the performance-complexity trade-off for the decoder should be similar to that of the encoder.

Case 0, comparison of Rel-18 evaluations and Rel-19 evaluations

The following plot shows the SGCS gain vs. encoder FLOPs, comparing the numbers from CSI_Table 1 (Rel-18) and the numbers from CSI_Table X9 (Rel-19).

It is observed that the performance/complexity trade-off has improved in Rel-19 compared to Rel-18 evaluations.

In summary,

- For temporal domain Case 0, most of the SGCS gain is achievable using an encoder model with complexity less than 10M FLOPs. Use of more complex models provides limited additional SGCS gain. Similar trends are observed for the decoder complexity.

- For temporal domain Case 0, most of the SGCS gain is achievable using an encoder model with size less than 1M parameters. Use of larger models provides marginal performance improvements. Similar trends are observed for the decoder model size.

- For temporal domain Case 0, compared to Rel-18 evaluations, Rel-19 evaluations show improved performance/complexity trade-off.

  - Reasons for the improved performance/complexity trade-off include the use more optimized AI/ML model structures and the use of different inputs.

Observation

Case 2, model complexity (FLOPs) vs. SGCS gain (%)

For temporal domain Case 2, the results on trade-off between complexity (FLOPs) and SGCS gain (%) over benchmark are summarized as follows

- For layer1,

  - 5 sources [Samsung, CATT, LG, QC, Vivo] observe minor to significant performance gain of 3.4%~20% over benchmark when FLOPs <= 10M.

  - 6 sources [ZTE, Apple, QC, Fujitsu, LG, Nokia] observe moderate to significant performance gain of 4.11%~28% over benchmark when 10M< FLOPs <= 100M.

  - 8 sources [Nokia, OPPO, CMCC, Xiaomi, FW, Spreadtrum, ETRI, HW, Nokia] observe moderate to significant performance gain of 4%~27.8% over benchmark when FLOPs > 100M.

where the complexity (FLOPs) is the average of the encoder FLOPs and the decoder FLOPs.

Case 2, model size (# parameters) vs. SGCS gain (%)

For temporal domain Case 2, the results on trade-off between model size (# parameters) and SGCS gain (%) over benchmark are summarized as follows

- For layer1,

  - 6 sources [QC, ZTE, Vivo, LG, CATT, Nokia] observe minor to significant performance gain of 3.4%~27.9% over benchmark when model size <= 1M parameters.

  - 9 sources [Apple, Fujitsu, LG, Nokia, CMCC, Xiaomi, HW, ETRI, FW, Nokia] observe moderate to significant performance gain of 4%~27.8% over benchmark when 1M< model size <= 10M parameters.

  - 2 sources [Spreadtrum, OPPO] observe moderate to significant performance gain of 8%~27.8% over benchmark when model size > 10M parameters.

where the model size (# parameters) is the average of the encoder size and the decoder size.

Comparison between Case0 and Case2 in terms of complexity vs performance:

In summary,

- Temporal domain Case 2 can achieve higher gain compared to Case 0 with similar or increased complexity

  - Some companies achieved gain using Case 2 AI/ML models having same/similar/lower complexity as their Case 0 AI/ML models, while some other companies achieved gain using Case 2 AI/ML models having higher complexity than their Case 0 AI/ML models.

- Note: The Case 2 evaluations for this summary were done under no UCI loss.

Observation

Case 3, model complexity (FLOPs) vs. SGCS gain (%)

For temporal domain Case 3, the results on trade-off between complexity (FLOPs) and SGCS gain (%) over benchmark (Rel-18 doppler eType II) are summarized as follows

- For layer1,

  - 1 source [Ericsson] observes performance gain of 4.22% over benchmark when FLOPs <= 10M.

  - 8 sources [Ericsson, CMCC, QC, DCM, ZTE, CATT, Vivo, MTK] observe minor to significant performance gain of 2.4%~28% over benchmark when 10M< FLOPs <= 100M.

  - 4 sources [Fujitsu, Xiaomi, InterDigital, OPPO] observe minor to significant performance gain of -4%~39.76% over benchmark when FLOPs > 100M.

where the complexity (FLOPs) is the average of the encoder FLOPs and the decoder FLOPs.

Case 3, model size (# parameters) vs. SGCS gain (%)

For temporal domain Case 3, the results on trade-off between model size (# parameters) and SGCS gain (%) over benchmark (Rel-18 doppler eType II) are summarized as follows

- For layer1,

  - 4 sources [QC, Ericsson, CATT, DCM] observe minor to significant performance gain of 3.9%~22% over benchmark when model size <= 1M parameters.

  - 7 sources [InterDigital, Ericsson, Vivo, Fujitsu, MTK, ZTE, CMCC] observe minor to significant performance gain of -4%~16.6% over benchmark when 1M< model size <= 10M parameters.

  - 2 sources [Xiaomi, OPPO] observe significant performance gain of 20.8%~39.76% over benchmark when model size > 10M parameters.

where the model size (# parameters) is the average of the encoder size and the decoder size.

Comparison between Case0 and Case3 in terms of complexity vs performance:

- Note 1: Case 0 gain is w.r.t. Rel-16 eType II benchmark, in scenario of mixed indoor and outdoor

- Note 2: Case 3 gain is w.r.t. Rel-18 Doppler eType II benchmark, in scenario of mixed indoor and outdoor, or outdoor only

In summary,

- Under CSI prediction, temporal domain Case 3 can achieve better performance than Rel-18 Doppler eType II benchmark. The amount of gain of Case 3 over Rel-18 Doppler eType II benchmark is similar to the amount of gain of Case 0 over Rel-16 eType II.

- On average, for each inference, FLOPs of Case 3 is higher than that of Case 0.

Agreement

Replace the following figure in the agreed observation

with the following figure.

Observation

Localized models, model complexity (FLOPs) and model size (# parameters) vs. SGCS gain (%)

Based on the evaluations results in table X3 (Typo correction: Layer 0 in plot 2 needs to be corrected to Layer 1)

For localized models,

- 5 sources [ZTE, Vivo, Oppo, Intel, Fujitsu] observed that local models can improve the complexity-performance trade-off compared to global models.

Agreement

For inter-vendor collaboration, RAN1 concludes that both Direction A and Direction C are feasible. For Direction A, RAN1 concludes that the feasible sub-options are sub-option 4-1 and sub-option 3a-1, and in case of sub-option 3a-1, with and without target CSI sharing from NW side.

- Performance: Direction C with standardized reference model (structure + parameters) ensures a minimum performance requirement, while Direction A with standardized reference model structure + parameters (sub-option 3a-1), or standardized dataset exchange (sub-option 4-1) from NW-side to UE-side may achieve better performance.

- Direction C addresses inter-vendor collaboration complexity: From RAN1 perspective, Direction C (a.k.a., option 1) eliminates the inter-vendor collaboration complexity if it is feasible to standardize the model. The fully standardized reference model (structure + parameters) should be trained using synthetic data. The model structure and parameters are assumed to be equivalent to the to-be-specified model, if specified, for performance requirements in RAN4. RAN1 concludes that the scalable model structure specification and model parameters specification is feasible, but the conclusion on interoperability and RAN4 testing feasibility is a separate study in RAN4.

- For Direction A with sub-option 4-1 and 3a-1, RAN1 concludes that standardized signaling, if feasible and specified, can be used for model parameter / dataset exchange to alleviate / resolve the inter-vendor collaboration complexity. The standardized signaling, if needed, may be over-the-air, or other approaches. For OTA and non-OTA based standardized signaling, as well as the feasibility of standardized signaling, related status have been provided in [R2-2503169]. For sub-option 3a-1, the specified encoder (a.k.a., CSI generation part) structure should be determined using synthetic data, and the scalable encoder structure specification is feasible.

For NW-side performance monitoring, RAN1 concludes that target CSI reporting via legacy codebooks can be used. Target CSI reporting with CSI codebook enhancement via higher-resolution parameter combination may be beneficial for improving NW-side performance monitoring with additional cost of complexity and overhead at UE side.

For UE-side side monitoring, RAN1 concludes that it is feasible, but some companies think that, at least in some UE-side monitoring options, NW-side monitoring with target CSI reporting is needed to check the reliability of UE-side monitoring reports.

NW side data collection for training is studied including data format, configuration of rank / layer, number of subbands and mechanisms for ground-truth reporting, but not all aspects are concluded. UE side data collection for training is studied including NW configuration or UE request, configuration for temporal aspects, but not all aspects are concluded. Aspects that were not concluded can be discussed in the normative phase.

The study of CSI feedback using two-sided model is complete from RAN1 perspective.

Based on the study, for addressing inter-vendor collaboration complexity, RAN1 identifies the following specification impacts for supporting sub-option 3a-1 (including with target CSI and without target CSI), sub-option 4-1, and Direction C

- Reference model / structure specification (for sub-option 3a-1 and Direction C)

  - Note: The so called fully specified reference model discussed in RAN1 for Direction C is assumed to be equivalent to the to-be-specified model, if specified, for performance requirements in RAN4.

  - Note: The model structure(s) for the reference encoder in inter-vendor collaboration sub-option 3a-1 can be same as/equivalent to the structure of the RAN4 defined/specified (if defined/specified for testability) reference encoder.

    - To reduce the workload of the potential normative work scope, the model structure(s) for the reference encoder in inter-vendor collaboration sub-option 3a-1 is(are) same as/equivalent to the structure of the RAN4 defined/specified (if defined/specified for testability) reference encoder.

  - Note: RAN1 has studied and agreed on a scalable model structure for feasibility study during Rel-19 study, and considers that can serve as a starting point for the model structure specification for the potential normative work.

- Format and contents of parameter/dataset/information exchange: dataset (for 4-1 and 3a-1 with target CSI)/ encoder parameter (for 3a-1) / additional information (for 3a-1 and 4-1).

- The workload can be reduced by identifying the common part among different aspects.

Based on the study, RAN1 recommends the following with potential RAN1 specification impacts common to all inter-vendor collaboration options.

- Recommend Case 0

  - Case 2 and 3 can be considered for further enhancement built upon the specification of case 0.

- Recommend following specification impacts for the two-sided CSI compression use case

  - Model pairing procedure including ID and applicability reporting

  - Inference aspects including target CSI type, measurement and report configuration, CQI / RI determination, payload determination, quantization configuration / codebook, UCI mapping, CSI processing criteria and timeline, priority rules for CSI reports

  - NW and UE side data collection for training,

    - Target CSI format

    - Note: The framework defined in BM and CSI prediction use cases could be reused.

  - Specify performance monitoring, if needed

--------------------------------------- END OF TP ------------------------------------

#### 2.1.2	Remaining Open issues

Study item was declared complete from RAN1 perspective in RAN1#121.

RAN1 will update TR 38.843 for the following aspects:

- CSI compression (2-sided AI/ML models) with text proposal endorsed in R1-2505019.

- CSI estimation (additional evaluations) with text proposals endorsed in R1-2407578 and R1-2409236

- Other aspects (model identification, etc.) with text proposals endorsed in R1-2407520 and R1-2505009

## 2.2	RAN2

#### 2.2.1	Agreements

##### 2.2.1.1	RAN2#129-bis

RAN2#129bis discussed the topic of UE-side data collection and in particular, how to reply to the LS on AI/ML UE sided data collection received from SA5 in R2-2501759. RAN2 agreed that from RAN2 point of view the UP tunnel between UE and gNB is not considered for 5GA R19/20, since currently the UP tunnel doesn’t terminate in the gNB. The reply LS to SA5 (Cc SA, SA2, SA3, RAN) on this topic is available in R2-2503168

RAN2#129bis discussed the topic of dataset/model parameter transfer for two-sided models with focus on how to reply to the LS received from RAN1 in R2-2500015. In particular RAN2 agreed on the principles of a dataset/model parameter transfer solution and on the different candidate solutions for the over-the-air (OTA) and non-over-the-air (non-OTA) approaches. Related to the non-OTA approaches, RAN2 concluded that from the RAN2 point of view, they can be supported within Rel-19 existing architecture framework. RAN3, SA2, and SA5 can further confirm the above RAN2 assumption. 
Related to the OTA approaches, RAN2 discussed challenges and did not have consensus on the feasibility.
An LS reply related to this topic was sent to RAN1, RAN3, SA2, SA5 (Cc SA3) in R2-2503169.

##### 2.2.1.1	RAN2#130

RAN2#130 discussed the topic of UE-side data collection and in particular on the impact of control plane solutions for the transfer of UE-side data from the UE. It was agreed to capture in the TR, the issues related to CP solutions when a large amount of data (if there is a large amount of data) are to be transferred from a UE (e.g. need for segmentation and its implications)
On this topic the following post email discussion was agreed:

[POST130][033][AI PHY] UE Side data collection (Ericsson)

- Intended outcome: TP capture CP analysis

- Deadline:  4 weeks

RAN2#130 discussed the topic of AI_ML model delivery options focusing in particular on the principles. However, no agreements were reached.

#### 2.2.2	Remaining Open issues

RAN2 needs to endorse a new text proposal capturing all the latest SI agreements to include them in the TR 38.843. Latest text proposal endorsed by RAN2 is available in R2-2407807.

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

##### 2.4.1.1	RAN4#114bis

Topic 1: CSI compression: Simulation analysis for options 3 and 4

Datasets:

Endorsed preliminary observations

- Datasets consist of separate training data and separate test data.

- All companies have produced datasets based on the same simulation assumptions, however differences can be observed between performance with different companies datasets.

- The “mixed dataset” provides much more consistent results than training or testing using different individual company datasets

- The exercise demonstrates that in order to agree on test decoder(s) and or reference encoder(s), some effort is needed to align dataset(s).

Option 3 track 1

Endorsed preliminary observations

- The investigation on option 3 is based on using the agreed structure for the decoder and encoder

- It is possible for UE vendors to train an encoder based on another company’s frozen test decoder that is functional

- The performance of the encoder is very dependent on the alignment of the dataset used for training the encoder and the dataset used for training the frozen decoder, and the testing dataset

- The variation in the performance depending on the training datasets and test datasets can be as much as [20%] in SGCS. Further details are available in the results spreadsheet.

  - Preliminary observation; further results may be added/refined and the observation updated (for example, using the mixed dataset as in track 2)

- For option 3, track 1 to be useful, careful attention would be needed to the alignment of datasets

- Up to now, the same encoder structure is considered as used when creating the reference decoder; the impact of different encoder structure is not yet considered

Further simulation activity for option 3 track 1

No further simulation activity is needed for option 3 track 1.

Option 3 track 2

Endorsed preliminary observations

- There is reasonable SGCS convergence when companies train an encoder-decoder pair using the mixed dataset and test using the mixed testset

  - Around 1% variation in SGCS; see results spreadsheet for more details

  - Preliminary observation; further results may be added

- It is possible for UE vendors to train an encoder based on a frozen test decoder that is functional

- When training “own” encoder with the frozen decoder and testing, with all training (frozen decoder and encoder) and testing using the mixed dataset, there is good convergence in average SGCS results from results presented so far

  - Around [+- 2%] variation in SGCS from the average; see results spreadsheet for more details

  - Preliminary observation; further results may be added

- Up to now, the same encoder structure is considered as used when creating the reference decoder by most companies; the impact of different encoder structure is not yet fully considered

Further simulation activity for option 3 track 2

- Definitions

  - Training Dataset 1 is the dataset used for training of the frozen decoder.

  - Training Dataset 2 is the dataset used for training of the new encoder based on the frozen decoder.

- For the existing results above, Training dataset 1 = training dataset 2 = mixed training dataset. Test dataset = mixed test dataset.

- Additional results 1 for RAN4#115:

  - Frozen decoder = Samsung decoder trained using the mixed dataset. (i.e., training dataset 1 = mixed dataset)

  - For the new encoder: Training dataset 2 = company specific training dataset. Test Dataset = Mixed test dataset.

- Additional results 2 for RAN4#115:

  - Frozen decoder = Samsung decoder trained using the mixed dataset. (i.e., training dataset 1 = mixed dataset)

  - For the new encoder: Training dataset 2 = company specific training dataset. Test dataset = company specific test dataset.

- Additional results 3 for RAN4#115: Further results using a lower complexity CNN or transformer encoder

  - Frozen decoder = Samsung decoder trained using the mixed dataset. (i.e., training dataset 1 = mixed dataset)

  - For the new encoder: Training dataset 2 = mixed. Test Dataset = Mixed test dataset.

  - Encoder structure: As suggested in [R4-2505156] or company specific selection. Structure and complexity should be reported.

Option 4

Endorsed preliminary observations

- For option 4b: It is feasible to train a functional “own” decoder based on the frozen encoder, and then a functional “own” encoder based on the “own” decoder when the mixed dataset is used

- For option 4a: For the mixed dataset, a similar observation to option 4b can be expected (in this case, the labelled dataset would be the same latent space as the selected encoder (created using joint training) acting on the mixed dataset, and so option 4a converges to option 4b)

Further simulation activity for option 4

- All interested companies are requested to upload their “own” decoders to the server as soon as possible.

  - “Own” decoder means a decoder trained using the Samsung Frozen encoder and the mixed training dataset.

- Definitions

  - Dataset 1 = Dataset used for training the frozen encoder

  - Dataset 2 = Dataset used for training the own decoder (using the frozen encoder)

  - Dataset 3 = Dataset used for training the own encoder (using the own decoder)

- First results priority results for RAN4#115:

  - Dataset 1 = Dataset 2 = Dataset 3 = Mixed training dataset

  - Test dataset = Mixed test dataset

  - Provide results for

    - Your company’s “own” decoder and “own encoder”

    - Other companies uploaded “own” decoders and your company’s “own” decoder (this is a test for interoperability between encoders and test decoders)

- Second priority results for RAN4#115:

  - Dataset 1 = Dataset 2 = Mixed training dataset

  - Dataset 3 = Company own dataset

  - Test Dataset: Mixed Dataset, also consider own test dataset if interested.

  - Provide results for

    - Your company’s “own” decoder and “own encoder”

    - Other companies uploaded “own” decoders and your companies “own” decoder (this is a test for interoperability between encoders and test decoders)

- Results for consideration of lower complexity encoder for RAN4#115:

  - Dataset 1 = Dataset 2 = Dataset 3 = Mixed training dataset

  - Test dataset = Mixed test dataset

  - Encoder: Lower complexity “own” encoder, examples are provided in [R4-2505156]

  - Provide results for

    - Your company’s “own” decoder and “own encoder”

    - Other companies uploaded “own” decoders and your companies “own” decoder (this is a test for interoperability between encoders and test decoders)

- For a future meeting, a further consideration, for option 4b is to consider the frozen encoder with a company own dataset; i.e. Dataset 1 = Mixed training dataset, Dataset 2 = Dataset 3 = Company specific dataset.

Reduction of simulation results volume

In order to simplify simulations, the following was agreed;

- No more results are expected Option 3 track 1

- No more results are expected Unquantized model results

- For option 3 track 2, use the Samsung decoder as the frozen decoder. Lower priority for Nokia decoder.

- For option 4, use the Samsung encoder as the frozen encoder. Lower priority for Nokia encoder.

Simulation assumptions update

Simulation assumptions on AI/ML CSI compression in R4-2505156 is agreed.

Topic 2: CSI compression: Non-simulation issues

What needs to be captured or specified for Option 3

Agreements

- The encoder that corresponds to the standardized test decoder is stored within 3GPP

  - TBC whether in a TR, or in any TS, whether in RAN4 or RAN5, or whether simply kept in a 3GPP database (with no reference from TR or TS)

  - FFS whether several encoders would be captured (e.g. due to different complexity)

For further discussion:

The following topics should be further discussed:

- For the encoder, the TBD and FFS above; i.e., where the encoder is stored/referred to and whether several encoders would be captured.

- Whether it is agreeable to assume that the training dataset for the standardized test decoder is stored within 3GPP, if available

  - For example in case UE or network vendors could find access to the dataset used for the test encoder useful for their developments

- Whether a test dataset is needed in the specification, or some other alternative (such as a channel model etc.)

What needs to be captured or specified for Option 4

Agreement:

- Dataset is specified for option 4a.

- FFS on dataset is captured for option 4b.

- Assume reference decoder is captured.

- FFS on reference encoder for option 4a

- Test decoder structure is (i) fully specified or (ii) partially specified

- NOTE: RAN4 understands that further decision on option 4a/4b and option 3 will be made in the future WI phase.

For further discussion:

The above FFS; i.e.

- Whether a dataset is captured for option 4b

- Whether a reference encoder is specified for option 4a

Relation between RAN1 option 3 and RAN1 inter-vendor collaboration direction C

- FFS on the relation between RAN4 test decoder options and RAN1 inter-vendor interoperability directions.

Topic 3: LCM requirements

Delay requirements for reporting / monitoring

Agreement:

- Delay requirements for performance monitoring reporting from the UE (e.g.., Type 1 Option2, UE-assisted monitoring for BM) in case-by-case manner

- FFS on which use cases the requirement will be defined for

- FFS on the details for each use case in WID

Delay requirements for activation/switching/fallback

Agreement:

- RAN4 has the following understanding and need further check whether the understanding is aligned with RAN1 and RAN2:

- AI/ML functionality activation refers to the process of enabling an applicable functionality to perform inference

- functionality deactivation refers to the process of network deactivating an active functionality

Agreement:

- FFS on whether the deactivation requirements will be introduced

- The starting point is when the UE receives the signalling to commence deactivation

- FFS when the endpoint for deactivation is

- FFS whether fallback delay is the same as deactivation delay or has some other components

Agreement:

- For beam management use case

- FFS on defining the functionality activation delay requirements for the first periodic and semi-persistant reporting based on AI/ML

- Define functionality activation delay requirement for the first aperiodic reporting based on AI/ML

- FFS on the definition of first reporting

Topic 4: Generalization

Relation between generalization testing and additional conditions signalling

Agreements

- There shall be consistency between applicable conditions signalling and testing

- No test will be defined that implies a change of network condition or associated ID during the test.

Non-static scenarios

Agreement:

- Static scenarios are assumed by default. Non-static scenarios are introduced on a use-case specific basis if needed for testing.

- FFS whether a mixed datset can be created for testing generalization, and whether such a mixed dataset would be a static or non-static scenario.

Post-deployment

Agreement:

- Rename “option 1” as “Post-deployment pre-activation functionality/configuration update testing”

- Rename “option 2” as “Post-deployment post-activation functionality testing based on performance monitoring”

##### 2.4.1.2	RAN4#115

Simulation result observations

Agreements:

During the ad-hoc, it was agreed that the moderator should propose some general observation that the study has focussed on SGCS convergence, not absolute SGCS. The following text is provided:

- The focus in this study has been on convergence between SGCS reported for different company UE encoders when operating with test decoders, in order to understand whether it is feasible to specify a test decoder (or, for option 4, information used to create a test decoder) that can be used for consistent performance testing across multiple UE vendor implementations.

- Absolute SGCS has not been considered, since the assumed model structure is somewhat arbitrary and the purpose of the study has been to consider testing.

The endorsed observations for option 3 track 1

- It is possible for UE vendors to train an encoder based on another company’s frozen test decoder that is functional

- The performance of the encoder is very dependent on the dataset used for training the encoder and the dataset used for training the frozen decoder, and the testset

  - If the encoder is trained using a dataset of the UE vendor, the UE vendor dataset should contain the [features] captured in the dataset used to develop the test decoder.

- The variation in the performance depending on the training datasets and test datasets can be as much as 30-50% in SGCS. Further details are available in the results spreadsheet.

- For option 3, track 1 to be useful, more careful attention would be needed to the alignment of datasets

- Only one encoder structure was considered for option 3 track 1. Other lower complexity encoder structures were not examined.

The endorsed observations for option 3 track 2

- There is reasonable SGCS convergence when companies jointly train an encoder-decoder pair using the mixed dataset and test using the mixed testset

  - Around +-2% variation in SGCS; see results spreadsheet for more details

- It is possible for UE vendors to train an encoder based on a frozen test decoder that is functional

- When training “own” encoder with the frozen decoder, with all training (frozen decoder and encoder) and testing using the mixed dataset, there is good convergence in average SGCS results

  - Around - 2% to +1.4% variation in SGCS from the average

- When training “own” encoder with the frozen decoder, with training of the frozen decoder using the mixed dataset, own encoder using own dataset and testing using the mixed dataset, there is convergence in average SGCS results from results presented so far

  - Around -+-4% variation in SGCS from the average (+-1.5% with outlier performance excluded)

- When training “own” encoder with the frozen decoder, with training of the frozen decoder using the mixed dataset, own encoder using own dataset and testing using the own dataset, there is much less convergence in average SGCS results from results presented so far

  - Around -40% to 13% variation in SGCS from the average (+-8% to 5% with outlier performance excluded)

- The results considering “own” datasets demonstrate that there is divergence in the datasets, and attention must be paid to alignment of the training datasets.

  - Note: Alignment of datasets does not refer to aligning UE algorithms such as channel estimation, CSI estimation etc.

The endorsed observations for option 4

- For option 4b: It is feasible to train a functional “own” decoder based on the frozen encoder, and then a functional “own” encoder based on the “own” decoder when the mixed dataset is used

- For option 4a: For the mixed dataset, a similar observation to option 4b can be expected (in this case, the labelled dataset would be the same latent space as the selected encoder (created using joint training) acting on the mixed dataset, and so option 4a converges to option 4b)

- If the frozen encoder is created using the mixed dataset, TE/UE vendors create decoders using the mixed dataset, UE vendors create an encoder using the mixed dataset and testing uses the mixed testset then good convergence is seen in SGCS

  - Around +- 1.5% from average SGCS

  - UE encoders were shown to be interoperable with all companies own decoders

  - This represents the situation where there is a well defined dataset, and UE vendors use the same dataset to train their encoder models

- Some companies observed that

  - if the frozen encoder is created using the mixed dataset,

  - TE/UE vendors create decoders using the mixed dataset,

  - UE vendors create an encoder using their own dataset and

  - testing uses the mixed testset

then [good] convergence is seen in SGCS, but there is more variation than when mixed dataset is used for training the encoder

  - Around [+- 3%] from average SGCS

    - [Further SGCS results may be provided in the next meeting]

  - [UE encoders were shown to be interoperable with all companies own decoders]

  - This represents the situation where there is a well defined dataset that is used for all 3GPP responsibilities (Creating the frozen decoder, providing information for the TE vendor to train the decoder, providing test data), but the UE vendor uses their own dataset to create the encoder

- Some companies observed that if the frozen encoder is created using the mixed dataset,

  - TE/UE vendors create decoders using the mixed dataset,

  - UE vendors create an encoder using their own dataset and

  - testing uses the own testset

then [convergence is seen in SGCS,] but there is more variation than when mixed dataset is used for training the encoder. The variation is similar between using the mixed dataset and own dataset for testing.

  - Around [+- 1.6 to +4.7%] from average SGCS

  - [Further SGCS results may be provided in the next meeting]

  - [UE encoders were shown to be interoperable with all companies own decoders]

  - This represents the situation where there is a well defined dataset that is used for all 3GPP responsibilities (Creating the frozen decoder, providing information for the TE vendor to train the decoder, providing test data), but the UE vendor uses their own simulation to create the encoder

- Two lower complexity encoders were considered and tested based on the frozen decoder.

  - A transformer with 3.63 MFlops

  - A CNN encoder with 4.14 MFlops

- When the lower complexity encoders were examined using the mixed dataset for all training and the mixed test set for testing, SGCS convergence (- 1 to 3.5%) and interoperability with all companies “own” decoders was observed for the considered structures.

Further simulations

In order to further elaborate option 3 track 2 considering lower complexity encoders, interested companies may contribute simulations to RAN4#116. The following guidance, and also the guidance in R4-2508084 is provided and recommended for companies to follow in order to obtained aligned simulations. For option 3, track 2 consider the following investigations for lower complexity encoder structures.

- Performance assuming training and testing with the Samsung frozen decoder

- Performance achieved with a jointly trained low complexity encoder and decoder

- Performance achieved when a frozen decoder is trained based on all of the encoder structures (i.e. different encoder complexity)

- Consider transformer, CNN, MLP

Simulation assumptions update

Simulation assumptions on AI/ML CSI compression in R4-2508084 is agreed.

What should be captured or specified for each of the options

Agreements:

The following agreements were reached for option 3. For clarity, the agreement is added alongside the agreement from RAN4#114bis:

- The training dataset used to train the test decoder in 3GPP should be captured

- FFS whether channel, Eigenvectors or something else

Agreements:

The following agreements were reached for option 4a. For clarity, the agreement is added alongside the agreement from RAN4#114bis.

- Reference encoder should be captured

- FFS whether the labelled dataset is based on Eigenvector, channel estimation or something else

- The study has only considered the case of a common assumption on model structure for the “own” test decoder. This corresponds to standardized model structure.

- Structure refers to backbone, numbers of layers, type of layers and all description of the model, but not the parameters.

- Interoperability in the case that the structure of the TE decoder is not specified has not been investigated

Agreements:

The following agreements were reached for option 4b. For clarity, the agreement is added alongside the agreement from RAN4#114bis

- Specify dataset to train frozen encoder and decoder

    - TE vendor shall use the dataset to train the test decoder

    - This is the same dataset as used to train the frozen encoder

    - FFS whether the datasets consist of Eigenvector, channel or something else

- The study has only considered the case of a common assumption on model structure for the “own” test decoder. This corresponds to standardized model structure.

- Structure refers to backbone, numbers of layers, type of layers and all description of the model, but not the parameters.

- Interoperability in the case that the structure of the TE decoder is not specified has not been investigated

Other agreements

Agreements:

If RAN1 direction C agreed, RAN4 and RAN1 should co-ordinate on model structure etc. for direction C due to the similarities between option 3/4 and direction C

- Duplicated work is to be avoided

At the current moment in time, neither option 3 track 2, nor option 4a or 4b should be ruled out for a WI. Option 3 track 1 can be ruled out.

Option 3 and 4 are similar:

- An encoder, decoder and training dataset are always captured

- The difference is that for option 3, the TE vendor is mandated to use the standardized test decoder. In option 4 they could choose to use the reference test decoder or to create their own based on the standardized information.

LCM requirements

Agreements:

Activation delay:

- Activation delay requirements created for the periodic, semi-persistent and aperiodic CSI reporting for beam prediction

  - It is FFS for CSI prediction

- For Option A, RAN4 will send LS to RAN2 to clarify the related mechanism.

- For semi-persistent CSI reporting

  - Activation delay starts at the reception of the MAC-CE/DCI

- For aperiodic CSI reporting

  - Activation delay starts at the reception of the DCI

Agreements:

Switching delay and Fallback delay:

- Deprioritize the discussion on switching and fallback delay requirements and focus on activation/deactivation delay requirement, including both AI/nonAI, discussion.

Agreements:

Monitoring reporting delay and accuracy:

Discuss how to define delay and accuracy requirements for UE sided monitoring where the UE reports the metric:

- BM-Case1 and possibly BM-Case 2

o	Performance monitoring type 1 option 2

- If it proves to be not possible to define, then reverse the agreement

- Note: For BM-Case2, it may not be completed in Rel-19. If it is not covered in Rel-19, there would not be a monitoring delay requirement. If it would be in Rel-19, a monitoring delay requirement is needed.

Agreements:

CSI prediction:

- CSI prediction, the details are subject to RAN1 decision

- RAN4 will further study the feasibility to specify the corresponding delay and/or accuracy requirements for UE sided monitoring

Way forward (not agreements)

Deactivation delay for CSI prediction:

- The following questions were noted for further discussion

  - Can NW differentiate between the predicted CSI reporting and the measured CSI reporting?

  - In case of switch between AI, is there existing reporting to differentiate the reports before and after the deactivation.

Generalization

Agreements:

The high level and general guidelines for the generalization test are provided as follow. The exact decisions are to be made case by case.

- Study and , if feasible, define requirements for each AI/ML functionality

- Define one test per UE capability as a minimum

  - FFS >1 test per UE capability

- Define a minimum set of test configurations (including NW sided conditions if any) as mandatory for testing of AI/ML-enabled Feature

Agreements:

Potential areas to consider for generalization testing:

- gNB array parameters

  - port layouts, array size, antenna virtualization

- propagation conditions

- Deployment scenarios

  - Carrier frequencies

  - Speeds

  - Indoor/outdoor

  - Bandwidths

- SNR

Post-deployment

Agreements:

Option 2 (Post-deployment post-activation functionality testing based on performance monitoring) is prioritized.

- it should be further investigated/established that reliable and testable monitoring procedures can be established for all use cases

#### 2.4.2	Remaining Open issues

- General aspects

  - Post deployment handling

  - LCM related requirements

  - Generalization

- Testability and interoperability issues for CSI compression

  - Simulation results

  - Option 3 other considerations

  - Option 4 procedure and considerations

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

## 4.1	RAN1

### 4.1.1	RAN1#120-bis

R1-2503032	Draft summary of Additional study on AI/ML for NR air interface: CSI compression	Moderator (Qualcomm)

R1-2503031	Draft summary of Additional study on AI/ML for NR air interface: CSI compression	Moderator (Qualcomm)

R1-2503030	Draft summary of Additional study on AI/ML for NR air interface: CSI compression	Moderator (Qualcomm)

R1-2503029	Draft summary of Additional study on AI/ML for NR air interface: CSI compression	Moderator (Qualcomm)

R1-2503028	Draft summary of Additional study on AI/ML for NR air interface: CSI compression	Moderator (Qualcomm)

R1-2501718	Discussion of CSI compression on AI/ML for NR air interface	FUTUREWEI

R1-2501798	Discussion on CSI compression and other aspects on AI/ML model/data	vivo

R1-2501861	Discussion on AIML for CSI compression	Spreadtrum, UNISOC

R1-2501919	Discussion on study for AI/ML CSI compression	ZTE Corporation, Sanechips

R1-2501924	AI/ML for CSI compression and other aspects on AI/ML model/data	Ericsson

R1-2501934	Additional study on AI-enabled CSI compression and other aspects of AI model and data	NVIDIA

R1-2501949	AI/ML based CSI Compression	Google

R1-2501958	Discussion on AIML CSI compression	TCL

R1-2501971	Discussion on AI/ML-based CSI compression	CATT

R1-2502037	Views on UCI loss mitigation	Ofinno

R1-2502073	Discussion CSI compression	NEC

R1-2502096	Discussion on CSI Compression and other aspects of AIML 	Tejas Network Limited

R1-2502101	Study on CSI compression	LG Electronics

R1-2502118	Discussion on CSI compression with AI/ML	Fujitsu

R1-2502152	Discussion on AI/ML for CSI compression	CMCC

R1-2502196	On AI/ML for CSI compression	Lenovo

R1-2502213	Discussion on AI/ML for CSI compression	Huawei, HiSilicon

R1-2502291	Additional study on AI/ML-based CSI compression	OPPO

R1-2502338	On AI/ML-based CSI compression and other aspects	InterDigital, Inc.

R1-2502355	Views on additional study for AI/ML based CSI compression	Samsung

R1-2502433	Discussion on AI/ML model based CSI compression and other aspects on AI/ML model/data			Xiaomi

R1-2502489	AI/ML for CSI feedback enhancement	Mavenir

R1-2502492	Discussion on AI/ML for CSI compression	Panasonic

R1-2502504	Discussion on AI/ML for CSI compression	ETRI

R1-2502531	AI/ML for CSI Compression	Nokia

R1-2502571	CSI compression and other aspects on AI/ML model/data	Continental Automotive

R1-2502597	Discussion on AI based CSI compression and AI processing units	Apple

R1-2502703	Additional study on AI/ML for NR air interface - CSI compression	MediaTek Inc.

R1-2502758	Discussion on AI/ML for CSI compression	NTT DOCOMO, INC.

R1-2502832	Additional study on CSI compression	Qualcomm Incorporated

R1-2502912	Discussion on AI/ML for CSI Compression	CEWiT

R1-2502934	Discussion on AI/ML-based CSI compression	Pengcheng laboratory

R1-2502937	Discussion on  AI/ML model-based CSI compression	IIT Kanpur

### 4.1.2	RAN1#121

R1-2504741	Draft summary of Additional study on AI/ML for NR air interface: CSI compression	Moderator (Qualcomm)

R1-2504740	Draft summary of Additional study on AI/ML for NR air interface: CSI compression	Moderator (Qualcomm)

R1-2504739	Draft summary of Additional study on AI/ML for NR air interface: CSI compression	Moderator (Qualcomm)

R1-2504738	Draft summary of Additional study on AI/ML for NR air interface: CSI compression	Moderator (Qualcomm)

R1-2504737	Draft summary of Additional study on AI/ML for NR air interface: CSI compression	Moderator (Qualcomm)

R1-2503231	Discussion of CSI compression on AI/ML for NR air interface	FUTUREWEI

R1-2503245	AI/ML for CSI compression	Ericsson

R1-2503254	Discussion on AI/ML for CSI compression	Huawei, HiSilicon

R1-2503350	Discussion on CSI compression	vivo

R1-2503508	Discussion on AIML for CSI compression	Spreadtrum, UNISOC

R1-2503553	Views on additional study for AI/ML based CSI compression	Samsung

R1-2503628	Discussion on CSI compression and other aspects on AlML air interface	TCL

R1-2503651	Discussion on study for AI/ML CSI compression	ZTE Corporation, Sanechips

R1-2503710	Discussion on study for AI/ML CSI compression	Tejas Network Limited

R1-2503728	Views on UCI loss mitigation	Ofinno

R1-2503756	Discussion on Additional Study for AI/ML CSI Compression	Indian Institute of Tech (M), IIT Kanpur

R1-2503773	Discussion on AI/ML-based CSI compression	CATT

R1-2503823	Discussion on AI/ML for CSI compression	CMCC

R1-2503875	Further discussion on remained issues for AI/ML model based CSI compression	Xiaomi

R1-2503923	Discussion on CSI compression	NEC

R1-2503977	On AI/ML-based CSI compression and other aspects	InterDigital, Inc.

R1-2503983	Study on CSI compression	LG Electronics

R1-2503989	Discussion on AI/ML for CSI compression	Panasonic

R1-2503995	Additional study on AI-enabled CSI compression	NVIDIA

R1-2504027	AI/ML based CSI Compression	Google

R1-2504042	On AI/ML for CSI compression	Lenovo

R1-2504083	Discussion on CSI compression with AI/ML	Fujitsu

R1-2504115	AI/ML for CSI Compression	Nokia

R1-2504132	Discussion on AI/ML for CSI compression	ETRI

R1-2504226	Additional study on AI/ML-based CSI compression	OPPO

R1-2504260	Additional study on AI/ML for NR air interface - CSI compression	MediaTek Inc.

R1-2504311	Discussion on AI based CSI compression	Apple

R1-2504387	Additional study on CSI compression	Qualcomm Incorporated

R1-2504494	Discussion on AI/ML for CSI compression	NTT DOCOMO, INC.

R1-2504569	Discussion on AI/ML CSI compression	Continental Automotive

R1-2504587	Discussion on AI/ML-based CSI compression	Pengcheng Laboratory

R1-2504624	Discussion on AI/ML based CSI compression	IIT Kanpur, Indian Institute of Tech (M)

## 4.2	RAN2

### 4.2.1	RAN2#129-bis

40 contributions (for details see agenda items 8.1.4, 8.1.5 in Tdoc list)

### 4.2.2	RAN2#130

23 contributions (for details see agenda items 8.1.4, 8.1.5 in Tdoc list)

## 4.3	RAN4

#### 4.3.1	RAN4#114bis

// General aspects

R4-2503409	Discussion on general aspects for AIML for NR air

Type: discussion		For: Discussion
					Source: CATT

Decision:		Noted.

R4-2503519	General aspects for NR Air Interface

Type: discussion		For: (not specified)
					Source: Apple

Decision:		Noted.

R4-2503772	Discussion on general aspects for study on AI/ML

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2504025	Discussion on general aspects for AI/ML for NR air interface Phase 2

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2504215	On General Aspects of AI/ML for NR Air Interface Phase 2

Type: discussion		For: Discussion
					Source: Nokia

Decision:		Noted.

R4-2504320	Discussion on general aspects on AIML for NR air interface phase 2

Type: discussion		For: Discussion
					Source: Huawei,HiSilicon

Decision:		Noted.

// Testing issues for CSI compression two-sided models

R4-2503255	CSI Compression: Testability and Interoperability

Type: discussion		For: Discussion
					Source: Qualcomm Incorporated

Decision:		Noted.

R4-2503258	On AI/ML Interoperability and Standardization of Testing and Verification for CSI Use Case – A PCA based approach

Type: discussion		For: Approval
					Source: NTU

Decision:		Noted.

R4-2503271	Discussion on Testing issues for CSI compression two-sided models

Type: discussion		For: Discussion
					Source: MediaTek inc.

Decision:		Noted.

R4-2503410	Discussion on testing issues for CSI compression two-sided models

Type: discussion		For: Discussion
					Source: CATT

Decision:		Noted.

R4-2503516	Study on CSI Compression: Testability and Interoperability issues

Type: discussion		For: (not specified)
					Source: Apple

Decision:		Noted.

R4-2503773	Discussion on testing issues for CSI compression two-sided models

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2504006	Discussion on Testing issues for CSI compression two-sided models

Type: other		For: Approval
					Source: ZTE Corporation, Sanechips

Decision:		Noted.

R4-2504026	Discussion on testing issues for CSI compression two-sided models

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2504217	Study on testing issues for CSI compression two-sided models

Type: other		For: Approval
					Source: Samsung

Decision:		Noted.

R4-2504231	Testing issues for CSI compression two-sided models

Type: discussion		For: Discussion
					Source: Nokia

Decision:		Noted.

R4-2504236	Testing issues for CSI compression two-sided models

Type: other		For: Approval
					Source: OPPO

Decision:		Noted.

R4-2504321	Discussion on testing issues for CSI compression two-sided models

Type: discussion		For: Discussion
					Source: Huawei,HiSilicon

Decision:		Noted.

R4-2504439	Two sided CSI compression

Type: discussion		For: Discussion
					Source: Ericsson

Abstract:

Simulation results and further proposals for 2-sided CSI

Decision:		Noted.

// Moderator summary and conclusions

R4-2504685	Topic summary for [114bis][127] NR_AIML_air_part2

Type: other		For: Information
					Source: Moderator(Ericsson)

Abstract:

Summary for AI 7.20, 7.19.1

Decision:		Noted.

Newly allocated tdocs in the first round

R4-2505107	WF on AI/ML air interfance study

Type: other		For: Approval
					Source: Ericsson

Decision:		Approved.

R4-2505108	Ad hoc minutes on AI/ML air interface study

Type: other		For: Approval
					Source: Ericsson

Decision:		Noted.

R4-2505155	Collection of simulation results for AI/ML CSI compression

Type: other		For: Approval
					Source: Huawei

Decision:		Noted.

R4-2505156	Simulation assumptions on AI/ML CSI compression

Type: other		For: Approval
					Source: Huawei, Hisilicon, OPPO, CATT, Vivo, NTU, Nokia, Ericsson, Qualcomm, Xiaomi, Mediatek, APPLE, Rohde & Schwarz, Samsung, Intel, ZTE Corporation, Sanechips, CAICT

Decision:		Approved.

Minutes and agreements in the online session and ad hoc

Please refer to the hyperlink below for the detailed minutes of online session on Wednesday:

https://www.3gpp.org/ftp/tsg_ran/WG4_Radio/TSGR4_114bis/Inbox/Drafts/%5B114bis%5D%5B100%5D%20Main_Session/3.Wednesday/2.%5B127%5D_Topic%20summary%20for%20%5B114bis%5D%5B127%5D%20NR_AIML_air_part2.docx

#### 4.3.2	RAN4#115

//Moderator summary and conclusions

R4-2507571	Topic summary for [115][132] NR_AIML_air_part2

Type: other		For: Information
					Source: Moderator (Ericsson)

Abstract:

[RAN4#115][100] Main Session

Decision:		Noted.

Newly allocated tdocs in the first round

R4-2507944 Collection of simulation results on CSI compression

Type: other		For: Approval
					Source: Huawei

Decision:		Noted.

R4-2508051	WF on NR_AIML_air_part2

Type: other		For: Approval
					Source: Ericsson

Decision:		Agreed.

R4-2508083	AH meeting minutes for NR_AIML_air_part2

Type: other		For: Information
					Source: Ericssion

Decision:		Noted.

R4-2508084	Simulation assumptions for CSI compression

Type: other		For: Approval
					Source: Huawei, Hisilicon, OPPO, CATT, Vivo, NTU, Nokia, Ericsson, Qualcomm, Xiaomi, Mediatek, APPLE, Rohde & Schwarz, Samsung, Intel, ZTE Corporation, Sanechips, CAICT

Decision:		Agreed.

Minutes and agreements in the online session and ad hoc

Please refer to the hyperlink below for the detailed minutes of online session:

http://10.10.10.10/ftp/RAN/RAN4/Inbox/Chair_Notes/Main_Session_Notes/3.Wednesday/2.draft%20R4-2507571%20Topic%20summary%20for%20%5B115%5D%5B132%5D%20NR_AIML_air_part2_v04.docx

// General aspects

R4-2505943	General aspects for NR air interface Phase 2

Type: discussion		For: Discussion
					Source: Apple

Decision:		Noted.

R4-2505953	Proposed update for TR 38.843 with RAN4 part

Type: discussion		For: Discussion
					Source: CAICT

Abstract:

Draft Text proposal for TR update

Decision:		Noted.

R4-2505983	Discussion on general aspects for AIML for NR air

Type: discussion		For: Discussion
					Source: CATT

Decision:		Noted.

R4-2506471	Discussion on general aspects for AI/ML for NR air interface Phase 2

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2506608	Discussion on general aspects for study on AI/ML for NR air interface Phase 2

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2507053	Discussion on general aspects on AIML for NR air interface phase 2

Type: discussion		For: Discussion
					Source: Huawei, HiSilicon

Decision:		Noted.

R4-2507055	On AI/ML Model LCM and Performance Monitoring Requirement

Type: discussion		For: Approval
					Source: NTU

Decision:		Noted.

R4-2507135	Discussion on General Aspects of AI/ML for NR Air Interface Phase 2

Type: discussion		For: Discussion
					Source: Nokia

Decision:		Noted.

R4-2507235	Comprehensive Simulation Analysis on Dataset Alignment, Model Interoperability, and Fine-tuning Impacts

Type: discussion		For: Discussion
					Source: Korea Testing Laboratory

Decision:		Noted.

// Testing issues for CSI compression two-sided models

R4-2505511	CSI Compression: Testability and Interoperability

Type: discussion		For: Discussion
					Source: Qualcomm Incorporated

Decision:		Noted.

R4-2505597	Discussion on Testing issues for CSI compression two-sided models

Type: discussion		For: Discussion
					Source: MediaTek inc.

Decision:		Noted.

R4-2505944	Study on CSI Compression: Testability and Interoperability issues

Type: discussion		For: Discussion
					Source: Apple

Decision:		Noted.

R4-2505984	Discussion on testing issues for CSI compression two-sided models

Type: discussion		For: Discussion
					Source: CATT

Decision:		Noted.

R4-2506244	Alignment between RAN1 direction C and RAN4 options

Type: discussion		For: Discussion
					Source: CAICT

Decision:		Noted.

R4-2506472	Discussion on testing issues for CSI compression two-sided models

Type: discussion		For: Discussion
					Source: vivo

Decision:		Noted.

R4-2506528	Testing issues for CSI compression two-sided models

Type: discussion		For: Approval
					Source: OPPO

Decision:		Noted.

R4-2506609	Discussion on testing issues for CSI compression two-sided models

Type: discussion		For: Discussion
					Source: CMCC

Decision:		Noted.

R4-2506961	Discussion on Testing issues for CSI compression two-sided models

Type: other		For: Approval
					Source: ZTE Corporation, Sanechips

Decision:		Noted.

R4-2507023	Evaluation Criterion for AI/ML Interoperability from Standardization of Testing and Verification Perspective

Type: discussion		For: Approval
					Source: NTU

Decision:		Noted.

R4-2507054	Discussion on testing issues for CSI compression two-sided models

Type: discussion		For: Discussion
					Source: Huawei, HiSilicon

Decision:		Noted.

R4-2507057	Discussion on the 2-sided CSI study

Type: discussion		For: Discussion
					Source: Ericsson

Abstract:

This contribution provides further simulation results as discussed last meeting, consideration on what should be invluded in the standard for each of the options and on comparison with the RAN1 study.

Decision:		Noted.

R4-2507136	Discussion on Testing Issues for CSI Compression Two-sided Models

Type: discussion		For: Discussion
					Source: Nokia

Decision:		Noted.

R4-2507480	Study on testing issues for CSI compression two-sided models

Type: other		For: Approval
					Source: Samsung

Decision:		Noted.

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template