3GPP TSG RAN Meeting #108										RP-251277

Prague, Czech Republic, June 9-13, 2025

## Status Report to TSG

Agenda item:		9.2.6

| WI / SI Name | Study on NR frequency range 2 (FR2) OTA (Over the Air) testing Phase 3 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_NR_FR2_OTA_Ph3 |  |  |  |  |
| Unique ID | 1030074 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242833 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: Sep/2025 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 98% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Han, Bin |
|  | Company | Qualcomm Incorporated |
|  | Email | binhan@qti.qualcomm.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#114bis

### MU assessment

Issue 2-1-1: How to accommodate the difference from the core requirement derivation and test system restrictions including finite resolution.

- Agreement:

  - The value for the uncertainty source of systematic error related to beam peak search is set as 0. The impact due to finite testing directions including limited choices for AoA1&AoA2 test directions can be handled in an additional Test Tolerance, TTFiniteRes. This additional TT should be determined in RAN4 and then communicated to RAN5 as recommended value to be added to the TT determined as a function of MU, i.e., TTTotal = x*MUTotal+ TTFiniteRes where x is determined in RAN5.

RAN4#115

General applicability rules and specific values for additional Test Tolerance

- Agreements:

  - RAN4 can revisit the details of applicability rules and values for the additional Test Tolerance, TTFiniteRes, when all STxMP RF core requirements are completed.

How to define additional Test Tolerance, TTFiniteRes for min Peak EIRP

- Agreements:

  - AoA1 and AoA2 will have the same TTFiniteRes, i.e., we are not assessing TTFiniteRes separately for the two different scenarios (AoA1 declared vs Beam peak direction re-used (default))

  - The TTFiniteRes will be assessed similar to [R4-2506847] [R4-2506974] but with [6x6, 4x2] antenna configs and beam steering assumptions for the PC1/PC5 from spherical coverage analyses in RAN5, i.e., 4o beam steering granularity [R5-227982]; the resulting relative antenna gain difference will be split in half and applied equally as TTFiniteRes for AoA1 and AoA2; consideration of the 0.7dB systematic MU for beam peak search in this TTFiniteRes is TBD.

Whether and how to define additional Test Tolerance, TTFiniteRes for EIRPmax and TRPmax

- Agreements:

  - Additional Test tolerances, TTFiniteRes, don’t apply for EIRPmax and TRPmax

#### 2.4.2	Remaining Open issues

The remaining issues need to be solved:

- To define the Additional Test tolerances, TTFiniteRes

- To complete TPs to TR38.771

## 4.	References

RAN4 #114bis

- R4-2504061	TR 38.771v0.3.0							Qualcomm

- R4-2503819	TP to TR 38.771 on the test procedure of sTxMP		vivo

- R4-2503654	On remaining issues for STxMP test method			Qualcomm

- R4-2503818	Discussion on the FR2 OTA test method				vivo

- R4-2504059	Remaining issues for FR2 OTA test method on STxMP	Qualcomm

- R4-2504726	TP to TR 38.771 on MU						Qualcomm

- R4-2504567	TP for 38.771 on system related aspects				Keysight

- R4-2504654	Topic summary for [114bis][329] NR_FR2_OTA		Qualcomm

- R4-2504727	Way Forward for [114bis][329] NR_FR2_OTA		Qualcomm

RAN4 #115

- R4-2507870	Topic summary for [115][338] NR_FR2_OTA			Qualcomm

- R4-2508663	Way Forward for [115][338] NR_FR2_OTA			Qualcomm

- R4-2505744	On remaining issue for FR2 OTA test method on STxMP	Qualcomm

- R4-2505745	TP to TR 38.771 for editorial changes				Qualcomm

- R4-2506847	Discussion on the FR2 OTA test method				vivo

- R4-2506848	TP to TR 38.771 on FR2 sTxMP MU and test tolerance	vivo

- R4-2506974	On additional Test Tolerance for STxMP testing		Samsung

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template