3GPP TSG RAN Meeting #108　   　　                                                                           RP-251278

Prague, Czech Republic, June 9-13, 2025

Status Report to TSG

Agenda item:			9.3.4.5

| WI / SI Name | # Support of intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NonCol_intraB_ENDC_NR_CA_Ph2 |  |  |  |  |
| Unique ID | 1030082 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242083 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2025 | Performance part: 03/2026 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 80% (The WI has been started from Q2 2024) | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colours below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Yasuki Suzuki |
|  | Company | KDDI |
|  | Email | ui-suzuki@kddi.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#130

BS Signaling

- For BS signaling, introduce Rel-19 nonCollocatedTypeNR-CA/MRDC-r19 with two code points {Type 1, Type 4} into CellGroupConfig, applicable when MaxMIMO-layers is configured as 4.

- If Rel-19 nonCollocatedTypeNR-CA/MRDC-r19 is absent, Rel-19 UE(s) apply Rel-18 principle accordingly.

- UE Capability

- Introduce per-BC UE capability interBandMRDC-WithOverlapDL-Bands-r19 into MRDC-Parameters, and per-BC UE capability intraBandNR-CA-non-collocated-r19 into CA-ParametersNR.

- Capture that if a UE supports Type 4 UE capabilities, it also reports support on corresponding Type 2 UE capabilities.

2.2.2	Remaining Open issues

BS Signaling

- None. Continue to discuss the CRs in next meeting.

- UE Capability

- None. Continue to discuss the CRs in next meeting.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#114bis

UE RF requirement

- Approve LS to RAN2 on Type-4 for non-collocated deployment [1].

RRM requirement

- Endorse draftCR on MTTD/MRTD for intra-band non-collocated scenarios Phase 2 [2].

- Endorse draftCR on SCell Activation Delay Requirement for NonCol_intraB [3].

- Endorse Draft CR on RRM requirements for supporting intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s) [4].

- Endorse DraftCR: Scheduling availability of UE during radio link monitoring [5].

- Endorse DraftCR: Scheduling availability of UE performing beam failure detection + L1-RSRP [6].

- Endorse Draft CR on interruption requirements for Type 4 EN-DCNR-CA [7].

- Endorse draft CR on scheduling availability for type 4 UE [8].

- Approve WF on RRM requirements for NonCol_intraB_ENDC_NR_CA_Ph2 [9].

< Issue 1-1: The structure of the RRM requirements for Type 4 UE non-collocated >

- To draft the RRM requirements for Type 4 UE non-collocated, the same logic and structure as existing release-18 text are assumed.

< Issue 1-2: Update on RRM requirements for FR1 non-collocated intra-band EN-DC/NR-CA for Type 4 UE in Rel-19>

- Endorse the draft CRs to TS 38.133 in this meeting and further update the UE capability and BS signalling based on RF/RAN2 conclusion.

RAN4#115

UE RF requirement

< Issue 1-1:  Type 4 UE shall support Type 1 requirement for NR-CA >

< Issue 1-2:  Type 4 UE shall support Type 1 requirement for EN-DC >

- Type 4 supported UE support Type 1 requirements for NR-CA and EN-DC.

- Endorse DraftCr TS 38.101-1 for RF requirements for type-4 UEs [10].

- Endorse DraftCr TS 38.101-3 for RF requirements for type-4 UEs [11].

RRM requirement

- Endorse Draft big CR on RRM requirements for Support of intra-band non-collocated EN-DC/NR-CA deployment Phase 2 [12].

- Approve WF on RRM requirements for NonCol_intraB_ENDC_NR_CA_Ph2 [13].

- Endorse draft CR on scheduling availability for non-collocated CA [14].

- Endorse 38133CR on MTTD/MRTD for intra-band non-collocated scenarios Phase 2 (resubmission) [15].

- Endorse draftCR on interruption requirements for NonCol_intraB [16].

- Endorse Draft CR on RRM requirements for supporting intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s) [17].

- Endorse Draft CR on interruption requirements for Type 4 EN-DCNR-CA [18].

< Issue 1-2:  Type 4 UE shall support Type 1 requirement for EN-DC >

- For R19 non-collocated WI, RRM requirements are to be defined when maxMIMO-layers =4.

2.4.2	Remaining Open issues

UE RF requirement

- None. Continue to discuss the CRs in next meeting.

RRM requirement

- None. Continue to discuss the CRs in next meeting.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R4-2505161	LS to RAN2 on Type-4 for non-collocated deployment, Samsung

- R4-2503506	draftCR on MTTD/MRTD for intra-band non-collocated scenarios Phase 2, Nokia, Nokia Shanghai Bell

- R4-2503860	draftCR on SCell Activation Delay Requirement for NonCol_intraB, ZTE Corporation, Sanechips

- R4-2504944	Draft CR on RRM requirements for supporting intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s), Huawei, HiSilicon

- R4-2504200	DraftCR: Scheduling availability of UE during radio link monitoring, Ericsson

- R4-2504201	DraftCR: Scheduling availability of UE performing beam failure detection + L1-RSRP, Ericsson

- R4-2504292	Draft CR on interruption requirements for Type 4 EN-DCNR-CA, Samsung

- R4-2504966	draft CR on scheduling availability for type 4 UE, Apple

- R4-2504894	WF on RRM requirements for NonCol_intraB_ENDC_NR_CA_Ph2, Huawei

- R4-2507945	DraftCr TS 38.101-1 for RF requirements for type-4 UEs, Huawei, HiSilicon, Nokia, Samsung, KDDI, Qualcomm Inc., Apple, OPPO

- R4-2507946	DraftCr TS 38.101-3 for RF requirements for type-4 UEs, Huawei, HiSilicon, Nokia, Samsung, KDDI, Qualcomm Inc., Apple, OPPO

- R4-2508382	Draft big CR on RRM requirements for Support of intra-band non-collocated EN-DC/NR-CA deployment Phase 2, Huawei

- R4-2508258	WF on RRM requirements for NonCol_intraB_ENDC_NR_CA_Ph2, Huawei

- R4-2505863	draft CR on scheduling availability for non-collocated CA, Apple

- R4-2506217	38133CR on MTTD/MRTD for intra-band non-collocated scenarios Phase 2 (resubmission), Nokia, Nokia Shanghai Bell

- R4-2508380	draftCR on interruption requirements for NonCol_intraB, ZTE Corporation, Sanechips

- R4-2506729	Draft CR on RRM requirements for supporting intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s), Huawei, HiSilicon

- R4-2508381	Draft CR on interruption requirements for Type 4 EN-DCNR-CA, Samsung