3GPP TSG RAN Meeting #108	RP-251291

Prague, Czech, Jun 9-13, 2025

Status Report to TSG

Agenda item:			13.4.26

| WI / SI Name | UE Conformance - Further NR mobility enhancements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_Mob_enh2-UEConTest |  |  |  |  |
| Unique ID | 1040108 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241348 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 70% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Daiwei Zhou |
|  | Company | MediaTek Inc. |
|  | Email | daiwei.zhou@mediatek.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN #104 the WID for UE Conformance - Further NR mobility enhancements was approved. Work Plan was created in [1].

Status after RAN5 #106 (the detail can be found in R5-252611)

- 70% overall completeness achieved.

- For RRM/SIG test, 46 CRs were agreed.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers:

[1] R5-252611  WP UE Conformance - Further NR mobility enhancements, MediaTek Inc., Apple, China Telecom

TS 38.508-2 CRs

[1]  R5-252180  Addition of new UE capability for CHO with SCG configuration test case, Nokia

[2]  R5-252781  Capability parameter correction for mobility enhancements test cases, Ericsson

TS 38.522 CRs

- R5-253591  Update to R18 LTM test applicability, MediaTek Germany GmbH

- R5-252181  Addition of test applicability statements for CHO test cases, Nokia

- R5-253592  Applicability correction of mobility enhancements test cases, Ericsson

TS 38.523-1 CRs

- R5-252041  Correction to LTM Test Case for LTM cell switch Command and UL Transmission without random access 7.1.1.3.28, Qualcomm Tech. Netherlands B.V.

- R5-253176  Addition of new LTM Test Case for DRX operation with RACH-less LTM cell switch, Qualcomm Tech. Netherlands B.V

- R5-253177  Addition of new LTM test case 7.1.1.1.30, China Telecom

- R5-253178  Addition of new LTM test case 7.1.1.1.28 and 7.1.1.3.30, MediaTek Sweden AB

TS 38.523-2 CRs

- R5-252040  Editorial Correction to Test Case name for LTM cell switch Command and UL Transmission without random access 7.1.1.3.28, Qualcomm Tech. Netherlands B.V.

- R5-252045  Addition of Applicability of new LTM Test Case for DRX operation with RACH-less LTM cell switch, Qualcomm Tech. Netherlands B.V

[3]  R5-253219  Addition of Test applicability for LTM test case 7.1.1.1.30, China Telecom

[4]  R5-253218  Adding applicability for new LTM test cases, MediaTek Sweden AB

TS 38.523-3 CRs

[1]  R5-251376  NR_Mob_enh2: Initial Test Model, MCC TF160

TS 38.533 CRs

[1]  R5-251819  Update LTM TC 7.6.20.1 including TTs, MediaTek Inc.

[2]  R5-251820  Update LTM TC 7.6.21.1 including TTs, MediaTek Inc.

[3]  R5-251821  Update LTM TC 7.7.15.1 including TTs, MediaTek Inc.

[4]  R5-251822  Update Annex F for FR2 LTM L1-RSRP test cases including TTs, MediaTek Inc.

[5]  R5-251830  Update of test parameters and requirements for LTM L1-RSRP test cases, MediaTek Inc.

[6]  R5-251837  Correction to R18 LTM FR2 test cases 7.3.4.1, 7.3.4.2 and 7.3.4.3, MediaTek Germany GmbH.

[7]  R5-251841  Update to R18 LTM FR2 test case 7.3.4.1 including TT, MediaTek Germany GmbH

[8]  R5-251842  Update to R18 LTM FR2 test case 7.3.4.2 including TT, MediaTek Germany GmbH

[9]  R5-251843  Update to R18 LTM FR2 test case 7.3.4.3 including TT, MediaTek Germany GmbH

[10]  R5-251860  Update message contents for LTM L1-RSRP test cases, MediaTek Inc.

[11]  R5-253634  Completion of NR-DC SA FR1 CHO test case including TT, Nokia

[12]  R5-253635  Update to NR-DC SA FR1 CHO with target MCG and candidate SCG test case including TT, Nokia

[13]  R5-253636  Addition of test tolerance and measurement uncertainty for NR-DC SA FR1 CHO test cases, Nokia

[14]  R5-252178  Correction of test requirements of SA FR2 CHO and PSCell change, Nokia

[15]  R5-252179  Addition of NR-DC SA FR2 CHO with candidate SCG test case, Nokia

[16]  R5-253502  Update to 6.3.2.4 and add abbreviation for LTM, Mediatek India Technology Pvt.

[17]  R5-252573  Addition of new FR1 RRM TC 6.3.3.5, Xiaomi

[18]  R5-252574  Addition of new FR1 RRM TC 6.5.12.1, Xiaomi

[19]  R5-253510  Addition of new FR1 RRM TC 6.5.12.2, Xiaomi

[20]  R5-253504  Correction to RRC messages and IEs in H.3.12, MediaTek Inc.

[21]  R5-252779  Addition of new CADC fast measurement test cases 6.6.9.x, Ericsson

[22]  R5-252782  Correction of NR SA FR2 Inter-frequency SSB based L1-RSRP measurement without measurement gap test case 7.6.22.1, Ericsson

[23]  R5-252783  Annex H correction for LTM test cases, Ericsson

[24]  R5-252785  Addition of new NR SA FR2 PDCCH-order RACH test cases 7.3.2.4.x, Ericsson

TS 38.903 CRs

[1]  R5-253539  Addition of TT analysis for LTM TC 7.6.20.1, MediaTek Inc.

[2]  R5-253540  Addition of TT analysis for LTM TC 7.6.21.1, MediaTek Inc.

[3]  R5-253541  Addition of TT analysis for LTM TC 7.7.15.1, MediaTek Inc.

[4]  R5-253567  Addition of TT analysis for LTM TC 7.3.4.1, MediaTek Germany GmbH

[5]  R5-253568  Addition of TT analysis for LTM TC 7.3.4.2, MediaTek Germany GmbH

[6]  R5-251840  Addition of TT analysis for LTM TC 7.3.4.3, MediaTek Germany GmbH

[7]  R5-253637  Addition of test tolerance analysis of the NR-DC SA FR1 CHO test case, Nokia

[8]  R5-253638  Test tolerance analysis of NR-DC SA FR1 CHO with Candidate SCG test case, Nokia

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template