3GPP TSG RAN Meeting #108	RP-251311

# June 9th – 13st, 2025, Prague, Czech Republic

Source: 	MediaTek Inc.

Title: 	Considerations on RAN WG Study on 6G

Document for: 	Discussion

Agenda Item: 	16.2

Work Item / Release:	Rel-20

Abstract of the contribution: This contribution proposes objectives, timeplan and workplan considerations for the RAN WG Study on 6G.

# 1	Introduction

The 6G WG SIs for both RAN WGs and SA2 are due for approval in this TSGs#108 plenary round. In addition, the RAN plenary study on [6G] scenarios and requirements is ongoing ([1] and TR38.914) that at RAN#108/June 2025 is expected to [conclude discussions on IMT-2030 related TPRs, respond to ITU-R WP5D accordingly and, in accordance with RP-250810 [1] initiate discussions on scenarios and requirements and] define a detailed time plan for high-level decisions on a number of areas.

In view of the misc. inputs to the 6G Workshop and the above, this contribution proposes technical objectives to be addressed in the WG study, as well as work- and time-plan considerations.

A companion paper is also submitted to SA#108 [2].

# 2	Discussion

## 2.1	General

Fundamental principles and directions were approved at RAN#107, reflected in the RAN plenary 6G Study Item Description [1] as shown in appendix. These will serve as a guiding thread for all WGs through the course of the 6GR studies. While the work on 3GPP requirements for 6GR is starting that will frame the performance targets of 6GR, it is also necessary indeed to keep a clear focus in the WGs across all WG objectives on what 6G is expected to deliver that will eventually bring value to the ecosystem.

Observation 1: It is necessary in accordance with [1] to keep a clear focus in the WGs and across all WG objectives, on what 6G is expected to deliver that will eventually bring value to the ecosystem.

Proposal 1: Principles and directions identified in [1] (see blue shading in appendix) need to be reflected in the WG study item description to ensure a goal-oriented design for the misc. study objectives. These apply equally to all Working Groups.

Proposal 2: A sound detailed work plan and associated time plan need to be defined for the WG study. Where dependencies exist with other groups (SA2, SA3), a corresponding work plan and time plan need to be defined in these groups (see [2]). A time plan for high-level decisions on the areas above [1] need to be defined in the WG study item description.

§2.2 provides a list of objectives for the RAN WG study.

§2.3 provides further considerations on work planning and cross-WG coordination as well as a time plan, in accordance with Proposal 2.

## 2.2	Objectives – goal-oriented approach

Proposal 3: It is proposed to organize the study around the following set of objectives (details follow):

-	Objective #1: A primary objective crystallizing the target of the study, while emphasizing the principles and directions per Proposal 1, applicable to all WGs and across all WG objectives.

-	Objective #2: PHY structure addressing fundamental and other aspects, namely

-	Waveform and Modulation

-	Frame structure

-	Channel Coding

-	Numerology

-	Channel bandwidth

-	Use and aggregation of diverse spectrum

-	Duplexing

-	Multi-antenna solutions

-	Initial Access

-	PHY signalling design in both UL and DL

-	Objective #3: Radio interface protocol architecture and procedures including

-	User Plane design

-	Control Plane design

-	Radio interface security

-	UE Capabilities framework

-	Objective #4: Mobility, which we strongly recommend be a distinct objective in view of the cross-layer synergies that need to be targeted between beam and cell mobility

-	Objective #5: RRM aspects including possible "process" improvements (e.g. requirements, specification) in view of recent plenary discussions

-	Objective #6: RF aspects including possible "process" improvements (e.g. requirements, specification) in view of recent plenary discussions

-	Objective #7: RAN Architecture aspects including interface protocols and procedures

-	Objective #9: AI aspects

-	Objective #10: Sensing aspects

-	Objective #8: Migration

The above is addressed in the following proposals:

Proposal 4 / Objective #1: to identify one non-backwards compatible radio access technology operating in a standalone manner, to meet a broad range of use cases and requirements outlined in TR 38.914, with targeted operation in FR1 and FR2-1 and new spectrum candidates identified at WRC-23. Proposal  to be incorporated as part of this objective as well. [All WGs are leading WG]

Proposal 5 / Objective #2: PHY structure including [RAN1, RAN2, RAN4]

-	Waveform and Modulation: Waveforms (OFDM-based) and modulations incl. low-PAPR support and high spectral efficiency. Extensibility shall be considered. 5G NR waveforms and modulations will be considered as starting point and as reference against which proposals will be evaluated. [RAN1, RAN4]

-	Frame Structure: target compatibility with 5G NR to enable efficient spectrum sharing between 5G NR and 6GR in FR1 spectrum. Reasonable flexibility should be enabled to allow efficient support of diverse traffic types. [RAN1]

-	Channel Coding: LDPC and Polar Codes to be used as baseline, considering applicable extensions to satisfy 6G requirements and characteristics, with acceptable implementation complexity. [RAN1]

-	Numerology: targeting a single numerology for the same band or sub-range while enabling synergies where possible e.g. in the range covering upper-6GHz and somewhere above 7.125GHz. [RAN1, RAN4]

-	Channel bandwidth: including minimum, intermediate and maximum channel bandwidths in related applicable band or sub-range [RAN1, RAN4]

-	Efficient use and aggregation of diverse spectrum, taking into account wider bandwidth in applicable spectrum [RAN1, RAN2, RAN4]

-	Duplexing: improving coverage, capacity and latency in unpaired spectrum bands compared to 5G NR [RAN1, RAN4]

-	Energy-efficient multi-antenna solutions taking into account operating frequency and, as applicable, related increased number of antennas/antenna ports and wider bandwidth [RAN1, RAN4]

-	Initial access including synchronization, broadcast, random access and related procedures [RAN1, RAN2, RAN4]

-	PHY signalling design in uplink and downlink considering improvements vs. 5G NR in terms of signalling efficiency, power efficiency, complexity and extensibility [RAN1, RAN2, RAN4]

-	Other aspects [RAN1, RAN2, RAN4]

Proposal 6 / Objective #3: Radio interface protocol architecture and procedures, including [RAN2, RAN1, RAN4]

-	User Plane architecture and protocol design considering practical improvements in terms of implementation complexity, latency and robustness over 5G NR [RAN2]

-	Control Plane architecture and protocol design (MAC and RRC) considering improvements in terms of complexity and extensibility over 5G NR [RAN2]

-	Radio interface security, in coordination with SA3 [RAN2]

-	UE capabilities framework and associated procedures [RAN2, RAN1, RAN4]

Proposal 7 / Objective #4: Mobility [RAN2, RAN1, RAN3, RAN4]

-	Aiming at cross-layer synergies esp. in terms of cell vs. beam mobility, targeting a simple approach ensuring adequate mobility latency, robustness and energy efficiency in all RRC states, and enabling seamless continuity in RRC_CONNECTED state in 6GR and between 6GR and 5G NR [RAN2, RAN1, RAN3, RAN4]

Editor’s Note: Inter-RAT mobility between 5G NR and 6GR could be addressed as part of Objective #10 instead.

Proposal 8 / Objective #5: RRM aspects [RAN4, RAN1, RAN2]

-	RRM measurement aspects for all RRC states, intra/inter-frequency and inter-RAT (6GR, 5G NR), gap-less/assisted framework and related impacts [RAN4, RAN1, RAN2]

-	RRM related testability and performance requirements [RAN4]

-	Reconfiguration aspects for spectrum aggregation (e.g. carrier switching/activation and bandwidth adaptation aspects, impacts of SRS/antenna switching, etc.) [RAN4, RAN1, RAN2]

-	Structure of 6G UE Core Requirements and Performance specification, and simplification of maintenance [RAN4]

Proposal 9 / Objective #6: RF aspects [RAN4]

-	General

-	System parameters including, channel raster, synchronization raster, etc.

-	Handling of diverse channel bandwidths (including flexibility to handle both common and uncommon channel bandwidths) at least for bandwidths below 20MHz

-	Co-existence studies (i.e. between 6GR and other 3GPP RATs)

-	BS RF requirement aspects

-	Improvements on BS RF requirements with a simplified RF requirement framework providing effective guidance for deployment configurations.

-	Structure of 6G BS Core and performance specifications

-	Re-assess the current Tx/Rx conducted and radiated requirements for different BS classes, BS types and frequency ranges

-	Conclude how to address introduction of 6G in MSR and AAS specifications

-	UE RF requirement aspects

-	Improvements on UE RF requirements with a simplified RF requirement framework providing effective guidance for deployment configurations.

-	Structure and number of 6G UE RF specification(s), and simplification of maintenance.

-	Baseline RF-related UE capability, UE types

-	Study and identify UE Rx enhancements (e.g. MSD, etc.)

-	Study and identify UE Tx enhancements (e.g. MPR/A-MPR, ACLR, EVM, etc.)

-	Study and identify the aspects related to the testability of RF and performance requirements.

-	Study and identify the RF performance aspects related to flexible UL/DL pairing.

-	Requirements framework for the ~7-10GHz range taking FR1 requirements as starting point.

NOTE: 	Noticeable RF performance improvement across all device types, for compelling practical user experience improvements over 5G NR, is targeted, including legacy frequency bands.

Proposal 10 / Objective #7: RAN Architecture aspects including interface protocols and procedures, addressing [RAN3, RAN2]

-	Overall architecture [RAN3, RAN2]

-	RAN/Core functional split and interfaces [RAN3, RAN2]

-	RAN-internal functional split and interfaces [RAN3, RAN2]

Proposal 11 / Objective #8: AI Aspects (for radio interface and for RAN) [RAN1, RAN3, RAN3, RAN4]

-	AI-native 6GR, using the findings and outcome of the 5G Study as a basis (See TR 38.843) [RAN1, RAN2, RAN3, RAN4]

-	Confirm Use Case(s) of common interest (whether from 5G work or new) with compelling performance, complexity and energy efficiency trade-off [lead WG depending on the Use Case]

-	Extensible support, with high-degree of commonalities for the above Use Case(s) including [RAN2, RAN1, RAN3, RAN3]

-	Lifecycle management

-	Operator-controlled data collection for model training, allowing vendor-specific data

-	It shall be ensured that AI/ML is not required to operate 6GR

Proposal 12 / Objective #9: Sensing Aspects

-	Confirm Use Case(s) of common interest (TR38.914 to be used as basis) and identify corresponding detailed requirements [RAN1]

-	PHY structure and procedures including waveform, reference signals etc. aiming at operation in existing spectrum and new spectrum. [RAN1, RAN4]

-	Performance evaluation for the above Use Case(s) [RAN1]

-	Integration aspects with Communications [RAN1]

-	Architecture, procedures and protocol aspects [RAN2, RAN3]

-	Coordination with SA2 as necessary

-	RF, Coexistence and testability aspects in coordination with other WGs [RAN4]

Proposal 13 / Objective #10: Migration from 5G NR to 6GR

-	In accordance with Objective #1, standalone 6GR operation shall be targeted, including enabling intra-6GR carrier aggregation as well as the possibility to share spectrum with 5G NR. [RAN1, RAN2, RAN3, RAN4]

-	Any potential additional non-standalone architecture option (i.e. relying on using 5G NR and 6GR), if such option is deemed necessary: [RAN]

-	should be carefully considered and documented in terms of need, overall impact (UE and network), specification impact and workload in applicable WGs, to allow an accurate assessment thereof and, as applicable, comparison among different potential options. Coordination with SA2 to be done as necessary. [RAN2, RAN1, RAN3, RAN4]

NOTE:	Whether or not to start work on non-standalone architecture option(s) will be discussed at RAN#110/December 2025.

Editor’s Note: our view is it is best to focus initial work across 3GPP on standalone operation which is the priority.

Editor’s Note: inter-RAT mobility between 5G NR and 6GR could be addressed as part of Objective #10 (instead of Objective #4)

## 2.2	Workplan and Cross-WG Coordination, Time plan

In order to carry out the 6G WG study successfully, cross-WG dependencies must be clearly identified. A first level thereof will be initially reflected in the SID per objective as usual i.e. [list of WGs]. Importantly though, a detailed work plan is required given where cross-WG dependencies exist, the work split and related timing of discussions in misc. WGs do matter, calling for a close cross-WG collaboration. This will enable a coherent and optimal decision-making throughout the Study.

Key areas that will require such level of collaboration include in particular UL coverage (RAN1, RAN4), Waveform (RAN1, RAN4), Mobility (RAN2, RAN1, RAN4) including Idle/Initial Access and Connected, Energy efficiency (RAN1, RAN2, RAN4), Spectrum aggregation and carrier switching (RAN1, RAN, RAN4), other architecture aspects (RAN1, RAN2, RAN4) including cell/carrier framework, measurement framework, protocol architecture, network architecture, migration on the need for any non-standalone option (RAN2, RAN4, SA2)

Proposal 14: a first workplan iteration should be identified at RAN#108 and thereafter reviewed and, as necessary, adjusted at each plenary cycle as the work progresses.

Proposal 15: Per [1] and related agreement at RAN#107, the following timeplan is proposed that should be documented as part of the 6G WG Study Item Description.

RAN#110 / December 2025:

-	Checkpoint on Objective#2 for waveform, modulation, channel coding, numerology, frame structure, channel bandwidth, SSB aspects: candidate directions to be submitted by this Checkpoint (i.e. new directions are not expected to be submitted beyond this point).

RAN#112 / June 2026:

-	Checkpoint on Objective #2 for waveform, modulation, channel coding, numerology, frame structure and channel bandwidth, SSB aspects: selected technical directions to be identified by this Checkpoint.

-	Checkpoint on Objective #3 for User Plane architecture: selected technical direction to be identified by this Checkpoint

-	Checkpoint on Objectives #3 and #7 for radio interface protocol architecture and RAN architecture: selected technical direction to be identified by this Checkpoint, at least RAN/Core (and AS/NAS) functional split and RAN/Core interface, in coordination with SA2.

-	Checkpoint on Objective #10 for migration: (conditional to work starting at RAN#110) if any, selected non-standalone architecture option to be identified by this Checkpoint, in coordination with SA2

The above is illustrated on Figure 2.2-1 below:

Figure 2.2-1: 6G Studies milestones (RAN, SA)

## 2.3	TR milestones

The 6GR Study completion is due at:

-	RAN#115 / March 2027 for RAN1

-	RAN#116 / June 2027 for RAN2, RAN3 and RAN4

It is expected the related TRs will be sent for approval to the above plenaries with an 100% completion rate (min 80% otherwise required for approval).

It is proposed that TRs be ready for information (i.e. min 60%) at least 6mo prior the above milestones, that is:

- No later than RAN#113 / September 2026 for RAN1

- No later than RAN#114 / December 2026 for RAN2, RAN3 and RAN4

Proposal 16:

-	RAN1 TR to be sent for information no later than RAN#113 / September 2026

-	RAN2/3/4 TRs to be sent for information no later than RAN#114 / December 2026

# 3	Conclusion

It is proposed to consider the above proposals as part of the 6GR WG Study Item Description and overall 6G planning in RAN and across TSGs.

# References

[1]	RP-250810, "Study on 6G Scenarios and Requirements" (revised), CMCC, Verizon, NTT DOCOMO, INC., Deutsche Telekom, RAN#107, March 2025

[2]	SP-250569, “Considerations on 6G Study”, MediaTek Inc., SA#108, June 2025

# Appendix – excerpt from RAN plenary study [1]

- Develop 3GPP requirements for 6G Radio for these practical deployment scenarios to ensure substantial gains in all relevant bands: overall performance, user experience, TCO reduction including at least: - Ensure appropriate set of functionalities, minimize the adoption of multiple options for the same functionality, avoid excessive configurations, excessive UE capabilities and UE capabilities reporting - Energy efficiency and energy saving: both for network and device - Enhanced spectral efficiency - Enhanced overall coverage, focus on cell-edge performance and UL coverage - Wider channel bandwidth (at least 200MHz) support for 6G deployments at least above 2 GHz, around 7 GHz - Re-use of existing 5G mid-band (~3.5GHz) site grid for 6G deployments in at least around 7 GHz and targeting comparable coverage to 5G mid-band - Target scalable and forward compatible design for diverse device types - Improved spectrum utilization and operations taking into account diverse spectrum allocations - Aim at using common 6G Radio design, which meets mobile broadband service requirements as high priority, to also meet vertical needs - Aim at a harmonized 6G Radio design for TN and NTN, including their integration - System simplification, including reducing configuration complexity, enabling more efficient Cell/UE management, etc. - Define a time plan and steer work as appropriate for the RAN WGs during the 6G WG SI to deliver high-level decisions at least on the following areas: - Fundamental 6G radio design aspects: waveform, numerology, channel coding, etc… - Overall high-level aspects of 5G to 6G migration - RAN architecture and interfaces, including RAN-Core interface - Coordination of 6G AI/ML framework NOTE: The detailed time plan for the high-level decisions above will be decided at RAN#108 at the approval of the 6G RAN WG SI and is to be aligned with the RAN SI progress.