3GPP TSG RAN Meeting #108	RP-251375

Prague, CZ, 9th June 2025 - 13th June 2025

Status Report to TSG

Agenda item:			13.2.1

| WI / SI Name | UE Conformance Test Aspects - Rel-16 NR CA and DC; and NR and LTE DC Configurations |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_CADC_NR_LTE_DC_R16-UEConTest |  |  |  |  |
| Unique ID | 830083 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233414 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec. 2025 (+6 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 64% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Luyang ZHAO, Kuba Kolodziej, Yu SHI |
|  | Company | CMCC, Ericsson, China Unicom |
|  | Email | zhaoluyang@chinamobile.com, kuba.kolodziej@ericsson.com, shiyu19@chinaunicom.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#107 (the details can be found in R5-252082):

- 64% overall completeness achieved

- For test environment, 3 Tdocs were agreed.

- For RF, 10 Tdocs were agreed.

- For TT analysis, 4 Tdoc were agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-252082	WP NR_Rel-16_CA_DC after RAN5#107, CMCC

- R5-251980	PRD21 CDS: NR CA FR1 intra-band non-contiguous CA_n78(2A), Nokia

- R5-252251	PRD21 CDS PC3 NR CA_n1A-n79A, NTT DOCOMO INC.

- R5-251981	Discussion on non-contiguous CA_n78(2A)

TS 38.508-1 CRs

- R5-253412	Editorial Correction to test frequency of CA_n79C, CMCC

- R5-253402	Correction of frequencies for CA_n78B, Ericsson

- R5-252584	Addition of frequencies for missing BW combination, CA_n79C, Ericsson

TS 38.521-1 CRs

- R5-252497	Correction to test requirements of A-MPR for Rel-16 CA, Anritsu

- R5-252249	Addition of REFSENS for CA_n1A-n79A, NTT DOCOMO INC.

- R5-252258	Addition of new test case 7.6A.2.4 In-band blocking for CA (5DL CA), KTL

- R5-252356	Correction of RefSens for CA_n25A-n78A, ROHDE & SCHWARZ

- R5-253606	Addition of new test case 7.8A.2.4 Wide band Intermodulation for CA (5DL CA), KTL

TS 38.521-3 CRs

- R5-252855	Corrections on 6.5B.3.3.3 for spurious emission test case for Rel-16 DC_1A_n3A, ZTE Corporation

- R5-253466	Update to FR1 inter-band EN-DC REFSENS for Rel-16, Anritsu

- R5-253467	Correction to 7.3B.2.3 for Rel-16 EN-DC configurations, Huawei, HiSilicon

- R5-252837	Corrections on 7.3B.2.3.5 for TT denotation for Rel-16 EN-DC reference sensitivity test requirement table, ZTE Corporation

- R5-252851	Corrections on 7.3B.2.0.3.1 for UL harmonic interference REFSENS for DC_5A_n78A, ZTE Corporation, China Telecom

TS 38.905 CRs

- R5-252250	Addition of REFSENS TP analysis for CA_n1A-n79A, NTT DOCOMO INC.

- R5-252845	Corrections on spurious emissions test cases for DC_13A_n2A and DC_20A_n1A, ZTE Corporation, Tejet, SRTC

- R5-252856	Update on 4.3.3.2 for spurious emissions test case for DC_1A_n3A, ZTE Corporation

- R5-252867	Corrections on reference sensitivity test cases for Rel-16 2CC EN-DC configurations, ZTE Corporation

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template