3GPP TSG RAN Meeting #108								                 RP-251396

Prague, Czech Republic, June 9-13, 2025

Status Report to TSG

Agenda item: 16

| WI / SI Name | Study on 6G Scenarios and requirements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_6G_RAN_Scen_Req |  |  |  |  |
| Unique ID | 1060079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-250810 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 06/2026 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 10 % | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN |
| --- | --- | --- |
| Rapporteur | Name | Xiaoran ZHANG |
|  | Company | CMCC |
|  | Email | zhangxiaoran@chinamobile.com |
|  | Name | Lei Song |
|  | Company | Verizon |
|  | Email | lei.song@verizon.com |
|  | Name | Tianyang Min |
|  | Company | NTT DOCOMO, INC. |
|  | Email | tianyang.min.ex@nttdocomo.com |
|  | Name | Axel Klatt |
|  | Company | Deutsche Telekom |
|  | Email | Axel.Klatt@telekom.de |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.0	RAN

2.0.1	Agreements

Following proposals related to technical performance for IMT-2030 radio interface(s) were agreed:

- Proposal 1: Define positioning accuracy as a quantitative TPR

- Proposal 2: Define Sensing-related capabilities as a TPR.

- Proposal 3: define AI-related capabilities as qualitative TPR evaluated by inspection.

- Proposal 4: Define energy efficiency as a TPR.

- Proposal 5: For user experienced data rate, further discuss applicable deployment scenarios, and revisit the evaluation methodology before setting values for UL

- Proposal 6: Define 400MHz for system bandwidth (same definition as IMT-2020)

- Proposal 7: Define TPR (e.g. joint/composite requirement) related to data rate, latency, reliability, capacity etc. as a candidate IMT-2030 TPR.

  - Applicable usage scenario: immersive communication

2.0.2	Remaining Open issues

- Investigate a candidate set of items for minimum TPRs based on the Recommendation ITU-R M.2160, and, where applicable, the associated target values and key assumptions for the identified minimum TPRs.

  - The outcome is expected to be shared by LS with ITU-R WP5D, as suitable, and used as a baseline for the subsequent study 6G in RAN

- Identify typical and practical deployment scenarios defined by attributes such as carrier frequency, inter-site distance, user density, maximum mobility speed, and other relevant factors.

- Develop 3GPP requirements for 6G Radio for improvement of existing services and for new services.

- Determine the applicability of legacy services to 6G Radio, and define radio requirements for these, as appropriate.

- Develop 3GPP requirements for 6G Radio for these practical deployment scenarios to ensure substantial gains in all relevant bands: overall performance, user experience, TCO reduction including at least:

  - Ensure appropriate set of functionalities, minimize the adoption of multiple options for the same functionality, avoid excessive configurations, excessive UE capabilities and UE capabilities reporting

  - Energy efficiency and energy saving: both for network and device

  - Enhanced spectral efficiency

  - Enhanced overall coverage, focus on cell-edge performance and UL coverage

  - Wider channel bandwidth (at least 200MHz) support for 6G deployments at least above 2 GHz, around 7 GHz

  - Re-use of existing 5G mid-band (~3.5GHz) site grid for 6G deployments in at least around 7 GHz and targeting comparable coverage to 5G mid-band

  - Target scalable and forward compatible design for diverse device types

  - Improved spectrum utilization and operations taking into account diverse spectrum allocations

  - Aim at using common 6G Radio design, which meets mobile broadband service requirements as high priority, to also meet vertical needs

  - Aim at a harmonized 6G Radio design for TN and NTN, including their integration

  - System simplification, including reducing configuration complexity, enabling more efficient Cell/UE management, etc.

- Define a time plan and steer work as appropriate for the RAN WGs during the 6G WG SI to deliver high-level decisions at least on the following areas:

  - Fundamental 6G radio design aspects: waveform, numerology, channel coding, etc…

  - Overall high-level aspects of 5G to 6G migration

  - RAN architecture and interfaces, including RAN-Core interface

  - Coordination of 6G AI/ML framework

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

- RP-250046	Lean and Streamlined 6G Standards	Nokia, Apple, AT&T, BT, CMCC, Docomo, DT, Ericsson, Huawei, Intel, KT, MediaTek, Qualcomm, Reliance Jio, Samsung, SKT, T-Mobile USA, Telstra, Verizon, Vodafone, ZTE

- RP-250069	View on RAN-P 6G SID Revision	Samsung

- RP-250070	View on IMT-2030 Technical Performance Requirements (TPRs)	Samsung

- RP-250082	Technical Performance Requirements (TPR) for IMT-2030	Ericsson

- RP-250083	Discussion of new TPR for IMT-2030	Ericsson

- RP-250084	TR 38.8xx/9xx text proposal for IMT-2030 TPR	Ericsson

- RP-250092	Views on RAN study on 6G scenarios and requirements	NVIDIA

- RP-250114	Proposals on Technical Performance Requirements (TPRs) of IMT-2030	SoftBank Corp.

- RP-250145	Target Values for IMT-2030 Technical Performance Requirements	Nokia

- RP-250153	Views on the study of IMT-2030 requirements	Indian Institute of Tech (M), CEWiT, IIT Kanpur, Tejas Networks, Indian Institute of Tech (H), WiSig Networks

- RP-250172	Discussion on 6G Scenarios and Requirements	OPPO

- RP-250182	Views on Candidate Set of TPRs	Spreadtrum, UNISOC

- RP-250189	View on RAN Study on 6G Scenarios and Requirements	SK Telecom

- RP-250193	View on RAN-P 6G SID Revision	Samsung

- RP-250210	Discussion on IMT-2030 technical performance requirements (TPR)	vivo

- RP-250263	Discussion on IMT-2030 TPRs	CMCC

- RP-250264	Discussion on 6G RAN SID update	CMCC, Verizon, NTT DOCOMO, INC., Deutsche Telekom

- RP-250265	Revised SID: Study on 6G Scenarios and requirements	CMCC, Verizon, NTT DOCOMO, INC., Deutsche Telekom

- RP-250266	Status report for Study on 6G Scenarios and requirements	CMCC, Verizon, NTT DOCOMO, INC., Deutsche Telekom

- RP-250293	Operator’s view on realistic TPR definition for IMT-2030 / “6G”	Deutsche Telekom, Orange, Telefonica, Telenor, Spark NZ, TeliaCompany

- RP-250298	Views on IMT-2030 TPR	Qualcomm

- RP-250300	On RAN 6G SID update	Apple

- RP-250354	Discussion on 6G SI and IMT-2030 TPR	Xiaomi

- RP-250365	Discussions on minimum technical performance requirements for IMT-2030 radio interface(s)	NTT DOCOMO, INC.

- RP-250388	Views on IMT-2030 Technical Performance Requirements (TPRs)	China Telecom

- RP-250431	Further considerations on IMT-2030 TPRs	Huawei, HiSilicon

- RP-250432	Views on 6G SI update	Huawei, HiSilicon

- RP-250434	On IMT-2030 Technical Performance Requirements	Apple Computer Trading Co. Ltd

- RP-250461	Views on IMT-2030 Performance Requirements for RAN's 6G Study	MITRE Corporation

- RP-250484	IMT2030 TPR considerations	MediaTek Inc.

- RP-250512	Consideration and proposals on IMT-2030 TPRs	CATT

- RP-250513	Discussion on scope of 6G requirements in RAN SID Part II	CATT, CSCN

- RP-250533	Considerations on amending 6G RAN plenary SID	Nokia, Ericsson, MediaTek, Qualcomm

- RP-250537	Views on RAN Plenary 6G SI update	Intel Corporation

- RP-250567	Views on RAN study for IMT-2030	ZTE Corporation, Sanechips

- RP-250571	Considerations on candidate IMT2030 TPRs for sustainability	China Unicom

- RP-250644	Views on IMT-2030 Technical Performance Requirements (TPRs)	Vodafone

- RP-250646	Views on 6G Scenarios and Requirements	AT&T

- RP-250766	Lean and Streamlined 6G Standards	AT&T, Apple, BT, CMCC, DT, Ericsson, Huawei, Intel, KT, MediaTek, Nokia, NTT Docomo, Qualcomm, Reliance Jio, Samsung, Spark NZ, T-Mobile USA, Telstra, Verizon, Vodafone, ZTE

- RP-250771	6G Standardization – Principles	T-Mobile USA, AT&T, BT, Ericsson, KPN, KT, MediaTek, Nokia, NTT DOCOMO, Qualcomm, Rakuten, Samsung,  Softbank, Telstra

- RP-250782	Moderator's summary for IMT-2030 TPRs	CMCC

- RP-250784	Revised SID: Study on 6G Scenarios and requirements	CMCC, Verizon, NTT DOCOMO, INC., Deutsche Telekom

- RP-250785	Moderator's summary for part 2 of 6G SI	RAN VC (CMCC)

- RP-250786	Moderator's summary for IMT-2030 TPRs (part 1)	CMCC

- RP-250795	Direct submission to ITU-R from RAN #108 of IMT-2030 TPR values	Novamint, CMCC, Deutsche Telekom, NTT DOCOMO, Verizon

- RP-250809	Proposal for structure for 6G RAN SI skeleton TR	CMCC

- RP-250810	Revised SID: Study on 6G Scenarios and requirements	CMCC, Verizon, NTT DOCOMO, INC., Deutsche Telekom

- RP-250813	Reflexion on progress on 6G RAN SI	Huawei, Vodafone, Verizon, Samsung, NTT DOCOMO, Nokia, ZTE, China Unicom, CAICT, MediaTek, Qualcomm, CATT, T-Mobile USA, KT, Apple, Telecom Italia, Orange, Deutsche Telekom, Thales, vivo, OPPO

- RP-250819	Moderator's summary for IMT-2030 TPRs (part 1)	CMCC

- RP-250820	Direct submission to ITU-R from RAN #108 of IMT-2030 TPR values	  Novamint, CMCC, Deutsche Telekom, NTT DOCOMO, Verizon

04.02.2025		minor adaptations for RAN #107

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template