3GPP TSG RAN meeting #108								                RP-251410

Prague, Czech Republic, June 9-13, 2025

Status Report to TSG

Agenda item:			9.3.3.3

| WI / SI Name | Additional topological enhancements for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | NR_WAB_5GFemto |  |  |  |  |
| Unique ID | 1051125 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-243009 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: n/a | Core part: 09/2025 | Performance part: n/a | Testing part: n/a |  |
| Overall Completion level | Study Item: n/a | Core part: 85 % | Performance Part: n/a | Testing part: n/a |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN3 |
| --- | --- | --- |
| Rapporteur | Name | Min, Tianyang |
|  | Company | NTT DOCOMO |
|  | Email | tianyang.min.ex@nttdocomo.com |
| Secondary WG |  | RAN2 |
| Rapporteur | Name | Schumacher, Joe |
|  | Company | AT&T |
|  | Email | joseph.schumacher@att.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN3

2.1.1	Agreements

WAB

RAN3#127bis meeting

Include a WAB-MT Identifier in the XN SETUP REQUEST, XN SETUP RESPONSE, NG-RAN NODE CONFIGURATION UPDATE and NG-RAN NODE CONFIGURATION UPDATE ACK e.g. for colocation discovery for resource multiplexing or for WAB node indication.

When access and backhaul links of a WAB node are operated out-of-band, there is no need for WAB resource coordination.

RAN3 assumes that WAB deployments use out-of-band operation in case access and backhaul use different PLMNs.

In this release, In-band WAB operation is only considered for intra PLMN scenarios where BH gNB is upgraded with WAB-specific enhancements.

For WAB resource coordination, introduce a new class-1 Xn procedure between WAB-gNB and BH gNB. The message content can be based on relevant parts of the XnAP IEs defined in clauses 9.2.2.94-97 of TS 38.423.

After RAN3 has finished specifying WAB resource coordination, RAN3 to send an LS to inform RAN1 and RAN2 about conclusions.

RAN3 to agree the WAB-gNB reports the additional ULI to the network within the NG Setup and RAN Configuration Update procedures.

RAN#128 meeting

The “WAB-MT ID” sent from the WAB-gNB to the BH-gNB consists of the WAB-MT’s C-RNTI assigned by the BH-gNB and the cell id of BH-gNB´s cell serving the WAB MT.

It is possible to establish an Xn connection between two WAB-gNBs. It is possible to prevent establishment of such connections.

The specifications shall not define any priority between the WAB-gNB or the BH-gNB on how to split resources.

5G Femto

RAN3#127bis meeting

If the SMF sends both IP versions in the Transport Layer Address IE, the NR Femto node selects the correct IP version.

RAN#128 meeting

Agree to capture security aspects confirmed by SA3 in a TP to the BLCR to TS38.300.

Agree to send a reply LS to SA3. Detailed LS text to be discussed and converged upon base LS on R3-253566.

Agree that terminology alignment is needed between the “NR Femto Node” and NR Femto” terms.

Agree to adopt the term NR Femto Node and reflect that in a revision of R3-253450.

2.2.2	Remaining Open issues

WAB

The WAB-gNB should be notified about the target BH-gNB before the WAB-MT HO.

The BH-gNB can provide the TNL information of neighbour gNBs to the WAB node.

If non-terrestrial link is used between WAB MT and BH gNB and/or between BH gNB and BH CN, the WAB-gNB informs UE’s CN that the BH includes a non-terrestrial link.

FFS how a WAB node know the BH-gNB is using a non-terrestrial link. Possible options include BH-gNB informs WAB-gNB via Xn.

Femto

The Femto GW hosts the following function:

-	Selection of an IP version to be used for NG-U, if a NG-U UP transport layer information configuration contains two transport layer addresses of different versions.

To be further discussed: whether to send a specific Femto indication in the NG: Initial UE message, from NR Femto to enable control of sending Allowed PNI NPN List or not.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RP-242395　　New WID on additional topological enhancements for NR     NTT DOCOMO, INC., AT&T

RAN3#127bis

R3-251620	WAB radio resource coordination (Qualcomm Inc.)	discussion

R3-251583	Functional Aspects of WAB-Nodes (Ericsson, Jio Platforms)	discussion

R3-251584	(TP for WAB BL CR for TS 38.401) Functional Aspects of WAB-Nodes (Ericsson, Jio Platforms)	Other

R3-251619	Remaining aspects of WAB (Qualcomm Inc.)	discussion

R3-251621	BL draft CR to TS 38.300 on Support of WAB (Qualcomm, Ericsson, CATT, ZTE, Nokia, Nokia Shanghai Bell)	draftCR

R3-251637	(TP to BLCR for TS 38.401) On support of WAB (CATT)	other

R3-251638	(TP to BLCR for TS 38.423) On resource coordination and Xn management for WAB (CATT)	other

R3-251694	(TP to BL CR of 38.423 on WAB) Discussion on access and reliability for WAB (NEC)	other

R3-251727	(TP to BL CR for TS 38.401) Discussion on NG management and Xn management for WAB (Nokia, Nokia Shanghai Bell)	other

R3-251728	(TP for TS 38.423) Enhancement for WAB (Nokia, Nokia Shanghai Bell)	Other

R3-251842	(TP to BLCR for TS 38.410) Discussion on WAB mobility (Samsung)	discussion

R3-251843	Discussion on other aspects for the support of WAB (Samsung)	discussion

R3-251850	(TPs for WAB BL CRs) Architecture, Access Control and Additional ULI for WAB (Huawei)	other

R3-251851	(TP for WAB BL CR for TS 38.401) Radio Resource multiplexing coordination for WAB-node (Huawei)	other

R3-251942	(TP to BL CR 38.401) Architecture and configuration for WAB-node (Lenovo)	other

R3-251943	(TP to BL CR 38.423) WAB-node co-location discovery (Lenovo)	other

R3-251960	Discussion on enhancements for WAB (CANON Research Centre France)	discussion

R3-252100	Further consideration on support of WAB (LG Electronics)	discussion

R3-252101	(TP to TS 38.401, 38.413 and 38.423) TP for WAB support (LG Electronics)	other

R3-252134	On Multi-hop Prevention and Functionalities for WAB (China Telecom)	discussion

R3-252135	On RAN2 Impact of WAB (China Telecom)	discussion

R3-252224	(TP to 38.401) Discussion on multi hop prevention and additional ULI for WAB (ZTE Corporation)	other

R3-252225	(TP to TS 36.300) Discussion on supporting WAB (ZTE Corporation)	other

R3-252251	Discussion on Wireless Access Backhaul (NTTDOCOMO, INC.)	discussion

R3-252303	Summary of Offline Discussion on additional topological enhancement (NTTDOCOMO, INC.)	discussion

R3-251524	LS on NR Femto node shared by PLMN and PNI-NPN (SA2(LGE))	LS in

R3-252252	Discussion on 5G femto (NTTDOCOMO, INC.)	discussion

R3-252102	(TP to TS 38.300) Further discussion on access control in 5G Femto (LG Electronics)	other

R3-252103	[Draft] Reply LS on NR Femto node shared by PLMN and PNI-NPN (LG Electronics)	LS out To: SA2 CC: RAN2

R3-252012	Completion of Functional Aspects of NR Femto  (Nokia, BT)	discussion

R3-252013	Reply LS on NR Femto Node shared by PLMN and PNI NPN (Nokia )	LS out To: SA2 CC:

R3-251622	(TP to draft BL CR to TS 38.300) Discussion on NR Femto node shared by PLMN and PNI-NPN (Qualcomm Inc.)	other

R3-251853	(TP for Femto BL CR for TS 38.300) Discussion on SA2's LS on NR Femto node shared by PLMN and PNI-NPN (Huawei)	other

R3-251901	Sharing between PLMN and PNI-NPN (Ericsson LM)	discussion

R3-251845	(draft Reply LS to SA2) Discussion on LS from SA2 for NR Femto (Samsung)	discussion

R3-251703	Discussion on  access control for NR Femto (ZTE Corporation)	other

R3-251861	On remaining issues for NR Femto (China Telecom)	discussion

R3-251639	Discussion on remain issue of NR Femto (CATT)	discussion

R3-251640	(TP to BLCR for TS 38.300) Introduction of Functional Split for NR Femto (CATT)	other

R3-251702	(TP to TS 38.300) Discussion on function split for NR Femto (ZTE Corporation)	other

R3-251844	(TP to TS 38.300) Discussion on functional split for NR Femto (Samsung)	discussion

R3-251852	(TP for Femto BL CR for TS 38.300/38.413) Discussion on functional split and remaining issues for NR Femto (Huawei)	other

R3-251944	Discussion on remaining issues for NR Femto (Lenovo)	discussion

R3-251945	(TP to BL CR 38.300) Architecture and function split for NR Femto (Lenovo)	other

R3-251900	IP Version Selection when the NR Femto GW Is Deployed (Ericsson LM)	other

R3-251682	Mobility for NR Femto (NEC)	discussion

R3-251786	Discussion on Slice Feature and Access Control for NR Femto (Baicells Technologies Co. Ltd)	discussion

R3-251789	TP to BL CR for TS 38.300 and TS 38.413 on NR Femto (Baicells Technologies Co. Ltd)	other

RAN3#128

R3-253013	Reply LS on FS_VMR_Ph2 solution impacts to RAN (Additional ULI) (SA2(Qualcomm))	LS in

noted

R3-253018	Reply LS on MWAB-gNB Configurations (SA2(Qualcomm))	LS in

noted

R3-253019	Reply LS on PWS enhancement for MWAB and MBSR (SA2(Ericsson))	LS in

noted

R3-253390	(TP to BL CR for TS 38.401) Discussion on NG/Xn management and other Stage-2 issues for WAB (Nokia, Nokia Shanghai Bell)	other

R3-253168	Remaining aspects of WAB (Qualcomm Inc.)	discussion

R3-253132	WAB-Node Resource Coordination (Ericsson)	discussion

R3-253414	Way Forward On Multi-hop Prevention for WAB  (China Telecom, CATT, Huawei, DoCoMo, Lenovo, Samsung, NEC)	discussion

R3-253131	(TP for WAB BL CR for TS 38.401): Functional Aspects of WAB-Nodes (Ericsson, Jio Platforms)	other

R3-253169	WAB radio resource coordination (Qualcomm Inc.)	discussion

R3-253170	BL draft CR to TS 38.300 on Support of WAB (Qualcomm, Ericsson, CATT, ZTE, Nokia, Nokia Shanghai Bell)	draftCR

R3-253175	Further consideration on support of WAB (LG Electronics)	discussion

R3-253176	(TP to TS 38.401, 38.413 and 38.423) TP for WAB support (LG Electronics)	other

R3-253211	(TP to BL CR of 38.423 on WAB) Discussion on access and reliability for WAB (NEC)	other

R3-253223	Remaining aspects for the support of WAB (CANON Research Centre France)	discussion

R3-253301	[Draft] LS on Multi-hop Topology Avoidance for WAB (CATT, China Telecom, Huawei, NTT Docomo, Lenovo, Samsung, NEC)	LS out To: RAN2 CC: SA2

R3-253302	(TP for BLCR to 38.401) On support of WAB (CATT)	other

R3-253303	(TP for BLCRs to 38.423, 38.473) On resource coordination and Xn management for WAB (CATT)	other

R3-253320	(TP to BL CR 38.423) Architecture and configuration for WAB-node (Lenovo)	other

R3-253321	(TP to BL CR 38.423) Radio resource configuration for WAB-node (Lenovo)	other

R3-253344	(TPs for WAB BL CRs) Architecture, Access Control and Additional ULI for WAB (Huawei)	other

R3-253345	(TP for WAB BL CRs) Radio Resource multiplexing Coordination for WAB-node (Huawei)	other

R3-253391	(TP to BL CR for TS 38.413 and TS 38.423) Enhancement for WAB (Nokia, Nokia Shanghai Bell)	other

R3-253404	(TP to 38.413, 38.401) Discussion on remaining issues for support of WAB (ZTE Corporation)	other

R3-253412	Discussion on Wireless Access Backhaul (NTT DOCOMO INC.)	discussion

R3-253415	RAN2 impact of WAB (China Telecom)	discussion

R3-253537	(TP to 38.423 38.473) Supporting resource coordination in WAB (ZTE Corporation)	other

R3-253635	(TP to BLCR for TS 38.410) Discussion on WAB mobility (Samsung)	discussion

R3-253636	Discussion on the left issues for WAB (Samsung)	discussion

R3-253760	Summary of Offline Discussion on additional topological enhancement (NTT Docomo)	discussion

R3-253347	(TP for Femto BL CR for TS 38.300) Security related issues for NR Femto (Huawei)	other

R3-253566	Aligning SA3 Text to RAN3 Agreements (Ericsson LM)	discussion

R3-253575	Security verification related to NR Femtos (LG Electronics)	other

R3-253576	(TP to TS 38.300) Support of security verification in NR Femto (LG Electronics)	other

R3-253413	Discussion on 5G femto (NTT DOCOMO INC.)	discussion

R3-253450	Stage 2 Rapporteur Corrections for NR Femto (Ericsson)	Other

R3-253364	On remaining issues for NR Femto (China Telecom)	discussion

R3-253225	Completion of other open points of NR Femto (Nokia )	discussion

R3-253226	[TP for BL CR NR Femto TS 38.413] Completion of other open points of NR Femto  (Nokia )	other

R3-253346	(TP for Femto BL CR for TS 38.300/38.413) Discussion on remaining issues for NR Femto (Huawei)	Other

R3-253304	Discussion on remain issue of NR Femto (CATT)	discussion

R3-253305	TP for BLCRs to 38.300, 38.410 for NR Femto (CATT)	other

R3-253322	Discussion on remaining issues for NR Femto (Lenovo)	discussion

R3-253323	(TP to BL CR 38.300) Function split for NR Femto (Lenovo)	other

R3-253637	Discussion on the left issues for NR Femto (Samsung)	discussion

R3-253638	(TP to BLCR for TS 38.300) Functional split for NR Femto (Samsung)	other

R3-253741	(TP to TS 38.300) Discussion on IP version selection at Femto GW (ZTE Corporation)	other

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template