3GPP TSG RAN Meeting #108	RP-251447

Prague, Czech Republic, June 9-13, 2025

Status Report to TSG

Agenda item:			9.3.4.10

| WI / SI Name | NR demodulation performance: Phase 5 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_demod_Ph5-Perf |  |  |  |  |
| Unique ID | 1032080 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241297 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: NA | Performance part: 09/2025 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: NA | Performance Part: 86% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jingzhou Wu, Hidekazu Shimodaira |
|  | Company | China Telecom, NTT DOCOMO |
|  | Email | wujingzhou@chinatelecom.cn, hidekazu.shimodaira.sa@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2 parallel threads are scheduled for General + BS part and UE part respectively with the following progress:

RAN4#114bis:

- The Topic summary for [114bis][321] NR_demod_Ph5_Part1_General_BS is provided in R4-2504646

- The Topic summary for [114bis][322] NR_demod_Ph5_Part2_UE is provided in R4-2504647

- The Summary of simulation results for ICI and MU-MIMO with 8RX is provided in R4-2503545

- The Simulation results summary for BS requirement with MMSE-IRC receiver is provided in R4-2504533

- The Ad-hoc meeting minutes for [114bis][322] NR_demod_Ph5_Part2_UE is provided in [R4-2504693]

- The Way Forward for [114bis][321] NR_demod_Ph5_Part1_General_BS is approved in R4-2504768

- The Way Forward for [114bis][322] NR_demod_Ph5_Part2_UE is approved in R4-2504694

- The Updated work plan for NR demodulation performance Phase 5 is approved in R4-2503202.

RAN4#115:

- The Topic summary for [115][322] NR_demod_Ph5_Part1_General_BS is provided in R4-2507854

- The Topic summary for [115][323] NR_demod_Ph5_Part2_UE is provided in R4-2507855

- The Simulation results summary for BS requirement with MMSE-IRC receiver is provided in R4-2505964

- The Summary of Simulation Results for ICI and MU-MIMO with 8RX is provided in R4-2505906

- The Ad-hoc meeting minutes for [115][322] NR_demod_Ph5_Part1_General_BS is provided in R4-2508617

- The Ad-hoc meeting minutes for [115][323] NR_demod_Ph5_Part2_UE is provided in R4-2508619

- The Way Forward for [115][322] NR_demod_Ph5_Part1_General_BS is approved in R4-2508618

- The Way Forward for [115][323] NR_demod_Ph5_Part2_UE is approved in R4-2508620

The following draft CRs/big CRs are endorsed:

- R4-2508669	Draft CR on 8Rx PDSCH demodulation requirements under inter-cell interference scenario (TDD)

- R4-2508670	Draft CR on UE demodulation performance requirements for TDD 8Rx MU-MIMO

- R4-2508671	Draft CR for FRCs for ICI requirements with 8RX

- R4-2508672	Draft CR to 38.101-4 Introduce the requirement applicability for PDSCH with interference for 8Rx UE

- R4-2508673	CR to TS38101-4 Minimum requirement for wideband CQI reporting with inter-cell interference [TDD]

- R4-2508674	draftCR on Minimum requirements for FDD PDSCH with intra-cell inter-user interference for 8Rx with MMSE-IRC

- R4-2508675	Draft CR on 38.101-4 for UE demodulation performance requirements for 8Rx with inter-cell interferenc

- R4-2508676	draft CR on 38.101-4 Introduction of applicability of rules for 8Rx CQI requirements with inter-cell interference

- R4-2508677	Minimum requirement for wideband CQI reporting with inter-cell interference [FDD]

- R4-2506441	(NR_demod_Ph5-Perf) Draft big CR on 38.101-4 for adding UE demodulation performance requirements for 8Rx with MMSE-IRC

- R4-2508608	Draft CR on 38.104: BS demodulation performance requirements for MMSE-IRC

- R4-2508609	draft CR on conducted performance requirements for MMSE-IRC in 38.141-1

- R4-2508610	Draft CR for 38.141-1, Introduction of Manufacturer declaration  and pplicability rule for BS requirement with MMSE_IRC receiver

- R4-2508612	(NR_demod_Ph5-Perf) Draft CR for TS38.141-1 on BS supporting enhanced performance requirements

- R4-2508613	(NR_demod_Ph5-Perf) Draft CR for TS38.141-2 on BS supporting enhanced performance requirements

- R4-2508614	Draft CR on 38.141-2 for BS demodulation performance requirements for MMSE-IRC

- R4-2508615	draft CR on 38.141-2 Introduction of manufacturer declaration and applicability rule for MMSE-IRC requirements

- R4-2508616	Draft Big CR on 38.141-1 for MMSE-IRC requirements

- R4-2507622	Draft BigCR Rel-19 BS MMSE-IRC in 38.141-2

    - Remaining Open issues

- Collection of simulation results and finalize test requirements.

- Introduction of release independent rules for 8Rx UE requirements.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

R4-2503140	Discussion on UE demodulation requirements with 8Rx MMSE-IRC receiver	MediaTek inc.

R4-2503141	Simulation results for UE demodulation requirements with 8Rx MMSE-IRC receiver	MediaTek inc.

R4-2503202	Updated work plan for NR demodulation performance Phase 5	China Telecom

R4-2503203	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	China Telecom

R4-2503204	Simulation results on BS demodulation performance requirements for MMSE-IRC	China Telecom

R4-2503205	Discussion on BS demodulation performance requirements for MMSE-IRC	China Telecom

R4-2503275	Discussion on BS demodulation performance requirement using MMSE-IRC	Tejas Network Limited

R4-2503376	Simulation results for 8Rx UE interference suppressing	CMCC

R4-2503377	Discussion on interference suppressing performance for 8Rx UE	CMCC

R4-2503378	Simulation results for BS interference suppressing with MMSE-IRC	CMCC

R4-2503379	Discussion on BS demodulation requirements for interference suppressing with MMSE-IRC receiver	CMCC

R4-2503452	Further discussion on BS demodulation performance for MMSE-IRC	CATT

R4-2503453	Simulation results for BS requirement with MMSE_IRC receiver	CATT

R4-2503543	On UE demodulation performance requirements with 8RX	Apple

R4-2503544	Simulation results for ICI and MU-MIMO with 8RX	Apple

R4-2503545	Summary of simulation results for ICI and MU-MIMO with 8RX	Apple

R4-2503661	Discussion on UE demodulation and CSI performance requirements for 8Rx with MMSE-IRC	Samsung

R4-2503712	Simulation Results – NR BS Demodulation Performance Requirements for MMSE-IRC	Tejas Network Limited

R4-2503907	Discussion on Rel-19 MMSE-IRC BS demodulation requirements	Ericsson

R4-2503908	Simulation results for Rel-19 MMSE-IRC BS demodulation requirements	Ericsson

R4-2503909	On general issues for Rel-19 MMSE-IRC receiver under interference	Ericsson

R4-2503924	Discussion on general topics for 8Rx UE with MMSE-IRC	Nokia

R4-2503925	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	Nokia

R4-2503926	Simulations for UE demodulation performance requirements for 8Rx with MMSE-IRC	Nokia

R4-2503995	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	ZTE Corporation, Sanechips

R4-2503996	Simulation results on UE demodulation performance requirements for 8Rx with MMSE-IRC	ZTE Corporation, Sanechips

R4-2503997	Discussion on BS demodulation performance for MMSE-IRC	ZTE Corporation, Sanechips

R4-2503998	Simulation results on BS demodulation performance for MMSE-IRC	ZTE Corporation, Sanechips

R4-2504304	Discussion on 8Rx MMSE-IRC requirements	Huawei,HiSilicon

R4-2504305	Simulation results on 8Rx MMSE-IRC requirements	Huawei,HiSilicon

R4-2504306	Discussion on BS MMSE-IRC requirements with inter-cell interference	Huawei,HiSilicon

R4-2504307	Simulation results on BS MMSE-IRC requirements with inter-cell interference	Huawei,HiSilicon

R4-2504327	On MMSE-IRC receiver for interference mitigation with 8Rx	Ericsson

R4-2504328	Simulation results for MMSE-IRC receiver for 8Rx reception	Ericsson

R4-2504342	Views on BS demodulation requirements for MMSE-IRC	Qualcomm Germany

R4-2504441	NR Demodulation Performance Phase 5: BS demodulation performance requirements for MMSE-IRC	Nokia

R4-2504442	Simulation Results – NR BS Demodulation Performance Requirements for MMSE-IRC	Nokia

R4-2504519	Views on 8Rx UE demodulation and CSI requirements with inter-cell and intra-cell inter-user interference	Qualcomm

R4-2504521	Discussion on BS demodulation for NR MMSE-IRC.	NTT DOCOMO, INC.

R4-2504533	Simulation results summary for BS requirement with MMSE-IRC receiver	Samsung

R4-2504534	View on the remaining issue for BS demodulation requirement with MMSE-IRC receiver	Samsung

R4-2504535	Simulation results on BS demodulation requirement with MMSE-IRC receiver	Samsung

R4-2504646	Topic summary for [114bis][321] NR_demod_Ph5_Part1_General_BS	Moderator (China Telecom)

R4-2504647	Topic summary for [114bis][322] NR_demod_Ph5_Part2_UE	Moderator (Nokia)

R4-2504694	Way Forward for [114bis][322] NR_demod_Ph5_Part2_UE	Nokia

R4-2504768	Way Forward for [114bis][321] NR_demod_Ph5_Part1_General_BS	China Telecom

R4-2505340	Discussion on UE demodulation requirements with 8Rx MMSE-IRC receiver	MediaTek inc.

R4-2505341	Simulation results for UE demodulation requirements with 8Rx MMSE-IRC receiver	MediaTek inc.

R4-2505378	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	China Telecom

R4-2505380	Simulation results on BS demodulation performance requirements for MMSE-IRC	China Telecom

R4-2505381	Discussion on BS demodulation performance requirements for MMSE-IRC	China Telecom

R4-2505470	Discussion on BS demodulation performance requirement for MMSE-IRC	Tejas Network Limited

R4-2505471	Simulation results on BS demodulation performance requirements for MMSE-IRC	Tejas Network Limited

R4-2505904	On UE Demodulation Performance Requirements with 8RX	Apple

R4-2505905	Simulation results for ICI and MU-MIMO with 8RX	Apple

R4-2505906	Summary of Simulation Results for ICI and MU-MIMO with 8RX	Apple

R4-2505965	View on the remaining issue for BS demodulation requirement with MMSE-IRC receiver	Samsung

R4-2505966	Simulation results on BS demodulation requirement with MMSE-IRC receiver	Samsung

R4-2506017	Further discussion on BS demodulation performance for MMSE-IRC	CATT

R4-2506417	Discussion on interference suppressing performance for 8Rx UE	CMCC

R4-2506418	Simulation results for 8Rx UE interference suppressing	CMCC

R4-2506419	Discussion on BS demodulation requirements for MMSE-IRC receiver	CMCC

R4-2506420	Simulation results for BS interference suppressing with MMSE-IRC	CMCC

R4-2506440	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	Nokia

R4-2506441	(NR_demod_Ph5-Perf) Draft big CR on 38.101-4 for adding UE demodulation performance requirements for 8Rx with MMSE-IRC	Nokia

R4-2506474	On MMSE-IRC receiver for interference mitigation with 8Rx	Ericsson

R4-2506475	Simulation results for MMSE-IRC receiver for 8Rx reception	Ericsson

R4-2506533	Views on BS demodulation requirements for MMSE-IRC	Qualcomm Germany

R4-2506534	Simulation results for base station MMSE-IRC receiver	Qualcomm Germany

R4-2506626	Discussion on Rel-19 MMSE-IRC BS demodulation requirements	Ericsson

R4-2506627	Simulation results on Rel-19 MMSE-IRC BS demodulation requirements	Ericsson

R4-2506679	Discussion on UE demodulation and CSI performance requirements for 8Rx with MMSE-IRC	Samsung

R4-2506944	Discussion on BS demodulation performance for MMSE-IRC	ZTE Corporation, Sanechips

R4-2506945	Simulation results on BS demodulation performance for MMSE-IRC	ZTE Corporation, Sanechips

R4-2506947	Discussion on UE demodulation performance requirements for 8Rx with MMSE-IRC	ZTE Corporation, Sanechips

R4-2506948	Simulation results on UE demodulation performance requirements for 8Rx with MMSE-IRC	ZTE Corporation, Sanechips

R4-2507033	Discussion on 8Rx MMSE-IRC performance requirements	Huawei, HiSilicon

R4-2507034	Simulation results on 8Rx MMSE-IRC requirements with interference	Huawei, HiSilicon

R4-2507036	Discussion on remaining issues on BS MMSE-IRC requirements with inter-cell interference	Huawei, HiSilicon

R4-2507152	Discussion on BS demodulation for NR MMSE-IRC	NTT DOCOMO, INC.

R4-2507153	Simulation results for NR MMSE-IRC BS demodulation	NTT DOCOMO, INC.

R4-2507281	Views on 8Rx UE demodulation and CSI requirements with inter-cell and intra-cell inter-user interference	Qualcomm India Pvt Ltd

R4-2507620	NR Demodulation Performance Phase 5: BS demodulation performance requirements for MMSE-IRC	Nokia

R4-2507621	Simulation Results – NR BS Demodulation Performance Requirements for MMSE-IRC	Nokia

R4-2507622	Draft BigCR Rel-19 BS MMSE-IRC in 38.141-2	Nokia

R4-2507854	Topic summary for [115][322] NR_demod_Ph5_Part1_General_BS	Moderator (China Telecom)

R4-2507855	Topic summary for [115][323] NR_demod_Ph5_Part2_UE	Moderator (Nokia)

R4-2508608	Draft CR on 38.104: BS demodulation performance requirements for MMSE-IRC	China Telecom

R4-2508609	draft CR on conducted performance requirements for MMSE-IRC in 38.141-1	Samsung

R4-2508610	Draft CR for 38.141-1, Introduction of Manufacturer declaration  and pplicability rule for BS requirement with MMSE_IRC receiver	CATT

R4-2508611	Simulation results for BS requirement with MMSE_IRC receiver	CATT

R4-2508612	(NR_demod_Ph5-Perf) Draft CR for TS38.141-1 on BS supporting enhanced performance requirements	Ericsson

R4-2508613	(NR_demod_Ph5-Perf) Draft CR for TS38.141-2 on BS supporting enhanced performance requirements	Ericsson

R4-2508614	Draft CR on 38.141-2 for BS demodulation performance requirements for MMSE-IRC	ZTE Corporation, Sanechips

R4-2508615	draft CR on 38.141-2 Introduction of manufacturer declaration and applicability rule for MMSE-IRC requirements	Huawei, HiSilicon

R4-2508616	Draft Big CR on 38.141-1 for MMSE-IRC requirements	CMCC

R4-2508617	Ad-hoc meeting minutes for [115][322] NR_demod_Ph5_Part1_General_BS	China Telecom

R4-2508618	Way Forward for [115][322] NR_demod_Ph5_Part1_General_BS	China Telecom

R4-2508619	Ad-hoc meeting minutes for [115][323] NR_demod_Ph5_Part2_UE	Nokia

R4-2508620	Way Forward for [115][323] NR_demod_Ph5_Part2_UE	Nokia

R4-2508621	Simulation summary for alignment for NR SCM	Apple, Ericsson

R4-2508669	Draft CR on 8Rx PDSCH demodulation requirements under inter-cell interference scenario (TDD)	MediaTek inc.

R4-2508670	Draft CR on UE demodulation performance requirements for TDD 8Rx MU-MIMO	China Telecom

R4-2508671	Draft CR for FRCs for ICI requirements with 8RX	Apple

R4-2508672	Draft CR to 38.101-4 Introduce the requirement applicability for PDSCH with interference for 8Rx UE	CMCC

R4-2508673	CR to TS38101-4 Minimum requirement for wideband CQI reporting with inter-cell interference [TDD]	Ericsson

R4-2508674	draftCR on Minimum requirements for FDD PDSCH with intra-cell inter-user interference for 8Rx with MMSE-IRC	Samsung

R4-2508675	Draft CR on 38.101-4 for UE demodulation performance requirements for 8Rx with inter-cell interferenc	ZTE Corporation, Sanechips

R4-2508676	draft CR on 38.101-4 Introduction of applicability of rules for 8Rx CQI requirements with inter-cell interference	Huawei, HiSilicon

R4-2508677	Minimum requirement for wideband CQI reporting with inter-cell interference [FDD]	Qualcomm India Pvt Ltd