3GPP TSG RAN meeting #108										RP-251488

Prague, Czech Republic, June 9-13, 2025

## Status Report to TSG

Agenda item:			13.4.13

| WI / SI Name | UE Conformance - Further RF requirements enhancement for NR and EN-DC in frequency range 1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_ENDC_RF_FR1_enh2-UEConTest |  |  |  |  |
| Unique ID | 1030066 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240290 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 54% (+19%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xuesong Wang |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | wangxuesong743@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Status after RAN5#107:

- The overall progress is 54%

- Work Plan is submitted in [32].

- 31 CRs submitted and agreed during this meeting

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R5-253407	Message exception for 4Tx UL MIMO	Huawei, HiSilicon

[2]	R5-253640	Addition of connecting diagram for 4Tx UL MIMO and 4Tx TxD test cases	Huawei, HiSilicon

[3]	R5-253641	Adding PICS for 4Tx	Huawei, HiSilicon

[4]	R5-252318	Addition of MOP for 4Tx UL-MIMO	Huawei, HiSilicon

[5]	R5-253405	Addition of MPR, SEM and ACLR for 4Tx UL-MIMO	Huawei, HiSilicon

[6]	R5-253406	Addition of minimum output power for 4Tx UL-MIMO	Huawei, HiSilicon

[7]	R5-252658	Addition of new test case frequency error for Tx diversity for UE supporting 4Tx	Huawei, HiSilicon

[8]	R5-253409	Addition of new test cases spurious emissions for UE co-existence for UL MIMO with 4Tx	Huawei, HiSilicon

[9]	R5-253429	Addition of new test cases OBW and transmit intermodulation for 4Tx Tx diversity	Huawei, HiSilicon

[10]	R5-252661	Addition of new test case reference sensitivity power level for UL MIMO for UE supporting 4Tx	Huawei, HiSilicon

[11]	R5-253430	Addition of new test case minimum output power for Tx Diversity for UE supporting 4Tx	Huawei, HiSilicon

[12]	R5-253431	Addition of new test case transmit OFF power for Tx Diversity for UE supporting 4Tx	Huawei, HiSilicon

[13]	R5-253432	Addition of new test case general ON/OFF time mask for Tx Diversity for UE supporting 4Tx	Huawei, HiSilicon

[14]	R5-253433	Addition of new test case general spurious emissions for Tx Diversity for UE supporting 4Tx	Huawei, HiSilicon

[15]	R5-253434	Addition of new test case spurious emissions for UE co-existence for Tx Diversity for UE supporting 4Tx	Huawei, HiSilicon

[16]	R5-253408	Addition of OFF power and time mask test cases for 4Tx UL MIMO	Huawei, HiSilicon

[17]	R5-253410	Addition of frequency error test case for 4Tx UL MIMO	Huawei, HiSilicon

[18]	R5-252705	Addition of OBW GSE and transmit intermodulation test cases for 4Tx UL MIMO	Huawei, HiSilicon

[19]	R5-252791	Addition of new test case 6.2G.1_1 MOP for 4Tx TxD	Huawei, HiSilicon

[20]	R5-253419	Addition of new test cases MPR, SEM and NR ACLR for 4Tx TxD	Huawei, HiSilicon

[21]	R5-252322	Addition of 4Tx TxD test cases for ACS, Blocking and Spurious response	Huawei, HiSilicon

[22]	R5-252662	Addition of new test case adjacent channel selectivity for UL MIMO for UE supporting 4Tx	Huawei, HiSilicon

[23]	R5-252663	Addition of new test case Blocking for UL MIMO for UE supporting 4Tx	Huawei, HiSilicon

[24]	R5-252664	Addition of new test case spurious response for UL MIMO for UE supporting 4Tx	Huawei, HiSilicon

[25]	R5-252676	Addition of new test case reference sensitivity for Tx Diversity for UE supporting 4Tx	Huawei, HiSilicon

[26]	R5-252706	Addition of ACS test case for 4Tx TxD	Huawei, HiSilicon

[27]	R5-252707	Addition of IBB test case for 4Tx TxD	Huawei, HiSilicon

[28]	R5-253642	Update to Annex F for UL MIMO and Tx Diversity for UE supporting 4Tx test cases	Huawei, HiSilicon

[29]	R5-253588	Adding test applicability for new 4Tx test cases	Huawei, HiSilicon

[30]	R5-252317	Addition of general principle for 4Tx UL-MIMO and 4Tx TxD	Huawei, HiSilicon

[31]	R5-253420	Addition of TP analysis for MPR, SEM and ACLR for 4Tx UL-MIMO and 4Tx TxD	Huawei, HiSilicon

[32]	R5-253023	WP - Further RF requirements enhancement for NR and EN-DC in frequency range 1	Huawei, HiSilicon