3GPP TSG RAN meeting #108										RP-251490

Prague, Czech Republic, June 9-13, 2025

## Status Report to TSG

Agenda item:			13.4.14

| WI / SI Name | UE Conformance - Network energy savings for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | Netw_Energy_NR-UEConTest |  |  |  |  |
| Unique ID | 1030067 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240291 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 90% (+17%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Yaping ZHANG |
|  | Company | Huawei |
|  | Email | zhangyaping13@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

For RRM part:

- Test tolerance analysis for 4.5.3.11 SSB-less SCell activation is agreed.

- Test tolerance analysis for 7.3.3.3 NES triggering conditional handover is agreed.

For SIG part

- Cell DTX configuration are corrected to be time aligned with UE C-DRX configuration.

- NES spatial domain Type 2 adaptation test case is completed.

- NES spatial domain Type 1 and spatial domain test cases are updated with message and procedure improved.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General documents

- R5-252311	WP UE Conformance - Network energy savings for NR		Huawei, HiSilicon

TS 38.508-1 CRs

- R5-252304	Addition of DCI 2-9 condition to Search Space configuration	Huawei, HiSilicon

TS 38.508-2 CRs

- R5-252305	Addition of physical layer capability for NES spatial domain Type 2 adaptation	Huawei, HiSilicon

TS 38.533 CRs

- R5-253565	Update to 4.5.3.11 SCell activation of SSB-less Cell including TT	Huawei, HiSilicon

- R5-252776	Correction of NR SA NES triggering conditional handover test cases including test tolerance	Ericsson

TS 38.522 CRs

- R5-252778	Applicability correction of NES triggering conditional handover test case 7.3.3.3	Ericsson

TR 38.903 CRs

- R5-253566	Addition of test tolerance analysis for 4.5.3.11 SCell activation of SSB-less Cell	Huawei, HiSilicon

- R5-253277	Test Tolerance analysis for intra-frequency NES triggering conditional handover test case 7.3.3.3 	Ericsson

TS 38.523-1 CRs

- R5-252306	Correction to cell DTX configuration for cell DTX test cases	Huawei, HiSilicon

- R5-253150	Addition of new test case 7.1.1.14.2.2 NES spatial domain Type 2 adaptation	Huawei, HiSilicon

- R5-253159	Correction to testcases 7.1.1.14.2.1 and 7.1.1.14.2.3	Nokia

TS 38.523-2 CRs

- R5-252310	Addition of applicability for 7.1.1.14.2.2 NES spatial domain Type 2 adaptation	Huawei, HiSilicon