3GPP TSG RAN meeting #108										RP-251554

Prague, CZ, June 9-13, 2025

## Status Report to TSG

Agenda item:			9.3.2.6

| WI / SI Name | # Introduction of A-GNSS support for NavIC L1 SPS in NR and LTE |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | LCS_NAVIC_L1_SPS_NR_LTE |  |  |  |  |
| Unique ID | 1050122 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-243247 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: 06/2025 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 99% | Performance Part: 100% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Pradeep Hirisave |
|  | Company | Reliance Jio |
|  | Email | Pradeep.hirisave@ril.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

RAN2#130

| TS 37.355 | R2-2504893 | Introduction of NavIC L1 SPS A-GNSS in LPP | Ericsson, Reliance Jio, ISRO, MediaTek, CEWiT |
| --- | --- | --- | --- |
| TS 36.305 | R2-2504299 | Introduction of NavIC L1 SPS A-GNSS in LTE Stage 2 specification | Ericsson, Reliance Jio, CEWiT, Huawei |
| TS 38.305 | R2-2504298 | Introduction of NavIC L1 SPS A-GNSS in NR Stage 2 specification | Ericsson, Reliance Jio, CEWiT, Huawei |

RAN2#129

| R2-2500361 | [Post128][403][POS] NavIC L1 stage 3 CR check (Reliance Jio) | Reliance Jio |
| --- | --- | --- |

Consensus on majority issues after [Post128][403][POS] discussion.

RAN2#128

| TS 36.305 | R2-2409724 | Introduction of NavIC L1 SPS A-GNSS in LTE Stage 2 specification | Reliance Jio, CEWiT, Ericsson, Huawei |
| --- | --- | --- | --- |
| TS 38.305 | R2-2409725 | Introduction of NavIC L1 SPS A-GNSS in NR Stage 2 specification | Reliance Jio, CEWiT, Ericsson, Huawei |

#### 2.2.2	Remaining Open issues

The remaining open issue is on administrative aspects as the Rel-19 Specification will be ready only after September RAN WG meeting.

The NavIC WI is scheduled to close in RAN#108 June, which means that if we follow the WI timeline, we must agree the CR (not in principle) at RAN2#130, resulting in early creation of Rel-19 37.355.  There are also stage 2 CRs (36.305 and 38.305) agreed in principle in RAN2#128. However, the specifications will be available only after September plenary.

Hence, to avoid such early adoption of rel-19 specifications, the CRs have been as such Agreed In Principle during RAN2#130 but needs to be resubmitted in RAN2#131 August meetings so that it can be agreed to be merged into newly created Rel-19 specifications.

This means - we need extend the target completion date to September and accordingly it needs to be adjusted to RAN#109 September meeting as shown in the summary table above.

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#115

| TS 36.171 | R4-2505494 | Introduction of UE performance requirements for support of NavIC L1 in LTE | Reliance Jio, Huawei, Qualcomm MediaTek, Ericsson, CeWiT |
| --- | --- | --- | --- |
| TS 38.171 | R4-2505493 | Introduction of UE performance requirements for support of NavIC L1 in LTE | Reliance Jio, Huawei, Qualcomm MediaTek, Ericsson, CeWiT |

#### 2.4.2	Remaining Open issues

None.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

RAN2#130

| R2-2504893 | Introduction of NavIC L1 SPS A-GNSS in LPP | Ericsson, Reliance Jio, ISRO, MediaTek, CEWiT |
| --- | --- | --- |
| R2-2504298 | Introduction of NavIC L1 SPS A-GNSS in NR Stage 2 specification | Ericsson, Reliance Jio, CEWiT, Huawei |
| R2-2504299 | Introduction of NavIC L1 SPS A-GNSS in LTE Stage 2 specification | Ericsson, Reliance Jio, CEWiT, Huawei |
| R2-2504301 | Report of [POST129][401][POS] NavIC L1 CR update (Ericsson) | Ericsson |
| R2-2504116 | Remaining issues for NAVIC L1 SPS | Huawei, HiSilicon |
| R2-2504300 | Introduction of NavIC L1 SPS A-GNSS in LPP | Ericsson, Reliance Jio, ISRO, MediaTek, CEWiT |

RAN4#115

| R4-2505494 | Introduction of UE performance requirements for support of NavIC L1 in LTE | Reliance Jio, Huawei, Qualcomm MediaTek, Ericsson, CeWiT |
| --- | --- | --- |
| R4-2505493 | Introduction of UE performance requirements for support of NavIC L1 in LTE | Reliance Jio, Huawei, Qualcomm MediaTek, Ericsson, CeWiT |

RAN2#129

| Tdoc | Title | Source |
| --- | --- | --- |
| R2-2500361 | [Post128][403][POS] NavIC L1 stage 3 CR check (Reliance Jio) | Reliance Jio |
| R2-2500108 | Introduction of NavIC L1 SPS A-GNSS in LPP | Reliance Jio, ISRO, Ericsson, MediaTek, CEWiT |
| R2-2500972 | NavIC broadcast ephemeris to refer to for GNSS SSR corrections | Ericsson, Reliance Jio |
| R2-2500811 | Discussion on the support of NavIC L1 SPS | Huawei, HiSilicon |

RAN2#128

| R2-2409573 | Introduction of NavIC in A-GNSS positioning | ZTE Corporation |
| --- | --- | --- |
| R2-2409723 | Discussion on Introduction of NavIC L1 SPS support to A-GNSS positioning | Reliance Jio, CEWiT |
| R2-2409724 | Introduction of NavIC L1 SPS A-GNSS in LTE Stage 2 specification | Reliance Jio, CEWiT, Ericsson, Huawei |
| R2-2409725 | Introduction of NavIC L1 SPS A-GNSS in NR Stage 2 specification | Reliance Jio, CEWiT, Ericsson, Huawei |
| R2-2409726 | Introduction of NavIC L1 SPS A-GNSS in LPP | Reliance Jio, ISRO, CEWiT, MediaTek, Ericsson |
| R2-2410161 | Discussion on the support of NavIC L1 SPS | Huawei, HiSilicon |
| R2-2410243 | A-GNSS support for NavIC L1 SPS | NEC |
| R2-2409573 | Introduction of NavIC in A-GNSS positioning | ZTE Corporation |
| R2-2409723 | Discussion on Introduction of NavIC L1 SPS support to A-GNSS positioning | Reliance Jio, CEWiT |
| R2-2409724 | Introduction of NavIC L1 SPS A-GNSS in LTE Stage 2 specification | Reliance Jio, CEWiT, Ericsson, Huawei |
| R2-2409725 | Introduction of NavIC L1 SPS A-GNSS in NR Stage 2 specification | Reliance Jio, CEWiT, Ericsson, Huawei |
| R2-2409726 | Introduction of NavIC L1 SPS A-GNSS in LPP | Reliance Jio, ISRO, CEWiT, MediaTek, Ericsson |
| R2-2410161 | Discussion on the support of NavIC L1 SPS | Huawei, HiSilicon |
| R2-2410243 | A-GNSS support for NavIC L1 SPS | NEC |
| R2-2409573 | Introduction of NavIC in A-GNSS positioning | ZTE Corporation |
| R2-2409723 | Discussion on Introduction of NavIC L1 SPS support to A-GNSS positioning | Reliance Jio, CEWiT |
| R2-2409724 | Introduction of NavIC L1 SPS A-GNSS in LTE Stage 2 specification | Reliance Jio, CEWiT, Ericsson, Huawei |
| R2-2409725 | Introduction of NavIC L1 SPS A-GNSS in NR Stage 2 specification | Reliance Jio, CEWiT, Ericsson, Huawei |
| R2-2409726 | Introduction of NavIC L1 SPS A-GNSS in LPP | Reliance Jio, ISRO, CEWiT, MediaTek, Ericsson |
| R2-2410161 | Discussion on the support of NavIC L1 SPS | Huawei, HiSilicon |
| R2-2410243 | A-GNSS support for NavIC L1 SPS | NEC |
| R2-2409573 | Introduction of NavIC in A-GNSS positioning | ZTE Corporation |
| R2-2409723 | Discussion on Introduction of NavIC L1 SPS support to A-GNSS positioning | Reliance Jio, CEWiT |
| R2-2409724 | Introduction of NavIC L1 SPS A-GNSS in LTE Stage 2 specification | Reliance Jio, CEWiT, Ericsson, Huawei |
| R2-2409725 | Introduction of NavIC L1 SPS A-GNSS in NR Stage 2 specification | Reliance Jio, CEWiT, Ericsson, Huawei |
| R2-2409726 | Introduction of NavIC L1 SPS A-GNSS in LPP | Reliance Jio, ISRO, CEWiT, MediaTek, Ericsson |
| R2-2410161 | Discussion on the support of NavIC L1 SPS | Huawei, HiSilicon |
| R2-2410243 | A-GNSS support for NavIC L1 SPS | NEC |
| R2-2409573 | Introduction of NavIC in A-GNSS positioning | ZTE Corporation |
| R2-2409723 | Discussion on Introduction of NavIC L1 SPS support to A-GNSS positioning | Reliance Jio, CEWiT |

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template