3GPP TSG RAN meeting #108										RP-251594

Prague, Czech Republic, June 9-13, 2025

Status Report to TSG

Agenda item:			9.4.3.1

| WI / SI Name | Rel-19 High power UE (power class 1.5 or 2) for Dual Connectivity (DC) combinations of LTE band(s) and NR band(s) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | HPUE_DC_LTE_NR_R19-Core |  |  |  |  |
| Unique ID | 1041122 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-250424 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2025 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 60% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Basaier Jialade |
|  | Company | China Unicom |
|  | Email | basejld@chinaunicom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The following Tdocs were agreed/endorsed in RAN4#114bis meeting:

- R4-2504106	Draft Big CR on Rel-19 HPUE for DC combinations of LTE band(s) and NR band(s)	China Unicom, Ericsson

The following Tdocs were agreed/endorsed in RAN4#115 meeting:

- R4-2505360	TR 37.898 v0.5.0 HPUE_DC_LTE_NR_R19	China Unicom, Ericsson

- R4-2505363	Big CR on Rel-19 HPUE for DC combinations of LTE band(s) and NR band(s)	China Unicom, Ericsson

- R4-2505364	Revised WID on Rel-19 High power UE (power class 1.5 or 2) for Dual Connectivity (DC) combinations of LTE band(s) and NR band(s)	China Unicom, Ericsson

- R4-2508109	TP for TR37.898: addition of PC2 to DC_8_n41-n77 and DC_3_n3-n77	SoftBank

- R4-2506849	TP for TR 37.898 to add of PC2 for DC_5A_n41A	vivo

- R4-2506850	TP for TR 37.898 to add of PC2 for DC_14A_n41A	vivo

- R4-2506851	TP for TR 37.898 to add of PC2 for DC_26A_n41A	vivo

- R4-2508110	TP for TR 37.898 to add of PC2 for DC_71A_n41A	vivo

- R4-2506853	TP for TR 37.898 to add of PC2 for DC_11A_n78A	vivo

- R4-2506854	TP for TR 37.898 to add of PC2 for DC_39A_n78A	vivo

- R4-2508111	Draft CR for TS38.101-3: addition of PC2 to FR1 ENDC combinations	SoftBank

2.4.2	Remaining Open issues

Further analyze remaining RF requirements for the band combinations captured in the WID, if needed.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#112

- R4-2412812	Topic summary for [112][110] HPUE_Basket_EN-DC	Moderator(China Unicom)

- R4-2411286	TR 37.898 v0.1.0 HPUE_DC_LTE_NR_R19	China Unicom

- R4-2411286	TR 37.898 v0.1.0 HPUE_DC_LTE_NR_R19	China Unicom

- R4-2411283	Revised WID on Rel-19 High power UE (power class 1.5 or 2) for Dual Connectivity (DC) combinations of LTE band(s) and NR band(s)	China Unicom

- R4-2411716	Draft Big CR on Rel-19 HPUE for DC combinations of LTE band(s) and NR band(s)	China Unicom

- R4-2411022	TP for TR37.898 to add HP-ENDC 3-11_n79 and 8-42_n79	SoftBank Corp.

- R4-2414391	TP for TR37.898 to add HP-ENDC 3-11_n79 and 8-42_n79	SoftBank Corp.

- R4-2411261	TP for TR 37.898 to include DC_1A_n78A with 3Tx	SK Telecom, Murata Manufacturing Co. Ltd

- R4-2411262	TP for TR 37.898 to include DC_5A_n78A with 3Tx	SK Telecom, Murata Manufacturing Co. Ltd

- R4-2414289	TP for TR 37.898 to include DC_5A_n78A with 3Tx	SK Telecom, Murata Manufacturing Co. Ltd

- R4-2414442	TP for TR 37.898 to include DC_5A_n78A with 3Tx	SK Telecom, Murata Manufacturing Co. Ltd

- R4-2412842	Draft CR 38.101-3 for adding some power class 2 EN-DC band combinations		KDDI, Samsung

RAN4#112-bis

- R4-2415211	Topic summary for [112bis][107] HPUE_Basket_EN-DC	Moderator(China Unicom)

- R4-2415259	TR 37.898 v0.2.0 HPUE_DC_LTE_NR_R19	China Unicom

- R4-2415260	Draft Big CR on Rel-19 HPUE for DC combinations of LTE band(s) and NR band(s)	China Unicom

- R4-2415356	Draft CR for 38.101-3 to add missing values for MSD due to harmonic mixing in PC2 DC_3A_n77A and DC_3A_n78A	SK Telecom

- R4-2417054	Draft CR for 38.101-3 to add missing values for MSD due to harmonic mixing in PC2 DC_3A_n77A and DC_3A_n78A	SK Telecom

- R4-2415399	TP to TR 38.898 Addition of PC2 for DC_(n)40AA	Nokia, nbn

- R4-2415793	TP for TR 37.898 to add of PC2 for DC_4A_n41A	vivo

- R4-2415794	TP for TR 37.898 to add of PC2 for DC_4A_n78A	vivo

- R4-2415795	TP for TR 37.898 to add of PC2 for DC_7C_n78A	vivo

- R4-2415796	TP for TR 37.898 to add of PC2 for DC_8A_n41A	vivo

- R4-2417055	TP for TR 37.898 to add of PC2 for DC_8A_n41A	vivo

- R4-2415797	TP for TR 37.898 to add of PC2 for DC_20A_n41A	vivo

- R4-2415798	TP for TR 37.898 to add of PC2 for DC_20A_n78A	vivo

- R4-2415799	TP for TR 37.898 to add of PC2 for DC_38A_n78A	vivo

- R4-2415800	TP for TR 37.898 to add of PC2 for DC_41A_n78A and  DC_41C_n78A	vivo

- R4-2417056	TP for TR 37.898 to add of PC2 for DC_41A_n78A and  DC_41C_n78A	vivo

RAN4#113

- R4-2418131	Topic summary for [113][109] HPUE_Basket_EN-DC	Moderator(China Unicom)

- R4-2417575	Revised WID on Rel-19 High power UE (power class 1.5 or 2) for Dual Connectivity (DC) combinations of LTE band(s) and NR band(s)	China Unicom

- R4-2417577	Big CR on Rel-19 HPUE for DC combinations of LTE band(s) and NR band(s)	China Unicom

- R4-2418611	draft CR for DC_3A-3A-7A-7A-8B_n78A with DC_8B_n78A UL	CHTTL

RAN4#114

- R4-2500662	Topic summary for [114][110] HPUE_Basket_EN-DC	Moderator(China Unicom)

- R4-2500385	Revised WID on Rel-19 High power UE (power class 1.5 or 2) for Dual Connectivity (DC) combinations of LTE band(s) and NR band(s)	China Unicom, Ericsson

- R4-2500386	TR 37.898 v0.3.0 HPUE_DC_LTE_NR_R19	China Unicom, Ericsson

- R4-2500394	Big CR on Rel-19 HPUE for DC combinations of LTE band(s) and NR band(s)	China Unicom, Ericsson

- R4-2500718	TP for TR 37.898 to add of PC2 for DC_11A_n41A	vivo

- R4-2500719	TP for TR 37.898 to add of PC2 for DC_12A_n41A	vivo

- R4-2500720	TP for TR 37.898 to add of PC2 for DC_12A_n78A	vivo

- R4-2502826	TP for TR 37.898 to add of PC2 for DC_12A_n78A	vivo

- R4-2500721	TP for TR 37.898 to add of PC2 for DC_18A_n78A	vivo

- R4-2503023	TP for TR 37.898 to add of PC2 for DC_18A_n78A	vivo

- R4-2500722	TP for TR 37.898 to add of PC2 for DC_25A_n41A	vivo

- R4-2502827	TP for TR 37.898 to add of PC2 for DC_25A_n41A	vivo

- R4-2500723	TP for TR 37.898 to add of PC2 for DC_25A_n78A	vivo

- R4-2502828	TP for TR 37.898 to add of PC2 for DC_25A_n78A	vivo

- R4-2500724	TP for TR 37.898 to add of PC2 for DC_26A_n78A	vivo

- R4-2503024	TP for TR 37.898 to add of PC2 for DC_26A_n78A	vivo

- R4-2500725	TP for TR 37.898 to add of PC2 for DC_40A_n41A	vivo

RAN4#114-bis

- R4-2504665	Topic summary for [114bis][107] HPUE_Basket_EN-DC	Moderator(China Unicom)

- R4-2504103	TR 37.898 v0.4.0 HPUE_DC_LTE_NR_R19	China Unicom, Ericsson

- R4-2504106	Draft Big CR on Rel-19 HPUE for DC combinations of LTE band(s) and NR band(s)	China Unicom, Ericsson

- R4-2503214	Draft CR for TS38.101-3 addition of n77(3A) to DC_1_n77, DC_3_n77 and DC_8_n77	SoftBank

- R4-2505118	Draft CR for TS38.101-3 addition of n77(3A) to DC_1_n77, DC_3_n77 and DC_8_n77	SoftBank

- R4-2503980	Draft CR for 38.101-3 to remove redundant DC with TxD table		ZTE Corporation, Sanechips, T-Mobile USA, Samsung, Qualcomm

RAN4#115

- R4-2507549	Topic summary for [115][110] HPUE_Basket_EN-DC	Moderator(China Unicom)

- R4-2505360	TR 37.898 v0.5.0 HPUE_DC_LTE_NR_R19	China Unicom, Ericsson

- R4-2505363	Big CR on Rel-19 HPUE for DC combinations of LTE band(s) and NR band(s)	China Unicom, Ericsson

- R4-2505364	Revised WID on Rel-19 High power UE (power class 1.5 or 2) for Dual Connectivity (DC) combinations of LTE band(s) and NR band(s)	China Unicom, Ericsson

- R4-2505464	TP for TR37.898: addition of PC2 to DC_8_n41-n77 and DC_3_n3-n77	SoftBank

- R4-2508109	TP for TR37.898: addition of PC2 to DC_8_n41-n77 and DC_3_n3-n77	SoftBank

- R4-2506849	TP for TR 37.898 to add of PC2 for DC_5A_n41A	vivo

- R4-2506850	TP for TR 37.898 to add of PC2 for DC_14A_n41A	vivo

- R4-2506851	TP for TR 37.898 to add of PC2 for DC_26A_n41A	vivo

- R4-2506852	TP for TR 37.898 to add of PC2 for DC_71A_n41A	vivo

- R4-2508110	TP for TR 37.898 to add of PC2 for DC_71A_n41A	vivo

- R4-2506853	TP for TR 37.898 to add of PC2 for DC_11A_n78A	vivo

- R4-2506854	TP for TR 37.898 to add of PC2 for DC_39A_n78A	vivo

- R4-2505465	Draft CR for TS38.101-3: addition of PC2 to FR1 ENDC combinations	SoftBank

- R4-2508111	Draft CR for TS38.101-3: addition of PC2 to FR1 ENDC combinations	SoftBank

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template