3GPP TSG RAN meeting #108										       RP-251669

Prague, Czech Republic, June 9 – 13, 2025

## Status Report to TSG

Agenda item:			9.3.4.4

| WI / SI Name | NR channel BW less than 5MHz for FR1 Phase 2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_FR1_lessthan_5MHz_BW_Ph2 |  |  |  |  |
| Unique ID | 1030081 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-250781 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: March/2025 | Performance part: June/2025 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: 100% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | R4 |
| --- | --- | --- |
| Rapporteur | Name | Zhang, Meng |
|  | Company | Intel Corporation |
|  | Email | meng.zhang@intel.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

##### 2.4.1.1	Decisions during RAN4#114bis

- Draft Big CR on RRM performance requirements of NR channel BW less than 5MHz for FR1 Phase 2 was endorsed in R4-2504974.

- Maintenance draftCR-s were endorsed for both UE RF and RRM core requirements.

- The agreements for RRM performance requirements for inter-band NR CA/DC with less than 5MHz CBW are shown below:

  - Regarding test case on SCell activation and deactivation delay requirements with less than 5MHz:

    - Test one measCyclePSCell of [160] ms.

    - Test known case.

  - Regarding test case on PSCell addition change delay for less than 5 MHz:

    - PCell is with [10] MHz bandwidth and PSCell is with 12PRB SSB bandwidth.

  - Agreement on the test cases list:

    - Remove original test case 3-2 agreed in the test cases list from the last WG meeting.

- The agreements for UE demodulation performance requirements for inter-band NR CA/DC with less than 5MHz CBW are shown below (R4-2504754):

  - Regarding test scope for PDSCH CA requirements for 3MHz CHBW (if introduced)

    - Cover normal CA PDSCH demodulation requirements with FR1 FDD 15kHz SCS.

    - No need to consider HST-SFN and HST-DPS scenarios.

  - Regarding test parameters and simulation assumptions for 3MHz CC (if introduced)

    - Number of PRBs: 15PRBs

    - PDCCH aggregation level: If the 3MHz CC is PCell, reuse R18 PDCCH test configuration for 3MHz, i.e., AL4 (CCE 4 to 7) with 3 symbols. If it is SCell,

    - Receiver assumption: MMSE-IRC

    - Rank: 2

    - Propagation condition: TDLA30-10

    - MCS 13

    - Cover both 2Tx2Rx and 2Tx4Rx with ULA Low correlation

    - For the other parameters: Follow the Common test parameters for CA in Table 5.2A-1 in TS38.101-4

  - Regarding test metric for PDSCH CA requirements for 3MHz CHBW (if introduced)

    - Same as the existing PDSCH CA requirements: SNR (dB) at 70% max throughput

  - No new PDCCH/PBCH demodulation requirements for WI NR channel BW less than 5MHz for FR1 Phase 2.

##### 2.4.1.2	Decisions during RAN4#115

- Big CR on RRM performance requirements of NR channel BW less than 5MHz for FR1 phase 2 was agreed in R4-2508448.

- Maintenance CR-s were agreed for both UE RF and RRM core requirements.

- The agreements for RRM core and performance requirements for inter-band NR CA/DC with less than 5MHz CBW are shown below:

  - Define high speed RRM measurement requirements for SCell with less than 5MHz:

    - Unknown intra-frequency cell (Es/IoT >= -6 dB): 4 extra samples for HST measurements.

    - Meanwhile, the scaling factor M2 for DRX cycle <= 320 ms is 1 for SMTC periodicity <= 40 ms.

  - Regarding SA event triggered reporting test without gap under non-DRX with SSB index reading and 12 PRB SSB for a deactivated SCell:

    - Keep the test case for: 12 PRB neighbouring cell index reading on the same carrier (carrier 2) as the deactivated SCell.

    - PCell is using legacy SSB on carrier 1.

- Regarding UE demodulation performance requirements (R4-2508728):

  - RAN4 decides not to define PDSCH CA demodulation requirements, SDR requirements or CA CQI requirements for 3MHz CHBW following the prior discussions and observations:

    - Following the simulation result in this work item, there is no significant performance difference between 3MHz and 5 MHz, so performance is assured with verifying the larger bandwidth.

    - According to the existing PDSCH CA testing applicability rule, the possibility to select a CA configuration including 3MHz CC is very low.

#### 2.4.2	Remaining Open issues

None.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

###### RAN4 #114bis

- R4-2503165	Draft CR to TS 38.101-1 on addition of 3 MHz channel bandwidth into Annex D.1	Nokia

- R4-2503209	Discussion on UE demodulation performance requirements for NR channel bandwidth less than 5MHz	China Telecom

- R4-2503481	CR for less than 5MHz UE RF requirements in Rel-19	CATT

- R4-2503526	On UE Demodulation Performance Requirements for NR Channel BW less than 5MHz for FR1 Phase 2	Apple

- R4-2503612	Topic summary for [114bis][202] NR_FR1_lessthan_5MHz_BW_Ph2	Moderator (Intel)

- R4-2503657	Discussion on UE demodulation performance requirements for less than 5MHz FR1 Phase 2	Samsung

- R4-2503857	draft CR to TS 38.133: NR channel BW less than 5MHz for FR1	ZTE Corporation, Sanechips

- R4-2503858	Discussion on performance for less than 5MHz BW	ZTE Corporation, Sanechips

- R4-2503859	draft CR to TS 38.133: test cases for NR channel BW less than 5MHz for FR1	ZTE Corporation, Sanechips

- R4-2503893	draftCR on RRM requirements for less than 5MHz Ph2	Huawei, HiSilicon

- R4-2503894	Discussion on RRM requirements for less than 5MHz Ph2	Huawei, HiSilicon

- R4-2503895	draftCR on TC 3-2 and TC 4-1 for less than 5MHz PH2	Huawei, HiSilicon

- R4-2503923	Discussion on UE CA Demodulation performance requirements for lessthan 5MHz	Nokia

- R4-2504015	Discussion on Performance part of less than 5MHz RRM requirements in Rel-19	Intel Corporation

- R4-2504016	Test cases requirements for handover with PSCell delay and deactivated PSCell measurements	Intel Corporation

- R4-2504017	Core maintenance draftCR on less than 5MHz RRM requirements	Intel Corporation

- R4-2504313	On CA performance requirements for less than 5MHz	Huawei,HiSilicon

- R4-2504347	UE demodulation requirements for CA including 3MHz CBW	Ericsson

- R4-2504458	Discussion on RRM performance requirement for NR Less Than 5 MHz CA/DC	Ericsson

- R4-2504459	Draft CR for Rel-19 TC on PSCell addition change delay for less than 5 MHz	Ericsson

- R4-2504460	Draft CR for Rel-19 TC on SCell Activation and Deactivation Delay Requirement with less than 5 MHz	Ericsson

- R4-2504469	draftCR to 38.133 on SA event triggered reporting with PSCell 12 PRB SSB without	Nokia

- R4-2504472	draftCR to 38.133 on SA event triggered reporting with PSCell 12 PRB SSB without DRX	Nokia

- R4-2504651	Topic summary for [114bis][326] NR_less_than_5MHz_Ph2_demod	Moderator (China Telecom)

- R4-2504675	Topic summary for [114bis][117] NR_FR1_5MHz_BW_Ph2	Moderator(Intel)

- R4-2504705	Offline meeting minutes for [114bis][326] NR_less_than_5MHz_Ph2_demod	China Telecom

- R4-2504754	Way Forward for [114bis][326] NR_less_than_5MHz_Ph2_demod	China Telecom

- R4-2504893	WF on RRM requirements for NR_FR1_lessthan_5MHz_BW_Ph2	Intel

- R4-2504934	draft CR to TS 38.133: test cases for NR channel BW less than 5MHz for FR1	ZTE Corporation, Sanechips

- R4-2504935	draftCR on TC 3-2 and TC 4-1 for less than 5MHz PH2	Huawei, HiSilicon

- R4-2504936	Test cases requirements for handover with PSCell delay and deactivated PSCell measurements	Intel Corporation

- R4-2504937	Draft CR for Rel-19 TC on PSCell addition change delay for less than 5 MHz	Ericsson

- R4-2504938	draftCR to 38.133 on SA event triggered reporting with PSCell 12 PRB SSB without DRX	Nokia

###### RAN4 #115

- R4-2505386	Discussion on UE demodulation performance requirements for NR channel bandwidth less than 5MHz	China Telecom

- R4-2505497	Views on Less Than 5MHz BW Phase 2 for UE Demod	Qualcomm Incorporated

- R4-2505554	Topic summary for [115][205] NR_FR1_lessthan_5MHz_BW_Ph2	Moderator (Intel)

- R4-2505859	On UE Demodulation Performance Requirements for NR Channel BW less than 5MHz for FR1 Phase 2	Apple

- R4-2506132	Discussion on Less than 5MHz Phase 2 performance requirements	Nokia

- R4-2506133	DraftCR to 38.133 on Test case for SA event triggered reporting test without gap under non-DRX with SSB index reading and 12 PRB SSB for a deactivated SCell	Nokia

- R4-2506438	Discussion on UE CA Demodulation performance requirements for lessthan 5MHz	Nokia

- R4-2506439	(NR_FR1_lessthan_5MHz_BW_Ph2-Perf) CR on 38.101-4 for adding UE CA Demodulation performance requirements for lessthan 5MHz	Nokia

- R4-2506575	Correction on test cases for NR channel BW less than 5MHz	ZTE Corporation, Sanechips

- R4-2506584	CR to TS 38.133: NR channel BW less than 5MHz for FR1	ZTE Corporation, Sanechips

- R4-2506674	Discussion and simulation results on UE demodulation performance requirements for less than 5MHz FR1 Phase 2	Samsung

- R4-2506777	Discussion on RRM requirements for less than 5MHz Ph2	Huawei, HiSilicon

- R4-2506778	CR on RRM requirements for less than 5MHz Ph2	Huawei, HiSilicon

- R4-2506779	draftCR on EMR test case for less than 5MHz Ph2	Huawei, HiSilicon

- R4-2506808	Big CR on RRM performance requirements of NR channel BW less than 5MHz for FR1 phase 2	Intel Corporation

- R4-2506822	Core maintenance CR on less than 5MHz RRM requirements	Intel Corporation

- R4-2506827	Views on less than 5MHz CADC UE features in Rel-19	Intel Corporation

- R4-2507038	Discussion on UE performance requirements for less than 5MHz for CA	Huawei, HiSilicon

- R4-2507081	CR to TS 38.101-1 on addition of 3 MHz channel bandwidth into Annex D.1	Nokia

- R4-2507101	UE demodulation requirements for CA including 3MHz CBW	Ericsson

- R4-2507102	Simulation results Summary of PDSCH for 3MHz CBW	Ericsson

- R4-2507333	DraftCR on RRM High Speed requirements for less than 5MHz Ph2	Ericsson

- R4-2507334	Discussion on supporting High Speed in Rel-19 NR CA DC in less than 5 MHz	Ericsson

- R4-2507335	Correction of Draft big CR on RRM performance requirements of NR channel BW less than 5MHz for FR1 phase 2	Ericsson

- R4-2507561	Topic summary for [115][122] NR_FR1_5MHz_BW_Ph2	Moderator (Intel)

- R4-2507859	Topic summary for [115][327] NR_less_than_5MHz_Ph2_demod	Moderator (China Telecom)

- R4-2508257	WF on RRM requirements for NR_FR1_lessthan_5MHz_BW_Ph2	Intel

- R4-2508374	CR on RRM requirements for less than 5MHz Ph2	Huawei, HiSilicon

- R4-2508375	Correction on test cases for NR channel BW less than 5MHz	ZTE Corporation, Sanechips, Ericsson

- R4-2508437	Core maintenance CR on less than 5MHz RRM requirements	Intel Corporation

- R4-2508444	DraftCR to 38.133 on Test case for SA event triggered reporting test without gap under non-DRX with SSB index reading and 12 PRB SSB for a deactivated SCell	Nokia

- R4-2508448	Big CR on RRM performance requirements of NR channel BW less than 5MHz for FR1 phase 2	Intel Corporation

- R4-2508728	Way Forward for [115][327] NR_less_than_5MHz_Ph2_demod	China Telecom

06.04.2025		minor adaptations for RAN #108

04.02.2025		minor adaptations for RAN #107

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template