3GPP TSG RAN meeting #108										RP-251781

Prague, Czech Republic, June 9-13, 2025

Status Report to TSG

Agenda item:			13.4.13

| WI / SI Name | UE Conformance - Further RF requirements enhancement for NR and EN-DC in frequency range 1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_ENDC_RF_FR1_enh2-UEConTest |  |  |  |  |
| Unique ID | 1030066 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-250449 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 54% (+19%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xuesong Wang |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | wangxuesong743@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#107:

- The overall progress is 54%

- Work Plan is submitted in [32].

- 31 CRs submitted and agreed during this meeting

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R5-253407	Message exception for 4Tx UL MIMO	Huawei, HiSilicon

[2]	R5-253640	Addition of connecting diagram for 4Tx UL MIMO and 4Tx TxD test cases	Huawei, HiSilicon

[3]	R5-253641	Adding PICS for 4Tx	Huawei, HiSilicon

[4]	R5-252318	Addition of MOP for 4Tx UL-MIMO	Huawei, HiSilicon

[5]	R5-253405	Addition of MPR, SEM and ACLR for 4Tx UL-MIMO	Huawei, HiSilicon

[6]	R5-253406	Addition of minimum output power for 4Tx UL-MIMO	Huawei, HiSilicon

[7]	R5-252658	Addition of new test case frequency error for Tx diversity for UE supporting 4Tx	Huawei, HiSilicon

[8]	R5-253409	Addition of new test cases spurious emissions for UE co-existence for UL MIMO with 4Tx	Huawei, HiSilicon

[9]	R5-253429	Addition of new test cases OBW and transmit intermodulation for 4Tx Tx diversity	Huawei, HiSilicon

[10]	R5-252661	Addition of new test case reference sensitivity power level for UL MIMO for UE supporting 4Tx	Huawei, HiSilicon

[11]	R5-253430	Addition of new test case minimum output power for Tx Diversity for UE supporting 4Tx	Huawei, HiSilicon

[12]	R5-253431	Addition of new test case transmit OFF power for Tx Diversity for UE supporting 4Tx	Huawei, HiSilicon

[13]	R5-253432	Addition of new test case general ON/OFF time mask for Tx Diversity for UE supporting 4Tx	Huawei, HiSilicon

[14]	R5-253433	Addition of new test case general spurious emissions for Tx Diversity for UE supporting 4Tx	Huawei, HiSilicon

[15]	R5-253434	Addition of new test case spurious emissions for UE co-existence for Tx Diversity for UE supporting 4Tx	Huawei, HiSilicon

[16]	R5-253408	Addition of OFF power and time mask test cases for 4Tx UL MIMO	Huawei, HiSilicon

[17]	R5-253410	Addition of frequency error test case for 4Tx UL MIMO	Huawei, HiSilicon

[18]	R5-252705	Addition of OBW GSE and transmit intermodulation test cases for 4Tx UL MIMO	Huawei, HiSilicon

[19]	R5-252791	Addition of new test case 6.2G.1_1 MOP for 4Tx TxD	Huawei, HiSilicon

[20]	R5-253419	Addition of new test cases MPR, SEM and NR ACLR for 4Tx TxD	Huawei, HiSilicon

[21]	R5-252322	Addition of 4Tx TxD test cases for ACS, Blocking and Spurious response	Huawei, HiSilicon

[22]	R5-252662	Addition of new test case adjacent channel selectivity for UL MIMO for UE supporting 4Tx	Huawei, HiSilicon

[23]	R5-252663	Addition of new test case Blocking for UL MIMO for UE supporting 4Tx	Huawei, HiSilicon

[24]	R5-252664	Addition of new test case spurious response for UL MIMO for UE supporting 4Tx	Huawei, HiSilicon

[25]	R5-252676	Addition of new test case reference sensitivity for Tx Diversity for UE supporting 4Tx	Huawei, HiSilicon

[26]	R5-252706	Addition of ACS test case for 4Tx TxD	Huawei, HiSilicon

[27]	R5-252707	Addition of IBB test case for 4Tx TxD	Huawei, HiSilicon

[28]	R5-253642	Update to Annex F for UL MIMO and Tx Diversity for UE supporting 4Tx test cases	Huawei, HiSilicon

[29]	R5-253588	Adding test applicability for new 4Tx test cases	Huawei, HiSilicon

[30]	R5-252317	Addition of general principle for 4Tx UL-MIMO and 4Tx TxD	Huawei, HiSilicon

[31]	R5-253420	Addition of TP analysis for MPR, SEM and ACLR for 4Tx UL-MIMO and 4Tx TxD	Huawei, HiSilicon

[32]	R5-253023	WP - Further RF requirements enhancement for NR and EN-DC in frequency range 1	Huawei, HiSilicon