3GPP TSG RAN #108			RP-251875

Prague, Czech Republic, June 9-13, 2025

Title:	WF for RAN4 led REL-20 topics

Source:	RAN4 Chair (Apple)

Agenda Item:15.4

Document for: Discussion and Decision

# Introduction

This document summarizes the agreements in green for RAN4 Rel-20 5G-Adavanced based on RP-251801 (Moderator's summary for RAN4 led REL-20 topics in RAN#108). All the topics are categorized into 7 groups,

- UE RF centric evolution

- BS RF centric evolution

- UE OTA enhancement

- RRM enhancement

- Demodulation performance evolution

- NTN enhancements

- Cross RF and baseband topics

# TU Status

Preliminary Rel-20 RAN4 TU status has been taking into account, maintenance, 6G study, the expected impact from RAN1/RAN2/RAN3, and 3 TU allocation for spectrum related RAN4 work

The overall TU status should be taking into consideration in RAN4-led R20 package discussion.

- 4.5~7.5TU are available through the R20 time frame for RAN4-led non-spectrum package.

  - Based on the broad scope of the proposals from all companies, it is unrealistic to assume more than 1TU for any of individual RAN4-led WI (except NTN).

  - Majority of RAN4-led WI are expected to be allocated with no more than 0.5TU.

  - For the WI with 1 TU, no more than 3 objectives are expected, depending on the exact scope.

  - For the WI with 0.5 or less TU, no more than 2 objectives are expected, depending on the exact scope.

- 0 TU is left in both RAN1 and RAN2. This will impact on the RAN4-led WI/SI which has RAN1/2 scopes.

  - If RAN1/2 scope cannot be avoided, the approval of such RAN4-led WI/SI are subject to RAN1/2 Chairs’ agreements.

# Target for RAN#108 and RAN#109

- RAN#108: TU allocation, the short list of candidate WI and the corresponding of the high level scopes.

- RAN#109: WID drafting including the exact scopes and final approval of RAN4 package.

# On the check-point in the middle of R20

- Subject to RAN Chair’s approval, it is proposed to introduce a RAN4 check-point in the plenary meeting in June 2026 to potentially include additional RAN4 scopes. This is subject to TU availability.

# UE RF centric evolution

## Agreements:

The high-level scope of the WI on UE RF centric evolution (the exact scope and WID draft will be discussed and decided in RAN#109):

- FR1 HPUE enhancement

  - Further consider/discuss until RAN#109 on the detailed scope

  - This work is to focus on the TN application

- 6MHz channel bandwidth

  - It can be prioritized to FDD band <1GHz

- Study and, if feasible, reduce UE MPR values with the relaxed Tx EVM requirement for 5G NR higher modulation orders, i.e., 64QAM , 256QAM

  - BS demod scope is included.

  - The study is performed based on non-AI-based approach at BS receiver as baseline and without RAN1 impact

    - The details for study is to be discussed until RAN#109

  - This work will be started in Q1’26. If the similar scope (The examples include the enhancements enabled by BS advanced receiver and UE Tx signal modifications. It is noted that referring to these examples in this WF should not be deemed as taking these examples as the baseline or starting point in 6G study) is agreed by RAN4 to be studied in 6G, it will be removed from 5G-A package. In this case, it is possible that 6G related conclusion can be applied to 5G.

- No RAN1/2 scope is expected

- Target 0.5 RF TU in Q4’25 and 1.25 TU (0.75 RF and [0.5] Demod for EVM relaxation and 6MHz) from Q1’26.

# BS RF centric evolution

## Agreements:

The high-level scope for WI on BS RF centric evolution (the exact scope and WID draft will be discussed and decided in RAN#109):

- Enhancement of co-location requirements

  - It is FFS on the applicable frequency ranges, e.g. >3GHz requirements,  for OTA

  - R19 outcome should be considered

  - Coexistence requirement enhancement can be further discussed in RAN#109

- Down select from the following three options in RAN#109

  - Additional Hybrid requirement sets for BS type 1-H/large antenna array

  - SBFD BS to SBFD BS adjacent channel coexistence – focusing on realistic deployment scenarios

    - It is limited to RAN4 only solution

  - Neither

  - both

- No RAN1/2 impact is expected

- Target 0.5RF TU in Q4’25 and 1 TU allocation from Q1’26.

# UE OTA enhancement

## Agreements:

The high-level scope for WI on UE OTA enhancement (the exact scope and WID draft will be discussed and decided in RAN#109):

- The performance requirements of UE OTA, including TRP/TRS and MIMO OTA, for new bands

  - Handheld UE is the first priority, other UE types are 2nd priority if sufficient number devices is available

  - initial bands n7,n20, n79, needs operators input for other bands

    - the total number of band should be limited to [5]

  - prioritized UE type should be specified in the WID

- Specify test method to support NTN VSAT

  - Define the measurement setup, test procedure, and preliminary MU

- No RAN1/2 impact is expected

- Target 0.5 TU allocation

# RRM enhancements

## Agreements:

The high-level scope for WI on RRM enhancement (the exact scope and WID draft will be discussed and decided in RAN#109):

- (e)RedCap UE enhancement

  - RLM/BFD relaxation based on the conclusions of R17 UE power saving WI

  - Less than 5MHz for (e)RedCap, including both 1Rx and 2Rx, based on the conclusions of R18 LT5 WI

    - This also include example bands, UE RF scope including potential complexity reduction, UE demod

- Fast SCell activation

  - Further discussion on the possible down scoping in RAN#109 based on the following two objectives

    - SCell activation delay reduction for intra-band co-located CA, including SSB-less cases and enhanced CSI reporting

      - Interested companies can propose to extend this work to inter-band case in the check-point in June 2026.

    - A-TRS/TRS based unknown SCell activation including both inter-band CA and intra-band non-contiguous CA

- No RAN1/2 scope is expected

- Target 0.5 TU (0.25RD and 0.25RF) in Q4’25 and 1 TU allocation (0.75RD,0.25RF) from Q2’26

# Demodulation performance evolution

## Agreements:

The high-level scope for WI on Demod enhancement (the exact scope and WID draft will be discussed and decided in RAN#109):

- Normative work on SCM based requirements for SU-MIMO in FR1

  - The exact scope also depends on the conclusion of R19 study

- Study on SCM for MU-MIMO

- Performance requirements for 6Rx UE with interference

  - Up to 4 MIMO layers for the target cell is considered

- No RAN1/2 impact is expected

- Target 0.5 TU allocation from Q1’26 and 1 TU from Q2’26.

# NTN enhancements

## Agreements:

High level scope for WI on NTN enhancement (the exact scope and WID draft will be discussed and decided in RAN#109):

  - NTN HPUE

    - Finish remaining PC1.5 (~29 dBm) work for both NR NTN and IoT NTN hand-held devices (several studies and discussions already done in R19)

      - NR NTN with 2TX and/or FFS 1TX

  - NTN HD-FDD VSAT for Ka/Ku bands

    - RAN4 will start with HD-FDD mobile VSAT with small antennas (e.g 20x20cm).

    - Once the mobile VSAT with small antennas work is done,

      - NTN HD-FDD for fixed VSAT and the mobile VSAT with large/normal antenna will be discussed, including how the agreements for the mobile VSAT with small antenna can be leveraged as applicable

    - RAN1/2 impact is expected and will be further discussed in RAN#109

      - Leverage RedCap over NTN HD-FDD solution to NTN as applicable.

  - NTN DL CA

    - Intra-SAN CA limited to DL intra-band contiguous and non-contiguous with 2CC

      - Example bands will be further decided within L/S-band and Ku/Ka-band as example bands

      - Depending on the available band combinations, interested companies can propose to extend this work to intra-band with more than 2CC in the check-point in June 2026

    - RAN1/2 impact is expected and will be further discussed in RAN#109

  - Spec clean-up/fixing: Missing Channel BW Common Core and Perf Requirements

    - 30MHz (DL/UL), 40MHz (priority DL), 25MHz with PC3

      - Take one example band (e.g. n251) without A-MPR with PC3

      - The rest cases can be considered as part of spectrum work once the requirements on the example band is completed

- Target 1TU in Q4’25 and 1.5 TU allocation including RF, RRM and demod from Q1’26

# Cross RF and baseband topics

## Agreements:

The following two WI are agreed to be introduced in R20.

- Extension of LBCA (the exact scope and WID draft will be discussed and decided in RAN#109):

  - Further discussion on the possible scoping in RAN#109 based on the following two objectives

    - Study and if feasible, specify non-RRC based switching solution, e.g. dynamic switching, by taking the RAN1 impacts into consideration

    - Dual DL solution

    - RAN1/2 impact is expected and will be further discussed in RAN#109

  - Target 0.5 TU (0.25 RF and 0.25 RRM) in Q4’25 and 0.75 TU allocation (0.25 RF and 0.5 RRM) from Q1’26

- UAV (the exact scope and WID draft will be discussed and decided in RAN#109):

  - UAV UE with antenna array with up to 33dBm maximum output power on TDD spectrum

  - RAN1/2 scope is not expected

  - Target 0.5 TU allocation (0.25 RF and 0.25 RRM)

The following two proposals will be discussed at RAN#109, where it will be decided whether or not to include either of the proposals

  - Fragmented DL:

    - Introducing RF/RRM requirements related to new UE behavior for reducing the number of UE Rx RF chains

    - RAN1/2 scope is TBC

  - Intra-band non-collocated EN-DC/NR-CA deployment

    - Type 3 UE requirements assuming MRTD<CP and power imbalance < [xx] dB for handheld

    - RAN1/2 scope is TBC

# TU overview