3GPP TSG RAN Meeting #109	RP-251977

Beijing, China, 15th - 18th Sep, 2025

Status Report to TSG

Agenda item:			13.4.29

| WI / SI Name | UE Conformance - NR Support for UAV (Uncrewed Aerial Vehicles) plus CT1 aspects |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No | Testing part: Yes |
| Acronym | NR_UAV_plus_CT1-UEConTest |  |  |  |
| Unique ID | 1070060 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-250062 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: 03/2026 |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 42% |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Shi，Yu |
|  | Company | China Unicom |
|  | Email | shiyu19@chinaunicom.cn |

1	Work plan related evaluation

N/A

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

At RAN5#107 meeting, 14 CRs were agreed(see below in red). This WI is estimated to be 42% complete. The Work Plan was updated in [1].

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

Work plan:

- R5-254230   WP on UE Conformance - NR Support for UAV (Uncrewed Aerial Vehicles) plus CT1 aspects; Source: China Unicom; RAN5#108

38.508-1

R5-255040	Common configuration updates related to UAV	QUALCOMM JAPAN LLC.; RAN5#108

38.508-2:

R5-253151 Addition of new PICS for Aerial UE Capabilities; Qualcomm Tech. Netherlands B.V; RAN5#107

38.521-1:

R5-253442 Introduction of Aerial UE transmitter requirements; Nokia; RAN5#107

R5-252153 Introduction of Aerial UE requirements into clauses 2-5; Nokia; RAN5#107

R5-253869 Addition of Aerial UE A-MPR and additional spurious emissions test requirements; Nokia; RAN5#108

R5-255237 Addition of test point analysis for NS_UAV_44, NS_UAV_46 and NS_UAV_70; Nokia; RAN5#108

38.523-1:

R5-255041	Addition of new UAV Test Case 8.1.3.5.1 Test Case for event H1 reporting	QUALCOMM JAPAN LLC. ; RAN5#108

R5-255042	Addition of new UAV Test Case 8.1.3.5.2 Test Case for event H2 reporting	QUALCOMM JAPAN LLC. ; RAN5#108

R5-255043	Addition of new UAV Test Case 8.1.3.5.3 Test Case for event A3H1 reporting for Intra-Frequency Neighbour	QUALCOMM JAPAN LLC. ; RAN5#108

R5-255044	Addition of new UAV Test Case 8.1.3.5.4 Test Case for event A3H1 reporting for Inter-Frequency Neighbour	QUALCOMM JAPAN LLC. ; RAN5#108

R5-255045	Addition of new UAV Test Case 8.1.3.5.5 Test Case for event A3H1 reporting for Inter-Band Neighbour	QUALCOMM JAPAN LLC. ; RAN5#108

R5-255046	Addition of new UAV Test Case 8.1.3.5.9 Test Case for event A4H1 reporting for Intra-Frequency Neighbour	China Unicom ; RAN5#108

R5-255059	Addition of new UAV Test Case 8.1.3.5.10 Test Case for event A4H1 reporting for Inter-Frequency Neighbour	China Unicom ; RAN5#108

R5-255060	Addition of new UAV Test Case 8.1.3.5.11 Test Case for event A4H1 reporting for Inter-Band Neighbour	China Unicom; RAN5#108

38.523-2:

R5-255090	Addition of applicability for new UAV test cases	QUALCOMM JAPAN LLC. ; RAN5#108

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template