3GPP TSG RAN Meeting #109                                                                             RP‑252082

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item: 16

| WI / SI Name | Study on 6G Scenarios and requirements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_6G_RAN_Scen_Req |  |  |  |  |
| Unique ID | 1060079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP‑251395 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 06/2026 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 40% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN |
| --- | --- | --- |
| Rapporteur | Name | Xiaoran ZHANG |
|  | Company | CMCC |
|  | Email | zhangxiaoran@chinamobile.com |
|  | Name | Lei Song |
|  | Company | Verizon |
|  | Email | lei.song@verizon.com |
|  | Name | Tianyang Min |
|  | Company | NTT DOCOMO, INC. |
|  | Email | tianyang.min.ex@nttdocomo.com |
|  | Name | Axel Klatt |
|  | Company | Deutsche Telekom |
|  | Email | Axel.Klatt@telekom.de |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.0	RAN

2.0.1	Agreements

TR 38.914 update

TR 38.914 v0.1.1 for Study on 6G Scenarios and requirements was agreed in RP-252120.

- Updated TR as provided by MCC to align with 3GPP drafting rules

TR 38.914 v0.2.0 for Study on 6G Scenarios and requirements was agreed in RP-252882.

- Updated TR including pCRs approved at RAN#109 (RP-252947, RP-252960, RP-252870, RP-252951, RP‑252888)

For 6GR deployment scenario

Agreements:

Include carrier frequency of 15 GHz for the 6G scenarios (other than rural scenario) as part of 6G study.

Note: Carrier frequency of 15GHz has not been confirmed by ITU-R/WRC

Macro BS antenna elements

- Around 700 MHz: Up to 64 Tx and Rx antenna elements

- Around 2 GHz: Up to 288 Tx and Rx antenna elements

Note: Mapping between TX / RX antenna elements and TX / RX ports will be discussed in RAN1

pCR for 38.914 on Deployment scenarios for 6G in RP‑252888 is approved.

For KPIs

Agreements:

Proposal 1: For 3GPP internal evaluation, define energy efficiency as a quantitative KPI in 3GPP for both network and device.

Proposal 2: For 3GPP internal evaluation, at least empty load and partial load cases should be evaluated in 6GR study.

- Evaluate via system level simulations (SLS)

- Other evaluation methods are not precluded when relevant

Proposal 3: For 3GPP internal evaluation, UE/network power model is to be discussed in RAN1.

Proposal 4: For 3GPP internal study, link budget is used as the evaluation methodology for coverage when applicable

Proposal 5: For 3GPP internal study, the target for coverage is to be determined by RAN.

- FFS: Exact coverage target value(s).

- FFS: Additional details considering control/data channel

Draft Reply LS to ITU-R_WP5D_TEMP_167  = RP-243202 on Minimum requirements related to technical performance for IMT-2030 radio interface(s) (to: SA; cc: -; contact: CMCC)  is agreed in RP-252946.

pCR for 38.914 on Key performance indicators for 6G is approved in RP-252947.

For Architecture and Migration

Agreements:

-	The 6G RAN architecture shall support standalone RAN architecture.

-	The RAN architecture shall support connectivity through multiple TRPs, either collocated or non-collocated.

-	3GPP defined interfaces for 6G RAN shall be open for multi-vendor interoperability.

-	The 6G RAN architecture shall allow for control plane and user plane separation.

-	The 6G RAN architecture shall support sharing of the RAN between multiple operators.

-	The 6G RAN architecture shall allow for the operation of network slicing.

-	The 6G RAN architecture shall be designed considering both terrestrial network and non-terrestrial network.

-	The 6G RAN architecture shall support inter-RAT mobility between the 6GR and NR.

-	The 6G RAN shall support Multi-RAT Spectrum Sharing between 6GR and NR.

-	6G RAT shall support Spectrum Aggregation (e.g. Carrier Aggregation) for both uplink and downlink, and for both co-located and non-co-located TRPs.

-	6G RAN architecture shall support enhanced service awareness in RAN.

-	The design of the 6G RAN shall allow enhanced resilience compared to NR if/where applicable.

-	The design of the 6G RAN shall enable lower CAPEX/OPEX with respect to current networks.

-	The 6G RAN architecture shall allow non-public network.

Additional migration options

-	RAN plenary start study in March 2026

-	RAN plenary study if any additional migration option(s) is needed (other than standalone, MRSS, and inter-RAT mobility between NR-6G)

-	RAN plenary to make a decision by September 2026 whether to expand WG SI scope to cover additional migration option(s)

-	Scope of normative work on migration functionalities to be done upon WG work item scoping.

-	Same applies to 6G-6G DC

pCR for 38.914 on Requirements for architecture and migration for 6G is approved in RP-252870.

For service requirements

Agreements:

Proposal 1:

6G Massive Communication (IoT) shall be supported for FR1.

- 6GR should have a common/scalable design that supports the above usage scenario in addition to eMBB

  - Prioritize 6GR design for eMBB

- The above usage scenario should not overlap with Ambient IoT and NB-IoT

Proposal 2:

For 6G Massive Communication (IoT), the minimum number of UE receive/transmit antenna is 1 for lowest-tier device

- Reflect this agreement in the device type section of the TR

Moderator proposal 1: It is agreed to capture following into TR 38.914 section 5.4:

- Mobile broadband

- Immersive Communication

- Massive Communication (IoT)

- Sensing

- AI

- Voice

- Regulatory services

Moderator proposal 2: It is agreed that ‘Observability’ will be discussed in architecture requirements.

Moderator proposal 3: Whether to capture following into TR 38.914 section 5.4 will be further discussed:

- Non-Terrestrial Network

- Aerial

- FWA

- Vehicles

- Mission Critical Communication

- Positioning and/or Navigation

- TSN

- HRLLC

Moderator proposal 4:

- 6GR should study the sensing modes, including TRP monostatic, TRP-TRP bistatic, TRP-UE DL, UE-TRP UL, UE-UE bistatic and UE monostatic.

pCR for 38.914 on Requirements of new and existing services for 6G is approved in RP-252960.

2.0.2	Remaining Open issues

- Investigate a candidate set of items for minimum TPRs based on the Recommendation ITU-R M.2160, and, where applicable, the associated target values and key assumptions for the identified minimum TPRs.

  - The outcome is expected to be shared by LS with ITU-R WP5D, as suitable, and used as a baseline for the subsequent study 6G in RAN

- Identify typical and practical deployment scenarios defined by attributes such as carrier frequency, inter-site distance, user density, maximum mobility speed, and other relevant factors.

- Develop 3GPP requirements for 6G Radio for improvement of existing services and for new services.

- Determine the applicability of legacy services to 6G Radio, and define radio requirements for these, as appropriate.

- Develop 3GPP requirements for 6G Radio for these practical deployment scenarios to ensure substantial gains in all relevant bands: overall performance, user experience, TCO reduction including at least:

  - Ensure appropriate set of functionalities, minimize the adoption of multiple options for the same functionality, avoid excessive configurations, excessive UE capabilities and UE capabilities reporting

  - Energy efficiency and energy saving: both for network and device

  - Enhanced spectral efficiency

  - Enhanced overall coverage, focus on cell-edge performance and UL coverage

  - Wider channel bandwidth (at least 200MHz) support for 6G deployments at least above 2 GHz, around 7 GHz

  - Re-use of existing 5G mid-band (~3.5GHz) site grid for 6G deployments in at least around 7 GHz and targeting comparable coverage to 5G mid-band

  - Target scalable and forward compatible design for diverse device types

  - Improved spectrum utilization and operations taking into account diverse spectrum allocations

  - Aim at using common 6G Radio design, which meets mobile broadband service requirements as high priority, to also meet vertical needs

  - Aim at a harmonized 6G Radio design for TN and NTN, including their integration

  - System simplification, including reducing configuration complexity, enabling more efficient Cell/UE management, etc.

- Define a time plan and steer work as appropriate for the RAN WGs during the 6G WG SI to deliver high-level decisions at least on the following areas:

  - Fundamental 6G radio design aspects: waveform, numerology, channel coding, etc…

  - Overall high-level aspects of 5G to 6G migration

  - RAN architecture and interfaces, including RAN-Core interface

  - Coordination of 6G AI/ML framework

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

- RP-251912	LS on 5GAA Automotive Requirements for 3GPP SA and RAN#109 (5GAA_WG4-252862; to: RAN, SA; cc: SA2; contact: Bosch)	5GAA

- RP-251935	Text proposal for TR 38.914 for NTN deployment scenarios	THALES

- RP-251936	Text proposal for TR 38.914 for NTN performance requirements	THALES

- RP-251939	Proposing Dual Stack for 6G RAN Study	Boost Mobile Network

- RP-251940	Text proposal for TR 38.914 for Vehicular Device Type	BMW AG, ROBERT BOSCH GmbH,Volkswagen AG, Toyota ITC, Fraunhofer IIS, Continental Automotive

- RP-251944	On deployment scenarios	Ericsson

- RP-251945	Technical Performance Requirements (TPR) for the IMT-2030 Satellite Component	Ericsson

- RP-251946	Resiliency requirements in 6G	Ericsson, BDBOS, Deutsche Telekom, Erillisverkot, FirstNet, Motorola Solutions, Nkom, Nokia, Softil, SyncTechno Inc, Telstra, Thales, The Netherlands Police, T-Mobile USA, Verizon

- RP-251947	Requirements for supporting time-critical communications in 6G	Ericsson, AT&T, CMCC, FirstNet, T-Mobile USA, Telstra, Verizon

- RP-251948	Requirements for supporting aerial UEs in 6G	Ericsson, AT&T, BDBOS, CATT, CHTTL, China Telecom, CMCC, Erillisverkot, FirstNet, Fujitsu, Intel, KDDI, KT Corp., Motorola Solutions, Nkom, NTT DOCOMO, Softil, Spark, Spreadtrum, SyncTechno Inc, Telstra, Thales, The Netherlands Police, Verizon, Vodafone

- RP-251949	3GPP specific requirements on NTN	Ericsson, CHTTL, CMCC, ESA, FirstNet, KT Corp., Nokia, T-Mobile USA, Telstra

- RP-251950	Requirements for supporting critical communications services in 6G	Ericsson, AT&T, BDBOS, Erillisverkot, FirstNet, Motorola Solutions, Nkom, Softil, SyncTechno Inc, Telstra, The Netherlands Police, T-Mobile USA

- RP-251951	Minimum requirements for Massive Communication for IoT	Ericsson, AT&T, BT, CHTTL, Deutsche Telekom, FirstNet, Fujitsu, Intel Corporation, KDDI, KT Corp., NTT DOCOMO, OPPO, Semtech, Sequans, SK Telecom, Sony, Spark NZ, Telstra, Thales, T-Mobile USA, Verizon, Vodafone

- RP-251952	Technical Performance Requirements (TPR) for IMT-2030 related to WP5D	Ericsson

- RP-251955	Requirements for 6G-6G Spectrum Aggregation	Samsung, Verizon

- RP-251956	Samsung Views on IMT-2030 TPRs	Samsung

- RP-251957	Requirements for 6G RAN Architecture	Samsung, Verizon

- RP-251958	Requirements for 5G-to-6G Migration	Samsung, Verizon

- RP-251959	Requirements for Supporting Diverse Services	Samsung

- RP-251960	Network and UE energy efficiency beyond ITU-R	Ericsson Canada Inc.

- RP-251964	Low-Cost 6G Base Station Options for Upper Mid-Band (6.425–7.125?GHz)	IITH and WiSig

- RP-251969	Discussion on requirements of 6G new and existing services	Guangdong OPPO Mobile Telecom.

- RP-251970	Discussion on requirement on architecture and migration	Guangdong OPPO Mobile Telecom.

- RP-251973	Text Proposal for TR 38.914 for Architecture Requirements of Local Networks in 6G	ROBERT BOSCH GmbH

- RP-251982	Specific requirements for NTN	THALES

- RP-251983	Fixed Wireless Access for 6G	T-Mobile USA Inc. Ericsson, Nokia

- RP-251984	6G Requirements on 6G RAN for AI	T-Mobile USA Inc. Ericsson, Nokia, Sk Telecom, Telstra

- RP-251985	6G Requirements on AI for 6G RAN	T-Mobile USA Inc. Ericsson, Nokia, SK Telecom, Telstra

- RP-251986	6G Requirement on Service Aware 6G RAN	T-Mobile USA Inc. Ericsson, Nokia, AT&T, Telstra, Verizon

- RP-251987	6G Requirements on Spectrum	T-Mobile USA Inc. Ericsson, Nokia

- RP-251988	Internal 3GPP Requirements on Coverage and Efficiency	T-Mobile USA Inc. Ericsson, Nokia

- RP-251989	6G Sensing	T-Mobile USA Inc. Ericsson, Nokia, AT&T, SK Telecom

- RP-251990	6G requirements for architecture and migration	T-Mobile USA Inc. Nokia

- RP-251991	6G Requirements for RAN Architecture	T-Mobile USA Inc. Nokia

- RP-251992	Unlicensed operations for 6G	T-Mobile USA Inc. Nokia

- RP-251993	Views on 6G deployment scenarios	NTT DOCOMO, INC.

- RP-251994	Views on 6G key performance indicators	NTT DOCOMO, INC.

- RP-251995	TP on 6G Requirements for architecture and migration	NTT DOCOMO, INC.

- RP-251996	Views on supporting existing services for 6G Day1	NTT DOCOMO, INC.

- RP-251999	Discussion on 6G deployment scenarios	Guangdong OPPO Mobile Telecom.

- RP-252000	Discussion on 6G Key performance indicators	Guangdong OPPO Mobile Telecom.

- RP-252001	Discussion on 6G Deployment scenarios	vivo

- RP-252002	Discussion on 6G Key performance indicators	vivo

- RP-252003	Discussion on 6G requirements for data services	vivo

- RP-252004	Discussion on 6G requirements for migration	vivo

- RP-252005	Discussion on requirements for 6G IoT	vivo

- RP-252006	Discussion on requirements for 6G ISAC	vivo

- RP-252014	Proposals on Technical Performance Requirements (TPRs) of IMT-2030	SoftBank Corp.

- RP-252021	General views on 6G deployment scenarios	ZTE Corporation, Sanechips

- RP-252023	Views on IMT-2030 TPRs	ZTE Corporation, T-Mobile USA, Softbank, CBN, China Broadnet, Telstra, Verizon, Qualcomm Inc., Sanechips, Charter, China Telecom, Turkcell, Vestel, Kyocera Corporation, DeepSig Inc, CableLabs, UNISOC, Spreadtrum, Türk Telekom, ABS, Khalifa University, Sha

- RP-252024	Views on RAN KPIs for IMT-2030	ZTE Corporation, Sanechips

- RP-252025	Text proposal to draft TR 38.914 on KPIs	ZTE Corporation, Sanechips

- RP-252026	Views on 6G requirements for architecture and migration	ZTE Corporation, Sanechips

- RP-252027	Requirements for 6GR services	ZTE Corporation, Sanechips

- RP-252028	Views on 6G ISAC use cases and requirements	ZTE Corporation, Turk Telekom, Verizon, China Telecom, China Unicom, Telecom Italia, CAICT, ETRI, Queens University Belfast, Pengcheng Laboratory, Shanghai Jiao Tong University, Sanechips, CATT

- RP-252031	Views on 6G system data collection and transfer	ZTE Corporation, Sanechips

- RP-252041	Views on IMT-2030 TPRs	ZTE Corporation, T-Mobile USA, SoftBank, CBN, China Broadnet, Telstra, Verizon, Qualcomm Inc., Charter Communications, China Telecom, Turkcell, Vestel, Kyocera Corporation, DeepSig Inc, CableLabs, UNISOC, Spreadtrum, Türk Telekom, ABS, Khalifa University,

- RP-252042	Views on 6G Fronthaul	ZTE Corporation, Sanechips

- RP-252043	ISAC for Digital Twin to assist communications	ZTE Corporation, Sanechips

- RP-252052	Requirements for architecture	NEC

- RP-252053	Requirements for 5G-6G Multi-RAT Spectrum Sharing for migration	NEC

- RP-252061	Discussions on 6G KPI	SK Telecom

- RP-252062	Views on Requirements for Migration	SK Telecom

- RP-252063	Views on 6G Requirements of New and Existing Services	SK Telecom

- RP-252080	6G Requirements for architecture and migration	Xiaomi

- RP-252085	Discussion on 3GPP energy efficiency requirement	CMCC

- RP-252086	Discussion on IMT-2030 TPRs	CMCC

- RP-252087	Text proposal for TR 38.914 on KPIs	CMCC

- RP-252088	Discussion on 3GPP KPIs on sensing	CMCC

- RP-252089	Discussion on 6G RAN Architecture	CMCC

- RP-252090	Views on Migration and Interworking of 6G RAN	CMCC

- RP-252091	Views on architecture of 6G RAN for Sensing	CMCC

- RP-252092	Views on architecture of 6G RAN for AI	CMCC

- RP-252093	Consideration on 6G service-based RAN	CMCC

- RP-252094	Requirements for 6G Network Topology	CMCC

- RP-252095	Requirements for massive communication in 6G	CMCC

- RP-252096	Consideration on 6G Sensing Services	CMCC

- RP-252097	Consideration on 6G Voice	CMCC

- RP-252098	Requirement of AI for 6G RAN	CMCC

- RP-252099	Requirement of 6G RAN for AI	CMCC

- RP-252100	Scenarios and Requirements for 6G NTN	CMCC

- RP-252101	Views on 6G UAV	CMCC

- RP-252102	Requirements for Network Digital Twin in 6G RAN	CMCC

- RP-252115	Views on 6G migration	Apple Inc

- RP-252118	Discussion on 6G Deployment Scenarios	Tejas Networks Limited, CEWiT, IIT MADRAS

- RP-252119	6G Massive IoT Requirements	Sony Europe Limited, Nordic Semiconductor ASA

- RP-252120	TR 38.914 v0.1.1 for Study on 6G Scenarios and requirements	CMCC

- RP-252121	Discussion on 6GR deployment scenarios for 38.914	CMCC

- RP-252122	Continued operator’s view on realistic TPR definition for IMT-2030 / “6G”	Deutsche Telekom, Orange, Spark NZ, Telia Company, Bouygues Telecom, BT, Telefonica, Odido, Vodafone, KPN, Telenor, SK Telecom

- RP-252123	pCR for 38.914 on Deployment scenarios	Deutsche Telekom, Vodafone, Orange, Telecom Italia, Turkcell, Spark NZ, Odido, BT, Telefonica, KPN, Rakuten Mobile, CK Hutchison, Telenor

- RP-252124	TP for 38.914 on AI	Deutsche Telekom, Vodafone, Orange, Telecom Italia, Turkcell, Spark NZ, KT Corp., Odido, BT, SK Telecom, Bouygues Telecom, Telefonica, Telia Company, KPN, Rakuten Mobile, CK Hutchison, Telstra, Telenor, KDDI, KT Corp.

- RP-252125	TP for 38.914 on Architecture and Migration	Deutsche Telekom, Vodafone, Orange, Telecom Italia, Turkcell, Spark NZ, Odido, BT, Bouygues Telecom, Telefonica, Telia Company, SK Telecom, KPN, Rakuten Mobile, CK Hutchison, Telenor

- RP-252126	Consideration on 6G deployment scenarios	Huawei, HiSilicon

- RP-252127	Discussion on 6G ISAC deployment scenarios	Huawei, HiSilicon, CAICT, China Telcom, China Unicom, KT Corp., LG Uplus, SK Telecom

- RP-252128	Consideration on TPRs relating to ITU-R IMT-2030	Huawei, HiSilicon

- RP-252129	Consideration on 3GPP requirements and KPIs in addition to ITU-R IMT-2030 TPRs	Huawei, HiSilicon

- RP-252130	Consideration on migration and architecture options for 6G	Huawei, HiSilicon, Deutsche Telekom, Orange, VODAFONE

- RP-252131	Consideration on supporting immersive communication services for 6G	Huawei, HiSilicon

- RP-252132	Consideration on supporting new AI services for 6G	Huawei, HiSilicon, CAICT, CMCC, China Unicom

- RP-252133	Consideration on supporting ISAC services for 6G	Huawei, HiSilicon, CAICT, China Telcom, China Unicom, KT Corp., LG Uplus, SK Telecom

- RP-252134	Consideration on supporting NTN services for 6G	Huawei, HiSilicon

- RP-252135	Consideration on spectrum requirements	Huawei, HiSilicon

- RP-252136	Consideration on support of diverse device types for various services	Huawei, HiSilicon

- RP-252140	Support indoor factory as one of 6G scenarios	CATT, CICTCI, China Telecom, China Unicom, ZTE

- RP-252141	Views on KPI of 6G coverage	CATT

- RP-252142	Views on 6G device types	CATT

- RP-252143	Views on IMT-2030 TPR	CATT

- RP-252144	Views on 6G NTN scenarios	CATT

- RP-252145	TP on requirement for architecture and migration	CATT

- RP-252146	Views on data transfer design	CATT, CICTCI

- RP-252147	Architecture/migration requirements for NTN	THALES

- RP-252151	Discussion on 6G Key performance indicators	Spreadtrum, UNISOC

- RP-252152	Discussion on requirements for architecture and migration	Spreadtrum, UNISOC

- RP-252153	Requirements for 6G IoT	Spreadtrum, UNISOC

- RP-252154	Views on 6G diverse device types	Spreadtrum, UNISOC

- RP-252159	6G study around 7 GHz	THALES, Airbus, SES, Hispasat

- RP-252162	NTN preferred/priority mode for 6G	KT Corp., Thales, Iridium

- RP-252165	Discussion on 6G communication deployment scenarios	Xiaomi

- RP-252166	Requirements for data collection	Samsung

- RP-252167	Discussion on 6G Key performance indicators	Xiaomi

- RP-252168	FWA evaluation scenarios	MediaTek Inc., T-Mobile USA

- RP-252169	Coverage Requirements	MediaTek Inc.

- RP-252170	Energy Efficiency Requirements	MediaTek Inc.

- RP-252172	IMT2030 TPRs and revisions to TR38.914	MediaTek Inc.

- RP-252173	Considerations on Architecture and Migration	MediaTek Inc.

- RP-252174	Sensing Requirements	MediaTek Inc.

- RP-252175	AI/ML Service Requirements	MediaTek Inc.

- RP-252176	Text proposal for Requirements of New and Existing Services for Vehicular Use Cases	ROBERT BOSCH GmbH, Toyota ITC, BMW AG, Volkswagen AG, Continental Automotive, Fraunhofer IIS

- RP-252177	Text proposal for TR 38.914 for deployment scenarios for Vehicular Use Cases	ROBERT BOSCH GmbH, Volkswagen AG, BMW AG, Toyota ITC, Continental Automotive, Fraunhofer IIS

- RP-252178	Requirements for fully-decoupled 6G RAN architecture	Pengcheng Laboratory

- RP-252179	Discussion on supporting asymmetric UL/DL services	Pengcheng Laboratory

- RP-252180	Antenna Configurations for 6G Deployment Scenarios	Nokia

- RP-252181	IMT-2030 TPRs – Nokia Views	Nokia

- RP-252182	Qualcomm's views on requirements for new and existing services	Qualcomm Incorporated

- RP-252196	Requirements of supporting AI services	Xiaomi

- RP-252197	Discussion on the requirements for IoT towards 6G	Xiaomi

- RP-252202	Deployment scenarios for ISAC	Xiaomi

- RP-252203	Requirements of Integrated Sensing And Communication (ISAC)	Xiaomi, Panasonic

- RP-252204	Requirements for data collection	Samsung, NTT DOCOMO INC.

- RP-252205	TP on diverse Device Types for 6G for TR 38.914	Deutsche Telekom, Vodafone, Orange, Telecom Italia, Turkcell, Spark NZ, Odido, Bouygues Telecom, Telefonica, Telia Company, KPN, CK Hutchison, Telenor, KT Corp.

- RP-252206	On support of Voice in 6G	T-Mobile USA Inc., AT&T, Ericsson, Nokia

- RP-252207	TP on spectrum for 6G for TR 38.914	Deutsche Telekom, Vodafone, Orange, Telecom Italia, Turkcell, Spark NZ, Odido, Bouygues Telecom, Telefonica, Telia Company, SK Telecom, KPN, Rakuten Mobile, CK Hutchison, Telstra, Telenor, KT Corp., KDDI

- RP-252208	Views on 6G NTN Scenarios	CSCN, CATT

- RP-252209	Motivation for Introducing Multi-Satellite and Satellite-Terrestrial Collaborative Services for NTN	CSCN

- RP-252211	TP on Network Sharing in 6G for TR 38.914	Deutsche Telekom, Vodafone, Orange, Telecom Italia Turkcell, Spark NZ, KT Corp., Odido, BT, SK Telecom, Bouygues Telecom, Telefonica, Telia Company, KPN, Rakuten Mobile, CK Hutchison, Telenor, KDDI

- RP-252212	TP on Ease of operation and Self Organization in 6G for TR 38.914	Deutsche Telekom, Vodafone, Orange, Telecom Italia, Turkcell, Spark NZ, Odido, BT, Bouygues Telecom, Telefonica, Telia Company, KPN, Rakuten Mobile, CK Hutchison, Telstra, Telenor, KDDI

- RP-252213	TP on key technical principles for 6G for TR 38.914	Deutsche Telekom, Vodafone, Orange, Telecom Italia Turkcell, Spark NZ, Odido, BT, Bouygues Telecom, Telefonica, Telia Company, SK Telecom, KPN, Rakuten Mobile, CK Hutchison, Telenor, KT Corp.

- RP-252214	Views on 6G Key Performance Indicators	Indian Institute of Tech (M), Tejas Networks, CEWiT

- RP-252215	Views on IMT-2030 TPR targets	Qualcomm

- RP-252216	Text proposal on Updates to Deployment scenarios	Qualcomm

- RP-252217	Way Forward on 6G Fronthaul	NTT DOCOMO INC., AT&T, Boost Mobile, Deutsche Telekom, Ericsson, KDDI, MobiFone, Nokia, Orange, Qualcomm, Rakuten mobile, SK Telecom, Telecom Italia, Telefónica, Telstra, TELUS, T-Mobile USA, Verizon

- RP-252218	Views on Urban grid and Highway scenarios	CATT, CICTCI

- RP-252219	Discussion on 6G Requirements for architecture and migration	China Unicom

- RP-252220	Discussion on 6G Deployment Scenarios	China Unicom

- RP-252221	Views on requirements of new and existing services for 6G	Apple

- RP-252222	Views on 6G RAN Architecture and Interfaces	Qualcomm Incorporated

- RP-252223	Requirements for 5G to 6GR migration	Ericsson, AT&T

- RP-252224	6G RAN Architecture Requirements	Ericsson

- RP-252225	On Self-Organizing Networks Requirements in 6G	Ericsson, NTT DOCOMO, CHTTL, China Unicom, T-Mobile USA, Deutsche Telekom

- RP-252226	Operational requirements related to resilience of the 6G Radio	ST Engineering iDirect

- RP-252227	Observability Requirements in 6G	Ericsson, NTT DOCOMO, SK Telecom, CHTTL, Nokia, T-Mobile USA, Verizon, China Unicom, Deutsche Telekom, AT&T

- RP-252230	Requirements for Diverse XR Wearable Device Types for XR Services	Meta USA

- RP-252231	Meta's Views on Requirements of XR Services	Meta USA

- RP-252232	Urban Coverage for Massive Connection	FUTUREWEI

- RP-252233	Requirements of new and existing services	FUTUREWEI

- RP-252312	Views on 6G Deployment Scenarios	Apple Inc.

- RP-252315	Views on requirements for 6G architecture and migration	Intel Corporation

- RP-252316	Views on 6G requirements for new and existing services and support of diverse device types	Intel Corporation

- RP-252317	On IMT-2030 Technical Performance Requirements	Apple Inc.

- RP-252318	Need time after June checkpoint for bilateral discussions on migration and architecture options for 6G	Vodafone

- RP-252319	Requirements for 6G NTN interworking with TN	Rakuten Mobile, Inc

- RP-252321	Requirements for 6G architecture and migration	Verizon

- RP-252322	Text Proposal on Base Station Feature Testing for TR 38.914	VIAVI Solutions

- RP-252323	Deployment Scenarios for 6G Evaluations	AT&T

- RP-252324	A New Testing and Certification Paradigm for 6G	AT&T, BT, Ericsson, Nokia, Spark NZ, T-Mobile USA, Verizon, Viavi

- RP-252325	Premise and Promise of 6G with Needs-based Hardware Refresh	AT&T, Ericsson, KT Corp., Nokia, Rakuten, Spark NZ

- RP-252326	AI/ML Framework for 6G	AT&T, Ericsson

- RP-252327	On 3GPP Support of Massive IoT in 6G	AT&T, Ericsson, FirstNet, KT Corp., MediaTek Inc., Nokia, Nordic Semi, NTT DOCOMO, Qualcomm, Rakuten, Sequans, Spark NZ, SONY, T-Mobile USA, Verizon

- RP-252330	NTN deployment scenarios	Sharp

- RP-252340	Deployment Scenarios for 6G	Google

- RP-252341	Key Performance Indicators for 6G	Google

- RP-252342	Requirements of New and Existing Services for 6G	Google

- RP-252354	Consideration on 6G Fronthaul	Huawei

- RP-252371	Requirements for 6G architecture and MRSS	CEWiT

- RP-252372	Requirements of new and existing services in 6G	CEWiT

- RP-252457	Updated Qualcomm's views on requirements for new and existing services	Qualcomm Incorporated

- RP-252470	Discussion on 6G deployment scenarios	LG Electronics

- RP-252474	TP on 6G Requirements for architecture and migration	NTT DOCOMO, INC., ZTE, Samsung, Qualcomm

- RP-252533	Samsung Views on IMT-2030 TPRs	Samsung

- RP-252581	On deployment scenarios	Ericsson

- RP-252584	Total Cost of Ownership Considerations when Migration to 6G	BT plc

- RP-252592	TP on 6G Requirements for architecture and migration	NTT DOCOMO, INC., ZTE, Samsung, Qualcomm, ISSDU

- RP-252612	Views on 6G Fronthaul	CMCC

- RP-252619	Requirements for 6G Network Topology	CMCC, China Unicom, ZTE

- RP-252641	On the support of ISAC in 6G	Google

- RP-252656	Minimum requirements for Massive Communication for IoT	Ericsson, AT&T, Bell Mobility, BT, CHTTL, Deutsche Telekom, FirstNet, Fujitsu, Intel Corporation, KDDI, KT Corp., LG Electronics, NTT DOCOMO, OPPO, Semtech, Sequans, SK Telecom, Sony, Spark NZ, Telstra, Thales, T-Mobile USA, Verizon, Vodafone

- RP-252660	Requirements for supporting aerial UEs in 6G	Ericsson, AT&T, BDBOS, CATT, CHTTL, China Telecom, CMCC, Erillisverkot, FirstNet, Fujitsu, Intel, KDDI, KT Corp., Motorola Solutions, NIST, Nkom, NTT DOCOMO, Softil, Spark, Spreadtrum, SyncTechno Inc, Telstra, Thales, The Netherlands Police, Verizon, Voda

- RP-252666	Observability Requirements in 6G	Ericsson, NTT DOCOMO, SK Telecom, CHTTL, Nokia, T-Mobile USA, Verizon, China Unicom, Deutsche Telekom, AT&T, Jio Platforms

- RP-252667	Requirements for supporting critical communications services in 6G	Ericsson, AT&T, BDBOS, DIST, Erillisverkot, FirstNet, Motorola Solutions, NIST, Nkom, Softil, SyncTechno Inc, Telstra, The Netherlands Police, T-Mobile USA

- RP-252668	On Self-Organizing Networks Requirements in 6G	Ericsson, NTT DOCOMO, CHTTL, China Unicom, T-Mobile USA, Deutsche Telekom, Jio Platforms

- RP-252669	Requirements for supporting critical communications services in 6G	Ericsson, AT&T, BDBOS, DISA, Erillisverkot, FirstNet, Motorola Solutions, NIST, Nkom, Softil, SyncTechno Inc, Telstra, The Netherlands Police, T-Mobile USA

- RP-252753	Requirements for Intelligent Transmission in 6G RAN	Pengcheng Laboratory, BUPT, ZGC Institute of Ubiquitous-X Innovation and Application

- RP-252756	Requirements on the Integration of AI and 6G RAN	BUPT, Pengcheng Laboratory, ZGC Institute of Ubiquitous-X Innovation and Application

- RP-252761	Requirements for 6G architecture and migration	Verizon

- RP-252801	Moderator's summary for RAN led 6G SI: Deployment scenarios	Deutsche Telekom

- RP-252802	Moderator's summary for RAN led 6G SI: Key performance indicators	CMCC

- RP-252803	Moderator's summary for RAN led 6G SI: Requirements for architecture and migration	NTT DOCOMO

- RP-252804	Moderator's summary for RAN led 6G SI: Requirements of new and existing services	CMCC

- RP-252809	Moderator's summary for RAN led 6G SI: Deployment scenarios	Deutsche Telekom

- RP-252814	Moderator's summary for RAN led 6G SI: Requirements of new and existing services	CMCC

- RP-252815	Draft Reply LS to ITU-R_WP5D_TEMP_167  = RP-243202 on Minimum requirements related to technical performance for IMT-2030 radio interface(s) (to: SA; cc: -; contact: CMCC)	CMCC

- RP-252822	Discussion on 6G Deployment Scenarios	Tejas Networks Limited, CEWiT, IIT MADRAS

- RP-252833	pCR for 38.914 on Deployment scenarios for 6G	Deutsche Telekom (moderator)

- RP-252834	pCR for 38.914 on Key performance indicators for 6G	CMCC (moderator)

- RP-252835	pCR for 38.914 on Requirements for architecture and migration for 6G	NTT DOCOMO (moderator)

- RP-252836	pCR for 38.914 on Requirements of new and existing services for 6G	CMCC (moderator)

- RP-252843	Way Forward on 6G Fronthaul	NTT DOCOMO INC., AT&T, Boost Mobile, Deutsche Telekom, Ericsson, KDDI, MobiFone, Nokia, Orange, Qualcomm, Rakuten mobile, SK Telecom, Telecom Italia, Telefónica, Telstra, TELUS, T-Mobile USA, Verizon

- RP-252870	pCR for 38.914 on Requirements for architecture and migration for 6G	NTT DOCOMO (moderator)

- RP-252871	Moderator's summary for RAN led 6G SI: Requirements for architecture and migration	NTT DOCOMO

- RP-252878	Draft Reply LS to ITU-R_WP5D_TEMP_167  = RP-243202 on Minimum requirements related to technical performance for IMT-2030 radio interface(s) (to: SA; cc: -; contact: CMCC)	CMCC

- RP-252879	Moderator's summary for RAN led 6G SI: Requirements for architecture and migration	NTT DOCOMO

- RP-252880	Moderator's summary for RAN led 6G SI: Requirements for architecture and migration	NTT DOCOMO

- RP-252881	Way forward on fronthaul in 6G	Nokia

- RP-252883	Moderator's summary for RAN led 6G SI: Key performance indicators	CMCC

- RP-252887	pCR for 38.914 on Deployment scenarios for 6G	Deutsche Telekom (moderator)

- RP-252888	pCR for 38.914 on Deployment scenarios for 6G	Deutsche Telekom (moderator)

- RP-252909	Moderator's summary for RAN led 6G SI: Requirements for architecture and migration	NTT DOCOMO

- RP-252914	Moderator's summary for RAN led 6G SI: Deployment scenarios	Deutsche Telekom

- RP-252915	pCR for 38.914 on Deployment scenarios for 6G (capturing apects that be used as starting point for further discussion at RAN #110)	Deutsche Telekom (moderator)

- RP-252943	Moderator's summary for RAN led 6G SI: Requirements of new and existing services	CMCC

- RP-252946	Draft Reply LS to ITU-R_WP5D_TEMP_167  = RP-243202 on Minimum requirements related to technical performance for IMT-2030 radio interface(s) (to: SA; cc: -; contact: CMCC)	RAN

- RP-252947	pCR for 38.914 on Key performance indicators for 6G	CMCC (moderator)

- RP-252948	pCR for 38.914 on Requirements of new and existing services for 6G	CMCC (moderator)

04.02.2025		minor adaptations for RAN #107

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template