# 3GPP TSG RAN Meeting #109	RP-252542

# Beijing, CN, 15-18, September 2025

Source:	China Telecom

Title:	Rel-19 Work Item Exception for HPUE_NR_CADC_SUL_R19-Core

Document for:	Approval

Agenda Item:	9.7.3.2

3GPP™ Work Item Exception

# Title: 	Rel-19 High power UE (power class 1.5 or 2) for Dual Connectivity (DC) combinations of LTE band(s) and NR band(s)

## Acronym:		HPUE_NR_CADC_SUL_R19-Core

## Unique Identifier:	1041123

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: no | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#110 (December 2025) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS 38.101-1 |  |  |  |  |
| Task(s) within work which are not complete: | HPUE band combinations from operators’ request are not completed in this WI. The uncompleted band combinations are listed in the attached excel file with the latest WID. |  |  |  |  |
| Consequences if not included in Release 19: | These HPUE combinations are not supported in Release 19. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of HPUE_NR_CADC_SUL_R19-Core WI to December 2025.

Contentious Issues:

None.