## Slide 1
3GPP RAN WG2 Chair
Diana Pani
Status Report RAN WG2
RAN 110
RP‑252974

## Slide 2: Executive Summary
Meetings | Date | Location | Scope
RAN2#131bis | October 13th – 17th, 2025 | Prague, Czech Republic | Maintenance, Rel-20
RAN2#132 | November 17th – 21st, 2025 | Dallas, US | Maintenance, Rel-20
RAN #110 | December 15th – 18th, 2025 | Baltimore, US | 
Rel-15/16/17/18 maintenance
  Workload similar to previous meetings
Rel-19 Work/Study items Items – all closed
  ASN.1 ready to be frozen
Rel-20 6G Study item
  Started study item in Oct. 2025. Good progress and constructive discussions
Rel-20 5G NR
  Started AI Mobility, Voice over NTN, and AIoT

## Slide 3: Delegates in RAN2
RAN2#132 had 439 delegates that attended f2f
  With start of 6G there is a noticeable increase of delegates in the main session
Chart: RAN2 Attendees
| 125 | 125bis | 126 | 127 | 127bis | 128 | 129 | 129bis | 130 | 131 | 131bis | 132
Attendees | 418 | 363 | 447 | 455 | 410 | 432 | 480 | 385 | 368 | 371 | 460 | 439

## Slide 4: Submitted contributions in RAN2
Number of tdocs ~1400
  Temporary reduction in Tdocs due to initial 6G Tdoc limit and Rel-20 slow start
Chart: Tdocs per meeting
| 125 | 125bis | 126 | 127 | 127bis | 128 | 129 | 129bis | 130 | 131 | 131bis | 132
Tdocs | 2045 | 1813 | 1993 | 1620 | 1461 | 1716 | 1577 | 1430 | 1626 | 1615 | 1142 | 1425

## Slide 5: RAN2 Agreed CRs
Rel-17/18 workload has decreased
240 CRs agreed in RAN2#132
Chart: Agreed CRs per meeting
Rel-14/15/16 | 43 | 26 | 24 | 15 | 26 | 14 | 20 | 8 | 30 | 12 | 3
Rel-17 | 157 | 64 | 93 | 46 | 56 | 27 | 63 | 27 | 44 | 16 | 13
Rel-18 | 0 | 0 | 162 | 183 | 188 | 103 | 200 | 84 | 116 | 51 | 54
Rel-19 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 137 | 170

## Slide 6: Time in RAN2
Rel-20 WI/Sis | 6G Study | AI/ML Mob. | AIoT | Voice over NTN | Rel-19/18 corrections and ASN.1 Review
Assigned TUs (per meeting) | 4 | 0.5 | 0.5 | 0.5 | 32
Approx Online time spent RAN2#120 | 9.5 | 1 | 1 | 1 | 31
3 parallel sessions are used for official online discussions throughout the week.
  Online time spent for all WIs/SIs is generally 25-100% higher. ASN.1 review and Rel-19 corrections took large amount of time
1 offline session is used for official offline discussions

## Slide 7: Maintenance up to Rel-17

## Slide 8: Maintenance up to Rel-17
Number of CRs for Rel-17 lower than previous meetings
  13 Rel-17 CRs agreed
  3 Rel-15/16
NBC CRs
  F field in MAC header subheader for SL-SCH
  R2-2509162 Correction to F field in MAC subheader for SL-SCH NTT DOCOMO, INC., Qualcomm Incorporated, Samsung, Sharp CR Rel-16 38.321 16.21.0 2132 3 F 5G_V2X_NRSL-Core R2-2509033
  R2-2509169 Correction to F field in MAC subheader for SL-SCH NTT DOCOMO, INC., Qualcomm Incorporated, Samsung, Sharp CR Rel-17 38.321 17.14.0 2133 4 A 5G_V2X_NRSL-Core R2-2509163
  R2-2509164 Correction to F field in MAC subheader for SL-SCH NTT DOCOMO, INC., Qualcomm Incorporated, Samsung, Sharp CR Rel-18 38.321 18.7.0 2134 3 A 5G_V2X_NRSL-Core R2-2509035
  R2-2509165 Correction to F field in MAC subheader for SL-SCH NTT DOCOMO, INC., Qualcomm Incorporated, Samsung, Sharp CR Rel-19 38.321 19.0.0 2151 1 A 5G_V2X_NRSL-Core R2-2509036

## Slide 9: Rel-18 NR

## Slide 10: Maintenance up to Rel-18
Number of CRs stable
  54 CR agreed for Rel-18
NBC CRs
  None

## Slide 11: Rel-19 NR

## Slide 12: Rel-19 WIs
170 Rel-19 CRs agreed in RAN2#131
ASN.1 review completed and ready to be frozen

## Slide 13: TEI18/19 - Summary
6 Agreed CRs (TEI18)
  3 Cat F, 3 Cat A
26 Agreed CRs with identifiers (TEI19)
  19 Cat B, 7 Cat F
Details of each agreed TEI CR and corresponding identifier in Appendix

## Slide 14: Rel-20 NR

## Slide 15: Rel-20 RAN2 Led WID/SIDs
Updates in RED
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1081087 | Artificial Intelligence (AI)/Machine Learning (ML) for mobility in NR | NR_AIML_Mob | 3/15/2027 | 0% | RP-252899 | 7% | 
1080088 | NR mobility enhancements Phase 5 | NR_Mob_Ph5 | 3/15/2027 | 0% | RP-252113 | 0% | 
1021098 | Core part: XR (eXtended Reality) for NR Phase 4 | NR_XR_Ph4-Core | 3/15/2027 | 0% | RP-252755 | 0% | 
1080091 | E-UTRA TN (Terrestrial Network) to NR NTN (Non-Terrestrial Network) handover enhancements | LTE_TN_NR_NTN_HO | 3/15/2027 | 0% | RP-252890 | 0% | 
1080090 | Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 4 | IoT_NTN_Ph4-Core | 3/15/2027 | 0% | RP-252473 | 8% RAN2 10% | 
Notes: RP-241771
RP-241789

## Slide 16: Rel-20 Items and consideration for plenary
Rel-20 5G NR – started 3 WIs (AI Mobility, AIoT, NTN)
  Voice over NTN
    Plenary check point:
      Agreements and recommendation to RANP: Use single UP solution
      Down-selection between UP IP and non-IP is up to SA2, but to treated in plenary
    Additional discussions that took place and are for plenary decision:
      Expand WID scope to include support voice over NB-IoT via LEO satellites.
Rel-20 6G study:
  Good overall progress for first two meetings
  Certain decisions related to new services and requirements for positioning, voice fallback, critical communications, NTN enhancements, etc, left for further plenary discussions
Notes: RP-241771
RP-241789

## Slide 17: Next Steps
Upcoming Meetings | Date | Location | Scope
RAN2#133 | February 9th – 13th, 2025 | Gothenburg, Sweden | Maintenance and Rel19 correction phase, R20 (5GA and 6G)
Rel-15/16/16/18
  Continue maintenance work.
Rel-19 work
  Continue correction phase
Rel-20
  Continue 6G work
  Start work on all other Rel-20 WIs

## Slide 18: RAN2 & SA4 concert - Dallas
3 hours, over 300 people

## Slide 19: RAN2 & SA4 concert - Dallas
Big thank you to our sponsors: Apple, Dolby, Huawei Interdigital, MediaTek, Nokia, OPPO, Vivo, Xiaomi, ZTE

## Slide 20: THANK YOU!!!
Juha Korhonen (MCC) – for his excellent and efficient support
Vice Chairs - Kyeongin Jeong and Erlin Zeng for efficiently chairing and helping with RAN2 management
Session chairs - Sergio Parolari, Nathan Tenny, Dawid Koziol, and Mattias Bergstrom for efficiently chairing sessions in Q3
UE capability rapporteur (Ziyi Li) for coordinating all the UE capability work across all WGs
RRC rapporteur – (Håkan Palm) for coordinating ASN.1 review
All WI and CR spec rapporteurs for managing all the Rel-19 Work and specifications
All delegates for your hard work, dedication, willingness to compromise and work together towards consensus
Thank you to the host companies for sponsoring the SA4 and RAN2 event
  Apple, Dolby, Huawei, InterDigital, Mediatek, Nokia, Oppo, Qualcomm, Vivo, Xiaomi, ZTE
Thank you to ETSI and ATIS for hosting in Prague, Czech Republic and Dallas, USA

## Slide 21: Appendix – TEI identifiers and CRs

## Slide 22: TEI19 – RAN2 specific
[NR_TN_NTN_redir]
[SpeedStatePars]

## Slide 23: TEI19 – RAN2 specific
[IoT_NR_NTN_CellSelect]
[SSR-ProviderID]

## Slide 24: TEI19 – RAN2 specific
[Pos_SRSHop]
[IoT_TN_NTN_redir]

## Slide 25
[5GB_CASMuting]
[Common_PDCCH_rep_TN]
TEI19 – RAN2 specific
[EarlyCSI_L3HO]

## Slide 26
[LTM_enh_SR]
TEI19 – RAN2 specific

## Slide 27
No identifiers
TEI19 – RAN2 specific
TDoc | Title | Source | Release | Spec | Related WIs | CR | CR category | TSG CR Pack
R2-2509440 | Clarification for propagation of roaming and access restrictions | R3 (Samsung) | Rel-19 | 38.300 | NR_newRAT-Core, TEI19 | 1083 | F | RP-253741
R2-2509265 | Clarification of SSB-less SCell | Ericsson | Rel-19 | 38.331 | NR_newRAT-Core, TEI19 | 5594 | F | RP-253741
R2-2509223 | Correction on PC5 Relay RLC channel configuration | Apple, CATT | Rel-19 | 38.331 | NR_SL_relay-Core, TEI19 | 5510 | F | RP-253741
R2-2508193 | Correction to SPS and preallocated uplink grant for TDD | TOYOTA ITC, Lenovo, Nokia | Rel-19 | 36.321 | LTE_eMob-Core, LTE_LATRED_L2-Core, TEI19 | 1597 | F | RP-253743
R2-2509476 | Corrections on eventD2 (Rel-19) | CSCN, ZTE Corporation, Sanechips, Huawei, Hisilicon, Apple, OPPO, Fujitsu, CATT, Xiaomi, CMCC, Ericsson | Rel-19 | 38.331 | NR_NTN_enh-Core, TEI19 | 5618 | F | RP-253744
R2-2509378 | Corrections on UE capability for eventD2 | CSCN, ZTE Corporation, Sanechips, Huawei, Hisilicon, Apple, OPPO, Fujitsu, CATT, Xiaomi, CMCC, Ericsson | Rel-19 | 38.306 | NR_NTN_enh-Core, TEI19 | 1397 | F | RP-253744
R2-2509354 | Miscellaneous non-controversial corrections Set XXVI | Ericsson | Rel-19 | 38.331 | NR_newRAT-Core, TEI19 | 5597 | F | RP-253741

## Slide 28: TEI 18 with identifers
[RACH-lessHO]
[PL RS Type 1 CG]
[GNSS LOS/NLOS]

## Slide 29: TEI 18 no identifers
TDoc | Title | Source | Release | Spec | Related WIs | CR | CR category | TSG CR Pack
R2-2509432 | Clarification for propagation of MDT Configuration in stage2 | R3 (ZTE Corporation, China Unicom, China Telecom, CMCC, Huawei, Nokia) | Rel-18 | 37.320 | NR_SON_MDT-Core, TEI18 | 0149 | F | RP-253721
R2-2509433 | Clarification for propagation of MDT Configuration in stage2 | R3 (ZTE Corporation, China Unicom, China Telecom, CMCC, Huawei, Nokia) | Rel-19 | 37.320 | NR_SON_MDT-Core, TEI18 | 0150 | A | RP-253721
R2-2509266 | Correction on NCD-SSB based RACH-less HO [RACH-lessHO] | Huawei, HiSilicon | Rel-18 | 38.331 | NR_mobile_IAB-Core, NR_NTN_enh-Core, TEI18, NR_redcap-Core | 5584 | F | RP-253719
R2-2509267 | Correction on NCD-SSB based RACH-less HO [RACH-lessHO] | Huawei, HiSilicon | Rel-19 | 38.331 | NR_mobile_IAB-Core, NR_NTN_enh-Core, TEI18, NR_redcap-Core | 5585 | A | RP-253719
R2-2509465 | Miscellaneous LPP Corrections [GNSS LOS/NLOS] | Qualcomm Incorporated | Rel-19 | 37.355 | NR_pos-Core, TEI18, LCS_NAVIC_L1_SPS_NR_LTE-Core, NR_pos_enh-Core | 0567 | F | RP-253732
R2-2509353 | Miscellaneous non-controversial corrections Set XXVI | Ericsson | Rel-18 | 38.331 | NR_newRAT-Core, TEI18 | 5596 | F | RP-253719

## Slide 30: TEI 17 with identifers
[MINT]
TDoc | Title | Source | Release | Spec | Related WIs | CR | CR category | TSG CR Pack
R2-2509424 | Correction on Paging Loss issue | R3 (Ericsson, Nokia, Huawei, CATT) | Rel-17 | 38.300 | NR_newRAT-Core, TEI17 | 1073 | F | RP-253716
R2-2509425 | Correction on Paging Loss issue | R3 (Ericsson, Nokia, Huawei, CATT) | Rel-18 | 38.300 | NR_newRAT-Core, TEI17 | 1074 | A | RP-253716
R2-2509426 | Correction on Paging Loss issue | R3 (Ericsson, Nokia, Huawei, CATT) | Rel-19 | 38.300 | NR_newRAT-Core, TEI17 | 1075 | A | RP-253716
No identifier

## Slide 31: UE Capabilities